3GPP TSG RAN meeting #100										       RP-231092

Taipei, June 12th – 14th, 2023

## Status Report to TSG

Agenda item:			9.3.1.9

| WI / SI Name | Work Item on expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh2 |  |  |  |  |
| Unique ID | 981038 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230328 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 50% RAN1: 70% RAN2: 50% RAN3: 35% RAN4: 38% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Debdeep Chatterjee |
|  | Company | Intel Corporation |
|  | Email | debdeep.chatterjee@intel.com |
|  | Name | Jianxiang Li |
|  | Company | CATT |
|  | Email | lijianxiang@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	Decisions during RAN1#112bis-e

##### 2.1.1.1.1 	General aspects

For response to RAN2 LS on error source distributions in R1-2302282

Agreement

Parameters for the overbound Gaussian distribution can be mean and standard deviation.

Agreement

From RAN1 perspective, the value ranges of existing fields corresponding to quality information (e.g., nr-TimingQuality, rtd-Quality-r16) and uncertainty information (e.g., LocationUncertainty-r16) can be reused as a reference to derive the value ranges for the parameters (e.g., standard deviation) for the overbound Gaussian distribution for the error sources listed in Table 6.1.1-2 in TR 38.859.

Agreement

From RAN1’s perspective, zero is a valid possible option for the mean value for the overbound Gaussian distribution for the error sources listed in Table 6.1.1-2 in TR 38.859.

Agreement

From RAN1’s perspective, the RAN2 agreement “the error sources are overbounded by a Gaussian distribution” can be confirmed for the error sources listed in Table 6.1.1-2 in TR 38.859 if the error source follows a Gaussian distribution.

Agreement

The draft LS to RAN2 on error source distributions is endorsed in R1-2304146. Final LS R1-2304147.

For response to RAN2 LS on RAN dependency for ranging & sidelink positioning in R1-2302281

Agreement

The draft LS response in Appendix of R1-2304092 is endorsed with the following revision: NR_pos_enh2-Core.

Final LS in R1-2304152.

##### 2.1.1.1.2 	SL positioning reference signal

Agreement

For SL PRS sequence generation, no additional parameters other than the following input parameters are used: slot number, symbol number, and the parameter nID,seqSL-PRSnID,seqSL-PRS.

Agreement

TDM-based multiplexing in a slot of SL PRS from different UEs is NOT supported for a shared resource pool.

Agreement

SL PRS resource sets are not defined in Rel-18.

Agreement

(M, N) patterns with M > N with full staggering are supported.

- In the last (M-N) symbols, the SL PRS symbols are repeated with same order of comb offsets as in the first N symbols.

Agreement

An AGC symbol preceding a SL PRS resource is not considered as part of the SL PRS resource itself.

Agreement

For the SL PRS open-loop power control, a UE can be configured to use DL pathloss (between TX UE and gNB) only, SL pathloss (between TX UE and RX UE) only, or both DL pathloss and SL pathloss.

- The same principle as for PSSCH power control is applied for deciding which (i.e., SL, DL, or SL and DL) pathloss to use.

- FFS: SL pathloss reference for open-loop power control for SL PRS.

Agreement

At least for dedicated SL PRS resource pools, in addition to already-agreed (M, N) = (2, 2), (4, 4), fully staggered pattern with (M, N) = (6, 6) is supported.

- FFS: Other values of (M, N).

- FFS: Applicability to shared resource pools.

Agreement

- A SL PRS resource refers to a time-frequency resource within a slot of a dedicated SL PRS resource pool that is used for SL PRS transmission.

  - FFS: for a shared resource pool

- Characteristics associated with a SL PRS resource include at least:

  - SL PRS resource ID,

  - SL PRS comb offset and associated SL PRS comb size (N),

  - SL PRS starting symbol and number of SL PRS symbols (M),

  - SL PRS frequency domain allocation,

  - Note: Additional parameters can be included as/when identified.

  - FFS: other time domain aspects, if any

- A SL PRS resource is identified by a SL PRS resource ID that is unique within a slot of a dedicated SL PRS resource pool.

NOTE 1: The above does not imply need for signalling/(pre-)configuration of all these parameters

Agreement

For SL PRS sequence generation, one of the following options is down-selected to define the parameter nID,seqSL-PRS nID,seqSL-PRS:

- Option 1:nID,seqSL-PRS nID,seqSL-PRS is a higher layer parameter.

  - FFS: How the higher layer parameter is obtained, e.g., (pre-)configuration or via LPP/SLPP, etc.

- Option 2:nID,seqSL-PRS nID,seqSL-PRS is based on 12 LSB bits CRC of PSCCH associated with the SL PRS.

- Option 3: based on a combination of higher layer parameter from a configured ID list and 12 LSB bits of CRC of PSCCH associated with the SL PRS.

  - FFS: How the higher layer parameter/ID list is determined/obtained, e.g., (pre-)configuration or via LPP/SLPP, etc.

Agreement

For a dedicated SL PRS resource pool, options for SL pathloss reference for OLPC for SL PRS are (to be down-selected from):

- Option 1: SL PRS as pathloss reference

- Option 2: PSCCH DMRS as pathloss reference

- Option 3: Both Options 1 and 2

  - FFS: Selection between Option 1 and Option 2, including (pre-)configuration.

Agreement

For shared resource pools, a UE does not map SL-PRS and PSSCH DMRS in the same OFDM symbol(s).

Agreement

For SL pathloss-based OLPC for SL PRS in unicast, filtered RSRP is reported by a receiving UE.

Conclusion

For a partially staggered SL PRS pattern (M, N), repetition of a partially staggered SL PRS pattern (M, N) in a slot is not supported.

##### 2.1.1.1.3	Measurements and reporting for SL positioning

Conclusion

- For SL-PRS based RTOA definition, the selection between SFN0 vs DFN0 and SFN vs DFN is determined based on the selection of the synchronization source for SL PRS transmission, as in legacy specifications.

  - When the UE selects a cell as the synchronization reference source, SFN0/SFN is used for SL-PRS based RTOA.

  - Otherwise, DFN/DFN0 is used for the definition of the SL-PRS based RTOA.

- FFS on indication of whether SFN or DFN is used along with the RTOA measurement reporting

Agreement

- SFN/DFN Initialisation Time can be provided by UE or by LMF.

  - FFS: which UEs can provide initialisation time (note: which may be decided by other WGs)

  - FFS: further details of the definition of DFN Initialisation Time

- For the definition of SL-PRS based RTOA, update the definition of reference timing as:

  - the reference timing is defined as T0+tSL-PRS, where

    - T0 is the nominal beginning time of SFN 0 or DFN0 provided by SFN/DFN Initialisation Time

    - tSL-PRS = (10nf + nsf) x 10-3, where nf and nsf are the SFN or DFN and the subframe number of the SL-PRS, respectively

    - FFS: The timing of SFN0/SFN for RTOA reference timing is determined by advancing DL SFN0/SFN with TA/2 when the UE is in-coverage and in connected state

Agreement

Support both the case with and without translation of the LCS to GCS for SL-PRS based Azimuth of arrival (AoA) and zenith of arrival (ZoA) measurement.

Agreement

SL Angle of Arrival (SL AoA) is defined as the estimated azimuth angle and vertical angle of a transmitting UE with respect to a reference direction, wherein the reference direction is defined:

- In the global coordinate system (GCS), wherein estimated azimuth angle is measured relative to geographical North and is positive in a counter-clockwise direction and estimated vertical angle is measured relative to zenith and positive to horizontal direction

- In the local coordinate system (LCS), wherein estimated azimuth angle is measured relative to x-axis of LCS and positive in a counter-clockwise direction and estimated vertical angle is measured relative to z-axis of LCS and positive to x-y plane direction. The bearing, downtilt and slant angles of LCS are defined according to TS 38.901.

The SL AoA is determined at the receiving UE’s antenna(s) for a SL channel corresponding to the transmitting UE.

Agreement

Support SL-based RSTD, Rx-Tx time difference, RToA, AoA, RSRPP measurement and report for the first path and optionally additional path.

- No specification impact for how to set the additional path measurements

- From RAN1 perspective, no performance requirements are expected to be defined for the additional-path measurements in Rel-18.

Agreement

For provision of assistance information for absolute SL positioning, the anchor UE location information can be provided to LMF or UE.

FFS: which UEs can receive the anchor UE location information (note: which may be decided by other WGs)

FFS on quality information of anchor UE location information.

Agreement

Support per ARP based measurement in sidelink positioning. The ARP related information can be reported along with the SL measurement.

FFS on details of ARP related information, including whether TEG ID can be reused for such purpose.

Agreement

For definition of SL-PRS based Rx-Tx measurement, further consider Alt1 and Alt3 until RAN1#113:

- Alt1: actual SL-PRS transmission time is used for the definition of SL-PRS based Rx-Tx time difference measurement

- Alt3: based on the Rel-16/17 definition for gNB Rx-Tx time difference/UE Rx-Tx time difference in Uu

Agreement

SL reference signal time difference (SL RSTD) is the SL relative timing difference between the UE j and the reference UE i, defined as TSubframe_SL-Rxj – TSubframe_SL-Rxi, where:

- TSubframe_SL-Rxj is the time when the UE receives the start of one subframe from UE j.

- TSubframeSL-Rxi is the time when the UE receives the corresponding start of one subframe from UE i that is closest in time to the subframe received from UE j.

FFS: whether or not impact due to mobility or synchronization timing change should be considered for SL RSTD

Agreement

Support higher layer signaling for sidelink positioning measurement report and report triggering.

- Up to RAN2 to discuss detailed signaling design.

FFS on SCI based report triggering.

##### 2.1.1.1.4	Resource allocation for SL positioning reference signal

Agreement

For Scheme 1 SL-PRS resource allocation, a transmitting UE can receive a SL-PRS resource allocation signaling from gNB through a

- Dynamic grant

  - FFS Reuse DCI format 3_0 for signalling SL-PRS resource allocation or Support a new DCI format (3_X) and consider DCI format 3_0 as a starting point

- Configured grant type 1

  - the SL-PRS transmission(s) follows the higher layer configuration

- Configured grant type 2

  - Support activating and releasing the configured grant using a new DCI format 3_X or 3_0 (to be down-selected between the two DCI formats)

- The above mechanisms use NR Rel-16 mode-1 signaling as a starting point

- FFS: whether same/different DCI format(s) are applied for shared pool and dedicated pool.

- FFS: Further details

Agreement

For a dedicated resource pool for positioning:

- No additional slots are needed to be supported

Agreement

For SL-PRS transmission, either dedicated resource pool(s) or shared resource pool(s) or both can be (pre-)configured in the only SL BWP of a carrier.

- A UE can be (pre-)configured with one or more dedicated SL resource pools.

- A UE can be (pre-)configured with one or more shared SL resource pools.

Agreement

Confirm the working assumption: Sensing-based and random selection can be allowed in the same resource pool.

- Note: It is possible to (pre-)configure a resource pool to exclusively use sensing-based resource allocation.

Agreement

For Scheme 2 SL-PRS resource allocation, specify congestion control mechanisms using the existing congestion control mechanisms as a starting point.

- Study at least the following aspects on potential changes over the existing congestion control mechanisms:

  - CBR and CR definition for SL-PRS

  - Which parameters  of a SL-PRS configuration could be impacted by the congestion control mechanism, the mapping between congestion measurements, SL-PRS priority and SL-PRS parameters

  - CR and CBR measurement time window

  - Congestion control processing time

  - Number of CBR ranges

  - Whether any proposed changes could be applicable to shared resource pools in addition to the dedicated resource pool

Agreement

With regards to the SCI signaling in a shared resource pool, in addition to SL PRS transmission, the UE transmits

- Opt. 1: SCI1-A & a 2nd stage SCI format are used for SL-PRS indication

  - FFS: Details including a new or existing 2nd stage SCI

Agreement

In a shared resource pool:

- SL-PRS, associated PSCCH and PSSCH scheduled by the PSCCH are included in the same slot

  - With regards to PSSCH and SL-PRS multiplexing, downselect one of the following alternatives in RAN1#113 meeting:

    - Alt. A.1: Only TDMing is supported

    - Alt. A.2: Only FDMing of PSSCH and SL-PRS is supported

      - FFS: Rate-matched around SL-PRS REs and/or PRB/sub-channel-level FDMing are supported potentially for different cases

      - Note: Rate-matched around SL-PRS REs is not applicable to comb-1 SL-PRS

    - Alt. A.3: Both Alt. A.1 and A.2 are supported in the specification

  - With regards to PSCCH and SL-PRS multiplexing, downselect one of the following alternatives in RAN1#113 meeting:

    - Alt. B.1: Only TDMing is supported

    - Alt. B.2: TDMing or PRB/sub-channel-based FDMing is supported

  - The PSSCH is used for (downselect one of the following alternatives in RAN1#113 meeting):

    - Alt. C.1: 2nd SCI only

    - Alt. C.2: 2nd SCI and SL-SCH

    - Alt. C.3: “2nd SCI only” or “2nd SCI and SL-SCH”

  - FFS: Handling of PT-RS and SL-PRS

Agreement

For a dedicated resource pool for SL positioning, only a single stage SCI is used. PSCCH and associated SL-PRS are TDMed in the same slot.

- FFS: whether SL-PRS can be transmitted in a slot without associated PSCCH

Agreement

For the scheme 2 sensing-based resource allocation:

- Alt. 2: Rel-16 resource (re)-selection procedure with periodic and without periodic reservations is the starting point for the design of SL-PRS in the dedicated resource pool.

  - Note: This means that Rel-17 partial sensing is not considered a starting point for the design

Agreement

For Scheme 2, in a dedicated resource pool, using Rel-16 resource (re)-selection procedure as the starting point, consider at least the following potential modifications:

- Modification 1: For the RS used to derive L1 SL-RSRP for resource exclusion:

  - Option 1: SL-PRS

  - Option 2: PSCCH DMRS

  - Option 3: PSSCH DMRS (if PSSCH is included in the dedicated resource pool)

- Modification 2: For the resource selection window:

  - Option 1: for the derivation of the window, using the legacy approach as a starting point, substitute the Packet Delay Budget (PDB) with a new delay budget

  - Option 2: the selection window is provided by higher layers

- Modification 3: For the SL-PRS priority:

  - Option 1: A single L1 SL-PRS priority is allowed in a resource pool

  - Option 2: Multiple L1 SL-PRS priority are allowed  in a resource pool

- Modification 4: For the definition of a candidate resource within the resource selection window:

  - Options TBD

- Modification 5: For the reservation interval of SL-PRS:

  - Option 1: Provided by UE’s higher layers with values TBD. The set of values is (pre-)configured.

- Modification 6: For the sensing window length (T0):

  - Option 1: Use the legacy (pre-)configuration with values (100 msec, 1100 msec)

  - Option 2: Equal to or larger than the largest reservation interval

  - Option 3: Provided by higher layers with values TBD

- Modification 7: For the initial S-RSRP threshold & stepsize, target resource ratio X(%):

  - Options TBD

- Modification 8: For the pre-emption of the reserved resources:

  - Options TBD

- Note 1: Other potential modifications and/or other options within each modification are not precluded

- Note 2: Multiple options for each potential modification may be supported

Agreement

In Scheme 2, with regards to the triggering of SL-PRS,

- Support SL-PRS transmission triggering at the physical layer by the UE’s own higher layers

- Working assumption: Support UE-A to request UE-B to transmit SL-PRS via lower layer signaling sent by UE-A.

  - Up to UE-B’s own higher layers to transmit SL-PRS in response to the lower layer request from UE-A

  - FFS: Lower layer signaling corresponds to SCI, MAC-CE, or SL-PRS

##### 2.1.1.1.5	NR DL and UL carrier phase positioning

Agreement

Introduce DL reference carrier phase (DL RSCP) and NR DL reference carrier phase difference (DL RSCPD) as DL carrier phase measurements.

- Note: It is up to RAN4 to decide whether and how to define the requirements for DL RSCP and/or DL RSCPD. No LS needed to RAN4 for this note.

- DL RSCP can be reported together with UE Rx – Tx time difference measurement

- DL RSCPD can be reported together with RSTD measurement

- FFS: details on how to eliminate unknown initial Rx phase with RSCP/RSCPD reporting can be further discussed

- Note: Whether to support standalone DL RSCP and/or DL RSCPD reporting, or DL RSCP/DL RSCPD reporting with other new types of measurements (if agreed), can be further discussed.

Agreement

Support one of the following options for the definition of the reference point of the UE/TRP carrier phase measurements (down-selection in RAN1#113).

- Option 1:

  - The reference point of the UE carrier phase measurements is defined the same as the reference point of RSTD for frequency range 1 and frequency range 2.

  - The reference point of the TRP carrier phase measurements is defined the same as the reference point of RTOA for frequency range 1 and frequency range 2.

  - Note: It is up to UE/TRP’s implementation on how to map the carrier phase to the reference point for reporting.

- Option 2:

  - The reference point of the UE/TRP carrier phase measurements is defined as the antenna phase center of the UE/TRP Rx antenna for frequency range 1 and frequency range 2.

  - UE/TRP should provide the antenna phase center offset (PCO), i.e., the relative position between the antenna phase center and the antenna connector to LMF

  - FFS: the more details of the PCO reporting, e.g., in LCS or GCS frame

Agreement

To enable simultaneous transmission of UL SRS for positioning by a target UE and a PRU, support the following enhancements:

- Enabling LMF to request the serving gNB of a UE to configure the transmission of the [indicated] UL SRS resources from the UE within indicated time window(s).

  - FFS: the details of the time window, e.g., the start time, duration, periodicity for the time window(s), within the vicinity of a reference SRS configuration or use the existing message of Scheduled Location time

- Enabling LMF to request the serving gNB and neighboring gNBs of the UE to measure the [indicated] UL SRS resources from the UE within indicated time window(s).

  - Note: this may be a different indicated time window

Agreement

To enable simultaneous measurements on same DL PRS by a target UE and a PRU, support the following enhancements:

- Enabling LMF to request the UEs, including target UE and PRU(s), to perform measurements on [indicated] DL PRS resources occurring within indicated time window(s).

- FFS: the details of the configuration of the indicated time window(s), e.g., the start time, duration, periodicity for the time window(s), as well as the relationship with the Scheduled Location time.

Agreement

Support the reuse of existing physical layer procedures for DL positioning (e.g., DL-TDOA) with the necessary enhancements in measurement configuration, request and report (e.g., adding the configuration related to the NR DL CPP) for both UE-based and UE-assisted NR DL carrier phase positioning, including

- UE in RRC_CONNECTED state with measurement gap.

- FFS: UE in RRC_CONNECTED state without measurement gap

- UE in RRC_ INACTIVE state

Agreement

The specific RF frequency associated with a DL carrier phase measurement is defined as the center frequency of the DL PFL by default.

- Note: It is open to further discussion whether a frequency other than the center frequency of the DL PFL can also be the specific RF frequency for non-default case(s), if RAN1 agrees to introduce them.

Agreement

The specific RF frequency associated with a UL carrier phase measurement is defined, by default, as the center frequency of the transmission bandwidth of the SRS for positioning purpose.

- Note: It is open to further discussion whether a frequency other than the center frequency of the UL carrier can also be the specific RF frequency for a non-default case(s), if RAN1 agrees to introduce them.

Agreement

- Support enabling a TRP to report UL RSCP together with RTOA and/or gNB Rx-Tx time difference measurements to LMF

- Note 1: The report of UL carrier phase measurement with gNB Rx – Tx time difference does not necessarily require the report of DL carrier phase measurement with UE Rx – Tx time difference.

- Note 2: This doesn’t preclude standalone UL carrier phase measurements reporting.

Agreement

Further study whether and how to support a UE/TRP to report the carrier phase measurement quality indication for corresponding the phase measurements.

Agreement

For NR UL carrier phase positioning for UE in RRC_CONNECTED and RRC_INACTIVE states, support reuse of existing physical layer procedures for UL positioning (e.g., UL-TDOA), with necessary enhancements in the measurement configuration, measurement request and measurement report (e.g., the configuration related to the NR UL CPP).

- FFS: the details of the enhancements.

Agreement

Adopt one of the following options for a timestamp associated with a reported RSCP/RSCPD measurement (make the decision in RAN1#113):

- Option 1:

  - NR-TimeStamp, currently defined in TS 37.355, is reused as the timestamp with the granularity of a slot.

  - FFS: Whether to clarify in the specification the reported RSCP/RSCPD value presents the RSCP/RSCPD of a specific OFDM symbol within the slot identified by the NR-TimeStamp.

- Option 2:

  - NR-TimeStamp, currently defined in TS 37.355, should be enhanced to include the OFDM symbol index in a slot, as the timestamp for RSCP/RSCPD measurements.

Agreement

To address the impact of the phase delays on Tx/Rx RF chains, support one or more of the following options (down-selection in RAN1#113):

- Option 1a: introduce the definition of UE/TRP Tx/Rx phase error groups (PEGs) for the Tx/Rx of DL PRS/UL SRS signals

  - Rel-17 definitions of UE/TRP Tx/Rx TEGs can be used as the starting point for defining UE/TRP Tx/Rx PEGs.

  - FFS: the details of \the UE/TRP Tx/Rx PEGs

- Option 1b: Introduce Tx/Rx RF antenna IDs or Tx/Rx RF chain IDs to identify the individual Tx/Rx RF chains for transmitting/receiving the DL PRS/UL SRS signals.

  - FFS: the details of the Tx/Rx RF antenna IDs or Tx/Rx RF chain IDs

  - Note: Device transmitting PRS or positioning SRS provides Tx antenna ID or Tx Chain ID. Device receiving PRS or positioning SRS provides Rx antenna ID or Rx Chain ID.

- Option 1c: introduce the report of ARP ID for the Rx/Tx of DL PRS/UL SRS signals.

  - The transmission/reception associated with the same ARP ID is assumed from the same ARP.

  - FFS: the maximum number of ARP IDs.

- Option 2: reuse or enhance the existing Rel-17 definitions of UE/TRP Tx/Rx TEGs with smaller margin value.

- Option 3: RAN1 sends an LS to RAN4, requesting RAN4 to consider whether there is a need to define the new UE/TRP Tx/Rx phase error groups (PEGs), introduce new IDs (e.g., Tx/Rx RF antenna IDs ) to present the phase delays for the Tx/Rx of DL PRS/UL SRS signals, or reuse or enhance the existing Rel-17 definitions of UE/TRP Tx/Rx TEGs with smaller margin value, and provide the definitions if RAN4 decides it is needed.

##### 2.1.1.1.6	LPHAP (Low Power High Accuracy Positioning)

Agreement

For SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, sequenceID in SRS for positioning configuration is commonly configured across cells within the validity area.

Working assumption

For the power control of an SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, support the following options:

  - Option 1: Pathloss RS is absent in the configuration.

  - Option 2: Pathloss RS is provided in the configuration.

Working assumption

For the spatial relation of an SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state, support that spatial relation information can be absent or present in the configuration.

Agreement

For the spatial relation of an SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state:

  - When the spatial relation information is absent in the configuration, the UE may use a fixed spatial domain transmission filter for transmissions of the SRS configured by the higher layer parameter SRS-PosResource across multiple SRS resources or it may use a different spatial domain transmission filter across multiple SRS resources;

  - When the spatial relation information is provided in the configuration, it is applicable across the cells within the SRS positioning validity area. Further study the configuration details.

    - FFS: spatial relation information validity criteria, and whether/how to determine UE fallback behavior if validity criteria for spatial relation of the configured RS is not met.

Agreement

For the power control of an SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, when pathloss RS is absent in the configuration, the UE determines the pathloss RS using a RS resource obtained from the SS/PBCH block of the camping cell that the UE uses to obtain MIB as the pathloss RS.

Agreement

For the power control of an SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, when pathloss RS is provided in the configuration, support one or multiple of the following alternatives on how to configure pathloss RS (down-selection to be made in RAN1#113 meeting):

  - Alt. 2-1: Reuse the configuration of pathloss RS in Rel-17;

    - Reuse the validity criteria of OPLC for SRS transmissions by RRC_INACTIVE UEs in Rel-17, i.e. when the pathloss RS cannot be accurately measured. When the validity criteria of OPLC fail, pathloss is calculated based on the RS resources obtained from SS/PBCH block of the new camping cell that the UE uses to obtain MIB.

  - Alt. 2-4: Configure a list of candidate pathloss RSs or candidate cells per SRS for positioning resource set. The UE transmits SRS resources in a SRS resource set using a pathloss RS determined from the candidate pathloss RSs based on its DL measurements on the candidate pathloss RSs;

    - FFS: whether/how to define validity criteria of OLPC and UE fallback behavior if validity criteria fail.

  - Alt. 2-5: Reuse the configuration of pathloss RS in Rel-17. The UE only transmits SRS resources in a SRS resource set associated with pathloss RS that can be accurately measured.

    - FFS: whether/how to define validity criteria of OLPC and UE fallback behavior if validity criteria fail.

  - Alt. 2-6: Reuse the configuration of pathloss RS in Rel-17;

    - A cell-agnostic DL RS can be the pathloss RS in the validity area and the cell-agnostic DL RS itself.

  - Note: UE power consumption should be considered

##### 2.1.1.1.7	Bandwidth aggregation for positioning measurements

Agreement

Study whether single TRP Tx TEG ID or UE Rx TEG ID is applied across PRSs in aggregated PFLs for TEG information reporting, i.e. single TEG ID is reported across the aggregated PRS resources for TRP Tx TEG association reporting, or for UE Rx TEG ID reporting in the measurement reporting

Agreement

For PRS bandwidth aggregation across PFLs, select one of the following options in RAN1#113

- Option 2: Per TRP basis and per PRS resource set basis.

  - For each TRP, support new signaling to indicate which PRS resource sets across PFLs are linked.

  - It is assumed that the PRS resources across the linked PRS resource sets are linked if the conditions are satisfied. For the non-linked PRS resource sets, no aggregation is assumed even if the conditions are satisfied.

- Option 3: Per TRP basis and per PRS resource basis.

  - For each TRP, support new signaling to indicate which PRS resource(s) across PFLs are linked.

  - For the non-linked PRS resources, no aggregation is assumed even if the conditions are satisfied.

Conclusion

The legacy definition of DL RSTD, UL RTOA, UE Rx-Tx time difference, gNB Rx-Tx time difference is reused with the assumption that the subframe timings of the intra-band contiguous carriers are the same.

- Note: multiple PRS/SRS resources which can be used to determine the start of subframe can be from multiple intra-band continuous carriers,

- Note: no RAN1 spec impact

- Send an LS to RAN4 to confirm RAN1’s understanding

Agreement

Draft LS to RAN4 is endorsed in R1-2304081. Final LS in R1-2304082.

Agreement

Support aperiodic positioning SRS for bandwidth aggregation for UEs in RRC_CONNECTED state.

- FFS the details

Agreement

For PRS resources aggregated across PFLs for DL-TDOA and multi-RTT positioning methods, use similar signaling as the existing Rel-16/Rel-17 DL PRS measurement of single PFL with the necessary update.

- FFS: In a measurement report element, single RSRP or single RSRPP is reported

- In a measurement report element, PFL aggregation indication is supported to indicate whether/which measurement is aggregated

- Support new signaling in location information request message to indicate UE whether to perform joint measurement across aggregated PFLs

- Single RSTD reference in assistance data and measurement report is used for PRS bandwidth aggregation measurement

  - FFS RSTD reference is aggregated or not

Conclusion

The details for on-demand PRS on PRS bandwidth aggregation are up to RAN2 and RAN3.

Agreement

For SRS bandwidth aggregation between SRS in two or three carriers, the aggregated SRS resources are of the same SRS resource-Type.

Agreement

At least from UE capability perspective, the UE support of positioning SRS bandwidth aggregation in RRC_CONNECTED state is decoupled from the UE support of communication CA.

Agreement

Support the same power prioritization between the aggregated carriers in the case when total UE transmit power in a transmission occasion I exceeds Pcmaxi.

- The UE allocates power to the multiple SRS resources in the transmission occasion i of the aggregated carriers such that the UE’s transmit power in each transmitted resource element is equal.

- FFS further details, e.g. power scaling between aggregated carriers

Agreement

Introduce new UE capability(-ies) to support PRS bandwidth aggregation measurement

- FFS the details include the processing capability (N, T), the maximum number of PRS resources that can be process in a slots over the aggregation

- FFS the details on the PFL bandwidth combinations, including maximum number of PFLs, the total aggregated bandwidth, etc.

- This is applicable for DL-TDOA and Multi-RTT positioning methods

Agreement

Study whether single UE Tx TEG ID or TRP  Rx TEG ID is applied across SRSs in aggregated carriers for TEG information reporting, i.e. single UE Tx TEG ID is reported across the aggregated SRS resources for UE Tx TEG association reporting, or for TRP Rx TEG ID reporting in measurement reporting

Agreement

Positioning SRS bandwidth aggregation is supported for UEs in RRC_CONNECTED.

Positioning SRS bandwidth aggregation is supported for UEs in RRC_INACTIVE state.

- For the details, Rel-17 positioning SRS configuration for UE in RRC_INACTIVE state outside initial UL BWP can be the starting point

Agreement

From RAN1 perspective, MG-based bandwidth aggregation measurement is supported. Decide whether PPW is supported for PRS bandwidth aggregation measurement in RAN1#113 meeting.

- FFS the details for PPW if supported

Agreement

For the case when PRS in one of aggregated PFL is dropped, e.g. because of collision with SSB, select one of the following solutions for LMF based positioning

- Alt. 1: Drop positioning measurement in all aggregated PFLs in the same symbol(s)

- Alt. 2: Still perform positioning measurement based on the remaining PRSs in other PFL(s)

- FFS the details and the difference between MG and PPW if PPW is supported

- Note: Up to RAN4 to discuss impact on requirements, if any, for such cases

Agreement

For SRS bandwidth aggregation across two or three carriers, select one of the following options in RAN1#113 meeting

- Option 2: Per SRS resource set basis.

  - Support new signaling to indicate which SRS resource sets across carriers are linked.

  - It is assumed that the SRS resources across the linked SRS resource sets are linked if the conditions are satisfied. For the non-linked SRS resource sets, no aggregation is assumed even if the conditions are satisfied.

- Option 3: Per SRS resource basis.

  - Support new signaling to indicate which SRS resources across carriers are linked.

  - For the non-linked SRS resources, no aggregation is assumed even if the conditions are satisfied

Agreement

For the SRS resources across aggregated carriers for UL-TDOA and Multi-RTT positioning methods, use similar signaling as the existing Rel-16/Rel-17 SRS measurement of single carrier with the necessary update

- FFS: Single RSRP or RSRPP is reported for the SRS resources across aggregated carriers

- SRS carrier aggregation indication is reported along with the measurement results to indicate whether/which measurement is aggregated

Agreement

For positioning SRS aggregation across CCs, if SRS in one of aggregated carriers is dropped in a symbol, select one of the following two options:

- Alt. 1: Stop SRS transmission in all aggregated carriers in the same symbol

- Alt. 2: SRS is still transmitted in other carriers in the same symbol

  - FFS: The UE may not be expected to maintain phase continuity across the remaining carriers

- FFS the applicable scenario, e.g. the positioning SRS collides with another higher priority SRS or others

Agreement

For SRS bandwidth aggregation between SRS in two or three carriers, decide whether one or more of the following are needed for the aggregated SRS resources in RAN1#113 meeting

- The same timing advance offset or the same TAG

- The same periodicityAndOffset, and slotOffset

- The same number of SRS resource sets and/or the same number of SRS resources per set

- The configuration of same pathloss RS, Po and alpha to ensure the same Tx PSD (power per subcarrier)

  - FFS the details, e.g. UE determines the transmit power for SRS transmission in a reference carrier and applies the same Tx PSD for SRS transmission in other carriers, or configure a common parameter set for the aggregated carriers

- The same antenna port from RAN1 specification perspective

  - Note: this is to achieve phase continuity between carriers

- UE is expected to be configured with SRS resources that maintain a per-symbol uniformly spaced SRS pattern across aggregated bandwidths

- Others if any

Agreement

For PRS bandwidth aggregation between PRS in two or three different PFLs, decide whether one or more of the following are needed for the aggregated PRS resources from a TRP in RAN1#113 meeting:

- The same antenna port from RAN1 perspective

  - Note: this is to achieve phase continuity between PFLs

- The same periodicity and slot offset

- The same muting pattern

- The same number of PRS resource sets and/or resources per set for a TRP

- The same NR-DL-PRS-SFN0-Offset value

- UE is expected to be configured with PRS resources that maintain a per-symbol uniformly spaced PRS pattern across aggregated bandwidths

  - FFS: a per-symbol uniformly spaced PRS pattern across aggregated bandwidths does not preclude dropping some REs in the guardband between two PFLs

- Others if any

##### 2.1.1.1.8	Positioning for RedCap UEs

Agreement

For RedCap UEs, SRS for positioning Tx frequency hopping is configured (select one alternative):

- Alt 1: within one SRS for positioning resource

- Alt 2: across resources, within one SRS for positioning resource set

- Alt 3: across resource sets, with all resources in a set corresponding to the same hop sub-bandwidth

Conclusion

For the positioning of redcap UEs, for the DL PRS reception and UL SRS transmission, the maximum hopping bandwidth for a single hop is 20MHz for FR1 and 100MHz with FR2.

Agreement

For RedCap UEs, SRS for positioning Tx frequency hopping is configured within one SRS for positioning resource.

Agreement

For DL Rx hopping or UL Tx hopping, support the UE or gNB to report the following:

- A single measurement based on receiving multiple hops of the DL PRS or UL SRS for positioning

- One [or more] measurements where each measurement is associated with one received hop

- FFS: indication of how many received hops / which received hops where used in the measurement report.

- Note: no new measurement definition is introduced in RAN1

- FFS: conditions when the above measurements are reported, and whether the above measurements can be reported together

Agreement

For UL SRS Tx hopping, the frequency hopping pattern is configured with overlapping or non-overlapping hops.

- FFS: exact patterns to be supported

- FFS: whether the overlapping hops may or may not be adjacent in the time domain

- Note: RAN1 assumes that no additional UE requirements shall be specified for the case of Tx hopping with non-overlapping hops compared to the case of Tx hopping with overlapping hops, e.g., a UE is not responsible for keeping phase continuity across the hops in either case of overlapping or non-overlapping hops.

Agreement

For RedCap UEs positioning transmitting the UL SRS with frequency hopping, regarding the collisions between other UL and DL signals/channels and the UL SRS with frequency hopping, study whether to support one or both of the following options, according to UE capabilities:

- Option 1: UL time window where the UE is not expected to receive/transmit other signals/channels and is only expected to transmit FH SRS for positioning.

  - FFS details of an UL time window

  - Note: it implies that UE drops the transmission of other signals/channels and transmits SRS for positioning

- Option 2: additional collision rules between the UL SRS with frequency hopping and other UL and DL signals/channels

  - FFS: details on the collision rules

##### 2.1.1.1.9	Approved LSs

R1-2304147	Reply LS to RAN2 on error source distributions	RAN1, InterDigital, Inc.	LS out	Rel-18	NR_pos_enh2-Core	To:RAN2

R1-2304152	Reply LS on RAN dependency for Ranging & Sidelink Positioning	RAN1, xiaomi	LS out	Rel-18	NR_pos_enh2	To:RAN2	Cc:SA2

R1-2304082	LS on measurement definitions for positioning with bandwidth aggregation	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

##### 2.1.1.2	Decisions during RAN1#113

##### 2.1.1.2.1 	General aspects

Higher layer parameters for Rel-18 Positioning

The latest list of higher layer parameters for Rel-18 positioning at the end of RAN1 #113:

R1-2306237	FLS on list of RRC parameters on Rel-18 WI on expanded and improved NR positioning	Rapporteur (Intel Corporation)

For response to RAN2 LS on the RAT-dependent positioning integrity in R1-2304332

For Q0 (RAN2 working assumption)

Agreement

From RAN1’s perspective, no concerns are identified for the RAN2 working assumption “It is left to LMF implementation to decide the measurement error source bound distribution based on the measurement results from UE and/or NG-RAN”

For Q1 (Beam related information as error sources)

Agreement

Regarding whether beam-related information (Beam Bore-Sight Direction and Beam Antenna Information) are error sources or not, RAN1 made the following conclusion in RAN1#111, “RAN1 could not reach consensus on whether beam information (NR-TRP -BeamAntennaInfo) and boresight direction of DL PRS (NR-DL -PRS -BeamInfo) are error sources or not for DL-AoD for UE -based positioning integrity mode.”, where the definition of “UE-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857.

For Q2 (Application of DNU flags for TRP/UE positioning measurements)

Agreement

As agreed in RAN1#110b-e, from RAN1 perspective, study of the application of DNU flag for determination of positioning integrity is within the scope of RAN2 discussion. Specification impact(s) of DNU flag(s) can be discussed in RAN2.

Agreement

The draft LS in R1-2306156 is endorsed. Final LS in R1-2306157.

For response to SA2 Reply LS on Sidelink positioning procedure in R1-2304306

Agreement

RAN1 provide the following reply to SA2 and cc to RAN2:

“From RAN1 perspective, it is feasible to specify relative velocity in Rel-18. RAN1 assumes that there is no RAN1 specification impact.”

Agreement

The draft LS in R1-2306140 is endorsed. Final LS in R1-2306208.

For response to RAN4 Reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs in R1-2304316

Agreement

Response to RAN4 on the need of additional switching time:

- It is RAN1’s view that for UL SRS for positioning Tx frequency hopping, switching time before the first hop and after the last hop need to be defined for the SRS for positioning with Tx frequency hopping.

  - RAN4 is kindly requested to evaluate the applicable switching time (if any) required ahead of the first hop and after the last hop, considering potential differences (in e.g. SCS, bandwidth, CP) between initial/active UL BWP and UL SRS for positioning Tx frequency hopping.

Agreement

The draft LS in R1-2306118 is endorsed. Final LS in R1-2306119.

##### 2.1.1.2.2 	SL positioning reference signal

Agreement

For a shared resource pool

- A SL PRS resource refers to a time-frequency resource within a slot that is used for SL PRS transmission.

- Characteristics associated with a SL PRS resource in a slot of a shared resource pool include at least:

  - SL PRS resource ID,

  - SL PRS comb offset and associated SL PRS comb size (N),

  - SL PRS starting symbol and number of SL PRS symbols (M),

  - SL PRS frequency domain allocation

    - SL PRS freq domain allocation is not used to identify a unique SL PRS resource ID

- A SL PRS resource is identified by a combination of SL PRS resource ID and a SL PRS frequency domain allocation. This combination is unique within a slot of a shared resource pool.

NOTE 1: The above does not imply need for signalling/(pre-)configuration of all these parameters

Conclusion

For a dedicated or shared resource pool, at least the following characteristics are NOT included as part of characteristics of a SL PRS resource:

- Periodicity, number of instances/repetitions of SL PRS

Working assumption

- For SL PRS sequence generation, the parameter  is defined as below:

  - is provided by higher layers to a Tx UE

    - Details on higher layers, including consideration of Tx UE’s own higher layer, are up to RAN2

    - The higher layer parameter is provided to an Rx UE via LPP/SLPP.

    - FFS: If (pre-)configured for a resource pool and use of SL PRS for sensing is supported,  is based on 12 LSB bits CRC of PSCCH associated with the SL PRS

  - Otherwise (i.e., if not provided by higher layers),  is based on 12 LSB bits CRC of PSCCH associated with the SL PRS

Agreement

For a dedicated resource pool, at least the case where SL PRS bandwidth is same as resource pool bandwidth is supported.

Agreement

For a shared resource pool, SL PRS bandwidth is same as the bandwidth indicated for PSSCH.

Agreement

For SL PRS in a shared resource pool, the symbols of a SL-PRS resource within a slot are consecutive symbols.

Agreement

In a dedicated resource pool, a SL PRS resource is immediately preceded by an AGC symbol unless RAN1 explicitly agrees that an AGC symbol is not included for specific cases (if any).

Agreement

- In a dedicated resource pool, a SL PRS resource is immediately followed by a gap symbol at least:

  - if the gap symbol corresponds to the last SL symbol of a slot.

  - Note: the gap can be used at least for Tx/Rx switching

  - FFS: when TDM of multiple SL PRS resources within a slot is enabled in the dedicated resource pool

- FFS: Other cases.

- FFS: for SL PRS resource in a shared resource pool.

Agreement

Comb-based multiplexing of SL PRS resources from different UEs in a slot is NOT supported for shared resource pools.

Conclusion

TDM-ed SL PRS resources within a slot from a single UE in a dedicated/shared resource pool is not supported in Rel-18.

Agreement

Multiple (M,N) pairs within a slot in a dedicated resource pool is supported  only when the different (M, N) pairs are always multiplexed via TDM to different sets of symbols in a slot. Only a single (M,N) value can be mapped within one TDM duration (i.e. one set of symbols).

Agreement

For a shared resource pool, SL PRS transmit power is same as that for PSSCH.

##### 2.1.1.2.3	Measurements and reporting for SL positioning

greement

For definition of SL-PRS based Rx-Tx measurement, the actual SL-PRS transmission time is used for the definition of SL-PRS based Rx-Tx time difference measurement if the UE optionally reports the Tx time information, otherwise use the Rel-16/17 definition for gNB Rx-Tx time difference/UE Rx-Tx time difference in Uu.

- FFS: details of the Tx time information

- FFS: whether additionally the network or LMF can request the UE to report the Tx time information

- Note: the value of Rx-Tx measurement is within [-0.5 0.5] ms

Agreement

For provision of assistance information for sidelink positioning, the ARP location information can be provided to LMF or UE.

- FFS: which UEs can receive the location information (note: which may be decided by other WGs)

- FFS: details on the location information, e.g., relative location information

- Note: different ARPs have their own location information

Agreement

For per ARP measurement

- The ARP ID of an ARP used for reception can be reported along with SL positioning measurement in measurement report.The ARP ID is used to uniquely identify an ARP associated with a UE

- FFS: UE can indicate whether different ARPs for Rx and Tx are used for UE Rx-Tx time difference, if the UE optionally reports the Tx time information

- FFS: ARP ID of an ARP used for transmission, and details if supported

Agreement

Support at least the following mechanism to mitigate the impact of synchronization errors between anchor UEs for SL-TDoA based measurement

- Exchange of synchronization information of anchor UEs between a UE and LMF or another UE.

- FFS detailed synchronization information. E.g: synchronization source, relative time difference (RTD), synchronization quality information

- FFS other mechanisms

Agreement

Location information of the target UE based on sidelink positioning measurements can be reported at least to LMF.

- FFS: on whether quality information of location is included, e.g., uncertainty etc

- Up to other WGs to determine whether location information of the target UE can be reported to another UE

- Up to RAN2 for signaling details

- FFS: whether and how to report per ARP location information.

Agreement

For definition of SL-PRS based RSRP measurement in frequency range 2

- SL PRS-RSRP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.

- If receiver diversity is in use by the UE, the reported SL PRS-RSRP value shall not be lower than the corresponding SL PRS-RSRP of any of the individual receiver branches.

For definition of SL-PRS based RSRPP measurement in frequency range 2

- SL PRS-RSRPP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.

- If receiver diversity is in use by the UE, the reported SL PRS-RSRPP value shall not be lower than the corresponding SL PRS-RSRPP of any of the individual receiver branches.

Agreement

Support reporting parameters needed for converting LCS to GCS in a similar way as in TS 38.455.

- The translation of the LCS to GCS uses the set of angles α (bearing angle), β (downtilt angle),  γ  (slant angle), which can be reported together with the AoA (ϕ) and ZoA (θ) in LCS.

Agreement

For provision of assistance information for SL AoA measurement, expected SL-AoA value and uncertainty range can be provided to measuring UE.

- No specification impact on how to set the uncertainty range

- From RAN1 perspective, no performance requirements are expected to be defined for the uncertainty range in Rel-18

Agreement

A time stamp associated to each SL positioning measurement within the report includes at least the followings:

- SFN, slot number, and optionally including nr-PhysCellID, nr-ARFCN, nr-CellGlobalID

  - FFS if at least one of nr-PhysCellID, nr-ARFCN, nr-CellGlobalID is always included

- Or DFN and slot number

  - FFS: sidelink synchronization identity

FFS: SL-PRS resource ID is included within the measurement report

FFS: symbol number

Agreement

When GNSS is used for synchronization reference, DFN Initialisation Time is defined based on Tref and OffsetDFN defined for sidelink communications (Subclause 5.8.12 in 38.331).

Agreement

For SL-PRS based RSTD measurement report, the reference UE information is included in measurement reporting.

- FFS: details of the reference UE information

##### 2.1.1.2.4	Resource allocation for SL positioning reference signal

Agreement

For a dedicated resource pool for SL positioning, SL-PRS cannot be transmitted in a slot without associated PSCCH.

Agreement

PSSCH is not included in dedicated resource pool for SL positioning.

Agreement

With regards to the SCI signaling in a shared resource pool,

- Support a new format for 2nd stage SCI.

  - FFS how to indicate the new 2nd stage SCI format

- FFS: If a 2nd stage SCI indicates both SL-PRS and SL-SCH, the cast type, destination ID, source ID are shared.

Agreement

In shared resource pools,

- With regards to PSCCH and SL-PRS multiplexing, support Alt. B.1. from previous agreement (i.e., Only TDMing is supported)

Agreement

In a shared resource pool, SL-PRS, associated PSCCH and PSSCH scheduled by the PSCCH are included in the same slot:

- With regards to PSSCH and SL-PRS multiplexing, only TDMing is supported for the already agreed comb sizes 1, 2, 4

Agreement

In a shared resource pool, SL-PRS, associated PSCCH and PSSCH scheduled by the PSCCH are included in the same slot:

- The PSSCH is used for 2nd SCI and SL-SCH

  - Note: the UE may not have data available for transmission. Up to RAN2 how to define the specification support for this case.

Agreement

For the shared resource pool, reuse the existing IUC signaling of both Scheme 1 and Scheme 2.

- SL-PRS transmissions are treated as any other legacy transmission for SL communication when considering IUC information exchanges.

Conclusion

For Rel-18 sidelink positioning:

- For the dedicated resource pool, IUC signalling is not supported

- Do not support that a UE can reserve a SL-PRS resource for the transmission of another UE

Conclusion

Do not support ACK/NACK feedback for SL-PRS or lower-layer feedback-based retransmissions in Release 18.

Agreement

PSFCH is not included in dedicated resource pool for SL positioning.

Agreement

In the dedicated resource pool,

- with regards to the SL-PRS time-domain resource allocation within the resource pool support a

  - SL-PRS-resource-based allocation

- SCI for SL-PRS should at least indicate the following values:

  - Source ID

  - Destination ID

  - Resource reservation period

  - SL-PRS Priority

  - Cast type

  - With regards to the SL-PRS configuration and/or SL-PRS time assignment information, select one alternative at RAN1#114:

    - Alt. 3.1: support a one-to-one mapping relationship between a PSCCH resource and an associated SL-PRS resource in the same slot.

      - Note: In this case, there is no need of an explicit signaling of which SL PRS resource for the same slot

      - Note: Same number of PSCCH resource(s) and SL-PRS resource(s)

    - Alt. 3.2: explicit signaling of SL PRS resource in the same slot

    - Alt. 3.3: support a mapping relationship between a PSCCH resource and one or more associated SL-PRS resource(s) in the same slot and explicit signaling of SL PRS resource

      - Only a one-to-one mapping is used between a PSCCH resource and an associated SL-PRS resource in the same slot if explicit signalling is not used

        - Note: with a one-to-one mapping, some SL-PRS resources might not be mapped

        - FFS: details, including (pre)configuration

    - FFS: Whether and how to indicate SCI resource(s) or SL-PRS resource (s) for a future slot

  - FFS: Additional information, e.g. SL-PRS request, Positioning Session ID, number of resource reservation periods

Agreement

In Scheme 2, with regards to the triggering of SL-PRS, confirm the related WA for shared and dedicated resource pools.

- With regards to the lower-layer signalling, support SCI associated with SL-PRS transmission

  - FFS: whether this is enabled by (pre)configuration

- FFS: to support also SL-PRS

Agreement

For Scheme 2, in a dedicated resource pool,

- Multiple L1 SL-PRS priority are allowed in a resource pool

- A SL PRS resource within the resource selection window is used as a candidate resource

- with regards the reservation interval of SL-PRS, it is provided by UE’s higher layers with values TBD. The set of values is (pre-)configured.

  - Use the periodicities available for legacy SL communication and the ones defined for DL-PRS as a starting point.

- with regards to the resource (re)-selection procedure

  - support re-evaluation & pre-emption for SL-PRS using the Rel-16 re-evaluation and pre-emption respectively as a starting point.

Agreement

In dynamic grant type resource allocation in scheme 1,

- For shared resource pool, DCI format 3_0 is being used as a starting point, down-select between the two alternatives below:

  - Alt. 1: Indication SL-PRS specific information is explicitly included in DCI

    - FFS: Which SL-PRS specific information

  - Alt. 2: Indication SL-PRS specific information is not explicitly included in DCI

- FFS: Dedicated resource pool

Agreement

In Scheme 2, congestion control can restrict the range of parameters for SL PRS configuration per resource pool by CBR and priority. Consider further the following parameter(s):

- Option 1: SL PRS transmission power

- Option 2: Periodicity of SL PRS

- Option 3: Number of occupied subchannels of SL-PRS (for shared resource pool)

- Option 4: Number of SL PRS resources in a slot

- Option 5: comb-size of a SL PRS resource in a slot

- Option 7: Number of OFDM symbols of a SL PRS resource in a slot

- Option 8: Number of SL PRS (re-)transmissions

- FFS: Other options are not precluded

Agreement

In a dedicated resource pool, with regards to the PSCCH, reuse the PSCCH channel structure of SL communications, at least with regards to the following aspects:

- The first PSCCH symbol is mapped to the 2nd symbol available for SL transmissions in a slot

  - Note: 1st symbol available for SL transmissions in a slot is for PSCCH AGC similar to legacy

- PSCCH DM-RS in the slot is being reused from legacy

- The number of PSCCH symbol(s) is (pre-)configured to (down-select at RAN1#114):

  - Alt. 1: 2 or 3 symbols (same as legacy)

  - Alt. 3: 1, or 2 or 3 symbols

- The number of PRBs is (pre-)configured using the legacy values

  - FFS: reconsider if 1-symbol PSCCH is supported

##### 2.1.1.2.5	NR DL and UL carrier phase positioning

Agreement

Support the following definition of the reference point of the UE/TRP carrier phase measurements:

- The reference point of the UE carrier phase measurements is defined the same as the reference point of RSTD for both frequency range 1 and frequency range 2.

- The reference point of the TRP carrier phase measurements is defined the same as the reference point of RTOA for both frequency range 1 and frequency range 2.

- Note: It is up to UE/TRP’s implementation on how to map the carrier phase to the reference point for measurement reporting.

Agreement

Adopt the following modifications on the agreements made in RAN1#112bis-e:

To enable simultaneous transmission of UL SRS for positioning by a target UE and a PRU, support the following enhancements:

- Enabling LMF to request the serving gNB of a UE to configure the transmission of the UL SRS resources from the UE within indicated time window(s).

  - FFS: the details of the time window, e.g., the start time, duration, periodicity for the time window(s), within the vicinity of a reference SRS configuration or use the existing message of Scheduled Location time

- Enabling LMF to request the serving gNB and neighboring gNBs of the UE to measure the  UL SRS resources from the UE within indicated time window(s).

  - Note: this may be a different indicated time window

To enable simultaneous measurements on same DL PRS by a target UE and a PRU, support the following enhancements:

- Enabling LMF to request the UEs, including target UE and PRU(s), to perform measurements on indicated DL PRS resource sets occurring within indicated time window(s).

- FFS: the details of the configuration of the indicated time window(s), e.g., the start time, duration, periodicity for the time window(s), as well as the relationship with the Scheduled Location time.

Agreement

For UE-based carrier phase positioning, support enabling LMF to forward the DL carrier phase measurement reported by a PRU, with additional information of the same PRU to a target UE for UE-based carrier phase positioning in the positioning assistance data.

- Note: Whether the forwarded DL carrier phase measurement is DL RSCP and/or DL RSCPD depends at least on which of them is (are) supported by UE capability.

- additional information of the same PRU includes at least PRU location.

  - FFS: additional PRU information, e.g. the AoD of PRU to each TRP, etc.

Agreement

If a UE reports RSCPD measurements together with RSTD measurements in a measurement report element, the reference TRP for RSCPD is the same as the reference TRP reported for RSTD.

- The target and the reference TRP are in the same PFL

Agreement

From RAN1’s perspective, carrier phase positioning for UE in RRC_IDLE state is supported for UE-based and UE-assisted positioning in Rel-18.

- Note: No additional specification work is expected specifically related to carrier phase positioning for UE in RRC_IDLE state in RAN1.

Conclusion

From RAN1’s perspective, carrier phase positioning for UE in RRC_CONNECTED state without measurement gap is not supported in Rel-18.

Working assumption

To enable LMF to optionally request the serving gNB of a UE to configure the transmission of the UL positioning SRS resources from the UE within indicated time window(s), support:

- Option 1D: Each of the time windows is defined with the following parameters:

  - The start of the time window, which is indicated by a combination of subframe number, slot offset and symbol index with respect to the SFN initialization time

  - The duration of the time window, which is given by a number of consecutive slots/symbols

    - FFS: the number of the consecutive slots/symbols

  - (Optional) The periodicity of the time window, which is defined similar to IE PeriodicitySRS in “Requested SRS Transmission Characteristics” in TS 38.455.

- FFS: the maximum number of the windows

Agreement

To enable LMF to request the serving gNB and neighboring gNBs of a UE to measure the UL SRS resources from the UE within indicated time window(s), each time window is defined with the following parameters:

- The start of the time window, which is indicated by a combination of subframe number, slot offset and symbol index with respect to the SFN initialization time

- The duration of the time window, which is given by a number of consecutive slots/symbols

  - FFS: the number of consecutive slots/symbols

- (Optional) The periodicity of the time window, which is defined similar to IE Measurement Periodicity in MEASUREMENT REQUEST in TS 38.455.

- FFS: the maximum number of the windows

Agreement

To enable LMF to request the UEs, including target UE and PRU(s), to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s), each time window is defined with the following parameters:

- The start of the time window, which is indicated by a combination of subframe number, slot offset and symbol index

- The duration of the time window, which is given by a number of consecutive slots/symbols

  - FFS: the number of consecutive slots/symbols

- (Optional) The periodicity of the time window, which is defined similar to IE NR-DL-PRS-Periodicity-and-ResourceSetSlotOffset in TS 37.355.FFS: the maximum number of the windows

##### 2.1.1.2.6	LPHAP (Low Power High Accuracy Positioning)

Agreement

For the power control of an SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, when pathloss RS is provided in the configuration, support:

- Alt. 2-1 (modified): Reuse the configuration of pathloss RS in Rel-17;

  - FFS: A CD SSB or non-CD SSB can be configured as pathloss RS

  - If the UE determines that the pathloss RS cannot be accurately measured, pathloss may be calculated based on the RS resources obtained from SS/PBCH block of the new camping cell that the UE uses to obtain MIB.

Agreement

For the spatial relation of an SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state, when the spatial relation information is provided in the configuration, support:

- Alt. 1-1: Reuse the configuration of spatial relation information in Rel-17.

  - When the UE determines that the configured RS for the spatial relation information cannot be accurately measured, the UE suspends the transmission of the SRS for positioning resource.

Agreement

For the determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE state within the SRS positioning validity area, support the following to determine a valid TA:

- The DL reference timing follows the DL timing of current camping cell.

- By default, UE maintains the TA from the last serving cell.

  - UE can adjust its UL timing according to the change in DL reference timing.

- If configured by the network, subject to UE capability, UE autonomously adjusts the TA, when cell-reselection happens.

  - Send LS to RAN4 asking about feasibility and necessary conditions (e.g. whether the above behaviour applies when the DL reference timing difference between the last camping cell and current camping cell exceeds a threshold and how UE adjusts it, or additional RRM procedure to obtain the timing difference).

Agreement

The draft LS in R1-2306247 is endorsed. Final LS in R1-2306248.

##### 2.1.1.2.7	Bandwidth aggregation for positioning measurements

Agreement

For PRS bandwidth aggregation between PRS in two or three different PFLs, the following are needed for the aggregated PRS resources for a TRP:

- The same periodicity and slot offset

- The same muting pattern

- The same NR-DL-PRS-SFN0-Offset value

- UE expects to be configured with PRS resources that maintain a per-symbol uniformly spaced PRS pattern across aggregated bandwidths in frequency domain (Note: It does not preclude dropping some REs in the guardband between two PFLs).

- FFS same antenna port from RAN1 perspective

Agreement

For PRS bandwidth aggregation across PFLs, support

- Option 2: Per TRP basis and per PRS resource set basis.

  - For each TRP, support new signaling to indicate which PRS resource sets across PFLs are linked.

  - It is assumed that the PRS resources across the linked PRS resource sets are linked if the conditions are satisfied. For the non-linked PRS resource sets, no aggregation is assumed even if the conditions are satisfied.

Agreement

For PRS bandwidth aggregation across PFLs, in a measurement report element, support

- Single RSRP or single RSRPP

  - FFS: the single RSRP/RSRPP is based on aggregated PRS resources across aggregated PFLs

- The aggregated reference RSTD

- The used PRS resource set IDs for the aggregated measurement which are shared for RSRP/RSRPP and/or timing measurement results

Agreement

When an SRS resource configured within a CC without PUSCH/PUCCH is linked for aggregation with an SRS resource configured within an UL active BWP of a UL communication CC, a guard period is needed before and after the aggregated SRS transmissions.

- Send an LS to RAN4 with the above information and a request to provide the retuning time values needed.

Agreement

The draft LS in R1-2306215 is endorsed. Final LS in R1-2306216.

Agreement

For PRS bandwidth aggregation, with regards to the signaling in the location information request message, introduce the following:

- A request to indicate UE which two or three PFLs to be used for performing joint measurement

- A new ReportingGranularityfactor smaller than 0 which can be applicable at least when the LMF requests aggregated measurements

  - Support at least the values of k={-1,-2}

    - FFS other values e.g. -3, -4, -5, -6

  - Send RAN4 an LS to confirm the feasibility

Conclusion

For PRS bandwidth aggregation, PPW is not supported in Rel-18.

Agreement

When the UE receives a request to perform aggregated measurements,

- TRP(s) that include PRS aggregation have higher priority than the TRPs that do not include PRS aggregation

  - If 2 or more TRPs include linked resources, then their priority follows the legacy priority, i.e., sorted in the configuration according to priority

- If a PRS resource set is linked for aggregation, then it has higher priority compared to the PRS resource set not linked for aggregation.

  - If both sets in a PFL are linked for aggregation, then their priority follows the legacy priority, i.e., sorted in the configuration according to priority

Agreement

For SRS bandwidth aggregation between SRS in two or three carriers, the following is needed for the aggregated SRS resources

- The same periodicityAndOffset, and slotOffset

- The configuration of pathloss RS, Po and alpha to ensure the same Tx PSD (power per subcarrier)

  - The same configuration of Po and alpha.

  - Note: UE may either perform pathloss RS measurement across CCs and form a single path loss value to apply across CCs or perform pathloss RS measurement in a single CC and apply across CCs

Agreement

For SRS bandwidth aggregation across two or three carriers, support

- Option 2: Per SRS resource set basis.

  - Support new signaling to indicate which SRS resource sets across carriers are linked.

  - It is assumed that the SRS resources across the linked SRS resource sets are linked if the conditions are satisfied. For the non-linked SRS resource sets, no aggregation is assumed even if the conditions are satisfied.

Agreement

To support intra-band contiguous SRS bandwidth aggregation for UE in RRC_INACTIVE state, frequency information (e.g. point A, offset to carrier) of one or two additional carriers with respective SRS configurations should be provided to the UE, where the newly introduced carrier(s) and the carrier of the initial BWP should be intra-band contiguous carriers.

Working assumption

For semi-persistent positioning SRS for bandwidth aggregation, a single MAC CE can activate or deactivate:

- SRS resource set(s) in one or two or three of three aggregated carriers

- SRS resource set(s) in one or two of two aggregated carriers.

Note: the single spatial relation is indicated by the MAC CE for each of two or three aggregated SRS resources.

Send an LS to RAN2 to confirm the feasibility.

Agreement

Draft LS in R1-2306213 is endorsed with the following change:

ACTION: RAN1 respectfully asks RAN2 to check the feasibility of the working assumption and inform RAN1 of RAN2’s conclusion on the feasibility.

Final LS agreed in R1-2306214.

Agreement

For positioning SRS aggregation transmission in RRC_INACTIVE state, reuse Rel-17 prioritization rule of SRS outside initial BWP, i.e. SRS is dropped in the symbol(s) of all aggregated carriers where collision occurs.

Agreement

For a carrier including positioning SRS for aggregation,

- Positioning SRS can be transmitted only when the carrier is activated

  - This is also applicable for the carrier only including positioning SRS for aggregation

Agreement

With regard to support of aperiodic positioning SRS for bandwidth aggregation for UEs in RRC_CONNECTED state, at least the existing Rel-17 DCI framework (i.e. use multiple DCIs schedule SRSs in multiple carriers) can be reused

- FFS: whether Rel-18 DCI framework for multi-cell PDSCH/PUSCH scheduling with a single DCI (i.e. single DCI schedules SRSs in multiple carriers) can also be reused with or without specification work in RAN1.

Agreement

For SRS bandwidth aggregation across carriers, support

- Single RSRP or RSRPP is reported

  - FFS: the single RSRP/RSRPP is based on aggregated SRS resources across aggregated carriers

- The used SRS resource IDs for the aggregated measurement are shared for RSRP/RSRPP and/or timing measurement results

##### 2.1.1.2.8	Positioning for RedCap UEs

Agreement

The previous agreement is updated as follows:

Agreement

For DL Rx hopping or UL Tx hopping, support the UE or gNB to report the following:

- A single measurement based on receiving multiple hops of the DL PRS or UL SRS for positioning

- One  measurement where a measurement is associated with one received hop

- FFS: indication of how many received hops / which received hops where used in the measurement report.

- Note: no new measurement definition is introduced in RAN1

- FFS: conditions when the above measurements are reported, and whether the above measurements can be reported together

Agreement

From RAN1 perspective, for DL PRS Rx hopping, a single instance of a measurement gap is used for receiving all the hops for DL PRS with Rx frequency hopping.

- Note: this does not assume that the reported measurement has to be based on a single instance of a measurement gap

- Send an LS to RAN4 to confirm RAN1’s understanding, and if needed ensure that the measurement gap has the proper duration.

Agreement

The draft LS in R1-2306226 is endorsed with the following changes:

- In the Rel-18 WI Expanded and Improved NR Positioning, in the agenda item “Positioning for redcap UEs”, RAN1 agreed the use of a single instance of a measurement gap for receiving all the hops for DL PRS with Rx frequency hopping:

- RAN1 respectfully asks RAN4

Final LS in R1-2306227.

Agreement

SRS Tx Frequency hopping is supported for both RRC_CONNECTED and RRC_INACTIVE state.

Agreement

For the SRS Tx hopping pattern configuration support at least the staircase pattern, including a wrapped staircase pattern.

- Support configuring the starting PRB of the first hop

- FFS: details of signalling of PRB overlap across consecutive hops and bandwidth of each hop

Agreement

For RedCap UEs positioning transmitting the UL SRS with frequency hopping, regarding the collisions between other UL and DL signals/channels and the UL SRS with frequency hopping, support both of the following options

- Option 1: UL time window where the UE is not expected to [receive/]transmit other signals/channels and is only expected to transmit FH SRS for positioning.

  - FFS details of an UL time window

  - Note: it implies that UE drops the transmission of other signals/channels and transmits SRS for positioning

- Option 2: new collision rules between the UL SRS with frequency hopping and other UL and DL signals/channels/. Option 2 can apply without UL time window (i.e. option 1)

  - FFS: details on the collision rules

- Note: it is understood that option 2 is a component of the feature for UL SRS Tx hopping (FG 41-5-2), and option 1 is a separate feature group.

##### 2.1.1.2.9	Approved LSs

R1-2306157	LS reply on the RAT-dependent positioning integrity	RAN1, InterDigital, Inc.	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2

R1-2306208	Reply LS on Sidelink positioning procedure	RAN1, Xiaomi	LS out	Rel-18	Ranging_SL	To: SA2		Cc: RAN2

R1-2306119	Reply LS for DL PRS and UL SRS frequency hopping Switching time	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

R1-2306248	LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states	RAN1, CMCC	LS out		Rel-18	NR_pos_enh2	To: RAN4

R1-2306216	LS to RAN4 on SRS and PRS bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2	To: RAN4

R1-2306214	LS to RAN2 on SRS bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2	To: RAN2

R1- 2306227	LS on the use of a single measurement gap for DL PRS with Rx hopping measurement	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

#### 2.1.2	Remaining Open issues

The following opens need to be addressed in RAN1:

- Specification support for SL positioning

  - Remaining details of SL positioning reference signal (SL PRS) design.

  - Remaining details of measurements and reporting for SL positioning.

  - Remaining details of resource allocation for SL PRS.

- Specification support for NR DL and UL carrier phase positioning

  - Remaining details of measurements, reporting, assistance information, and related UE behavior for supporting NR DL and UL carrier phase positioning.

- Specification support for LPHAP

  - Remaining details of configuration of SRS for positioning for RRC_INACTIVE UEs that is valid across multiple cells and related UE behavior.

- Specification support for bandwidth aggregation for positioning measurements

  - Remaining details for support of bandwidth aggregation of DL and UL resources for positioning measurements.

- Specification support for positioning for RedCap UEs

  - Remaining details for support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning.

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	Decisions during RAN2#121bis-e

##### 2.2.1.1.1	General aspects

R2-2304306	TS 38.355 skeleton	Intel Corporation	draft TS	Rel-18	38.355	0.0.2	NR_pos_enh2

- Endorsed as a baseline for future discussion

##### 2.2.1.1.2	SL positioning

Agreements:

LS on group positioning is postponed for a reply from next meeting.

WA: RAN2 understand that group positioning is to acquire location estimates of multiple target UEs (absolute positioning) or multiple UE pairs (Ranging/relative positioning) per LCS request, in line with the guidance already received from SA2.

WA: At least part of the group management for group positioning is performed at upper/application layer.

Agreements:

Sidelink Positioning Architecture in Figure 1-4 on R2-2304301 is taken as baseline in TS 38.305 for further discussion.

RAN2 understanding is that there is no impact to LTE specs from this objective.

Agreement:

Anchor UE and target UE roles can be shown in the sidelink positioning procedures in stage 2.  Server UE can be further discussed at least for the case that the server UE is separate from the target and anchor.

Agreement:

Discovery procedure is included in the sidelink positioning procedure at least for out of coverage scenario.

Agreement:

Anchor UE selection can be included in the sidelink positioning procedures at least for out of coverage scenario.

Agreements:

RAN2 confirms that discovery messages will be used to carry information for targeted discovery and candidate selection of SL positioning UEs, including at least the indication of anchor UE, target UE. and server UE roles.  FFS how much information is indicated about anchor UEs (e.g., knowledge of location).

The UE role information is indicated in the discovery SLPP metafield.  FFS if this applies to both discovery modes and which messages.

Agreements:

R2 agree that for session-based SLPP, a SLPP session is used among UEs in PC5-only case in order to obtain location related measurements/location estimates, to transfer assistance data, or to exchange of capabilities.

RAN2 agree that for session-based SLPP, a single SLPP session is created to support a single location request at least in case of a single target UE; FFS how sessions work if there are multiple target UEs in a single location request.

TP in R2-2304005 is postponed.

RAN2 agree that, for session-based SLPP, SLPP transactions are indicated at the SLPP protocol level with a transaction ID in order to associate messages with one another (e.g., request and response)”

RAN2 agree that for session-based SLPP, messages within a transaction are linked by a common transaction identifier.

##### 2.2.1.1.3	RAT-dependent integrity

Agreement:

LS to RAN1 to include a request for confirmation that the beam-related information (Beam Bore-Sight Direction and Beam Antenna Information) are error sources for DL-AoD positioning.

Agreement:

LS to RAN1 to include the question of whether RAN1 identify a need for a DNU flag for measurements.

Agreement:

For RAT-dependent integrity, the PL calculation is performed by the entity which also performs the position calculation for a location process.

Agreements:

For UE-based integrity, the integrity parameters of error sources for RAT-dependent integrity are included in assistance data.

LPP Request/Provide Assistance Data are reused for retrieving the integrity parameters to the UE from the LMF.  The request is per positioning method (as in legacy operation) and the provided integrity parameters are as appropriate for the selected positioning method.

Use of posSIBs for integrity parameters is not excluded.

Working assumption:

For LMF-based integrity, no integrity KPI (TTA, TIR, and AL) and integrity results transfer in LPP message.

Working assumption:

It is left to LMF implementation to decide the measurement error source bound distribution based on the measurement results from UE and/or NG-RAN.

Agreement:

Indicate the WA above in the LS to RAN1 to allow them to register any concern.

Agreement:

Capture the stage 2 impact for RAT-dependent integrity in section 7 of 38.305.  Initial running CR to be seen at next meeting, using R2-2302504 and R2-2303682 as baseline.

Agreements:

Q1: no addition over the version in R2-2304460

Q2: omit the condition on the WA

Q2: omit the sentence on the use case

LS approved with these changes.

##### 2.2.1.1.4	LPHAP( Low Power High Accuracy Positioning)

Agreement:

Wait for RedCap progress on extending eDRX cycle (from RAN2 perspective).

Agreement:

The SRS validity area configuration contains a list of cells in which it is valid.  FFS validity timer or if we would depend only on explicit release by the network.

Agreements:

RRCRelease can be used to provide SRS configuration with validity area for use in RRC_INACTIVE.

Agreement:

SRS configuration request can be indicated via Msg3/MsgA transmission.  FFS if the request is in the RRC message or an accompanying MAC CE.

Agreement:

Send a reply LS to SA2 to indicate that from the perspective of RAN2, “low power or high accuracy” positioning is out of the Rel-18 WI scope.

##### 2.2.1.1.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

None.

##### 2.2.1.1.6	Approved LSs

R2-2304459	Response LS on PRU Procedures	RAN2	LS out	Rel-18	NR_pos_enh2	To:SA2

R2-2304563 LS on the RAT-dependent positioning integrity   RAN2, OPPO	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3

R2-2304461	Reply LS to SA2 on Low Power High Accuracy Positioning	RAN2, Huawei	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:RAN1,SA1

##### 2.2.1.2	Decisions during RAN2#122

##### 2.2.1.2.1	General aspects

Agreement:

WA: The SLPP ASN.1 design should allow "selective ASN.1 compilation", i.e. The overall SLPP functionality is divided into "groups", where each group is defined as a separate ASN.1 module.

R2-2305439	TS 38.355 v0.0.3	Intel Corporation	draft TS	Rel-18	38.355	0.0.3	NR_pos_enh2

- Endorsed

##### 2.2.1.2.2	SL positioning

Agreements:

SLPP over PC5-U/Uu will support reliable transport for at least unicast. FFS groupcast.

Inform SA2 about our agreements on sidelink positioning, with “take into account” action.

SLPP carried over NAS is used between UE and LMF. FFS on how to manage the session/transaction.

Agreements:

Anchor UE selection is supported by information about the candidate anchor UEs.  At least the following list can be discussed for use in anchor UE selection:

1.	UE roles

2.	Supported positioning method

3.	In coverage or not

4.	RSRP

5.	LOS/NLOS

6.	Location

7.	PLMN

A normative requirement on which anchor UEs to select (e.g., ranking) will not be specified.

RAN2 impact of this information to be determined.

FFS which information would be determined statically/dynamically.

Agreements:

SLPP can support multiple target UEs in the same session when LCS requests.

RAN2 will not specify group management for multiple target UEs.  RAN2 assumption is that a group ID will be provided from upper layers.

FFS how session IDs are managed between multiple UEs.

##### 2.2.1.2.3	RAT-dependent integrity

Agreement:

For stage2 description of RAT-dependent integrity, move the section of “Integrity Principle of Operation” to a generic section that is not specific to positioning methods.

Agreements:

Represent the TRP and ARP location errors by a Gaussian paired over-bounding.

Represent the RTD errors by a Gaussian paired over-bounding.

##### 2.2.1.2.4	LPHAP (Low Power High Accuracy Positioning)

Agreements:

Define an SRS for positioning validity-area specific TA timer (e.g., with larger values) for a UE in RRC_INACTIVE state.

- The UE starts/restarts the area-specific TA timer when it receives the TA command.

- The UE stops the SRS transmission when the area-specific TA timer expires.

- The UE stops the area-specific TA timer when it reselects to a cell out of the SRS validity area.

- Other stop/restart conditions can be discussed.

Agreements:

RAN2 consider that the LMF should determine the area-specific SRS configuration.  Details are up to RAN3.

LS to RAN3 to indicate this conclusion, including RAN1 to prompt them for parameters.  To be included in the LS from [AT122][415].

Agreement:

RAN2 will introduce an activation indication and/or request for preconfigured SRS using at least Msg3/MsgA; FFS if Msg1 would be supported also.  FFS RRC signalling or MAC CE for the Msg3/MsgA case, as for the configuration request.  This agreement does not imply that the UE will be allowed to transmit autonomously.

##### 2.2.1.2.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

None.

##### 2.2.1.2.6	Approved LSs

R2-2306842 LS to SA2 on sidelink positioning agreements  RAN2, Intel	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:RAN1, SA3

R2-2306841	LS on LPHAP	RAN2, Huawei, HiSilicon	LS out	Rel-18	To:RAN1,RAN3,RAN4

R2-2306695	LS to SA2 on reporting positioning measurements taken in RRC_IDLE	RAN2, CATT	LS out	Rel-18	To:SA2	Cc:RAN1

#### 2.2.2	Remaining Open issues

The following opens need to be addressed in RAN2:

- Specify solutions for support of sidelink positioning (including ranging) in NR systems, including the following

  - Specify measurements to support RTT-type solutions using SL, SL-AoA, and SL-TDOA.

  - Specify signalling and associated UE behavior for support of unicast, groupcast (not including many to one) and broadcast of SL PRS transmissions.

  - Specify reporting signalling and procedures to facilitate support of SL positioning in all coverage scenarios and for PC5-only and joint PC5-Uu scenarios:

    - Specify the protocol and procedures for SL positioning between UEs (Protocol for Sidelink positioning procedures (SLPP)).

    - Specify the protocol and procedures for SL positioning between UEs and LMF.

  - Specify signalling to NG-RAN for sidelink positioning and ranging service authorizations as needed.

- Specify the error modelling parameters, signalling, and procedures to support UE-based and LMF-based integrity of RAT-dependent positioning methods.

- Specify enhancements for enabling LPHAP use-case 6 as defined in TS 22.104 including:

  - Extending eDRX cycle beyond 10.24s in RRC_INACTIVE state towards meeting the battery life requirement for LPHAP

  - For UL and DL+UL positioning for UEs in RRC_INACTIVE state, specify SRS configuration enhancements based on SRS positioning validity area to avoid frequent RRC connection for SRS (re)configuration.

    - SRS for positioning configurations in multiple cells.

      - Note: Details including issues such as interference, timing advance, spatial relation information, pathloss reference and common SRS parameters across multiple cells can be further discussed during normative work.

    - Pre-configuration of one or multiple SRS for positioning configurations.

    - SRS for positioning activation/request procedure(s).

  - Specify solutions for DL PRS measurements for a UE in RRC_IDLE state and reporting of the measurements in RRC_CONNECTED state.

  - Specify solutions for alignment between eDRX and PRS configurations.

- Specify support of positioning for UEs with Reduced Capabilities (RedCap UEs)

  - Specify support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning.

    - NOTE: The complexity of the corresponding capabilities for RedCap UEs should be addressed for the introduction of appropriate capabilities for RedCap UEs.

- Specify bandwidth aggregation for positioning measurements across up to three intra-band contiguous carriers.

- Specify physical layer measurements and signalling to support NR DL and UL carrier phase positioning for UE-based, UE-assisted, and NG-RAN node assisted positioning.

  - Existing DL PRS and UL SRS for positioning are used for NR carrier phase measurements.

  - Specify measurements that are limited to a single carrier/PFL.

## 2.3	RAN3

#### 2.3.1	Agreements

##### 2.3.1.1	Decisions during RAN3#119bis-e

##### 2.3.1.1.1 	General aspects

RAN3 started the work item discussion. A work plan was provided in R3-231673 and noted.

The status of the offline discussion can be found in R3-232119.

##### 2.3.1.1.2 	SL positioning

Agreements:

SL Positioning/Ranging authorization information is provided over NGAP, XnAP and F1AP, in the following messages:

NG:

- INITIAL CONTEXT SETUP REQUEST

- UE CONTEXT MODIFICATION REQUEST

- HANDOVER REQUEST

- PATH SWITCH REQUEST ACKNOWLEDGE

Xn:

- HANDOVER REQUEST

- RETRIEVE UE CONTEXT RESPONSE

F1:

- UE CONTEXT SETUP REQUEST

- UE CONTEXT MODIFICATION REQUEST

##### 2.3.1.1.3 	LPHAP

None.

##### 2.3.1.1.4 	LMF-based Integrity

None.

##### 2.3.1.1.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

None.

##### 2.3.1.1.6	Approved LSs

None.

##### 2.3.1.2	Decisions during RAN3#120

##### 2.3.1.2.1 	General aspects

A work plan was provided in R3-232802 and noted.

The status of the offline discussion can be found in R3-233374.

BL CRs reflecting the agreements of RAN3#119bis-e are endorsed:

| R3-232672 | Support of NR Positioning Enhancements (ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson) | CR0991r, TS 38.413 v17.4.0, Rel-18, Cat. B Endorsed as BL CR |
| --- | --- | --- |
| R3-233065 | Support of NR Positioning Enhancements (Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell) | CR1180r, TS 38.473 v17.4.1, Rel-18, Cat. B. Endorsed as BL CR |
| R3-233140 | Support of NR Positioning Enhancements (Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson) | CR1061r, TS 38.423 v17.4.0, Rel-18, Cat. B Endorsed as BL CR |

##### 2.3.1.2.2 	SL positioning

Agreements:

- RSPP/SLPP transport QoS parameters shall be provided from AMF to the NG-RAN for scheduled resource allocation mode resource management.

- No need to provide the Ranging/SL Positioning QoS parameters from AMF to NG-RAN.

TPs reflecting the new agreements on RSPP/SLPP transport QoS Parameters are agreed:

(TP for Positioning BL CR to TS 38.413) Addition of RSPP Transport QoS parameters in R3-233458

(TP for Positioning BL CR to TS 38.423) Addition of RSPP Transport QoS parameters in R3-233459

(TP for Positioning BL CR to TS 38.473) Addition of RSPP Transport QoS parameters in R3-233460

##### 2.3.1.2.3 	LPHAP

None.

##### 2.3.1.2.4 	LMF-based Integrity

None.

##### 2.3.1.2.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

None.

##### 2.3.1.2.6	Approved LSs

R3-233424 Reply LS on Authorization for SL Pos to SA2, Xiaomi, LS out Rel-18 NR_pos_enh2	To: SA2; CC: RAN1, RAN2

R3-233474 Reply LS on SRS Configuration Request, Huawei, LS out Rel-18 NR_pos_enh2, To: RAN2; CC: RAN1

#### 2.3.2 Remaining Open issues

SL Positioning:

Authorization information for UE Type/Role wait the progress in other group

SL-PRS configuration from LMF wait the progress in other group

LPHAP:

Call flow with details on how to determine SRS validating area and which node allocates SRS resources in validating area.

LMF-based integrity:

No consensus on the WA made by RAN2 on LMF based Integrity and RAN3 involvement.

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#106bis-e

##### 2.4.1.1.1	General aspects

##### 2.4.1.1.2	RF

- Discussions focused on UE RF work [R4-2306300]. The following was agreed [R4-2306620]:

  - General BS RF scope

    - No impact to BS RF requirements is foreseen due to the work on expanded and improved NR positioning. The scope of requirements will be limited to RRM

  - PRS/SRS bandwidth aggregation

    - No dedicated or separate RF impairment modelling discussion is needed in WI phase for the solutions based on PRS/SRS bandwidth aggregation unless it’s triggered by RAN1 LS

    - No new UE RF requirement is needed for the solutions based on PRS / SRS bandwidth aggregation

    - No new BS RF requirement is needed for the solutions based on PRS / SRS bandwidth aggregation

  - Carrier phase positioning

    - No dedicated or separate RF impairment modelling discussion is needed in WI phase for the solutions based on carrier phase positioning unless it’s triggered by RAN1 LS

    - No new UE RF requirement is needed for the solutions based on carrier phase positioning

    - No new BS RF requirement is needed for the solutions based on carrier phase positioning

  - RedCap UE positioning

    - UL SRS Tx frequency hopping

      - For UL SRS Tx frequency hopping, use the switching time of {70us, 140us} for FR1 as the starting point

        - SRS Tx frequency hopping range can be up to 100MHz

        - Which specific value for frequency hopping is applied depends on UE capability, if multiple values are agreed

      - For UL SRS Tx frequency hopping, use the switching time of {35us, 70us, 140us} for FR2 as the starting point

        - SRS Tx frequency hopping range can be up to 400MHz

        - Which specific value for frequency hopping is applied depends on UE capability, if multiple values are agreed

    - DL PRS Rx frequency hopping

      - For DL PRS Rx frequency hopping, use the switching time of {70us, 140us} for FR1 as the starting point

        - PRS Rx frequency hopping range can be up to 100MHz

        - Which specific value for frequency hopping is applied depends on UE capability, if multiple values are agreed

      - For DL PRS Rx frequency hopping, use the switching time of {35us, 70us, 140us} for FR2 as the starting point

        - PRS Rx frequency hopping range can be up to 400MHz

        - Which specific value for frequency hopping is applied depends on UE capability, if multiple values are agreed

##### 2.4.1.1.3	RRM

- The following agreements were made for RedCap positioning and PRS/SRS bandwidth aggregation RRM requirements [R4- 2306245, R4-2306349]:

  - General aspects/scenarios for RedCap positioning

    - Applicable frequency range (FR)

      - In general, the PRS requirements for RedCap UE shall be defined for both FR1 and FR2:

      - PRS requirements for 1Rx RedCap UE shall be defined only for FR1

    - Applicable RRC states

      - RedCap UE positioning without frequency hopping

        - Define the requirements in RRC_CONNECTED and RRC_INACTIVE states.

      - RedCap UE positioning with frequency hopping

        - Define the requirements in RRC_CONNECTED state

        - FFS for requirements in RRC_INACTIVE state.

      - FFS whether to define requirements in RRC_IDLE state

    - Relation with Rel-16/Rel-17 positioning

      - PRS requirements with FH:

        - The Rel-16/Rel-17 positioning features/techniques for which the PRS requirements for RedCap UE with FH will be defined can be decided on case-by-case basis and based on RAN1 agreements on the FH. Details are FFS

      - NOTE:

        - Rel-16 features/techniques refer to: measurement with gaps in RRC connected, 4-samples measurement in RRC connected.

        - Rel-17 features/techniques refer to: measurement without gaps in RRC connected, measurement in RRC inactive, reduced-sample measurement in RRC connected/inactive, Tx/Rx timing mitigation with TEG in RRC connected/inactive, FR2 with reduced Rx beam sweeping factor in RRC connected/inactive.

    - Combination of Rel-18 positioning features

      - LPHAP enhancement shall be supported for RedCap accordance to the following agreement under the LPHAP thread, [106-bis-e][216] NR_pos_enh2_part3:

        - “Define requirements for normal (non-RedCap) and RedCap type of devices”

      - Combination of RedCap with any Rel-18 feature other than LPHAP is not supported

    - Impact of Mobility procedures on PRS measurement requirements

      - RAN4 to identify impact on any RRM requirement due to PRS measurements for RedCap UE

  - PRS measurements for RedCap without FH

    - Side conditions for 2Rx without FH

      - The side conditions (PRS Es/Iot) defined in Rel-17 are reused for defining corresponding PRS requirements for 2Rx RedCap UE without FH

    - Side conditions for 1Rx without FH

      - Side conditions for 1Rx without FH

        - For AWGN channel, re-use the Rel-17 side conditions, and relax accuracy requirements

          - The agreement applies for 4 measurement samples case. FFS if it applies for lower number of samples.

        - FFS for fading channel

          - Option 1: Reuse Rel-17 side conditions and relax accuracy requirements

          - Option 2: Reuse approximately Rel-17 accuracy requirements and relax the side condition

    - PRS measurement requirements for 2Rx without FH

      - Existing PRS measurement period requirements in Rel-17 can be reused for defining corresponding PRS measurement period requirements for 2Rx RedCap UE without FH.

        - Details related to e.g. CSSFPRS,i , Kcarrier_PRS, TEG etc., are FFS

    - PRS measurement requirements for 1Rx without FH

      - Existing PRS measurement period requirements in Rel-17 can be reused for defining corresponding PRS measurement period requirements for 1Rx RedCap UE without FH.

        - Details related to e.g. CSSFPRS,i , Kcarrier_PRS, TEG etc., are FFS

    - PRS measurement accuracy for 2Rx without FH

      - PRS measurement accuracy to be addressed under performance part of the WI

    - Collection of simulation results: without reduced number of samples for 1Rx without FH

      - Further simulation results based on the updated simulation assumptions (issue 2-2-8) are needed to draw conclusions

    - PRS measurement accuracy: without reduced number of samples for 1Rx without FH

      - PRS measurement accuracy to be discussed and defined under performance part of the WI

    - Updated simulation assumptions: with and without reduced number of samples for 1Rx without FH

      - Updated simulation assumptions to account for at least the open issues identified under issue 2-2-3 are approved in R4-2306350

    - Updated simulation assumptions: with and without reduced number of samples for 1Rx without FH

      - PRS measurement accuracy to be discussed and defined under performance part of the WI

  - PRS measurements for RedCap with FH

    - When to start PRS measurements for RedCap with FH?

      - RAN4 to start work on PRS requirements for RedCap with frequency hopping after RAN1 has made agreements on frequency hopping for RedCap

    - PRS measurements for RedCap with FH with or without gaps

      - RAN4 work is on hold

    - Impact of timing error on PRS measurements for RedCap with FH

      - The impact (if any) of timing error between the hops on PRS requirements is discussed after the RAN1 agreements on FH and RF session agreements on the RF switching time for FH

    - Impact of switching time between hops on PRS measurements for RedCap with FH

      - Impact (if any) of switching time between hops on PRS measurements for RedCap requirements is discussed after the RAN1 agreements on FH and RF session agreements on the RF switching time for FH

    - Relation between FH and measurement gaps for PRS measurements for RedCap with FH

      - RAN4 to investigate suitable MG patterns and conditions related to frequency hopping (FH) for PRS measurements with gaps for RedCap with FH after the RAN1 agreements on FH

    - RRM impact of UL SRS Tx hopping

      - RAN4 to investigate impact of SRS Tx hopping on PRS measurements with FH after the RAN1 agreements on FH

    - Simulation assumptions for PRS measurements for RedCap with FH

      - Defer the agreement on simulation assumptions for PRS measurements for RedCap with FH until RAN1 has made agreements on FH

    - UE capability related to FH

      - Wait for RAN1 agreements and input on the UE capability related to FH

  - General aspects/scenarios for PRS/SRS BW aggregation

    - Applicable RRC states

      - Define the core requirements for PRS BW aggregation in both RRC_INACTIVE and RRC_CONNECTED states.

      - Do not define requirements for RRC_IDLE state

    - Applicable number of PFLs

      - PRS core requirements for PRS/SRS bandwidth aggregation are prioritized for up to ‘NDL’ number of DL and ‘NUL’ number of UL intra-band contiguous PFLs, where:

        - NDL = 3 PFLs in DL and

        - NUL = 3 PFLs in UL

      - The number of PFLs for which PRS accuracy requirements for PRS/SRS bandwidth aggregation shall be defined can be discussed during the performance part of the WI

    - Applicable aggregated PRS/SRS BW

      - The impact (if any) of maximum targeted aggregated BW for PRS/SRS on PRS requirements is discussed after the RAN1 and RF session agreements on the maximum targeted aggregated BW for PRS/SRS

    - PRS/SRS bandwidth aggregation with and without CA for communication

      - Scenarios (if any) in which the CA for communication can impact the ongoing PRS measurements, which are performed in measurements gaps:

        - The PRS aggregation (DL part) across the PFLs within gaps RRC connected neither impacts the CA for communication and nor it is impacted by the CA for communication.

        - Any impact of the CA for communication on the SRS aggregation (UL part) is up to RAN1 discussion

    - Impact of activation status of CC on PRS/SRS bandwidth aggregation

      - This issue is merge with issue 3-1-4 to first broadly identify the impact of CA on PRS/SRS aggregation

  - PRS measurement requirements for PRS/SRS bandwidth aggregation

    - When to start RAN4 work on PRS/SRS bandwidth aggregation?

      - Wait for RAN1 progress on PRS/SRS bandwidth aggregation before starting RAN4 work

    - Conditions for requirements for PRS/SRS bandwidth aggregation

      - Wait for RAN1 progress on necessary conditions under which the PRS/SRS bandwidth aggregation applies before discussing RAN4 specific conditions

    - PRS measurement period for PRS/SRS bandwidth aggregation

      - PRS measurement period for PRS/SRS bandwidth aggregation:

        - Option 1: Existing PRS measurement period requirements in Rel-17 can be used as baseline for defining corresponding PRS measurement period requirements for PRS/SRS bandwidth aggregation.

          - Details related to e.g. PFLs, PRS periodicity etc., are FFS

        - Other options are not precluded

    - Impact of PRS/SRS bandwidth aggregation on CA for communication

      - PRS measurement with PRS/SRS bandwidth aggregation performed in gaps does not impact the ongoing CA/DC for communication except that no data scheduling is possible during the gaps

    - Priority between PRS measurement and CA for communication in RRC inactive

      - Wait for RAN1 agreement on priority between the PRS measurements and data communication in RRC_INACTIVE state

    - Guard period between data and positioning period in UL

      - Guard period (if any) between data and SRS aggregation (in UL) is up to RAN1 design

    - UE capability related to PRS/SRS bandwidth

      - UE capability related to PRS/SRS aggregation is for RAN1 to decide and is not within RAN4 scope

  - PRS measurement report mapping for PRS/SRS bandwidth aggregation

    - Whether report mappings with PRS/SRS bandwidth aggregation need to be updated?

      - Identify whether to reuse the existing report mapping or update the report mapping for RSTD and UE Rx-Tx with PRS/SRS bandwidth aggregation based on:

        - Maximum supported aggregated SRS/PRS bandwidth and

        - RSTD and UE Rx-Tx measurement accuracies/performance evaluation

  - gNB requirements for SRS bandwidth aggregation

    - Whether to define gNB requirements for SRS aggregation

      - No core requirements are defined for SRS aggregation for gNB measurements.

      - Whether to define gNB Rx-Tx measurement accuracy with SRS bandwidth aggregation is to be decided during the performance part of the WI

    - Whether to define PRS measurement accuracy requirements for PRS/SRS aggregation

      - PRS measurement accuracy requirements for PRS/SRS BW aggregation will be discussed and defined during the performance part

- The following agreements were made for NR sidelink positioning and carrier phase positioning RRM requirements [R4- 2306246, R4-2306351]:

  - Sidelink Positioning general aspects and scenarios

    - Applicable coverage scenarios

      - RAN4 to define the requirements for SL positioning aiming to support all the coverage scenarios (in-coverage, out-of-coverage and partial coverage)

    - Applicable CBW and SCS

      - Specify RRM requirement for sidelink positioning up to 40MHz CBW and all supported SCS for sidelink for FR1.

        - FFS for support of larger CBW for up to 100 MHz

    - Applicable number of carriers

      - Define UE requirements for SL PRS-based positioning measurements performed within a single SL BWP and carrier

    - Applicable SL PRS patterns

      - The measurement period requirements (formula) are agnostic to the comb configuration

      - FFS the applicable SL PRS patterns for defining accuracy requirements

    - Applicable number of samples

      - RAN4 to discuss the number of samples for SL PRS measurement period and for accuracy requirements

    - Applicable gap condition

      - RAN4 to define the requirements for SL-PRS based measurement without measurement gap

  - Sidelink positioning core requirements

    - Whether to define measurement period requirements for the following measurement types

      - Define measurement period requirements for the following measurement types

        - SL-PRS RSRP

        - SL-PRS RSRPP

        - SL-PRS RSTD

        - SL-PRS Rx-Tx

      - FFS for SL-PRS RTOA, SL-PRS AOA/ZOA

  - Sidelink positioning performance requirements

    - Whether to define accuracy requirements for the following measurement types

      - FFS whether to define measurement accuracy requirements for the following measurement types:

        - SL-PRS RSRP

        - SL-PRS RSRPP

        - SL-PRS RSTD

        - SL-PRS Rx-Tx

        - SL-PRS RTOA,

        - SL-PRS AOA/ZOA

    - Whether to define report mapping for the following measurement types

      - Define report mapping for the following measurement types:

        - SL-PRS RSRP

        - SL-PRS RSRPP

        - SL-PRS RSTD

        - SL-PRS Rx-Tx

        - SL-PRS RTOA,

        - SL-PRS AOA/ZOA

    - Channel conditions for accuracy requirements

      - For the accuracy requirements for SL positioning, RAN4 to discuss the scenarios and channel models used for simulation and wait for more progress from RAN1 on the SL PRS configuration

    - Reporting granularity

      - Existing report mapping are re-used as baseline for SL PRS measurements.

        - Further adaptations can be discussed case by case

  - Sidelink positioning timing related issues

    - Timing error limit requirements

      - RAN4 to discuss the impact of UE timing error requirements on the sidelink positioning measurement period and accuracy requirements

    - Synchronization source change

      - RAN4 to discuss the impact of a synchronization source change on an SL positioning measurement (e.g., on measurement performance, measurement procedure, UE behaviour, etc.)

  - Others on sidelink positioning

    - Impact on existing RRM requirements

      - RAN4 to study the possible impacts of SL PRS measurement on existing RRM requirements for both Uu and SL

    - The minimum time separation between transmission and reception of SL UE

      - RAN4 to wait for the RAN1 SL positioning RS design and discuss the guard time period issue upon the need

  - Carrier phase positioning general aspects and scenarios

    - Measurement types to be defined for DL carrier phase measurement requirements

      - Wait for more progress and outcomes on the definition of measurement from RAN1/RAN2 to define the measurement period requirements for CPP

    - Measurement types to be defined for UL carrier phase measurement requirements

      - RAN4 not to define measurement period requirements for UL RSCP measurement and FFS for accuracy requirements

    - Applicable RRC state

      - Define core requirements for CPP in RRC_CONNECTED and RRC_INACTIVE states

    - Applicable BW range of reference signals for DL and UL carrier phase measurement

      - The measurement period requirements (formula) for DL measurements are agnostic to the PRS BW.

      - FFS the PRS/SRS BW range for measurement accuracy requirements

  - Carrier phase positioning core requirements

    - Impact on UE mobility

      - The impact on measurement requirements for NR DL CPP due to mobility procedures should be investigated and specified by RAN4 similar as done for Rel-16/Rel-17 positioning techniques

    - Impact of collisions with other signals/channels in RRC_INACTIVE

      - RAN4 to investigate and specify RRM impacts from NR DL CPP in RRC_INACTIVE such as collisions with other signals/DL channels, assuming Rel-17 requirements can be re-used

  - Carrier phase positioning performance requirements

    - Channel conditions for carrier phase measurement accuracy requirements

      - RAN4 to discuss and decide which fading channels to be used for evaluating and specifying the CPP accuracy requirements in addition to AWGN channel

- The following agreements were made for LPHAP RRM requirements [R4- 2306247, R4-2306353]:

  - eDRX cycle beyond 10.24s in INACTIVE

    - PRS measurement requirements

      - Define requirements for normal (non-RedCap) and RedCap type of devices

      - Define measurement requirements when eDRX is larger than 10.24s. FFS whether to define requirements for eDRX cycle less or equal to 10.24s

      - FFS whether to define requirements for eDRX <= 10.24s

        - Option 1: Define requirements for eDRX <= 10.24s

        - Option 2: Not to define requirements for eDRX <= 10.24s

        - Option 3: Define requirements for eDRX <= 10.24s for RedCap UE, and FFS for non-RedCap UE

        - Option 4: other

    - Baseline for new PRS measurement requirements

      - FFS how to define requirements for eDRX <= 10.24s, if requirements are to be defined

        - Option 1: the requirements for RRC_INACTIVE state in R17 can be reused as baseline

        - Option 2: other

      - FFS how to define requirements for eDRX cycle larger than 10.24s.

        - Option 1: the requirements for RRC_INACTIVE state in R17 are reused as baseline

        - Option 2: the requirements for eDRX cycle > 10.24 sec in Rel-18 eRedCap WI are considered

        - Option 3: other

    - Adaptations for new PRS measurement requirements

      - The following R17 enhancements for latency reduction are supported for PRS measurement with eDRX in RRC_INACTIVE

        - Reduced number of PRS samples

        - parallelPRS-MeasRRC-Inactive-r17 capability

        - Lower Rx beam sweeping in FR2

      - FFS whether ONLY reduced number of samples is considered with a higher SINR side condition

      - FFS whether and how to take the alignment between eDRX and PRS configuration into account based on RAN2 progress

      - FFS whether to define a scaling factor related to eDRX in the period requirement calculation

      - FFS whether and how to update Tavailable in the requirements when eDRX cycle is much larger than positioning interval

      - Other adaptations are not precluded

    - RRM measurement requirements

      - FFS whether and how to define RRM measurement requirements for positioning specific needs with > 10.24s eDRX cycle in RRC_INACTIVE

        - RRM measurement requirements from eRedCap WI are to be considered as baseline

        - Positioning specific needs are to be considered

        - Note the eDRX cycle can be much larger than the positioning interval

  - SRS positioning validity area

    - General impacts of SRS positioning validity area

      - Subject to progress in RAN1 and RAN2, RAN4 to investigate and specify the RRM impacts, if any, due to the introduction of SRS positioning validity area.

        - The applicability of UE Rx-Tx measurement requirements will be studied, and revisited/updated if necessary, based on RAN1 and RAN2 agreements on SRS positioning validity area, details FFS.

        - Other RRM impacts are not precluded

  - PRS measurement in IDLE

    - New PRS measurement requirements

      - Define requirements for normal (non-RedCap) and RedCap type of devices

      - Requirements for PRS measurement in INACTIVE, both with and without eDRX, are re-used for PRS measurement in IDLE

    - Adaptations for new PRS measurement requirements

      - RAN4 will specify NR positioning requirements in RRC_IDLE for DL-only positioning methods and measurements.

        - Note: UE Rx-Tx is not considered as DL-only measurement, and no requirement would be defined for UE Rx-Tx in RRC_IDLE.

      - For UEs capable of performing RRM measurement and PRS measurement in parallel to each other in RRC_IDLE mode Kcarrier_PRS = 1.

      - For UEs that are not capable of performing RRM measurement and PRS measurement in parallel to each other in RC_IDLE mode then Kcarrier_PRS is calculated as:

        - If Srxlev ≤ SnonIntraSearchP or Squal ≤ SnonIntraSearchQ, K_(carrier_PRS) = K_carrier+1, where K_carrier is defined in clause 4.2.2.4 of 38.133

        - If Srxlev > SnonIntraSearchP and Squal > SnonIntraSearchQ, K_(carrier_PRS) = N_layers+1, where N_layers is defined in clause 4.2.2.7 of 38.133

      - FFS whether the reporting delay for PRS measurements performed in RRC_IDLE needs to account for extra delay to transition to RRC_CONNECTED state.

      - FFS whether to reuse values from Rel. 17 for NRx,TEG,i and NRxBeam,i in positioning measurement delay requirements for RRC_IDLE state.

      - FFS whether reduced sample number are considered in requirements for PRS measurement in RRC_IDLE

      - FFS whether Rel. 17 accuracy requirements in RRC_INACTIVE state for Nsample = 4 also apply to positioning measurements in RRC_IDLE.

      - FFS impact of paging cycle on positioning measurement delay requirement

      - Other adaptations are not precluded

##### 2.4.1.2	Decisions during RAN4#107

##### 2.4.1.2.1	General aspects

##### 2.4.1.2.2	RF

- Discussions focused on Redcap UE switching time and LS reply [R4-2310024]. The following agreements were agreed, and an LS was sent to RAN1 [R4-2310305]:

  - RedCap UE switching time

    - RAN4 reached a consensus that the switching time for FR1 is updated as {70us, 140us, 210us } with the addition of 210us to the previous LS (R4-2306659) for both UL SRS Tx frequency hopping and DL PRS Rx frequency hopping for  RedCap positioning

##### 2.4.1.2.3	RRM

- The following agreements were made for RedCap positioning and PRS/SRS bandwidth agreegation RRM requirements [R4-2310072]:

  - General aspects/scenarios for RedCap positioning

    - Applicability of RRC_IDLE state for Redcap positioning without FH

      - The requirements for redcap UE positioning without FH in RRC_IDLE are discussed in LPHAP part

    - Relation with Rel-16/Rel-17 positioning for PRS measurements without FH

      - PRS requirements for both 1Rx and 2Rx RedCap UE without FH shall be defined for all the Rel-16/Rel-17 positioning features/techniques

    - TEG framework for RedCap positioning

      - Already agreed that all Rel-16/Rel-17 features apply for redcap UE without FH

  - PRS measurements for RedCap without FH

    - Side conditions for 1Rx without FH

      - For AWGN channel

        - Re-use the Rel-17 side conditions for both 1 and 4 measurement samples

      - For fading channel use two side conditions for the neighbor cell to define requirements

        - Condition #1: -3 dB (for Rx-Tx and RSRP only)

        - Condition #2:

          - Option 1: -10 dB

          - Option 2: -6 dB

      - Note: Updated simulation assumptions in R4-2310075 to identify side conditions in fading

    - PRS measurement requirements in RRC inactive state without FH

      - For positioning measurement core requirement for RedCap UEs without FH in RRC_INACTIVE state, Kcarrier_PRS in Rel. 17 RRC_INACTIVE core requirement is updated to Kcarrier_PRS_RedCap. Kcarrier_PRS_RedCap = 1 if RedCap UE is able to perform RRM and PRS measurements in parallel to each other, otherwise Kcarrier_PRS_RedCap is defined as:

        - If Srxlev ≤ SnonIntraSearchP or Squal ≤ SnonIntraSearchQ, K_(carrier_PRS_RedCap) = K_(carrier_RedCap) + 1, where K_(carrier_RedCap) is defined in clause 4.2B.2.4.

        - If Srxlev > SnonIntraSearchP and Squal > S, K_(carrier_PRS_RedCap) = N_layers + 1, where N_layers is defined in clause 4.2.2.7.

    - PRS measurement requirements in RRC connected state without FH

      - For positioning measurement core requirement for RedCap UEs without FH in RRC_CONNECTED state, CSSFPRS,i in Rel. 17 RRC_CONNECTED core requirement is updated to CSSFPRS,RedCap,i. The value of CSSFPRS,RedCap,i is the carrier-specific scaling factor for NR PRS-based positioning measurements in positioning frequency layer i as defined in clause 9.1A.5.2.

      - Clause 9.1A.5.2 needs to be updated to include the impact of the positioning measurements. Details are FFS.

  - General aspects/scenarios for PRS/SRS BW aggregation

    - Applicable RRC states

      - RAN4 to not define requirements for PRS bandwidth aggregation outside of the MG in RRC_CONNECTED state

    - Applicable aggregated PRS/SRS BW

      - RAN4 to wait on further RAN1 agreements related to maximum total aggregated bandwidth for PRS/SRS and on equal/unequal bandwidths of aggregated PFLs

  - PRS measurement requirements for PRS/SRS bandwidth aggregation

    - Impact of SRS CA for communication on PRS/SRS bandwidth aggregation

      - RAN4 to discuss possible impacts of SRS CA based on RAN1 progress

    - Guard period between data and positioning period in UL

      - RAN4 to wait for more RAN1 progress to discuss the guard period

    - Impact of PRS resource dropping on PRS/SRS bandwidth aggregation requirement

      - RAN4 to discuss the impact of PRS resource dropping in one or more PFLs on the requirements based on further RAN1 agreements

    - Send an LS R4-2310076 to RAN1 on measurement definitions for positioning with bandwidth aggregation

  - PRS measurement report mapping for PRS/SRS bandwidth aggregation

    - Whether report mappings with PRS/SRS bandwidth aggregation need to be updated?

      - For FR1 the additional reporting granularity values are 0.5 Tc, 1 Tc and 2 Tc.

      - For FR2 the additional reporting granularity values are 0.25 Tc and 0.5 Tc.

      - The above reporting granularity values apply to both UE and gNB positioning measurements.

      - Send LS R4-2310166 to RAN2 and RAN3 (and CC to RAN1) to define signaling for UE and gNB positioning measurement reporting respectively

    - PRS-RSRP and PRS-RSRPP measurement reporting

      - RAN4 will study the impact of PRS-RSRP and PRS-RSRPP measurement on the reporting requirements based on RAN1 and RAN2 agreements/progress

- The following agreements were made for NR sidelink positioning and carrier phase positioning RRM requirements [R4- 2310163]:

  - Sidelink Positioning measurement period requirements

    - Measurement types to be defined for SL positioning measurement requirements

      - RAN4 to start with defining measurement period requirements for SL-PRS based RSTD measurement

    - The principle for defining the measurement period requirements

      - As a general principle, RAN4 aims to define a common measurement period requirement for different SL positioning measurement types. Adaptations to specific measurements will be discussed on a case-by-case basis

    - Parameters in the measurement period requirements

      - The measurements period requirements equation is FFS

      - Number of samples for positioning measurements is FFS

        - Option 1: 1

        - Option 2: 2

        - Option 3: 3

        - Option 4: 4

      - The number of Rx beams is equal to 1 in FR1

    - Impact of SL-DRX

      - RAN4 to start with defining the measurement period requirements based on non-DRX.

      - FFS whether the defined requirements apply for non-DRX as well as SL DRX case

    - Impact of other channels/signals

      - RAN4 to discuss possible impacts of sharing/collision between SL PRS measurement and other SL measurements/signals on measurement period requirements based on RAN1 conclusions on this topic

    - Impact of network coverage change

      - RAN4 to discuss the impact of a change in coverage status (e.g., going between in-coverage, out-of-coverage, partial coverage) on the measurement period requirements and UE behaviour for SL positioning.

    - Impact of Uu link connection

      - RAN4 to discuss the impact of Uu link mobility on SL positioning measurements, e.g., due to handover, RLF or RRC re-establishment in the Uu connection to gNB

    - Initiation/cease of SL PRS tx

      - RAN4 to discuss whether and how to define the requirements for initiation/cease of SL PRS transmissions for positioning

  - Sidelink positioning timing related requirements

    - Timing error limit requirements of SL UE for positioning (both anchor UE and target UE)

      - Discuss the SL positioning requirements based on existing sidelink Te requirements.

      - If any technical issues identified, the agreements can be revisited

    - Impact due to the Tx/Rx timing difference of multiple anchor UEs

      - SL timing related positioning measurement requirements are defined under the RAN4 assumption that there is no timing misalignment among multiple anchor UEs due to different synchronization reference sources

    - The scenarios on synchronization reference resource change

      - FFS whether to differentiate the possible scenarios with the synchronization reference source change.

        - Scenario A: Impact on an SL measurement due to the synch change in the same SL UE performing the measurement:

          - Receiving UE for unidirectional measurements

          - Receiving and transmitting UE for bidirectional measurements

        - Scenario B: Impact on an SL measurement due to the synch change in another SL UE (tx or ) involved in the same measurement:

          - Transmitting UE for unidirectional or bidirectional measurements

        - Scenario C: Impact on SL measurements at multiple SL UEs which are sharing the same common synchronization reference source, due to the change of the common synchronization source,

        - Scenario D: Impact on an SL positioning result due to the change in another SL UE involved in the same positioning session but not necessarily the same SL measurement (multi-RTT scenario).

    - The scenarios on synchronization reference resource change

      - FFS whether to differentiate the possible scenarios with the synchronization reference source change.

        - Scenario A: Impact on an SL measurement due to the synch change in the same SL UE performing the measurement:

          - Receiving UE for unidirectional measurements

          - Receiving and transmitting UE for bidirectional measurements

        - Scenario B: Impact on an SL measurement due to the synch change in another SL UE (tx or ) involved in the same measurement:

          - Transmitting UE for unidirectional or bidirectional measurements

        - Scenario C: Impact on SL measurements at multiple SL UEs which are sharing the same common synchronization reference source, due to the change of the common synchronization source,

        - Scenario D: Impact on an SL positioning result due to the change in another SL UE involved in the same positioning session but not necessarily the same SL measurement (multi-RTT scenario).

  - Others on sidelink positioning

    - Simulation assumption

      - SL PRS pattern:

        - Case 1: Fully staggered SL PRS patterns

        - Case 2: Partially staggered SL PRS patterns

      - Channel model for RSTD, Rx-Tx and RSRP:

        - AWGN

        - TDL-A (30 ns delay spread, 5Hz Doppler spread)

        - TDL-B (100ns delay spread, 200Hz Doppler spread)

      - Antenna:

        - 1T/2R

      - SL PRS BW:

        - 10 MHz, 20 MHz, 40 MHz

      - SCS:

        - 15kHz, 30kHz, 60kHz

      - CBW:

        - equal to the SL PRS BW

      - Sampling rate:

        - Reuse the assumption for NR PRS based measurements

      - Other details can be found in R4-2310077

  - Carrier phase positioning measurement period requirements

    - Measurement period requirements for DL RSCP/DL RSCPD

      - FFS: When DL RSCP/RSCPD is reported together with legacy positioning measurement, the same requirements should apply for DL RSCP/RSCPD and the associated legacy measurements.

      - FFS whether to reuse the existing Rel-17 requirements based on RAN1 discussion on time window for CPP measurement.

    - Gap conditions for DL carrier phase measurement requirements

      - For DL carrier phase measurement in RRC_CONNECTED state, MG-based measurement requirements are defined

    - Applicable RF frequencies for DL carrier phase measurement requirements

      - For RSCP measurement:

        - The measurement is associated with the specific RF frequency.

        - This specific RF frequency is the center frequency of the DL PFL by default.

      - For RSCPD measurement:

        - RF frequencies for target TRP and reference TRP should belong to same PFL.

        - RAN4 will define the requirements starting from the same RF frequency for target and reference TRP

    - Impact of UE mobility in RRC_CONNECTED

      - FFS: The mobility impact in RRC_CONNECTED in Rel-17 can also be reused

    - Impact of collisions with other signals/channels in RRC_INACTIVE

      - The collision handling in RRC_INACTIVE state in Rel-17 can also be reused

    - Applicable requirements for PRU

      - The measurement period requirements defined in RAN4 apply to both target UE and PRU(s)

  - Carrier phase positioning measurement reporting requirements

    - Measurement reporting requirements for DL carrier phase measurement

      - FFS: When RSCP or RSCPD is reported together with legacy measurements, measurement reporting delay requirements for legacy measurements apply for CP measurements

  - Others on carrier phase positioning

    - Report mapping for DL RSCP/RSCPD

      - Reporting range:

        - [0, 360) degrees for DL RSCP.

        - FFS for DL RSCPD.

      - Granularity is FFS

        - Option 1: Fixed value

        - Option 2: Up to NW configuration and UE capability

    - Report mapping for UL RSCP

      - Same as DL RSCP

    - Simulation assumption for RSCPD

      - PRS configuration

        - Reuse Rel-17 configuration of RSTD for RSCPD

      - Side condition

        - Reuse Rel-17 RSTD side condition for RSCPD

      - Channel model:

        - AWGN

        - TDL-A (30 ns delay spread, 5Hz Doppler spread)

        - 2-tap model (same as for PRS-RSRPP)

      - Number of samples:

        - Nsample = 1, 4

      - Other details can be found in R4-2310078

- The following agreements were made for LPHAP RRM requirements [R4- 2310074]:

  - eDRX cycle beyond 10.24s in INACTIVE

    - Whether to define PRS requirements with RAN eDRX <= 10.24s

      - Define PRS measurement requirements with eDRX <= 10.24s for RedCap and non-RedCap UEs

    - PRS requirements with eDRX <= 10.24s, if defined

      - The requirements for RRC_INACTIVE state in R17 can be reused as baseline. Details are FFS.

    - For PRS requirements with RAN eDRX > 10.24s

      - The requirements for RRC_INACTIVE state with DRX cycle up to 2.56 s in R17 can be used as baseline for RAN eDRX cycle > 10.24 s. Details are FFS

    - Number of samples for PRS requirements with RAN eDRX > 10.24s

      - Both normal and reduced sample numbers are applicable for PRS measurement delay requirements in RRC_INACTIVE state

    - Tavailable for PRS requirements with RAN eDRX > 10.24s

      - PRS measurements are not limited to PTW

      - PRS measurements start instance is FFS

        - Option 1: PRS measurements start within the PTW

        - Option 2: PRS measurements start is not limited to PTW

      - Further discuss possible adaptations on Tavailable.

        - Option 1:

          - Tavailable in the requirements needs to be updated to exclude the DRX cycle when eDRX cycle is much larger than positioning interval

        - Option 2:

          - RAN4 to discuss how to define Tavailable in PRS measurement requirements with eDRX >10.24s assuming PRS measurement is not limited to PTW

        - Option 3:

          - TDRX in the measurement period formula is set to the maximum of the DRX cycles within the CN PTW and the RAN PTW, according to RAN2 definitions of UE DRX cycle in Rel-18 eRedCap.

          - The measurement period starts on the first eDRX cycle inside the next PTW that contains PRS resources in the assistance data. The measurement period can extend beyond the end of the PTW or the union of PTWs (if two PTWs overlap in a PH).

        - Option 4:

          - RAN4 to update Tavailable in the requirements after PRS measurement occasion during eDRX cycle longer than 10.24s is settled.

        - Option 5: other

    - FFS Scaling of legacy requirements related to eDRX

      - Option 1: The legacy measurement period can be used as baseline and define or update a scaling factor related to eDRX in the period requirement calculation.

      - Option 2: RAN4 should reuse the existing framework of requirements rather than introducing a new scaling factor.

      - Option 3: RAN4 to postpone discussion on the need for any scaling factor related to eDRX in the period requirement calculation until issues related to eDRX > 10.24s are settled

    - FFS eDRX and PRS/SRS alignment

      - Option 1: RAN4 to study the conditions of alignment between eDRX and PRS/SRS configuration, e.g. the distance between PTW and PRS/SRS resource should be less than Tms.

      - Option 2: RAN4 to wait for progress in RAN2 on alignment between eDRX cycle and PRS configuration before evaluating its impact on PRS measurement requirements.

      - Option 3: Further study whether and how to take the alignment between eDRX and PRS configuration into account based on RAN2 progress

    - FFS RRM measurement requirements

      - Option 1: RAN4 not to define cell reselection requirement for the determination of validation area.

      - Option 2: RAN4 to define RRM measurement requirements for positioning specific needs with RRM measurement not limited to PTW, details are FFS

  - SRS positioning validity area

    - FFS Impact of SRS positioning validity area

      - Option 1:

        - RAN4 to update the applicability condition of UE Rx-Tx requirements “SRS is configured on the PCell” to e.g. “SRS configuration is valid for the PCell”.

        - RAN4 to wait for further RAN1 progress on SRS UL timing before discussing applicability condition of UE Rx-Tx requirements related to UL timing change.

      - Option 2:

        - Wait for further progress in RAN1 and RAN2 to determine the RRM impact of SRS configuration enhancements in RRC_INACTIVE.

  - PRS measurement in IDLE

    - NRx,TEG,i  and NRxBeam,i in measurement period requirements

      - Reuse values from Rel. 17 for NRx,TEG,i, and NRxBeam,i in positioning measurement delay requirements for RRC_IDLE state subject to RAN1/RAN2 agreement on UE capability for reduced beam sweeping factor in RRC_IDLE

    - Number of samples in measurement period requirements

      - Both normal and reduced sample numbers are applicable for PRS measurement delay requirements in RRC_IDLE state

    - FFS Tavailable for PRS requirements

      - Option 1:

        - When eDRX <= 10.24 s, TDRX in the measurement period formula is modified to follow the RAN2 definition of UE DRX cycle in Rel-17 TS 38.304.

        - When eDRX > 10.24 s,

          - TDRX in the measurement period formula is modified to follow the RAN2 definition of UE DRX cycle in Rel-17 TS 38.304

          - the measurement period starts on the first eDRX cycle inside the next PTW that contains PRS resources in the assistance data. The measurement period can extend beyond the end of the PTW.

      - Option 2: other

    - Reporting delay requirements

      - Reuse the same wording related to the extra delay for transition to RRC_CONNECTED in Rel-17 reporting delay requirements in RRC_INACTIVE for RRC_IDLE

    - FFS Transition requirements

      - Option 1:

        - When UE changes its state from RRC_IDLE to RRC_CONNECTED, or cell reselection occurs while performing PRS measurement then the following rules apply:

          - If the RRC state transition occurs from RRC_IDLE to RRC_CONNECTED state during the RSTD measurement period, then the UE shall continue the RSTD measurement in the RRC_CONNECTED state. The RSTD measurement period can be longer.

          - If cell re-selection occurs while RSTD measurements are being performed, then the UE shall continue and complete the on-going RSTD measurements after the cell selection is completed. The RSTD measurement period can be longer.

      - Option 2: other

    - Accuracy requirements

      - The accuracy requirements on the reduced sample number should be discussed as a part of performance requirement

#### 2.4.2	Remaining Open issues

Further work is needed for the following items in RAN4:

- RF

- RRM

  - Define RRM requirements for

    - Sidelink positioning

    - RedCap positioning

    - LPHAP use-case 6 positioning enhancements

    - Positioning measurements with bandwidth aggregation

    - Carrier phase positioning

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN1 #112bis-e

- R1-2302065	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2302282	LS on error source distributions	RAN2, CATT

- R1-2302448	Draft Reply LS on error source distributions	vivo

- R1-2302642	Discussion on RAN2 LS on error source distributions	CATT

- R1-2302643	Draft reply LS on error source distributions	CATT

- R1-2302772	Discussion on LS on error source distributions	OPPO

- R1-2303096	Draft reply LS on error source distributions	Samsung

- R1-2303271	Draft Reply LS on error source distributions	ZTE

- R1-2303272	Discussion on error source distributions for integrity	ZTE

- R1-2303441	Draft Reply LS to RAN2 on error source distributions	InterDigital, Inc.

- R1-2303442	Discussion on LS reply regarding error source distributions	InterDigital, Inc.

- R1-2303544	discussion on draft reply LS on error source distributions	Ericsson

- R1-2303859	Discussion on error source distributions	Huawei, HiSilicon

- R1-2304100	Moderator summary on LS reply for error source distributions (R1-2302282)	Moderator (InterDigital, Inc.)

- R1-2304146	[Draft] Reply LS to RAN2 on error source distributions	Moderator (InterDigital, Inc.)

- R1-2304147	Reply LS to RAN2 on error source distributions	RAN1, InterDigital, Inc.	LS out	Rel-18	NR_pos_enh2-Core	To:RAN2

- R1-2302281	Reply LS on RAN dependency for Ranging & Sidelink Positioning	RAN2, Xiaomi

- R1-2302447	Draft Reply LS to RAN2 on RAN dependency for Ranging & Sidelink Positioning	vivo

- R1-2302527	Draft reply LS to RAN2 on RAN dependency for Ranging & Sidelink Positioning	OPPO

- R1-2302640	Discussion on RAN2 LS on RAN dependency for Ranging & Sidelink Positioning	CATT

- R1-2302641	Draft reply LS on RAN dependency for Ranging & Sidelink Positioning	CATT

- R1-2302773	Discussion on the LS from RAN2 on RAN dependency for Ranging & Sidelink Positioning	OPPO

- R1-2303097	Draft reply LS on SL positioning QoS parameters	Samsung

- R1-2303098	Discussion on SL positioning QoS parameters	Samsung

- R1-2303273	Draft Reply LS on RAN dependency for Ranging & Sidelink Positioning	ZTE

- R1-2303561	Draft Reply to LS on RAN dependency for Ranging & Sidelink Positioning	Qualcomm Incorporated

- R1-2303645	Draft Reply LS on RAN dependency for Ranging & Sidelink Positioning	xiaomi

- R1-2303800	Discussion on SL positioning QoS parameters	Huawei, HiSilicon

- R1-2304092	Moderator summary on discussion of RAN2 LS in R1-2302281 on RAN dependency for Ranging & Sidelink Positioning	Moderator (xiaomi)

- R1-2304152	Reply LS on RAN dependency for Ranging & Sidelink Positioning	RAN1, xiaomi	LS out	Rel-18	NR_pos_enh2	To:RAN2	Cc:SA2

- R1-2302293	Design of SL positioning reference signal SL-PRS	Nokia, Nokia Shanghai Bell

- R1-2302326	Discussion on SL positioning reference signal	FUTUREWEI

- R1-2302377	Design on SL-PRS and power control	Huawei, HiSilicon

- R1-2302388	On sidelink positioning reference signal transmission coordination	Continental Automotive

- R1-2302490	Discussion on SL positioning reference signal	vivo

- R1-2302553	Discussion on SL positioning reference signal	OPPO

- R1-2302583	Discussion on SL positioning reference signal	TOYOTA Info Technology Center

- R1-2302605	Discussion on SL positioning reference signal	Spreadtrum Communications

- R1-2302708	Further discussion on SL positioning reference signal	CATT, GOHIGH

- R1-2302801	On SL Positioning Reference Signals	Intel Corporation

- R1-2302851	Discussion on SL positioning reference signal	Sony

- R1-2302874	Discussion on Sidelink Positioning Reference Signal	Panasonic

- R1-2302926	Discussion on SL positioning reference signal	LG Electronics

- R1-2302988	Discussion on sidelink positioning reference signal	xiaomi

- R1-2303027	Discussion on SL positioning reference signal	China Telecom

- R1-2303063	SL positioning reference signal	Sharp

- R1-2303133	On SL Positioning Reference Signal	Samsung

- R1-2303239	Discussion on SL positioning reference signal	CMCC

- R1-2303263	Discussion on SL PRS Aspects	Lenovo

- R1-2303276	Discussion on SL positioning reference signal	ZTE

- R1-2303306	Discussion on SL positioning reference signal design	CEWiT

- R1-2303414	Design considerations on SL positioning reference signal	Fraunhofer IIS, Fraunhofer HHI

- R1-2303443	SL-PRS design and power control for SL-PRS	InterDigital, Inc.

- R1-2303488	On SL positioning reference signal	Apple

- R1-2303550	SL positioning reference signal design	Ericsson

- R1-2303595	Reference Signal Design for SL Positioning	Qualcomm Incorporated

- R1-2303683	Discussion on SL positioning reference signal	NEC

- R1-2303784	Discussion on sidelink positioning reference signal	ASUSTeK

- R1-2303837	Reference signal design for sidelink positioning	MediaTek (Chengdu) Inc.

- R1-2303963	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2303964	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2303965	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2304242	FL summary #4 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2302294	On measurements and reporting for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2302327	Discussion on measurements and reporting for SL positioning	FUTUREWEI

- R1-2302378	Discussion on SL positioning measurement and reporting	Huawei, HiSilicon

- R1-2302491	Discussion on measurements and reporting for SL positioning	vivo

- R1-2302554	Discussion on measurements and reporting for SL positioning	OPPO

- R1-2302606	Discussion on measurements and reporting for SL positioning	Spreadtrum Communications

- R1-2302709	Further discussion on measurements and reporting for SL positioning	CATT, GOHIGH

- R1-2302802	Measurements and reporting for SL positioning	Intel Corporation

- R1-2302852	On Measurements and reporting for SL positioning	Sony

- R1-2302927	Discussion on measurements and reporting for SL positioning	LG Electronics

- R1-2302989	Discussion on measurements and reporting for SL positioning	xiaomi

- R1-2303064	Measurements and reporting for SL positioning	Sharp

- R1-2303134	On Measurements and Reporting for SL Positioning	Samsung

- R1-2303240	Discussion on measurements and reporting for SL positioning	CMCC

- R1-2303264	 Discussion on SL Positioning Measurement and Reporting	Lenovo

- R1-2303277	Discussion on SL positioning measurements and reporting	ZTE

- R1-2303307	View on SL positioning measurements, measurements and reporting for SL positioning	CEWiT

- R1-2303415	Measurements and reporting for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2303444	Measurement and reporting for SL positioning	InterDigital, Inc.

- R1-2303489	On Measurements and reporting for SL positioning	Apple

- R1-2303551	Measurements and reporting for SL positioning	Ericsson

- R1-2303596	Measurements and Reporting for SL Positioning	Qualcomm Incorporated

- R1-2303775	Solution for Carrier Phase based RTT Positioning	Locaila

- R1-2303842	Measurement and reporting design for sidelink positioning	MediaTek (Chengdu) Inc.

- R1-2303956	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2303957	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2303958	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2304240	Summary #4 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2302295	On resource allocation for SL positioning reference signal	Nokia, Nokia Shanghai Bell

- R1-2302328	Discussion on resource allocation for SL PRS	FUTUREWEI

- R1-2302379	Discussion on SL-PRS resource allocation	Huawei, HiSilicon

- R1-2302387	Considerations on resource allocation for sidelink positioning reference signal	Continental Automotive

- R1-2302492	Discussion on resource allocation for SL positioning reference signal	vivo

- R1-2302555	Discussion on resource allocation for SL positioning reference signal	OPPO

- R1-2302584	Discussion on resource allocation for SL positioning reference signal	TOYOTA Info Technology Center

- R1-2302607	Discussion on resource allocation for SL positioning reference signal	Spreadtrum Communications

- R1-2302710	Further discussion on resource allocation for SL positioning reference signal	CATT, GOHIGH

- R1-2302803	On resource allocation for SL positioning	Intel Corporation

- R1-2302853	Discussion on resource allocation for SL positioning reference signal	Sony

- R1-2302875	Discussion on Resource Allocation for SL-PRS 	Panasonic

- R1-2302928	Discussion on resource allocation for SL positioning reference signal	LG Electronics

- R1-2302990	Discussion on resource allocation for SL positioning reference signal	xiaomi

- R1-2303028	Discussion on SL positioning reference signal resource allocation	China Telecom

- R1-2303065	Resource allocation for SL positioning reference signal	Sharp

- R1-2303135	On Resource Allocation for SL Positioning Reference Signal	Samsung

- R1-2303241	Discussion on resource allocation for SL positioning reference signal	CMCC

- R1-2303265	Discussion on SL Positioning Resource Allocation	Lenovo

- R1-2303278	Discussion on resource allocation for SL positioning reference signal	ZTE

- R1-2303308	Discussion on SL positioning resource allocation for SL positioning reference signal	CEWiT

- R1-2303416	Considerations on SL-PRS resource allocation	Fraunhofer IIS, Fraunhofer HHI

- R1-2303445	Resource allocation for SL positioning reference signal	InterDigital, Inc.

- R1-2303490	On Resource allocation for SL positioning reference signal	Apple

- R1-2303552	Resource allocation for SL positioning reference signal	Ericsson

- R1-2303597	Resource Allocation for SL-PRS	Qualcomm Incorporated

- R1-2303684	Discussion on resource allocation for SL positioning reference signal	NEC

- R1-2303786	Discussion on resource allocation for SL PRS	ASUSTeK

- R1-2303823	Considerations on resource allocation for SL positioning reference signal	ITL

- R1-2303838	Resource allocation for SL-PRS	MediaTek (Chengdu) Inc.

- R1-2304233	Moderator Summary #4 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2304067	Moderator Summary #2 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2304140	Moderator Summary #3 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2304233	Moderator Summary #4 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2302380	Measurement and reporting for NR carrier phase positioning	Huawei, HiSilicon

- R1-2302493	Discussion on carrier phase positioning	vivo

- R1-2302524	Discussions on Carrier Phase Measurement for NR Positioning	BUPT

- R1-2302556	Discussions on NR carrier phase positioning	OPPO

- R1-2302608	Discussion on NR DL and UL carrier phase positioning	Spreadtrum Communications

- R1-2302711	Further discussion on NR DL and UL carrier phase positioning	CATT

- R1-2302804	On DL and UL carrier phase positioning	Intel Corporation

- R1-2302934	Views on NR DL and UL carrier phase positioning	Nokia, Nokia Shanghai Bell

- R1-2302991	NR DL and UL carrier phase positioning	xiaomi

- R1-2303136	On NR DL and UL Carrier Phase Positioning	Samsung

- R1-2303242	Discussion on DL/UL carrier phase positioning	CMCC

- R1-2303266	DL & UL Carrier Phase Positioning Discussion	Lenovo

- R1-2303279	Discussion on carrier phase positioning	ZTE

- R1-2303417	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- Revised to R1-2303882

- R1-2303882	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2303446	Discussion on positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2303491	On NR DL and UL carrier phase positioning	Apple

- R1-2303553	NR DL and UL carrier phase positioning	Ericsson

- R1-2303598	NR Carrier Phase Positioning	Qualcomm Incorporated

- R1-2303717	Discussion on NR DL and UL carrier phase positioning	NTT DOCOMO, INC.

- R1-2303744	Discussion on carrier phase positioning in NR	LG Electronics

- R1-2303774	Discussion on integer number resolution	Locaila (Late submission)

- R1-2303821	Discussion on NR UL and DL carrier phase positioning 	IIT Kanpur, CEWiT

- R1-2303841	Solutions for carrier phase positioning	MediaTek (Chengdu) Inc.

- R1-2303888	FL Summary #1 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2303889	FL Summary #2 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2303890	FL Summary #3 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2302330	On enhancements for Rel-18 NR LPHAP	FUTUREWEI

- R1-2302381	Physical layer aspects of LPHAP	Huawei, HiSilicon

- R1-2302431	Discussion on Low Power High Accuracy Positioning	Quectel

- R1-2302494	Discussion on low power high accuracy positioning	vivo

- R1-2302557	Discussion on low power high accuracy positioning	OPPO

- R1-2302609	Discussion on LPHAP (Low Power High Accuracy Positioning)	Spreadtrum Communications

- R1-2302712	Further discussion on Low Power High Accuracy Positioning	CATT

- R1-2302805	On support of LPHAP	Intel Corporation

- R1-2302854	Discussion on Low Power High Accuracy Positioning	Sony

- R1-2302935	Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2302992	Discussion on Low Power High Accuracy Positioning	xiaomi

- R1-2303137	On Low Power High Accuracy Positioning	Samsung

- R1-2303243	Discussion on low power high accuracy positioning	CMCC

- R1-2303280	Discussion on low power high accuracy positioning	ZTE

- R1-2303447	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2303492	On Low Power High Accuracy Positioning	Apple

- R1-2303554	On Low Power High Accuracy Positioning	Ericsson

- R1-2303599	Discussion on LPHAP Positioning	Qualcomm Incorporated

- R1-2303676	Discussion on Low Power High Accuracy Positioning	NEC

- R1-2303718	Discussion on Low Power High Accuracy Positioning	NTT DOCOMO, INC.

- R1-2303745	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2304000	Summary #1 for low power high accuracy positioning	Moderator (CMCC)

- R1-2304001	Summary #2 for low power high accuracy positioning	Moderator (CMCC)

- R1-2304002	Summary #3 for low power high accuracy positioning	Moderator (CMCC)

- R1-2302382	Discussion on PRS/SRS BW aggregation	Huawei, HiSilicon

- R1-2302495	Discussion on bandwidth aggregation for positioning measurements	vivo

- R1-2302558	Discussion on bandwidth aggregation for positioning measurement	OPPO

- R1-2302610	Discussion on bandwidth aggregation for positioning measurements	Spreadtrum Communications

- R1-2302713	Further discussion on bandwidth aggregation for positioning measurements	CATT

- R1-2302806	On bandwidth aggregation for positioning measurements	Intel Corporation

- R1-2302936	Views on Bandwidth aggregation for positioning measurements	Nokia, Nokia Shanghai Bell

- R1-2302993	Bandwidth aggregation for positioning measurement	Xiaomi

- R1-2303138	On Bandwidth Aggregation for Positioning Measurements	Samsung

- R1-2303201	Bandwidth aggregation for positioning measurements	ETRI

- R1-2303244	Discussion on BW aggregation for positioning measurements	CMCC

- R1-2303267	PRS/SRS Bandwidth Aggregation Aspects	Lenovo

- R1-2303281	Discussion on BW aggregation for positioning	ZTE

- R1-2303448	Bandwidth aggregation for positioning measurements	InterDigital, Inc.

- R1-2303493	On Bandwidth aggregation for positioning measurements	Apple

- R1-2303555	Bandwidth aggregation for positioning measurements	Ericsson

- R1-2303600	Discussion on Bandwidth aggregation for Positioning	Qualcomm Incorporated

- R1-2303719	Discussion on bandwidth aggregation for positioning measurements	NTT DOCOMO, INC.

- R1-2303746	Discussion on Bandwidth aggregation for positioning measurements	LG Electronics

- R1-2303839	PRS/SRS aggregation for positioning measurement	MediaTek (Chengdu) Inc.

- R1-2303285	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2303286	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2304083	Summary #3 for BW aggregation positioning	Moderator (ZTE)

- R1-2304082	LS on measurement definitions for positioning with bandwidth aggregation	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

- R1-2302329	On positioning for RedCap UEs in Rel-18	FUTUREWEI

- R1-2302383	Discussion on positioning for RedCap UEs	Huawei, HiSilicon

- R1-2302496	Discussion on positioning for RedCap UEs	vivo

- R1-2302559	Discussion on positioning for RedCap UEs	OPPO

- R1-2302611	Discussion on positioning for RedCap Ues	Spreadtrum Communications

- R1-2302714	Further discussion on positioning for RedCap UEs	CATT

- R1-2302807	Positioning for RedCap UEs	Intel Corporation

- R1-2302855	Discussion on positioning for RedCap UEs	Sony

- R1-2302937	Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2303139	On Positioning for RedCap UEs	Samsung

- R1-2303245	Discussion on RedCap UE positioning	CMCC

- R1-2303268	RedCap Positioning	Lenovo

- R1-2303282	Discussion on Positioning for RedCap UEs	ZTE

- R1-2303449	Positioning for RedCap UEs	InterDigital, Inc.

- R1-2303494	On Positioning for RedCap UEs	Apple

- R1-2303556	Positioning for RedCap Ues	Ericsson

- R1-2303601	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2303674	Discussion on positioning support for RedCap UEs	NEC

- R1-2303720	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2303747	Discussion on positioning support for RedCap UEs	LG Electronics

- R1-2303822	Discussion on NR positioning for RedCap 	IIT Kanpur, CEWiT

- R1-2303840	Positioning for RedCap UEs	MediaTek (Chengdu) Inc.

- R1-2304004	Feature Lead Summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2304005	Feature Lead Summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2304006	Feature Lead Summary #3 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2304007	Feature Lead Summary #4 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2304243	RAN1 agreements for Rel-18 WI on Expanded and Improved NR Positioning	Rapporteur (Intel Corporation)

###### RAN1 #113

- R1-2306144	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2304827	Higher layer parameters for Rel-18 Positioning	Intel Corporation

- R1-2306237	FLS on list of RRC parameters on Rel-18 WI on expanded and improved NR positioning	Rapporteur (Intel Corporation)

- R1-2304332	LS on the RAT-dependent positioning integrity	RAN2, OPPO

- R1-2304446	Draft reply LS on the RAT-dependent positioning integrity	vivo

- R1-2304696	Discussion on the RAT-dependent positioning integrity	CATT

- R1-2304697	Draft reply LS on the RAT-dependent positioning integrity	CATT

- R1-2304922	Draft Reply LS on RAT-dependent positioning integrity	ZTE

- R1-2304923	Discussion on RAT-dependent positioning integrity	ZTE

- R1-2305121	Discussion for LS reply on the RAT-dependent positioning integrity	InterDigital, Inc.

- R1-2305122	Draft LS reply on the RAT-dependent positioning integrity	InterDigital, Inc.

- R1-2305417	Discussion on LS on the RAT-dependent positioning integrity	OPPO

- R1-2305490	Draft reply LS on the RAT-dependent positioning integrity	Samsung

- R1-2305491	Discussion on the RAT-dependent positioning integrity	Samsung

- R1-2305827	Discussion on LS on the RAT-dependent positioning integrity	Ericsson

- R1-2305828	Draft reply LS on the RAT-dependent positioning integrity	Ericsson

- R1-2305933	Discussion on RAT-dependent positioning integrity	Huawei, HiSilicon

- R1-2306109	Moderator summary on LS reply on the RAT-dependent positioning integrity (R1-2304332)	Moderator (InterDigital, Inc.)

- R1-2306156	Draft LS reply on the RAT-dependent positioning integrity	Moderator (InterDigital, Inc.)

- R1-2306156	[Draft] Reply LS on the RAT-dependent positioning integrity	Moderator (InterDigital, Inc.)

- R1-2306157	LS reply on the RAT-dependent positioning integrity	RAN1, InterDigital, Inc.	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2

- R1-2304306	Reply LS to LS to SA2 on Sidelink positioning procedure	SA2, xiaomi

- R1-2304448	Draft reply LS to SA on Sidelink positioning procedure	vivo

- R1-2304692	Discussion on Sidelink positioning procedure	CATT

- R1-2304693	Draft reply LS on Sidelink positioning procedure	CATT

- R1-2304924	Draft Reply LS on Sidelink positioning procedure	ZTE

- R1-2305025	Draft Reply LS on Sidelink positioning procedure	xiaomi

- R1-2305425	Discussion on the LS from SA2 on Sidelink positioning procedure	OPPO

- R1-2305426	Draft reply LS to SA2 on Sidelink positioning procedure	OPPO

- R1-2305890	Discussion on reply LS to LS to SA2 on Sidelink positioning procedure	Ericsson

- R1-2305891	Draft Reply LS to SA2 on Sidelink positioning procedure	Ericsson

- R1-2305939	Discussion on SL positioning procedures	Huawei, HiSilicon

- R1-2306082	Moderator summary on discussion of SA2 LS in R1-2304306 on SL positioning procedure	Moderator (Xiaomi)

- R1-2306140	[Draft] Reply LS on Sidelink positioning procedure	Moderator (Xiaomi)

- R1-2306208	Reply LS on Sidelink positioning procedure	RAN1, Xiaomi	LS out	Rel-18	Ranging_SL	To: SA2		Cc: RAN2

- R1-2304316	LS reply on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	RAN4, Ericsson

- R1-2304447	Draft reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	vivo

- R1-2304698	Discussion on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	CATT

- R1-2304699	Draft reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	CATT

- R1-2304925	Draft Reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	ZTE

- R1-2305823	Discussion on LS reply on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	Ericsson

- R1-2305824	Draft LS reply on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	Ericsson

- R1-2305852	Discussion on the LS reply on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	MediaTek (Chengdu) Inc.

- R1-2305935	Discussion on switching time for RedCap UE positioning	Huawei, HiSilicon

- R1-2306120	Summary of discussion on LS for DL PRS and UL SRS frequency hopping Switching time	Moderator (Ericsson)

- R1-2306118	Draft reply LS for DL PRS and UL SRS frequency hopping Switching time	Moderator (Ericsson)

- R1-2306119	Reply LS for DL PRS and UL SRS frequency hopping Switching time	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

- R1-2304345	Design of SL positioning reference signal SL-PRS	Nokia, Nokia Shanghai Bell

- R1-2304365	Discussion on SL positioning reference signal	FUTUREWEI

- R1-2304411	Discussion on SL positioning reference signal	TOYOTA Info Technology Center

- R1-2304484	Discussion on SL positioning reference signal	vivo

- R1-2304562	Discussion on SL positioning reference signal	Spreadtrum Communications

- R1-2304621	Remaining issues on SL-PRS and power control	Huawei, HiSilicon

- R1-2304677	Considerations on some aspects of SL PRS	Continental Automotive

- R1-2304735	On SL positioning reference signal	CATT, GOHIGH

- R1-2304828	On SL Positioning Reference Signals	Intel Corporation

- R1-2304859	Discussion on SL positioning reference signal	China Telecom

- R1-2304906	Discussion on sidelink positioning reference signal	xiaomi

- R1-2304927	Discussion on SL positioning reference signal	ZTE

- R1-2304967	Discussion on Sidelink Positioning Reference Signal	Panasonic

- R1-2305003	Discussion on SL positioning reference signal	NEC

- R1-2305041	On SL Positioning Reference Signal	Sony

- R1-2305098	Discussion on SL positioning reference signal	CMCC

- R1-2305125	SL-PRS design and power control for SL-PRS	InterDigital, Inc.

- R1-2305168	Considerations on SL PRS sequence ID selection	Philips International B.V.

- R1-2305199	Design considerations on SL positioning reference signal	Fraunhofer IIS, Fraunhofer HHI

- R1-2305247	On SL positioning reference signal	Apple

- R1-2305341	Reference Signal Design for SL Positioning	Qualcomm Incorporated

- R1-2305427	Discussion on SL positioning reference signal	OPPO

- R1-2305518	On SL Positioning Reference Signal	Samsung

- R1-2305634	Discussion on SL positioning reference signal	LG Electronics

- R1-2305684	SL positioning reference signal	Sharp

- R1-2305701	Discussion on sidelink positioning reference signal	ASUSTeK

- R1-2305736	Discussion on SL PRS Design	Lenovo

- R1-2305829	SL positioning reference signal design	Ericsson

- R1-2305836	Reference signal design for sidelink positioning	MediaTek (Chengdu) Inc.

- R1-2305901	Further discussion on sidelink positioning reference signal design aspects	CEWiT

- R1-2305995	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2305996	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2305997	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2306236	FL summary #4 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2304346	On measurements and reporting for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2304366	Discussion on measurements and reporting for SL positioning	FUTUREWEI

- R1-2304485	Discussion on measurements and reporting for SL positioning	vivo

- R1-2304563	Discussion on measurements and reporting for SL positioning	Spreadtrum Communications

- R1-2304622	Remaining issues on SL positioning measurement and reporting	Huawei, HiSilicon

- R1-2304736	On measurements and reporting for SL positioning	CATT, GOHIGH

- R1-2304796	On measurements for SL positioning congestion control	Continental Automotive

- R1-2304829	On measurements and reporting for SL positioning	Intel Corporation

- R1-2304907	Discussion on measurements and reporting for SL positioning	xiaomi

- R1-2304928	Discussion on SL positioning measurements and reporting	ZTE

- R1-2305042	Discussion on measurements and reporting for SL positioning	Sony

- R1-2305099	Discussion on measurements and reporting for SL positioning	CMCC

- R1-2305126	Measurement and reporting for SL positioning	InterDigital, Inc.

- R1-2305200	Measurements and reporting for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2305248	On Measurements and reporting for SL positioning	Apple

- R1-2305342	Measurements and Reporting for SL Positioning	Qualcomm Incorporated

- R1-2305428	Discussion on measurements and reporting for SL positioning	OPPO

- R1-2305476	Discussion on SL positioning measurements and reporting	BUPT (Late submission)

- R1-2305519	On Measurements and Reporting for SL Positioning	Samsung

- R1-2305635	Discussion on measurements and reporting for SL positioning	LG Electronics

- R1-2305685	Measurements and reporting for SL positioning	Sharp

- R1-2305737	Discussion on SL Positioning Measurement and Reporting	Lenovo

- R1-2305830	Measurements and reporting for SL positioning	Ericsson

- R1-2305837	Measurement and reporting design for sidelink positioning	MediaTek (Chengdu) Inc.

- R1-2305902	View on measurements and reporting for SL positioning methods	CEWiT

- R1-2306097	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2306098	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2306099	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2304347	On resource allocation for SL positioning reference signal	Nokia, Nokia Shanghai Bell

- R1-2304367	Discussion on resource allocation for SL PRS	FUTUREWEI

- R1-2304412	Discussion on resource allocation for SL positioning reference signal	TOYOTA Info Technology Center

- R1-2304486	Discussion on resource allocation for SL positioning reference signal	vivo

- R1-2304564	Discussion on resource allocation for SL positioning reference signal	Spreadtrum Communications

- R1-2304623	Discussion on SL-PRS resource allocation	Huawei, HiSilicon

- R1-2304676	Considerations on resource allocation for SL positioning	Continental Automotive

- R1-2304737	On resource allocation for SL positioning reference signal	CATT, GOHIGH

- R1-2304830	On resource allocation for SL positioning	Intel Corporation

- R1-2304908	Discussion on resource allocation for SL positioning reference signal	xiaomi

- R1-2304929	Discussion on resource allocation for SL positioning reference signal	ZTE

- R1-2304968	Discussion on Resource Allocation for SL-PRS 	Panasonic

- R1-2305004	Discussion on resource allocation for SL positioning reference signal	NEC

- R1-2305043	On Resource Allocation for SL Positioning Reference Signal	Sony

- R1-2305100	Discussion on resource allocation for SL positioning reference signal	CMCC

- R1-2305127	Resource allocation for SL positioning reference signal	InterDigital, Inc.

- R1-2305213	Considerations on SL-PRS resource allocation	Fraunhofer IIS, Fraunhofer HHI

- R1-2305249	On Resource allocation for SL positioning reference signal	Apple

- R1-2305343	Resource Allocation for SL-PRS	Qualcomm Incorporated

- R1-2305429	Discussion on resource allocation for SL positioning reference signal	OPPO

- R1-2305520	On Resource Allocation for SL Positioning Reference Signal	Samsung

- R1-2305636	Discussion on resource allocation for SL positioning reference signal	LG Electronics

- R1-2305686	Resource allocation for SL positioning reference signal	Sharp

- R1-2305702	Discussion on resource allocation for SL PRS	ASUSTeK

- R1-2305741	Discussion on SL Positioning Resource Allocation	Lenovo

- R1-2305785	Considerations on resource allocation for SL positioning	ITL

- R1-2305831	Resource allocation for SL positioning reference signal	Ericsson

- R1-2305839	Resource allocation for SL-PRS	MediaTek (Chengdu) Inc.

- R1-2305903	Further discussion on SL positioning resource allocation for SL positioning reference signal	CEWiT

- R1-2306067	Moderator Summary #1 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2306124	Moderator Summary #2 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2306171	Moderator Summary #3 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2304487	Discussion on carrier phase positioning	vivo

- R1-2304565	Discussion on NR DL and UL carrier phase positioning	Spreadtrum Communications

- R1-2304624	Remaining issues for NR carrier phase positioning	Huawei, HiSilicon

- R1-2304738	On NR DL and UL carrier phase positioning	CATT

- R1-2304831	On carrier phase positioning	Intel Corporation

- R1-2304909	NR DL and UL carrier phase positioning	xiaomi

- R1-2304930	Discussion on carrier phase positioning	ZTE

- R1-2304970	Discussion on NR DL and UL carrier phase positioning	Locaila

- R1-2305101	Discussion on DL/UL carrier phase positioning	CMCC

- R1-2305129	Discussion on positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2305177	Views on NR DL and UL carrier phase positioning	Nokia, Nokia Shanghai Bell

- R1-2305182	Discussion on NR UL and DL carrier phase positioning 	IIT Kanpur, CEWiT

- R1-2305214	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2305250	On NR DL and UL carrier phase positioning	Apple

- R1-2305344	NR Carrier Phase Positioning	Qualcomm Incorporated

- R1-2305386	Discussion on carrier phase positioning in NR	LG Electronics

- R1-2305413	Discussions on NR carrier phase positioning	OPPO

- R1-2305521	On NR DL and UL Carrier Phase Positioning	Samsung

- R1-2305603	Discussion on NR DL and UL carrier phase positioning	NTT DOCOMO, INC.

- R1-2305742	DL & UL Carrier Phase Positioning Discussion	Lenovo

- R1-2305832	NR DL and UL carrier phase positioning	Ericsson

- R1-2305840	Solutions for carrier phase positioning	MediaTek (Chengdu) Inc.

- R1-2305970	FL Summary #1 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2305971	FL Summary #2 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2305972	FL Summary #3 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2304369	On enhancements for Rel-18 NR LPHAP	FUTUREWEI

- R1-2304488	Discussion on low power high accuracy positioning	vivo

- R1-2304566	Discussion on LPHAP (Low Power High Accuracy Positioning)	Spreadtrum Communications

- R1-2304625	Remaining issues of SRS in multiple cells	Huawei, HiSilicon

- R1-2304739	On Low Power High Accuracy Positioning	CATT

- R1-2304747	Discussion on Low Power High Accuracy Positioning	Quectel

- R1-2304832	On low power high accuracy positioning	Intel Corporation

- R1-2304910	Discussion on Low Power High Accuracy Positioning	xiaomi

- R1-2304931	Discussion on low power high accuracy positioning	ZTE

- R1-2305002	Discussion on Low Power High Accuracy Positioning	NEC

- R1-2305044	Discussion on LPHAP	Sony

- R1-2305102	Discussion on low power high accuracy positioning	CMCC

- R1-2305131	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2305178	Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2305251	On Low Power High Accuracy Positioning	Apple

- R1-2305345	Discussion on LPHAP Positioning	Qualcomm Incorporated

- R1-2305387	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2305415	Disucssion on low power high accuracy positioning	OPPO

- R1-2305522	On Low Power High Accuracy Positioning	Samsung

- R1-2305604	Discussion on Low Power High Accuracy Positioning	NTT DOCOMO, INC.

- R1-2305833	On Low Power High Accuracy Positioning	Ericsson

- R1-2306014	Summary #1 for low power high accuracy positioning	Moderator (CMCC)

- R1-2306015	Summary #2 for low power high accuracy positioning	Moderator (CMCC)

- R1-2306016	Summary #3 for low power high accuracy positioning	Moderator (CMCC)

- R1-2306247	Draft LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states	Moderator (CMCC)

- R1-2306248	LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states	RAN1, CMCC	LS out		Rel-18	NR_pos_enh2	To: RAN4

- R1-2304489	Discussion on bandwidth aggregation for positioning measurements	vivo

- R1-2304567	Discussion on bandwidth aggregation for positioning measurements	Spreadtrum Communications

- R1-2304626	Remaining issues on PRS/SRS BW aggregation	Huawei, HiSilicon

- R1-2304740	On bandwidth aggregation for positioning measurements	CATT

- R1-2304833	On bandwidth aggregation for positioning	Intel Corporation

- R1-2304911	Bandwidth aggregation for positioning measurement	xiaomi

- R1-2304932	Discussion on BW aggregation for positioning	ZTE

- R1-2305012	Discussions on Carrier Aggregation for NR Positioning	BUPT

- R1-2305103	Discussion on BW aggregation for positioning measurements	CMCC

- R1-2305132	Bandwidth aggregation for positioning measurements	InterDigital, Inc.

- R1-2305179	Views on Bandwidth aggregation for positioning measurements	Nokia, Nokia Shanghai Bell

- R1-2305252	On Bandwidth aggregation for positioning measurements	Apple

- R1-2305346	Discussion on Bandwidth aggregation for Positioning	Qualcomm Incorporated

- R1-2305388	Discussion on Bandwidth aggregation for positioning measurements	LG Electronics

- R1-2305414	Discussion on bandwidth aggregation for positioning measurement	OPPO

- R1-2305523	On Bandwidth Aggregation for Positioning Measurements	Samsung

- R1-2305605	Discussion on bandwidth aggregation for positioning measurements	NTT DOCOMO, INC.

- R1-2305743	PRS/SRS Bandwidth Aggregation Aspects	Lenovo

- R1-2305834	Bandwidth aggregation for positioning measurements	Ericsson

- R1-2305841	PRS/SRS aggregation for positioning measurement	MediaTek (Chengdu) Inc.

- R1-2304935	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2304936	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2304937	Summary #3 for BW aggregation positioning	Moderator (ZTE)

- R1-2306215	Draft LS to RAN4 on SRS and PRS bandwidth aggregation for positioning	Moderator (ZTE)

- R1-2306216	LS to RAN4 on SRS and PRS bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2	To: RAN4

- R1-2306213	Draft LS to RAN2 on SRS bandwidth aggregation for positioning	Moderator (ZTE)

- R1-2306214	LS to RAN2 on SRS bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2	To: RAN2

- R1-2304368	On positioning for RedCap UEs in Rel-18	FUTUREWEI

- R1-2304490	Discussion on positioning for RedCap UEs	vivo

- R1-2304568	Discussion on positioning for RedCap UEs	Spreadtrum Communications

- R1-2304627	Remaining issues on positioning for RedCap UEs	Huawei, HiSilicon

- R1-2304741	On positioning for RedCap UEs	CATT

- R1-2304834	On positioning for RedCap UEs	Intel Corporation

- R1-2304933	Discussion on Positioning for RedCap UEs	ZTE

- R1-2304987	Discussion on positioning support for RedCap UEs	NEC

- R1-2305045	On Positioning for RedCap UEs	Sony

- R1-2305104	Discussion on RedCap UE positioning	CMCC

- R1-2305133	Positioning for RedCap UEs	InterDigital, Inc.

- R1-2305180	Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2305183	Discussion on NR positioning for RedCap 	IIT Kanpur, CEWiT

- R1-2305253	On Positioning for RedCap UEs	Apple

- R1-2305347	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2305961	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- Revision of R1-2305347

- R1-2305389	Discussion on positioning support for RedCap UEs	LG Electronics

- R1-2305416	Discussion on positioning for RedCap UEs	OPPO

- R1-2305524	On Positioning for RedCap UEs	Samsung

- R1-2305606	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2305744	RedCap Positioning	Lenovo

- R1-2305835	Positioning for RedCap Ues	Ericsson

- R1-2305842	Positioning for RedCap UEs	MediaTek (Chengdu) Inc.

- R1-2306114	Feature Lead summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2306115	Feature Lead summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2306116	Feature Lead summary #3 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2306226	[DRAFT] LS on the use of a single measurement gap for DL PRS with Rx hopping measurement	Moderator (Ericsson)

- R1- 2306227	LS on the use of a single measurement gap for DL PRS with Rx hopping measurement	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

###### RAN2 #121bis-e

- R2-2302403	LS on LPP message and supplementary service event report over a user plane connection between UE and LMF (C1-231129; contact: Ericsson)	CT1	LS in	Rel-18	5G_eLCS_Ph3	To:SA2	Cc:SA3, RAN2, CT4

- R2-2302409	LS Reply on PRU Procedures (R1-2302146; contact: Qualcomm)	RAN1	LS in	Rel-18	NR_pos_enh2-Core, 5G_eLCS_Ph3	To:SA2	Cc:RAN2, RAN3

- R2-2302446	LS on the requirement on low power or high accuracy positioning (S2-2303414; contact: Huawei)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:SA1, RAN1, RAN2

- R2-2302448	LS on support of multiple Target UEs (S2-2303837; contact: Qualcomm)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2	Cc:RAN1

- R2-2303513	Support of Multiple Target UEs for Sidelink Positioning	Qualcomm Incorporated	discussion

- R2-2302449	LS on PRU procedures (S2-2303861; contact: Qualcomm)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:RAN1, RAN2

- R2-2302875	PRU Procedures (draft response LS to R2-2301939 (S2-2303861))	Qualcomm Incorporated	discussion

- R2-2302957	Discussion and draft LS reply on PRU procedures	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303707	On the Positioning Reference Units aspects	Ericsson	discussion	Rel-18

- R2-2304295	Summary of [AT121bis-e][421][POS] Reply LS to SA2 on PRU procedures	Qualcomm Incorporated	discussion

- R2-2304459	Response LS on PRU Procedures	RAN2	LS out	Rel-18	NR_pos_enh2	To:SA2

- R2-2302502	Work Plan on Rel-18 Positioning Work Item	CATT, Intel, Ericsson	Work Plan	Rel-18	NR_pos_enh2

- R2-2302738	Further considerations on SLPP specification	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2302739	TS 38.355 skeleton	Intel Corporation	draft TS	Rel-18	38.355	0.0.1	NR_pos_enh2

- R2-2304296	[AT121bis-e][422][POS] SLPP specification baseline (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2304306	TS 38.355 skeleton	Intel Corporation	draft TS	Rel-18	38.355	0.0.2	NR_pos_enh2

- R2-2302740	Further considerations on sidelink positioning	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2304298	Report of [AT121bis-e][424][POS] Group positioning and multiple targets (Xiaomi/Qualcomm)	Xiaomi	discussion	Rel-18	NR_pos_enh2

- R2-2304301	[AT121bis-e][428][POS] Sidelink positioning stage 2 (CATT)	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2304297	[AT121bis-e][423][POS] Sidelink positioning parameters in discovery signalling (Nokia)	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2

- R2-2304033	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- R2-2304005	Designing SLPP protocol in the session perspective  	Samsung R&D Institute UK	discussion

- R2-2304302	Report of [AT121bis-e][429][POS] Session-based SLPP (Samsung)	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2302503	Discussion on sidelink positioning	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2302582	Discussion on Sidelink Positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2302588	UE Positioning using Sidelink	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2302655	Discussion of signalling procedures	Nokia Germany	discussion	Rel-18

- R2-2302656	Discussion of session-based and session-less SL positioning	Nokia Germany	discussion	Rel-18

- R2-2302885	Discussion on further SLPP aspects	Lenovo	discussion	Rel-18	NR_pos_enh2

- R2-2302958	Discussion on sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2302982	Discussion on Anchor UE (Re)discovery and (Re)selection for SL positioning	KT Corp.	discussion	Rel-18	NR_pos_enh2

- R2-2303048	Discussion on SL positioning discovery and selection procedure	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2303078	Considerations on sidelink positioning resources	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303131	Discussion on Sidelink Positioning	LG Electronics Inc.	discussion	Rel-18

- R2-2303186	Further discussion on sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2303187	Further discussion on anchor UE reselection for sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2303298	On SL Positioning Architecture Aspects	Lenovo	discussion	Rel-18

- R2-2303365	SL positioning groupcast and broadcast	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2303366	[DARFT] Reply LS on SL positioning groupcast and broadcast	Apple	LS out	Rel-18	NR_pos_enh2	To:SA3

- R2-2303443	View on SL ranging and positioning architecture and signalling procedures	CEWiT	discussion

- R2-2303497	Discussion on sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2303538	Considerations on Sidelink positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2303569	Discussion on potential solutions for SL positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2303591	Sidelink Positioning Protocol (SLPP) Signaling and Procedures	Qualcomm Incorporated	discussion

- R2-2303703	Sidelink positioning	Ericsson	discussion	Rel-18

- R2-2303753	Protocol considerations for Anchor UEs with(out) known location	Philips International B.V.	discussion	R2-2301890

- R2-2303993	Discussion on Sidelink positioning	InterDigital Communications	discussion	Rel-18

- R2-2304182	On the support of SL positioning server functionality	Philips International B.V.	discussion

- R2-2304193	Summary of AI 7.2.3 on RAT-dependent integrity	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2304460	Draft LS to RAN1 on RAT-dependent positioning integrity	OPPO	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3

- R2-2302504	Discussion on RAT-Dependent integrity	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2302581	Discussion on RAT-dependent Integrity	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2302741	Further considerations on RAT dependent integrity	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2302959	Discussion on RAT-dependent positioning integrity	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303184	Consideration on RAT-dependent positioning integrity	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2303230	Discussion on RAT-dependent  integrity	Lenovo	discussion	Rel-18

- R2-2303433	Discussion on RAT-dependent positioning integrity	Xiaomi	discussion

- R2-2303495	Discussion on RAT-dependent methods positioning integrity	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2303540	Discussion on the integrity issues	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2303571	Discussion on solutions for integrity of RAT-dependent positioning techniques	Spreadtrum Communications	discussion	Rel-18

- R2-2303682	Integrity of NR Positioning Technologies	Qualcomm Incorporated	discussion

- R2-2303705	RAT Dependent positioning Integrity	Ericsson	discussion	Rel-18

- R2-2303994	Discussion on RAT dependent integrity	InterDigital Communications	discussion	Rel-18

- R2-2304058	Spec impact of RAT-dependent error sources for positioning integrity	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2304197	Summary of 7.2.4 LPHAP	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2304461	Reply LS to SA2 on Low Power High Accuracy Positioning	RAN2	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:RAN1,SA1

- R2-2302505	Discussion on LPHAP	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2302580	Discussion on LPHAP	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2302589	Enhancements for supporting LPHAP	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2302742	Further considerations on LPHAP	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2302960	Discussion on solution of LPHAP	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303079	Considerations on Low Power High Accuracy Positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303185	Discussion on LPHAP	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2303231	Discussion on low power high accuracy positioning	Lenovo	discussion	Rel-18

- R2-2303367	Alignment between DRX and PRS	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2303434	Discussion on LPHA positioning	Xiaomi	discussion

- R2-2303494	Discussion on LPHAP	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2303539	Considerations on LPHAP	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2303570	Discussion on LPHAP	Spreadtrum Communications	discussion	Rel-18

- R2-2303697	Enhancements for LPHAP	Qualcomm Incorporated	discussion

- R2-2303704	Discussion on Low Power High Accuracy Positioning	Ericsson	discussion	Rel-18

- R2-2303886	Discussion on SRS configuration in RRC_INACTIVE	Samsung	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303985	Discussion on LPHAP	LG Electronics Inc.	discussion	Rel-18

- R2-2303995	Discussion on LPHAP	InterDigital Communications	discussion	Rel-18

- R2-2304059	PRS and DRX configuration alignment	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core	R2-2301752

- R2-2302818	Discussion on RAN1 led positioning topics	Huawei, HiSilicon	discussion	Rel-18

- R2-2302506	Discussion on carrier phase positioning, bandwidth aggregation for positioning and Redcap positioning	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2302743	Considerations on other RAN1 led items	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2303435	Discussion on RedCap UE positioning	Xiaomi	discussion

- R2-2303496	Discussion on BW aggregation and RedCap poositioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2303541	Discussion on the RedCap UE positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2303706	RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Ericsson	discussion	Rel-18

- R2-2303887	Discussion on bandwidth aggregation	Samsung	discussion	Rel-18	FS_NR_pos_enh2

- R2-2303996	Discussion on positioning for RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	InterDigital Communications	discussion	Rel-18

###### RAN2 #122

- R2-2304650	Reply LS to Reply LS to LS on SL positioning groupcast and broadcast (S2-2305726; contact: Xiaomi)	SA2	LS in	Rel-18	Ranging_SL	To:SA3	Cc:RAN2

- R2-2304614	Reply LS to RAN2 on error source distributions (R1-2304147; contact: InterDigital)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2

- R2-2304615	Reply LS on RAN dependency for Ranging & Sidelink Positioning (R1-2304152; contact: Xiaomi)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:SA2

- R2-2304657	Reply LS on LPP message and supplementary service event report over a user plane connection between UE and LMF and LS on UE event reporting over a user plane connection to LCS client or AF (S3-232232; contact: Ericsson)	SA3	LS in	Rel-18	5G_eLCS_Ph3	To:SA2, RAN2, CT1, CT3, CT4

- R2-2304647	LS on support of multiple Target UEs (S2-2303837; contact: Qualcomm)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2	Cc:RAN1

- R2-2304651	Reply LS to LS to SA2 on Sidelink positioning procedure (S2-2305735; contact: Xiaomi)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2, RAN1	Cc:SA3

- R2-2305729	Draft Reply LS  to SA2 on Sidelink positioning procedure	Xiaomi	LS out	Rel-18	To:RAN1

- R2-2306387	Support of Multiple Target UEs for Sidelink Positioning (draft response LS to R2-2302448 (S2-2303837))	Qualcomm Incorporated	discussion

- R2-2306253	Work Plan on Rel-18 Positioning Work Item	CATT, Intel Corporation, Ericsson	Work Plan	Rel-18

- R2-2305438	Further considerations on SLPP specification	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2305439	TS 38.355 v0.0.3	Intel Corporation	draft TS	Rel-18	38.355	0.0.3	NR_pos_enh2

- R2-2304769	LPP running CR for RAT-dependent integrity	CATT	draftCR	Rel-18	37.355	17.4.0	B	NR_pos_enh2

- R2-2305896	Running Stage 2 CR for 'Expanded and improved NR positioning'	Qualcomm Incorporated	draftCR	Rel-18	38.305	17.4.0	B	NR_pos_enh2-Core

- R2-2306757	[Pre122][401][POS] Summary of AI 7.2.2 on sidelink positioning (Xiaomi)	Xiaomi	discussion	Rel-18

- R2-2306671	[AT122][401][POS] Sidelink positioning summary proposals (Xiaomi)	Xiaomi	discussion	Rel-18

- R2-2306696	Draft LS to SA2 on sidelink positioning agreements	Intel Corporation	LS out	Rel-18	To:SA2

- R2-2304716	Discussion of signalling procedures	Nokia, Nokia Shanghai Bell	discussion	Rel-18

- R2-2304717	Session-less SL positioning and groupcast / broadcast messaging	Nokia, Nokia Shanghai Bell	discussion	Rel-18

- R2-2304770	Discussion on sidelink positioning	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2304801	Discussion on Sidelink Positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2304949	UE Positioning using Sidelink	Fraunhofer IIS, Fraunhofer HHI	discussion	R2-2302588

- R2-2305066	SL PRS configuration	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2305067	SL positioning groupcast and broadcast	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2305068	[DARFT] Reply LS on SL positioning groupcast and broadcast	Apple	LS out	Rel-18	NR_pos_enh2	To:SA3	Cc:SA2

- R2-2305137	Further discussion on SLPP and session-based SL positioning	Lenovo	discussion	Rel-18	NR_pos_enh2

- R2-2305331	Discussion on sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305343	Further discussion on sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2305344	Further discussion on anchor UE reselection for sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2305392	On SL Positioning Architecture Aspects	Lenovo	discussion	Rel-18

- R2-2305440	Further considerations on sidelink positioning	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2305509	Considerations on sidelink positioning resources	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305562	Discussion on sidelink positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2305636	Considerations on Sidelink positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2305730	Draft Reply LS  to SA3 on SL positioning groupcast and broadcast	Xiaomi	LS out	Rel-18	To:RAN1

- R2-2305731	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- R2-2305768	Discussion on Sidelink positioning	InterDigital Inc.	discussion	Rel-18	NR_pos_enh2

- R2-2305867	LMF roles and protocols for sidelink positioning	MediaTek Inc.	discussion	NR_pos_enh2-Core

- R2-2306020	Sidelink positioning	Ericsson	discussion	Rel-18

- R2-2306078	Discussion on sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2306145	SLPP design for session aspects	Samsung R&D Institute UK	discussion

- R2-2306334	SLPP session management and operation	LG Electronics Inc.	discussion	Rel-18

- R2-2306335	SLPP reliable transport functionality	LG Electronics Inc.	discussion	Rel-18

- R2-2306336	Sidelink positioning parameters for Anchor UE selection	LG Electronics Inc.	discussion	Rel-18

- R2-2306373	Discussion on Sidelink positioning parameters in discovery signalling	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2306422	Sidelink Positioning Protocol (SLPP) Signaling and Procedures	Qualcomm Incorporated	discussion

- R2-2306446	Further discussion on SL positioning procedures and signaling protocols for SL positioning	CEWiT	discussion

- R2-2306457	On the support of SL positioning server functionality	Philips International B.V.	discussion	NR_pos_enh2	R2-2304182

- R2-2306515	On the selection of Anchor UEs for Sidelink Positioning	Philips International B.V.	discussion	NR_pos_enh2	R2-2303753

- R2-2304800	Discussion on RAT-dependent Integrity	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2306022	RAT Dependent positioning Integrity	Ericsson	discussion	Rel-18

- R2-2305668	Discussion on RAT-dependent positioning integrity	Xiaomi	discussion

- R2-2304771	Discussion on RAT-dependent Integrity	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2305332	Signaling design of UE-based RAT-dependent integrity	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305341	Consideration on RAT-dependent positioning integrity	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2305441	Further considerations on RAT dependent integrity	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2305563	Discussion on RAT-dependent integrity	Spreadtrum Communications	discussion	Rel-18

- R2-2305624	Discussion on the RAT-dependent integrity issues	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2305642	Discussion on RAT dependent integrity	InterDigital, Inc.	discussion	Rel-18

- R2-2305709	Discussion on RAT-dependent  integrity	Lenovo	discussion	Rel-18

- R2-2305823	Integrity of NR Positioning Technologies	Qualcomm Incorporated	discussion

- R2-2306076	Discussion on RAT-dependent methods positioning integrity	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2306255	LMF-based Integrity	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2306540	Summary of AI 7.2.4: LPHAP	Qualcomm Incorporated	discussion

- R2-2306700	Draft LS on LPHAP	Huawei, HiSilicon	LS out	Rel-18	To:RAN1,RAN3,RAN4

- R2-2306695	LS to SA2 on reporting positioning measurements taken in RRC_IDLE	RAN2	LS out	Rel-18	To:SA2	Cc:RAN1

- R2-2304772	Discussion on LPHAP	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2304799	Discussion on LPHAP	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2304887	PRS and DRX configuration alignment	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core	R2-2304059

- R2-2304950	Enhancements for supporting LPHAP	Fraunhofer IIS, Fraunhofer HHI	discussion	R2-2302589

- R2-2305069	Alignment between DRX and PRS	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2305333	Discussion on solution of LPHAP	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305342	Discussion on LPHAP	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2305442	Further considerations on LPHAP	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2305510	Considerations on Low Power High Accuracy Positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305564	Discussion on LPHAP	Spreadtrum Communications	discussion	Rel-18

- R2-2305637	Considerations on LPHAP	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2305644	Discussion on LPHAP	InterDigital, Inc.	discussion	Rel-18

- R2-2305669	Discussion on LPHA positioning	Xiaomi	discussion

- R2-2305710	Discussion on low power high accuracy positioning	Lenovo	discussion	Rel-18

- R2-2305822	Enhancements for LPHAP	Qualcomm Incorporated	discussion

- R2-2306021	Discussion on Low Power High Accuracy Positioning	Ericsson	discussion	Rel-18

- R2-2306075	Discussion on LPHAP	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2306447	Discussion on SRS configuration in RRC_INACTIVE	Samsung	discussion	Rel-18	FS_NR_pos_enh2

- R2-2306077	Discussion on BW aggregation and RedCap positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2304773	Discussion on carrier phase positioning, bandwidth aggregation for positioning and Redcap positioning	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2305315	Discussion on RAN1 led positioning topics	Huawei, HiSilicon	discussion	Rel-18

- R2-2305334	on-demand PRS for PRS bandwidth aggregation	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2305443	Considerations on other RAN1 led items	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2305625	Discussion on the RedCap UE positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2305645	Discussion on positioning for RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	InterDigital, Inc.	discussion	Rel-18

- R2-2305670	Discussion on RedCap UE positioning	Xiaomi	discussion

- R2-2306023	RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Ericsson	discussion	Rel-18

- R2-2306448	Discussion on bandwidth aggregation	Samsung	discussion	Rel-18	FS_NR_pos_enh2

###### RAN3 #119bis-e

- R3-231106 LS Reply on PRU Procedures RAN1, Qualcomm

- R3-231116 LS on SRS configuration request RAN2, Huawei

- R3-231218 Initial discussion on SL positioning Samsung

- R3-231219 Initial discussion on enhancements for enabling LPHAP Samsung

- R3-231279 Enhancements for LPHAP Qualcomm Incorporated

- R3-231280 Integrity of NR Positioning Technologies Qualcomm Incorporated

- R3-231312 RAN3 impacts of Rel-18 accuracy enhancements Nokia, Nokia Shanghai Bell

- R3-231313 RAN3 impacts of Rel-18 sidelink positioning Nokia, Nokia Shanghi Bell

- R3-231528 Discussion on positioning enhancement Xiaomi

- R3-231529 (TP to 38.413) support of sidelink positioning and ranging service authorizations Xiaomi

- R3-231598 Discussion on LPHAP Huawei

- R3-231599 Draft Reply LS on SRS Configuration Request Huawei

- R3-231600 Discussion on Sidelink Huawei

- R3-231644 Discussion on RAN3 impacts to support Rel-18 positioning enhancements Ericsson

- R3-231645 Draft BL CRs to TSes 38.455, 38.473, 38.413, 38.423 for NR Positioning Enhancements support Ericsson

- R3-231673 Work Plan for Rel-18 WI on Expanded and Improved NR Positioning CATT, Intel Corporation, Ericsson

- R3-231674 Considerations on Expanded and Improved NR Positioning CATT

- R3-231675 (TP for BLCRs) Consideration on Expanded and Improved NR Positioning CATT

- R3-231810 Initial Consideration on NR SL Positioning CMCC

- R3-231832 Discussion on solution of LPHAP vivo

- R3-231839 Discussion on sidelink positioning and intergrity ZTE

- R3-231840 Discussion on LPHAP impacts ZTE

- R3-231904 CB: # Positioning_Enh - Summary of email discussion Huawei - moderator

- R3-231952 Draft Reply LS on SRS Configuration Request Huawei

- R3-231953 Positioning EnhancementOverall Open issues and Way Forward Huawei

- R3-232036 Draft Reply LS on SRS Configuration Request Huawei

- R3-232037 Positioning EnhancementOverall Open issues and Way Forward Huawei

- R3-232038 (TP for the BL CR 38.413) SL Pos Authorization NGAP Huawei

- R3-232039 (TP for the BL CR 38.423) SL Pos Authorization Xn Huawei

- R3-232040 (TP for the BL CR 38.473) SL Pos Authorization F1AP Huawei

- R3-232041 [Draft] LS on NTN User Location Report at UE context Release Huawei

- R3-232119 CB: # Positioning_Enh - Summary of email discussion Huawei - moderator

###### RAN3 #120

- R3-232507 LS on Authorization and Provisioning for Ranging/SL positioning service SA2(Xiaomi)

- R3-232571 Response LS on PRU Procedures RAN2(Qualcomm)

- R3-232576 LS to RAN1 on RAT-dependent positioning integrity RAN2(OPPO)

- R3-232672 Support of NR Positioning Enhancements ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson

- R3-232802 Work Plan for Rel-18 WI on Expanded and Improved NR Positioning CATT, Intel Corporation, Ericsson

- R3-232803 Discussion on Expanded and Improved NR Positioning CATT

- R3-232804 (TP for BL CR to TS 38.305/38.423/38.455) Support of LPHAP CATT

- R3-232983 Discussion on positioning enhancement Xiaomi

- R3-232984 Draft Reply LS on Authorization for SL Pos to SA2 Xiaomi

- R3-232986 Support of NR Positioning Enhancements Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ercisson

- R3-232994 (TP BL CR 38.455, 38.743)  Discussion on LPHAP Huawei

- R3-232995 [Draft] Reply LS on SRS Configuration Request Huawei

- R3-232996 (TP BL CR 38.455, 38.743)  Discussion on Sidelink & Others topics Huawei

- R3-233064 Discussion on RAN3 impacts to support Rel-18 positioning enhancements Ericsson

- R3-233065 Support of NR Positioning Enhancements Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell

- R3-233066 (TP to NRPPA BL CR): Support of Sidelink Positioning, Integrity and LPHAP Ericsson

- R3-233082 Enhancements for LPHAP Qualcomm Incorporated

- R3-233083 Integrity of NR Positioning Technologies Qualcomm Incorporated

- R3-233130 LMF-based Integrity Nokia, Nokia Shanghai Bell

- R3-233131 LPHAP: SRS positioning validity area Nokia, Nokia Shanghai Bell

- R3-233140 Support of NR Positioning Enhancements Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson

- R3-233184 Discussion on enhancements for positioning Samsung

- R3-233228 Discussion on NR SL Positioning CMCC

- R3-233230 (TP to 38.413, 38.423, 38.455, 38.473) Discussion on Sidelink positioning and Integrity of RAT-dependent positioning ZTE

- R3-233231 Discussion on LPHAP impacts ZTE

- R3-233297 Discussion on solution of LPHAP vivo

- R3-233374 Summary of Offline Discussion – CB_Positioning	Huawei - Moderator

###### RAN4 #106bis-e

- R4-2305687	General aspects for Rel-18 NR positioning	Nokia, Nokia Shanghai Bell

- R4-2304440	Discussion on UE RF impact and the reply LS on switching time for RedCap UEs	CATT

- R4-2305035	LS to RAN2 on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	ZTE Corporation

- R4-2305059	Draft Reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	vivo

- R4-2305398	Discussion on RF requirements for bandwidth aggregated based positioning	ZTE Corporation

- R4-2305461	Reply LS to RAN 1 on switching time for DL PRS or UL SRS frequency hopping for RedCap Ues	Huawei, HiSilicon

- R4-2305645	LS reply for the switching time for RedCap UE positioning	Ericsson

- R4-2305676	Reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap Ues	Qualcomm Incorporated

- R4-2305680	NR positioning for RedCap UEs - switching time	Intel Corporation

- R4-2305693	UE RF requirements for Rel-18 NR positioning	Nokia, Nokia Shanghai Bell

- R4-2306476	LS reply for the switching time for RedCap UE positioning	Ericsson

- R4-2306659	LS reply for the switching time for RedCap UE positioning	Ericsson

- R4-2305848	General RRM core requirements for Rel-18 Positioning	Nokia, Nokia Shanghai Bell

- R4-2304235	Discussion on Sidelink Positioning	Intel Corporation

- R4-2304420	Discussion on RRM requirements of sidelink positioning	CATT

- R4-2304482	Discussion on RRM core requirement for SL positioning enhancement	LG Electronics Finland

- R4-2304841	Discussion on sidelink positioning	CMCC

- R4-2305058	Discussion on RRM requirements for sidelink positioning	vivo

- R4-2305219	Discussion on SL positioning	OPPO

- R4-2305334	Discussion on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2305671	On requirements for SL positioning	Qualcomm Incorporated

- R4-2305688	Discussion on RRM requirements for SL positioning	Nokia, Nokia Shanghai Bell

- R4-2305771	On SL positioning	Ericsson

- R4-2304236	Discussion on Positioning in LPHAP case 6	Intel Corporation

- R4-2304421	Discussion on RRM requirements of LPHAP	CATT

- R4-2305028	Discussion on RRM aspects in the study on LPHAP use case	ZTE Corporation

- R4-2305220	Discussion on LPHAP use case	OPPO

- R4-2305335	Discussion on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2305570	RRM Core Requirements for LPHAP Use Case 6 in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2305674	On requirements for LPHAP	Qualcomm Incorporated

- R4-2305775	On LPHAP core requirements	Ericsson

- R4-2304237	Discussion on Positioning for RedCap UEs	Intel Corporation

- R4-2304422	Discussion on RRM requirements of Redcap positioning CATT

- R4-2304624	Discussion on Positioning for RedCap UEs	MediaTek inc

- R4-2305027	Discussion on RRM aspects in the study on Redcap positioning	ZTE Corporation

- R4-2305221	Discussion on RedCap positioning	OPPO

- R4-2305336	Discussion on RedCap positioning	Huawei, HiSilicon

- R4-2305337	Initial simulation results for PRS measurement with 1RX	Huawei, HiSilicon

- R4-2305571	RRM core requirements for RedCap positioning	Nokia, Nokia Shanghai Bell

- R4-2305672	Simulation results for 1Rx RedCap UEs without frequency hopping	Qualcomm Incorporated

- R4-2305673	On requirements for RedCap positioning	Qualcomm Incorporated

- R4-2305776	On RedCap positioning core requirements	Ericsson

- R4-2305777	Simulation results for 1Rx RedCap UE positioning measurements	Ericsson

- R4-2305778	Summary of simulation results for 1Rx RedCap UE positioning measurements	Ericsson

- R4-2304238	Discussion on Bandwidth Aggregation for Positioning	Intel Corporation

- R4-2304423	Discussion on RRM requirements of PRS/SRS bandwidth aggregation	CATT

- R4-2304483	Discussion on RRM core requirement for PRS/SRS bandwidth aggregation positioning	LG Electronics Finland

- R4-2305030	Discussion on RRM impacts on PRS/SRS bandwidth aggregation	ZTE Corporation

- R4-2305338	Discussion on PRS/SRS Bandwidth Aggregation	Huawei, HiSilicon

- R4-2305675	On requirements for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2305572	RRM Core Requirements for PRS/SRS Bandwidth Aggregation in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2305773	On PRS/SRS aggregation core requirements	Ericsson

- R4-2304239	Discussion on Carrier Phase Positioning	Intel Corporation

- R4-2304424	Discussion on RRM requirements of carrier phase positioning	CATT

- R4-2304484	Discussion on RRM core requirement for carrier phase positioning	LG Electronics Finland

- R4-2305029	Discussion on RRM aspects in the study on carrier phase positioning	ZTE Corporation

- R4-2305222	Discussion on carrier phase positioning	OPPO

- R4-2305339	Discussion on RRM requirements for CPP	Huawei, HiSilicon

- R4-2305689	RRM core requirements for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2305774	On carrier phase positioning core requirements	Ericsson

- R4-2306162	Topic summary for [106-bis-e][214] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2306163	Topic summary for [106-bis-e][215] NR_pos_enh2_part2	Moderator (CATT)

- R4-2306164	Topic summary for [106-bis-e][216] NR_pos_enh2_part3	Moderator (Huawei)

- R4-2306217	Topic summary for [106-bis-e][138] NR_pos_enh2_UERF	Moderator (Intel)

- R4-2306245	Topic summary for [106-bis-e][214] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2306246	Topic summary for [106-bis-e][215] NR_pos_enh2_part2	Moderator (CATT)

- R4-2306247	Topic summary for [106-bis-e][216] NR_pos_enh2_part3 	Moderator (Huawei)

- R4-2306300	Topic summary for [106-bis-e][138] NR_pos_enh2_UERF	Moderator (Intel)

- R4-2306349	WF on RRM requirements for RedCap positioning and PRS/SRS BW aggregation	Ericsson

- R4-2306350	Updated simulation assumptions for 1Rx RedCap UE PRS measurements	Ericsson

- R4-2306351	WF on RRM requirements for NR sidelink positioning and carrier phase positioning	CATT

- R4-2306352	LS on the scenarios of carrier phase positioning	CATT

- R4-2306353	WF on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2306620	WF on UE RF aspects for Rel-18 NR positioning	Intel Corporation

###### RAN4 #107

- R4-2309129	On switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	Qualcomm Incorporated

- R4-2308383	On switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	MediaTek Inc.

- R4-2308384	Draft reply LS on switching time for DL PRS or UL SRS frequency hopping for RedCap Ues	MediaTek Inc.

- R4-2309207	LS reply for the switching time for RedCap UE positioning	Ericsson

- R4-2310305	LS for the switching time for RedCap UE positioning	Ericsson

- R4-2310024	Topic summary for [107][141] NR_pos_enh2_UERF	Moderator (CATT)

- R4-2309219	Discussions on enhanced RedCap RRM impact	Ericsson

- R4-2307411	Reply LS on measurement definitions for positioning with bandwidth aggregation	CATT

- R4-2307556	Discussion on positioning for general parts	CMCC

- R4-2307704	Reply LS on measurement definitions for positioning with bandwidth aggregation	vivo

- R4-2308666	Repls LS on measurement definitions for positioning with bandwidth aggregation	Huawei, HiSilicon

- R4-2308789	Response to RAN1 LS on measurement definitions for positioning with bandwidth aggregation	Ericsson

- R4-2307412	Discussion on RRM requirements of sidelink positioning	CATT

- R4-2307432	Discussion on RRM core requirement for SL positioning enhancement	LG Electronics Inc.

- R4-2307557	Discussion on sidelink positioning	CMCC

- R4-2307705	Discussion on RRM requirements for sidelink positioning	vivo

- R4-2308022	On SL positioning	Ericsson

- R4-2308465	Discussion on SL positioning	OPPO

- R4-2308667	Discussion on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2309130	On requirements for SL positioning	Qualcomm Incorporated

- R4-2309676	RRM requirements for SL positioning	Nokia, Nokia Shanghai Bell

- R4-2307413	Discussion on RRM requirements of LPHAP	CATT

- R4-2307558	Discussion on LPHA positioning	CMCC

- R4-2308045	RRM aspects in the study on LPHAP use case	ZTE Corporation

- R4-2308466	Discussion on LPHAP use case	OPPO

- R4-2308668	Discussion on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2308790	On issues related to LPHAP requirements	Ericsson

- R4-2309131	On requirements for LPHAP	Qualcomm Incorporated

- R4-2309602	Discussion on RRM Core Requirements for LPHAP Use Case 6 in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2309736	On requirements for LPHAP	Qualcomm Incorporated

- R4-2307414	Discussion on RRM requirements of Redcap positioning	CATT

- R4-2307415	Simulation results for 1Rx RedCap UE PRS measurements	CATT

- R4-2307559	Discussion on Redcap positioning	CMCC

- R4-2308467	Discussion on RedCap positioning	OPPO

- R4-2308669	Discussion on RedCap positioning	Huawei, HiSilicon

- R4-2308670	Updated simulation results for PRS measurement with 1RX	Huawei, HiSilicon

- R4-2308791	On issues related to RedCap positioning	Ericsson

- R4-2308792	Simulation results for 1Rx RedCap	Ericsson

- R4-2308793	Summary of 1Rx RedCap simulations	Ericsson

- R4-2309132	Simulation results for 1Rx RedCap UEs without frequency hopping - reduced number of samples	Qualcomm Incorporated

- R4-2309133	On requirements for RedCap positioning	Qualcomm Incorporated

- R4-2309558	Discussion on Positioning for RedCap UEs	MediaTek inc.

- R4-2309603	Discussion on RRM Core Requirements for RedCap Positioning	Nokia, Nokia Shanghai Bell

- R4-2307416	Discussion on RRM requirements of PRS/SRS bandwidth aggregation	CATT

- R4-2307430	Discussion on RRM core requirement for PRS/SRS bandwidth aggregation positioning	LG Electronics Inc.

- R4-2308043	Discussion on RRM impacts on PRS/SRS bandwidth aggregation	ZTE Corporation

- R4-2308468	Discussion on PRS/SRS bandwidth aggregation	OPPO

- R4-2308671	Discussion on PRS/SRS Bandwidth Aggregation	Huawei, HiSilicon

- R4-2308794	On PRS/SRS aggregation requirement for positioning	Ericsson

- R4-2309134	On requirements for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2309677	RRM requirements for PRS/SRS Bandwidth Aggregation in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2307417	Discussion on RRM requirements of carrier phase positioning	CATT

- R4-2307431	Discussion on RRM core requirement for carrier phase positioning	LG Electronics Inc.

- R4-2308044	Discussion on RRM aspects in the study on carrier phase positioning	ZTE Corporation

- R4-2308469	Discussion on carrier phase positioning	OPPO

- R4-2308672	Discussion on RRM requirements for CPP	Huawei, HiSilicon

- R4-2308795	On carrier phase positioning requirements	Ericsson

- R4-2309135	On requirements for carrier phase positioning	Qualcomm Incorporated

- R4-2309678	RRM requirements for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2310088	Ad-hoc minutes for NR Positioning RRM requirements	Ericsson

- R4-2309964	Topic summary for [107][219] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2310072	WF on NR Positioning – RedCap and BW aggregation	Ericsson

- R4-2310075	Updated simulation assumptions for 1Rx RedCap positioning	Ericsson

- R4-2310076	LS reply on measurement definitions for positioning with bandwidth aggregation	Ericsson

- R4-2310166	LS on reporting granularity for timing related positioning measurements	Huawei

- R4-2309965	Topic summary for [107][219] NR_pos_enh2_part2	Moderator (CATT)

- R4-2310073	WF on NR Positioning – SL positioning and CPP	CATT

- R4-2310163	WF on NR Positioning – SL positioning and CPP	CATT

- R4-2310077	Simulation assumptions for SL positioning	CATT

- R4-2310078	Simulation assumptions for CPP	CATT

- R4-2309966	Topic summary for [107][219] NR_pos_enh2_part3	Moderator (Huawei)

- R4-2310074	WF on NR Positioning – LPHAP	Huawei

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template