3GPP TSG RAN meeting #100									          RP-231107

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Mobile IAB (Integrated Access and Backhaul) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_mobile_IAB |  |  |  |  |
| Unique ID | 941009 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222671 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 60% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

R2#121bis-e

Mobility enhancements – Connected mode

Agreements on RACH-less handover:

- RACH-less for mIAB scenario, if agreed in the end, will cover only the case of same-TA.

- Feasibility of beam handling during RACH-less HO in the mIAB WI is FFS (and this need to be addressed for RACH-less to be supported for mIAB).

- RAN2 discuss further the following options to support beam operation for the first UL transmission/DL reception towards the target logical DU in RACH-less HO during DU migration:

- Option 1: (Explicit approach) Explicit beam information is included in HO command. FFS the details.

- Option 2: (Implicit approach) UE re-uses the same beam status as in the source cell (the beam information is not carried explicitly in HO command).

- RACH-less HO with same TA with security key change is in scope for served UEs during mIAB DU migration. FFS UL grant and HO completion procedure in mIAB RACH-less HO.

Agreement on cell barring:

- Barring or similar issue postponed

Agreements on CHO HO using CondEventT1

- FFS: May support CHO with CondT1 if it is “for free”, i.e. if TS impact is just to slightly modify the description to make it also applicable to TN.

Agreements on mobile-IAB-specific signaling

- The mobile IAB-MT to include a mobile-IAB indication in Msg. 5.

- R2 assumes that a mobile IAB node is not required to receive the system information of neighbour cells for reporting of measurements (i.e. it will not refrain from reporting measurements of cells that are not broadcasting the “mobile iab Support” indication, and this is acc to current R2 TS).

- R2 clarifies that A donor broadcasting the “supporting mobile-IAB” indication first checks the UE capability of an IAB node before configuring child nodes for the IAB node or sending a handover request for the node, no impact to RAN2 TS.

R2#122

Mobility enhancements – Connected mode

Agreements on RACH-less handover:

- RAN2 think that to have a fast handover from UE point of view for legacy UEs it is important that the target cell is known to the UE (detected and measured).

- For RACH-less, if supported, there would need to be a beam indication (in RRC HO command), which seems feasible in this release from R2 perspective. R2 assumes that the network can know/select the beam, either from network impl specific knowledge or from UE measurement report (legacy report).

- for the UL grant and HO completion in RACH-less HO:

- Both type-1 configured grant and dynamic grant are supported

- FFS handling of supervision timer and when HO is considered successfully complete (expect to align with other WI).

- Send LS to RAN3 to check whether there are issues / feasibility concerns.

Approved: LS on UE RACH-less handover for mobile IAB to RAN3 in R2-2306817

Agreements on CHO HO using CondEventT1

- No conclusion for now

- Approved: LS to SA2 on CAG solution for mobile IAB in R2-2306895

Mobility enhancements – Idle/Inactive State:

Agreements on cell reselection:

- R2 considers that UEs can use the mIAB-cell indication, to prioritize (cell and/or freq) when the UE is camped on the mIAB cell, and FFS to prioritize when the UE is not yet camped on the mIAB cell. FFS if it can be specified the detailed condition for when to apply such prioritization (for either case), RAN2 considers condition based on cell dwelling timer or Mobility state.

- R2 direction (solution agreements at later stage, no other directions will be considered):

- RAN2 acknowledges following two problems to be addressed for idle/inactive UEs:

- Problem 1: For a UE that is physically on a moving vehicle but not camped on its mobile IAB-cell yet (i.e. the UE is camped on a stationary cell), how to help such UE(s) to identify a neighbour mobile IAB-cell, prioritize mobile IAB-cell (frequency and cell) and to be “pulled” into this mobile IAB-cell, especially for inter-frequency scenario where the mobile IAB-cell’s frequency priority is low.

- Problem 2: After the UE physically on a moving vehicle is camped on the mobile IAB cell, how to avoid it reselecting other non-mIAB-(stationary) cells.

- Such UE may prioritize a highest ranked cell at a frequency, if it broadcasts a mIAB-cell type indicator in SIB1 for cell reselection. UE may use the SIB4 assistance information to identify the presence of such mobile IAB-cell(s), if broadcasted. A SIB4 assistance information may include mIAB-cell frequencies. FFS on stage-2/3 to clarify the UE in problem 1 and 2.

Other

Agreements on BAP:

- P1a: RAN2 assumes that there is no need to introduce logical-DU-specific default BAP configuration in mobile IAB from RAN2 perspective, unless requested by RAN3 otherwise (no LS for now).

- P1b: RAN2 understands that the F1AP (re)configured BAP configuration to one DU will not impact/override the usage of default BAP configuration by another DU.

- P2: RAN2 assumes there may be redundant BAP configuration entries for non-F1-U traffic and it is up to IAB node's implementation to decide which entry is selected. FFS if there is any specification impact.

#### 2.2.2	Remaining Open issues

65% of the items defined in the RAN2 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work.

## 2.3	RAN3

#### 2.3.1	Agreements

R3#119bis-e

General

Agreements on mobile IAB indication over NGAP:

- The IAB-donor-CU selects an AMF that supports mobile IAB-node based on the mobile IAB-node indication received via Msg5.

- RAN3 to decide whether to support NGAP indication to AMF for mobile IAB-authorization based on progress in SA2.

Agreements on mobile IAB-node involved positioning:

- LMF obtains an updated location and velocity information and location time stamp of the mobile TRP by performing either option 1 or option 2 during UE positioning. This statement remains valid unless stated otherwise by SA2.

- WA: if Network Assisted procedure is used (i.e. UL related positioning is performed), LMF may obtain an updated location and velocity information of the mobile TRP in UL measurement result related message(s) in NRPPa and F1AP. It needs to be further discussed on which message(s) is used and whether time stamp for the location of mobile TRP is needed, according to TS23.273 section 6.1.4.

- RAN3 agrees to introduce a new TRP type for mobile TRP in NRPPa/F1AP.

- if option 1 is supported, the NRPPa/F1AP TRP information exchange procedure can be used to trigger MO-LR procedure of IAB-MT to obtain the location and velocity information of mobile TRP as well as the timestamp.

- if GPSI is available, mobile IAB-MT’s UE ID (i.e. GPSI) can be included in NRPPa/F1AP TRP information response message so that LMF can perform MT-LR procedure to obtain mobile TRP’s location.

- Checking the security issue of GPSI with SA3 is out of RAN3 scope.

- The issue for the case that “LMF that performs the location estimation of the mobile TRP can be different than the LMF that performs the location estimation of the target UE” is not in RAN3 scope.

Additional ULI:

- RAN3 agrees that the IAB-DU’s donor-CU includes at least the NCGI of the cell serving IAB-MT as an additional ULI together with UE ULI over NGAP.

- RAN3 to select between the following options for IAB-DU’s donor CU to obtain the IAB-MT’s serving cell ID in case IAB-MT and IAB-DU are connected to different IAB-donors

  - Option A, the cell ID of IAB-MT’s serving cell is passed from the IAB-MT’s donor-CU to IAB-DU’s donor CU.

  - Option B, the cell ID of IAB-MT’s serving cell is passed from IAB-DU to IAB-DU’s donor CU.

Support IAB-node mobility

Agreements:

- Agreed TPs for NR_mobile_IAB BL CR for TS 38.401/38.413/38.473 in R3-231955

- Turn into an agreement the WA stating that: The mIAB-MT and its co-located mIAB-DU can be handed over/migrated to different donor CUs.

- Capture the mIAB-MT HO and mIAB-DU migration as separate procedures in TS 38.401.

- Introduce a new IAB-MT User Location Information IE into the existing User Location Information NGAP IE.

- When triggering the F1 setup from the mIAB node to the target CU for mIAB-DU migration, the source CU can indicate to the mIAB-DU:

  - The gNB-ID of mIAB-DU’s target CU.

  - Optionally, the IP address(es) of mIAB-DU’s target CU and SeGW.

- The mIAB-node may obtain the IP address of target CU for mIAB-DU migration and the IP address of its SeGW from the OAM.

- Down select between the following two options for providing the gNB-ID of the mIAB-MT’s CU and the XnAP UE ID of the mIAB-MT at this CU to mIAB-DU’s target CU:

  - Option A: XnAP signalling from the mIAB-DU’s source CU.

  - Option B: F1AP signalling from the target logical mIAB-DU.

- For Option B, discuss whether and how the mIAB-DU can obtain the gNB-ID of the mIAB-MT’s CU and the XnAP UE ID of the mIAB-MT at this CU.

- As a baseline: The target CU for mIAB-DU migration learns the traffic profile of the UE traffic from Handover Preparation procedures for individual UEs.

- The “Non-F1-Terminating IAB-donor UE XnAP ID” in the IAB TRANSPORT MIGRATION MANAGEMENT REQUEST message sent from mIAB-DU’s target CU to the mIAB-MT’s CU is generated by the mIAB-MT’s CU.

- For the upstream data handling at the BAP of mobile IAB MT, the F1AP BAP configuration for each logical DU should be configured/controlled by the DU’s respective donor-CU via the corresponding F1AP connection.

- For the downstream data handling arriving at the mobile IAB-node, the upper layers (e.g., IP layer) can differentiate the data to different logical DUs based on upper-layer header information.

- For consecutive partial migration, after the mIAB-MT HO is completed, the mIAB-DU’s CU sends the IAB TRANSPORT MIGRATION MANAGEMENT REQUEST message to the mIAB-MT’s target CU, including the UE XnAP ID assigned to the mIAB-MT by the mIAB-MT’s target CU as the “Non-F1-Terminating IAB-donor UE XnAP ID”.

Mobility Enhancements

Agreements:

- The BH RLC CH(s), BAP address and default BAP configuration configured on the mIAB-MT can be used for delivering the F1 traffic of both logical mIAB DUs. Non-F1 traffic to be further discussed.

- The IAB-DU’s TAC can have the same or a different value than the TAC of the mIAB-MT’s serving cell.

R3#120

General

Endorsed BL CR to 38.413 on Support for mobile IAB, CR0988r, TS 38.413 v17.4.0, Rel-18, Cat. B in R3-232560

Support for IAB-node mobility

Agreements:

- WA: The mIAB-DU and mIAB-MT can integrate at different CUs. For this purpose, OAM can be used to configure the mIAB-DU with: a) the donor CU to connect to, and b) the parameters used by the mIAB-DU to establish TNL associations, IPSec tunnels and F1 connectivity to this donor CU.

- During network integration where mIAB MT and the co-located mIAB-DU integrates to different donor CUs, mIAB-MT’s UE XnAP ID assigned by the MT´s CU and the gNB-ID of the MT´s CU shall be known to the mIAB-DU’s CU.

- WA: As an enhancement to legacy handovers, the IAB-node may provide to the source DU’s CU a mapping between the source DU’s activated cells and the target DU’s activated cells so that the source DU’s CU can perform handover for the connected UEs. 
This agreement does not relate to the configuration sharing between two logical collocated mIAB-DUs

- The DU’s CU can initiate the Xn TM Management Procedure pertaining to an mIAB-MT even though it has never had an RRC connection with this IAB-MT.

- The mIAB-DU’s NCGI is configured by OAM, and, e.g. to avoid CGI collision, it may be re-configured by the donor CU via F1 based on a list of NCGIs that has been configured on this donor CU by OAM or by pre-configuration. This should not affect the existing procedure of configuring NCGI of cells served by a stationary DU via OAM. 
The underlying assumption is that the DU´s OAM has visibility on the result of the CU-based CGI re-configuration. It needs to be further discussed how to ensure that such observability is supported.

- RAN3 to send an LS to SA5 including the content of the agreement. Explain the status quo in RAN3 concerning the use cases discussed. Ask SA5 how to ensure that OAM has visibility over the CGI reconfiguration decisions, as well as on feasibility and feedback of the solution and requirements agreed. To be further discussed whether any further questions need to be posed to SA5

Agreed LS to SA5 on CGI reconfiguration in R3-233516.

Agreements:

- Include “No PDU Session Indication” in the NGAP HANDOVER REQUEST message.

- WA: legacy NG HO Required message with “dummy” PDU information is used. It needs to be further discussed if any specification changes are needed to describe the use of such dummy information. If specification changes is needed, consider whether an explicit indication is worth adding.

- After mIAB-DU migration, the BH RLC and BAP routing configurations used in the non-F1 terminating topology for TMM with the mIAB-DU’s source CU may be released.

Other

Endorsed draftCR to TS 38.305 on Introduction of mobile TRP in BL CR in R3-233516.

Endorsed CR to TS 38.455 on Support of mobile TRP location information, CR0101r1, TS 38.455 v17.4.0, Rel-18, Cat. B in R3-233518.

Endorsed CR to TS 38.473 on the Support of mobile TRP Location Information, CR1176, TS 38.473 v17.4.1, Rel-18 in  R3-233519.

Agreed TPs for BL CRs to TS 38.455/ 38.413/38.473 on the discussion on UE positioning and additional ULI for Introduction of mobile TRP in BL CR in R3-233520.

#### 2.3.2	Remaining Open issues

60% of the items defined in the RAN3 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work.

## 2.4	RAN4

#### 2.4.1	Agreements

R4#106-bis-e

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2305984

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on Mobile IAB RF requirements impact and co-existence study – R4-2305935

mIAB output power and power control

  - Postpone the discussion on this issue till the outcome of the RAN4 co-existence study.

Carrier and frequency configuration

  - Focus on the case of same carrier for IAB-MT, IAB-DU, and RAN.

Multi-band operation

  - Multi-band cases are not relevant for Rel-18 mIAB.

Multiplexing configuration

  - Only TDM operation between IAB-MT and IAB-DU is to be considered in co-existing simulation.

Interference scenarios

  - Consider the scenarios listed in Table 1 and 2 in the WF as a starting point.

mIAB Antenna installation location

  - RAN4 to focus on antenna installation with IAB-MT antenna outside (e.g., rooftop) the vehicle and IAB-DU antenna inside the vehicle.

  - FFS on the MT /DU antenna modeling.,

Coexistence parameters

  - In initial co-existence study considering both layout 1 and layout 2, it’s not precluded to do prioritization in later stage.

  - Inter-mIAB minimum distance: 5m following RAN4 inter-UE distance assumptions. Other values are not precluded.

  - mIAB-BS minimum distance: 35m along the ground between mIAB and macro-BS for layout 1 and 5m along the ground between mIAB and micro-BS.

  - 1 mIAB node per macro-BS, following Rel-16 for static IAB.

  - 4m for mIAB antenna height.

  - FR2 EIRP assumption: For normal ground UEs, the FR2 UE Tx power could be 22.4 dBm EIRP (13.4 dBm conducted). Other values are not precluded.

  - Consider remaining list of parameters in the WF.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2306259.

The agreements on RRM were all captured in the WF listed below:

WF on Mobile IAB RRM Requirements – R4-2306368.

Handover requirements

- Only introduce intra-frequency handover requirements

RRC re-establishment requirements

- Introduce RRC re-establishment requirements.

TCI state switch delay

- Introduce TCI state switch delay requirements.

  - Take active Rel-15 TCI state switching requirements from Clause 8.10 of TS 38.133 as baseline.

RLM Requirements

- Introduce RLM requirements based on SSB and CSI-RS

  - FFS if all requirements are needed (e.g. requirements at transitions probably not needed since we will not define DRX requirements)

Link recovery procedure

- Introduce requirements for the link recovery procedure.

  - FFS which requirements to be introduced since not all the requirements defined for UE are needed

L1-RSRP measurements

- Introduce requirements for L1-RSRP measurements and reporting.

Requirements for HST

- FFS whether HST requirements are needed.

  - Even if introduced, these will be optional since not all mobile IABs will be deployed in such environments.

BWP switching requirements:

- Do not introduce BWP switching requirements.

L3 Measurements

- Introduce requirements only for SSB based intra-frequency L3 measurements without gaps.

DRX requirements handling

- Only introduce requirements for non-DRX

Measurement relaxations

- Do not introduce any measurement relaxations for power savings, etc

RACH and connection release with redirection

- Introduce requirements for RACH

- FFS if requirements for connection release with redirection are needed.

Requirement definition principles

- RRM requirements to be based on the UE requirements.

- FFS which requirements are to be re-used for mobile IAB since many UE requirements would not be applicable/need to mobile IABs.

CA related requirements

- Further check if any CA related requirements are needed to support mobility (e.g. SCell handling at handover)

R4#107

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2310452

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on Mobile IAB RF requirements impact and co-existence study – R4-2309863.

IAB-MT RF requirements

Based on the outcome of the coexistence study:

- Further study whether existing wide area IAB-MT RF or local area IAB-MT RF requirements can be reused for mobile IAB, or a new set of requirements need to be specified.

- Limit output power in UL or introduce output power control dynamics following UE.

IAB-MT antenna modelling

- Consider the 3 panel with 120-degree shift IAB-MT antenna model in coexisting simulation.

IAB-DU antenna modelling

- Use same assumption for mobile IAB-DU and IAB-MT as starting point for initial co-existence simulations.

- Other options not precluded for mobile IAB-DU antenna modelling and deployment scenarios.

Additional simulation assumptions

- Mobile IAB nodes randomly dropped in terms of location and rotation within each cell.

- RAN4 agree on static drop methodology without any temporal evolution modelling for the coexistence study of mobile IAB.

- Further discuss Whether the O2I car penetration loss in TR 38.901 is applicable for the interference link for mobile IAB DU and further discuss differences to propagation models considered in TR 38.809.

- RAN4 to re-use the assumptions agreed in TR 38.874 for the IAB-node and candidate serving IAB-nodes/donors pathloss model pathloss model either for FR1 and FR2.

- RAN4 to adopt the additional simulation parameters presented in the table in the WF.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2309978.

The agreements on RRM were all captured in the WF listed below:

WF on Mobile IAB RRM Requirements – R4-2310085.

Intra-frequency HO requirements

- Reuse the UE intra-frequency HO requirements from TS 38.133 clauses 6.1.1.2 and 6.1.1.4 as baseline.

RRC Re-establishment

- Re-use the UE RRC re-establishment requirements in TS 38.133 clause 6.2.1 for the mobile IAB as baseline.

Inter-frequency RRC re-establishment/RRC release with re-direction

- Do not introduce requirements for inter-frequency RRC re-establishment and for RRC release with re-direction

Active TCI state switching

- Reuse UE requirements for the active TCI state switching delay from TS 38.133 Clause 8.10 as baseline.

RLM Requirements

- UE RLM requirements from TS 38.133 Clause 8.1 shall be taken as baseline and adapted as follows:

  - Discard requirements related to DRX: requirements depending on DRX cycle length, requirement at transitions

  - Discard requirements related to measurement gaps and collisions between RLM-RS and measurement gaps

  - Discard scheduling availability requirements related to FR1-FR2 inter-band CA and NR-DC (clause 8.1.7.4)

  - Discard Requirements when highSpeedMeasFlagFR2-r17 is configured

Link recovery procedure

- UE link recovery procedures requirements from TS 38.133 Clause 8.5 shall be taken as baseline and adapted as follows:

  - Discard requirements related to DRX.

  - Discard requirements related to measurement gaps.

  - Discard requirements related to deactivated PSCells/SCells, inter-band CA, FR2-2, etc.

  - Discard requirements when highSpeedMeasFlagFR2-r17 is configured.

L1-RSRP measurement requirements

- UE requirements defined in TS 38.133 Rel-15 Clause 9.5 shall be taken as baseline and adapted as follows:

  - Keep the beam sweeping factors for FR2.

  - Discard requirements related to DRX.

  - Discard requirements related to measurement gaps(gap sharing) and inter-frequency/inter-RAT measurements.

Intra-frequency measurement requirements

- UE intra-frequency measurement requirements defined in TS 38.133 Clause 9.2 should be taken as baseline for the L3 measurement requirements with the following amendments:

  - Keep the beam sweeping factors.

  - Discard the DRX requirements.

  - Discard the requirements for SFTD and measurements with gaps.

Handling of measurement gaps

- Do not mention measurement gaps impacts in the specification.

Handling of HST

- Do not introduce HST requirements unless the WID is updated to include this scenario.

CA Related Requirements

- Do not introduce CA requirements.

Timing related

- Reuse the transmit timing and timing advance requirements from 38.174.

Random access requirements

- Re-use requirements from TS 38.174.

#### 2.4.2	Remaining Open issues

45% of items defined in the RAN4 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#121bis-e

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2302424 | Reply LS on FS_VMR solutions review (R3-231011; contact: Qualcomm) | RAN3 |
| R2-2302712 | Enhancements for mobility of IAB-node together with Ues | CATT |
| R2-2302713 | Other aspects for mobile IAB | CATT |
| R2-2302784 | mobile IAB mobility enhancement for connected UEs | Intel Corporation |
| R2-2302785 | UE cell (re)selection towards mobile IAB cell | Intel Corporation |
| R2-2302786 | TAC/RANAC update of mobile IAB-node | Intel Corporation |
| R2-2302883 | UE prioritization in cell reselection for mobile-IAB cells | SHARP Corporation |
| R2-2302890 | Workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R2-2302891 | Support of mobile-IAB indicator in Msg 5 | Qualcomm Inc. |
| R2-2302892 | Enhancements to default BAP configuration during DU migration | Qualcomm Inc. |
| R2-2302929 | Mobile IAB connected mode issues and enhancements | Nokia, Nokia Shanghai Bell |
| R2-2302930 | Autonomous search for mobile IAB cells | Nokia, Nokia Shanghai Bell |
| R2-2302931 | Mobile IAB BAP configuration issues | Nokia, Nokia Shanghai Bell |
| R2-2303000 | Discussion on mobility enhancement for UE in connected mode | ZTE, Sanechips |
| R2-2303001 | Discussion on mobility enhancement for UE in idle or inactive mode | ZTE, Sanechips |
| R2-2303002 | Discussion on TAC and RNAC configuration of mobile IAB node | ZTE, Sanechips |
| R2-2303014 | Discussions on BAP configurations supporting two logical DUs | Fujitsu |
| R2-2303047 | Considerations on adopting LTM to mobile IAB use case | KDDI Corporation |
| R2-2303091 | Mobile IAB cell indication to UE behaviour | Sony |
| R2-2303092 | PCI collision in mobile IAB | Sony |
| R2-2303112 | Discussion on mobility enhancements for mobile IAB | NEC Corporation |
| R2-2303242 | Mobility enhancements for mobile IAB-node and its connected UE | Lenovo |
| R2-2303243 | Discussion on BAP handling and PCI collision avoidance | Lenovo |
| R2-2303265 | Mobile IAB remaining issues | vivo |
| R2-2303274 | IDLE/INACTIVE mode mobility enhancements for mobile IAB | Kyocera |
| R2-2303275 | Connected mode mobility enhancements for mobile IAB | Kyocera |
| R2-2303333 | Interference mitigation and PCI collision | Samsung R&D Institute UK |
| R2-2303380 | RACH-less handover in mobile IAB | Apple |
| R2-2303381 | Discussion on IDLE/INACTIVE UE mobility enhancement | Apple |
| R2-2303503 | Connected mode UE mobility enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2303504 | Idle/Inactive mode UE mobility enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2303505 | Interference mitigation and BAP impacts | Huawei, HiSilicon |
| R2-2303631 | IDLE/INACTIVE mobility enhancements for mobile IAB | Interdigital Inc. |
| R2-2303789 | Connected mode mobility enhancements for mobile IAB | InterDigital Inc. |
| R2-2303845 | Idle mode mobility related to mIAB | LG Electronics France |
| R2-2303852 | On the need for connected mode mobility enhancements for mIAB | LG Electronics France |
| R2-2303941 | Remaining BAP issues on full migration | LG Electronics Inc. |
| R2-2303945 | Enhancements for IAB-node mobility and onboard UEs | AT&T |
| R2-2304002 | Discussion on the cell reselection and cell type indication aspects | Samsung R&D Institute UK |
| R2-2304003 | Discussion on mIAB Connected mode mobility enhancement aspects | Samsung R&D Institute UK |
| R2-2304098 | Issues on supporting RACH-less for mobile IAB | Ericsson |
| R2-2304099 | Behaviour for IDLE mode UEs under a mIAB node | Ericsson |
| R2-2304100 | Consideration of CAG feature for mobile IAB | Ericsson |
| R2-2304471 | Summary of [AT121bis-e][015][eIAB] Beam handling RACH-less HO (Intel) | Intel Corporation |

RAN2#122

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2304695 | Discussion on RACH-less HO in R18 NR | Xiaomi |
| R2-2304768 | Discussion on CHO enhancement for mIAB | Xiaomi |
| R2-2304797 | Discussion on cell reselection in mIAB | Xiaomi |
| R2-2304992 | RACH-less and CHO for mobile IAB | Huawei, HiSilicon |
| R2-2304993 | Idle/Inactive mode UE mobility enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2304994 | BAP impacts and RANAC issues | Huawei, HiSilicon |
| R2-2305026 | Discussion on mobility enhancements for mobile IAB | CANON Research Centre France |
| R2-2305040 | Discussion on mobility enhancement for UE in connected mode | ZTE, Sanechips |
| R2-2305041 | Discussion on mobility enhancement for UE in idle or inactive mode | ZTE, Sanechips |
| R2-2305042 | Discussion on Miscellaneous issues for mobile IAB node | ZTE, Sanechips |
| R2-2305053 | Support for RACH-less HO and CHO in mobile IAB | Nokia, Nokia Shanghai Bell |
| R2-2305054 | Autonomous search for mobile IAB cells | Nokia, Nokia Shanghai Bell |
| R2-2305055 | Mobile IAB BAP configuration issues | Nokia, Nokia Shanghai Bell |
| R2-2305095 | UE on-board status identification and reporting | Apple, Huawei, HiSilicon, Lenovo, CATT, InterDigital Inc. |
| R2-2305096 | CONNECTED mobility enhancement in mobile IAB | Apple |
| R2-2305097 | Discussion on IDLE/INACTIVE UE mobility enhancement | Apple |
| R2-2305154 | Workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R2-2305155 | Enhancements for mobile IAB connected mode mobility | Qualcomm Inc. |
| R2-2305156 | Enhancements for mobile IAB idle and inactive mode mobility | Qualcomm Inc. |
| R2-2305240 | Connected mode mobility enhancements for mobile IAB | CATT |
| R2-2305241 | Idle mode mobility enhancement for mobile IAB | CATT |
| R2-2305460 | Discussion on mobility enhancements for mobile IAB | NEC Corporation |
| R2-2305498 | Mobile IAB mobility enhancement for connected UEs | Intel Corporation |
| R2-2305499 | UE cell (re)selection towards mobile IAB cell | Intel Corporation |
| R2-2305500 | TAC/RANAC update of mobile IAB-node | Intel Corporation |
| R2-2305523 | Mobile IAB cell indication to UE behaviour | Sony |
| R2-2305524 | PCI collision in mobile IAB | Sony |
| R2-2305591 | Time-based CHO for mobile IAB | SHARP Corporation |
| R2-2305659 | UE prioritization in cell reselection for mobile-IAB cells | SHARP Corporation |
| R2-2305701 | Mobility enhancements for mobile IAB-node and its connected UE | Lenovo |
| R2-2305702 | Discussion on BAP related issues for mobile IAB | Lenovo |
| R2-2305801 | Interference mitigation and PCI collision | Samsung R&D Institute UK |
| R2-2305818 | Connected mode mobility enhancements for mobile IAB | Interdigital Inc. |
| R2-2305819 | IDLE/INACTIVE mobility enhancements for mobile IAB | Interdigital Inc. |
| R2-2305993 | CHO for mobile IAB scenario | InterDigital Inc. |
| R2-2306007 | Behaviour for IDLE mode UEs under a mIAB node | Ericsson |
| R2-2306008 | Consideration of CAG feature for mobile IAB | Ericsson |
| R2-2306009 | Issues on supporting RACH-less for mobile IAB | Ericsson |
| R2-2306138 | Discussion on the cell reselection and cell type indication aspects | Samsung R&D Institute UK |
| R2-2306149 | Details of connected mode mobility enhancements for mobile IAB | Kyocera |
| R2-2306150 | IDLE/INACTIVE mode mobility enhancements for mobile IAB | Kyocera |
| R2-2306183 | Mobile IAB remaining issues | vivo |
| R2-2306184 | Discussion on CHO enhancement for mIAB | Xiaomi |
| R2-2306267 | Enhancements for IAB-node mobility and onboard UEs | AT&T |
| R2-2306277 | Connected mode mobility enhancements | LG Electronics France |
| R2-2306278 | Access restriction during migration and cell reselection enhancement | LG Electronics France |
| R2-2306317 | Remaining BAP issues on full migration | LG Electronics Inc. |
| R2-2306357 | Discussion on RACH-less HO for mIAB | KDDI Corporation |
| R2-2306488 | Discussion on mIAB connected mode mobility enhancements | Samsung Suzhou |
| R2-2306755 | Discussion on mIAB connected mode mobility enhancements | Samsung |

RAN3#119bis-e

| TDoc | Title | Source |
| --- | --- | --- |
| R3-231275 | Enhancements for mobility of IAB-node together with Ues | CATT |
| R3-231276 | Other aspects for mobile IAB | CATT |
| R3-231307 | Workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R3-231308 | Discusssion on issues related to SA2 VMR | Qualcomm Inc. |
| R3-231309 | Topology adaptation for mobile IAB | Qualcomm Inc. |
| R3-231310 | Enhancements for mobility of IAB-node and its served UEs | Qualcomm Inc. |
| R3-231329 | Discussion on IAB-node DU migration | Fujitsu |
| R3-231330 | Discussion on IAB-node consecutive partial migrations | Fujitsu |
| R3-231356 | Discussion on SA2 issues and mobile IAB authorization | ZTE |
| R3-231357 | Discussion on inter-donor migration in mobile IAB scenario | ZTE |
| R3-231358 | Discussion on enhancements to IAB node migration in mobile IAB scenario | ZTE |
| R3-231359 | Discussion on PCI collision avoidance for mobile IAB | ZTE |
| R3-231440 | Discussion on mobile IAB-node inter-donor topology adaptation | Lenovo |
| R3-231441 | IAB-MT and IAB-DU migrate to different IAB-donors | Lenovo |
| R3-231442 | Mobility enhancements for mobile IAB-node and its served UE | Lenovo |
| R3-231443 | PCI collision mitigation of mobile IAB-node mobility | Lenovo |
| R3-231470 | Discussion on Support IAB-node mobility | Nokia, Nokia Shanghai Bell |
| R3-231471 | Support for mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-231472 | Discussion on mobility enhancements | Nokia, Nokia Shanghai Bell |
| R3-231473 | Mobile IAB interference mitigation | Nokia, Nokia Shanghai Bell |
| R3-231479 | Discussion on MT and DU Migrations of Mobile IAB-node | CANON Research Centre France |
| R3-231482 | Discussion on UE positioning and additional ULI for VMR | Huawei |
| R3-231483 | (TP for NR_mobile_IAB BL CR for TS 38.401/38.413/38.473): Support of mobility for mobile IAB | Huawei |
| R3-231484 | (TP for NR_mobile_IAB BL CR for TS 38.423): Mobility enhancement for mobile IAB | Huawei |
| R3-231485 | PCI collision for mobile IAB | Huawei |
| R3-231522 | Discussion on support of MBSR | Xiaomi |
| R3-231523 | Support of MBSR | Xiaomi, Ericsson, Qualcomm, CATT |
| R3-231524 | Discussion on IAB-node mobility | Xiaomi |
| R3-231525 | Discussion on mobility enhancement | Xiaomi |
| R3-231526 | Discussion on mitigation of interference | Xiaomi |
| R3-231532 | Discussion of SA2 FS_VMR Solutions | Ericsson |
| R3-231533 | (draftCR TS 38.305) Introduction of MBSR | Ericsson, Xiaomi, Qualcomm Inc., CATT |
| R3-231534 | (CR TS 38.455) Support for MBSR Location Information | Ericsson, Xiaomi, Qualcomm Inc., CATT |
| R3-231535 | Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-231536 | IAB-Node Mobility Enhancements | Ericsson |
| R3-231537 | PCI Collision Avoidance for Mobile IAB-Nodes | Ericsson |
| R3-231717 | Discussion on DU migration | Samsung |
| R3-231718 | Discussion on multiple partial migration | Samsung |
| R3-231719 | Discussion on mobility enhancements | Samsung |
| R3-231720 | Discussion on mitigation of interference | Samsung |
| R3-231900 | CB: # IAB1_General - Summary of email discussion | Xiaomi - moderator |
| R3-231901 | CB: # IAB2_IABmobility - Summary of email discussion | Ericsson - moderator |
| R3-231902 | CB: # IAB3_MobEnh - Summary of email discussion | Qualcomm - moderator |
| R3-231903 | CB: # IAB4_MitInt - Summary of email discussion | ZTE - moderator |
| R3-231955 | (TP for NR_mobile_IAB BL CR for TS 38.413) Support of mobility for mobile IAB | Huawei |
| R3-232005 | CB: # IAB3_MobEnh - Summary of email discussion | Qualcomm - moderator |
| R3-232110 | CB: # IAB1_General - Summary of email discussion | Xiaomi - moderator |
| R3-232116 | CB: # IAB4_MitInt - Summary of email discussion | ZTE - moderator |
| R3-232138 | CB: # IAB3_MobEnh - Summary of email discussion | Qualcomm - moderator |

RAN3#120

| TDoc | Title | Source |
| --- | --- | --- |
| R3-232560 | (BLCR to 38.413) Support for mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-232724 | Discussion on IAB-node DU migration | Fujitsu |
| R3-232725 | Discussion on IAB-node consecutive partial migrations | Fujitsu |
| R3-232764 | Workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R3-232765 | Discusssion on issues related to SA2 VMR | Qualcomm Inc. |
| R3-232766 | Topology adaptation for mobile IAB | Qualcomm Inc. |
| R3-232767 | Enhancements for mobility of mobile IAB-node and its served UEs | Qualcomm Inc. |
| R3-232768 | Interference mitigation for mIAB | Qualcomm Inc. |
| R3-232797 | Discussion on mobility enhancements for mobile-IAB | KT Corp. |
| R3-232830 | Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-232831 | IAB-Node Mobility Enhancements | Ericsson |
| R3-232832 | PCI Collision Avoidance for Mobile IAB-Nodes | Ericsson |
| R3-232833 | Discussion of SA2 FS_VMR Solutions | Ericsson |
| R3-232834 | (draftCR TS 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-232835 | Support for mobile TRP Location Information | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-232903 | (TP for NR_mobile_IAB BL CRs for TS 38.455/ 38.413/38.473) Discussion on the UE positioning and additional ULI | Huawei |
| R3-232904 | (TP for NR_mobile_IAB BL CRs for TS 38.401/ 38.473) Support of mobility for mobile IAB | Huawei |
| R3-232905 | (TP for NR_mobile_IAB BL CR for TS 38.423): Mobility enhancement for mobile IAB | Huawei |
| R3-232906 | PCI collision for mobile IAB | Huawei |
| R3-232924 | (TP for Mobile IAB BL CR TS38.413) Discussion on Support IAB-node mobility | Nokia, Nokia Shanghai Bell |
| R3-232925 | Discussion on IAB configuration | Nokia, Nokia Shanghai Bell |
| R3-232926 | Mobile IAB interference mitigation | Nokia, Nokia Shanghai Bell |
| R3-232927 | Discussion on positioning with mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-232978 | Discussion on SA2 related issues on mobile IAB | Xiaomi |
| R3-232979 | (CR to TS 38.473) Support of mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-232980 | Discussion on IAB-node mobility | Xiaomi |
| R3-232981 | Discussion on mobility enhancement | Xiaomi |
| R3-232982 | Discussion on PCI collision detection | Xiaomi |
| R3-233000 | Discussion on MT and DU Migrations of Mobile IAB-node | CANON Research Centre France |
| R3-233040 | Discussion on mobile IAB-node inter-donor topology adaptation | Lenovo |
| R3-233041 | Mobility enhancements for mobile IAB-node and its served UE | Lenovo |
| R3-233042 | PCI collision mitigation of mobile IAB-node mobility | Lenovo |
| R3-233043 | Discussion on location information for mobile IAB | Lenovo |
| R3-233171 | (TP for NR_mobile_IAB BL CR for TS 38.401/38.423/38.473): Inter-donor migration in mobile IAB scenario | ZTE |
| R3-233172 | Discussion on enhancements to IAB node migration in mobile IAB scenario | ZTE |
| R3-233173 | Discussion on PCI collision avoidance for mobile IAB | ZTE |
| R3-233174 | Enhancements on positioning and additional ULI for mobile IAB | ZTE |
| R3-233197 | Discussion on DU migration | Samsung |
| R3-233198 | Discussion on multiple partial migration | Samsung |
| R3-233199 | Discussion on mobility enhancements | Samsung |
| R3-233200 | Discussion on mitigation of interference | Samsung |
| R3-233244 | Consideration on support IAB-node mobility | CATT |
| R3-233245 | Enhancements for mobility IAB | CATT |
| R3-233345 | Offline discussion on Mobile IAB | Qualcomm Inc. |
| R3-233369 | LS on cell ID (re)configuration for mobile IAB cell | Qualcomm |
| R3-233425 | (CR to TS 38.473) Support of mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233463 | (draftCR TS 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233464 | Support for mobile TRP Location Information | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233469 | Reply LS on FS_VMR solutions review | RAN3(ZTE) |
| R3-233479 | (TP for NR_mobile_IAB BL CR for TS 38.413) additional ULI | Huawei |
| R3-233502 | Support for mobile TRP Location Information | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233505 | (CR to TS 38.473) Support of mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-233506 | Reply LS on FS_VMR solutions review | RAN3(ZTE) |
| R3-233507 | (CR to TS 38.473) Support of mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-233516 | LS on cell ID (re)configuration for mobile IAB cell | RAN3(ZTE) |
| R3-233517 | (draftCR TS 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233518 | Support for mobile TRP Location Information | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233519 | (CR to TS 38.473) Support of mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-233520 | (TP for NR_mobile_IAB BL CR for TS 38.413) additional ULI | Huawei |

RAN4#106-bis-e

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2304280 | On Mobile IAB RRM Core Requirements | Nokia, Nokia Shanghai Bell |
| R4-2304451 | Discussion on the co-existence study for mIAB for NR | Qualcomm CDMA Technologies |
| R4-2304527 | Discussion on mobile IAB co-existence | Nokia, Nokia Shanghai Bell |
| R4-2304528 | Considerations on mobile IAB RF requirements | Nokia, Nokia Shanghai Bell |
| R4-2305272 | Discussion on RRM impact on Rel-18 mobile IAB | Huawei, HiSilicon |
| R4-2305633 | Discussion on Mobile IAB co-ex study | Samsung |
| R4-2305642 | Coexisting study simulation assumptions | Ericsson |
| R4-2305791 | Analysis of RRM requirements for mobile IAB | Ericsson |
| R4-2304280 | On Mobile IAB RRM Core Requirements | Nokia, Nokia Shanghai Bell |
| R4-2304451 | Discussion on the co-existence study for mIAB for NR | Qualcomm CDMA Technologies |
| R4-2304527 | Discussion on mobile IAB co-existence | Nokia, Nokia Shanghai Bell |
| R4-2306259 | Topic summary for [106][231] NR_mobile_IAB | Moderator (Qualcomm) |
| R4-2305984 | Topic summary for [106][314] NR_mobile_IAB_RF | Moderator - Qualcomm |

RAN4#107

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2307461 | Discussion on the co-existence study for mIAB for NR | Qualcomm CDMA Technologies |
| R4-2307765 | Discussion on mobile IAB RF requirements | Huawei, HiSilicon |
| R4-2308039 | On Mobile IAB RRM Core Requirements | Nokia, Nokia Shanghai Bell |
| R4-2308325 | Discussion on RRM impact on Rel-18 mobile IAB | Huawei, HiSilicon |
| R4-2308619 | Considerations on mobile IAB RF requirements | Nokia, Nokia Shanghai Bell |
| R4-2308620 | Considerations on mobile IAB coexistence | Nokia, Nokia Shanghai Bell |
| R4-2308783 | Discussions on mIAB co-ex studies | Samsung |
| R4-2308788 | RRM Requirements for Mobile IAB-MT | Qualcomm Incorporated |
| R4-2309205 | Coexisting study simulation results | Ericsson |
| R4-2309453 | Discussion on the co-existence study for mIAB for NR | Qualcomm CDMA Technologies |
| R4-2309644 | Further analysis of RRM requirements for mobile IAB | Ericsson |
| R4-2309978 | Topic summary for [106][231] NR_mobile_IAB | Moderator (Qualcomm) |
| R4-2310452 | Topic summary for [106][314] NR_mobile_IAB_RF | Moderator - Qualcomm |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template