3GPP TSG RAN meeting #100								                      RP-231137

Taipei, June 12 - 15, 2023

Status Report to TSG

Agenda item:			9.4.5.5

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR _Simult_RxTx_R18 |  |  |  |  |
| Unique ID | 970084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223354 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N.A | Core part: 12/2023 | Performance part: 12/2023 | Testing part: N.A |  |
| Overall Completion level | Study Item: N.A | Core part: 70% | Performance Part: 70% | Testing part: N.A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dan Hu |
|  | Company | Huawei |
|  | Email | hudan11@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1		RAN4

2.1.1	Agreements

Agreements in RAN4 #106:

One draft CR (R4-2300804) was endorsed to update the simultaneous Rx/Tx requirements for CA_n39-n41. The endorsed CR is implemented in the big CR R4-2302051.

The WF on the simultaneous Rx-Tx was approved.

For CA_n7-n40:

The averaging values of Option 1 and Option 2 are agreeable.

- Option 1: Use the values in the Table below (Apple)

Table 4-2-2-1: Cross band isolation for simultaneous Rx-Tx with CA_n7A-n40A

| UL band | DL band | UL Fc | UL BW | SCS of UL band | UL RB Allocation | DL Fc | DL BW | MSD | Cross-band Interference source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (MHz) | (MHz) | (kHz) | LCRB | (MHz) | (MHz) | (dB) |  |
| n40 | n7 | 2350 | 100 | 30 | 270 (RBstart=3) | 2622.5 | 5 | 21.9 | >ACLR2 |
| n40 | n7 | 2350 | 100 | 30 | 270 (RBstart=3) | 2645 | 50 | 13.5 | >ACLR2 |

- Option 2: (Huawei)

Table 4-2-2-2: Cross band isolation for simultaneous Rx-Tx with CA_n7A-n40A

| DL CBW (MHz) | 5 | 20 | 40 | 50 |
| --- | --- | --- | --- | --- |
| n7 MSD (dB) | 22.6 | 20.7 | 18.7 | 17.7 |

For CA_n40-n41:

- For the delta-TIB the follow table is agreeable.

| Inter-band CA combination | ΔTIB,c for NR bands (dB) |  |
| --- | --- | --- |
|  | Component band in order of bands in configuration |  |
| CA_n40-n41 | 0.5 | 0.5 |

Agreements in RAN4 #105:

For CA_n39-n41

- ΔTIB,c = 0.5dB for simultaneous Rx-Tx

- FFS on whether ΔRIB,c = 0.3dB for simultaneous Rx-Tx

R4-2220484	TP for TR 38.894 to include simultaneous Rx/Tx CA_n39-n41

R4-2220485	TP for TR38.894: CA_n34A-n41A, CA_n40A-n41A, CA_n7A-n40A

R4-2219415 TR 38.894 v0.1.0 Draft TR for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

Agreements in RAN4 #106bis:

The test point, as well as the MSD value of cross band isolation in support of simultaneous Rx/Tx for SUL_n41-n97 is aligned with that of CA_n40-n41

The test point, as well as the MSD value of cross band isolation in support of simultaneous Rx/Tx for SUL_n41-n95 is aligned with that of CA_n34-n41

R4-2306547	WF on simultaneous Rx-Tx inter-band combinations

R4-2304213	Draft CR for updating simultaneous Rx/Tx requirements for CA_n40-n41

R4-2306550	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41

R4-2305438	TP for 38.894 :CA_n7A-n40A

R4-2306551	TP for 38.894 :CA_n34A-n41A

R4-2306552	TP for 38.894 :CA_n40A-n41A

Agreements in RAN4 #107:

R4-2307173	TP for 38.894 :CA_n40A-n41A

R4-2310507	Big CR for TS 38.101-1 Rel-18 Simultaneous Rx/Tx inter-band combinations

R4-2307170	TR 38.894 v0.3.0

2.1.2	Remaining Open issues

The TR needs to be completed with the further confirmation on MSD value for some band combinations.

There would be other band combinations to be requested.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-bis-e:

[1] R4-2217122 Draft CR for updating simultaneous Rx/Tx requirements for CA_n39-n41 and CA_n40-n41, CMCC

[2] R4-2215899 RF requirements on CA_n39-n41 supporting simultaneous Rx/Tx, ZTE

[3] R4-2216153 Discussion on new WI: Simultaneous Rx/Tx inter-band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18, MediaTek Inc.

[4] R4-2216371 Discussion on CA_n40-n41 synchronous RX_TX (v02), Nokia, Nokia Shanghai Bell

[5] R4-22166659 TR skeleton for TR 38.xxx Simultaneous RxTx inter-band combination in Rel-18, Huawei, Hisilicon

[6] R4-22166660 Discussion on UE supporting CA_n39A-n41A with simultaneous Rx/Tx, Huawei, Hisilicon

[7] R4-2217123 Revised WID for Rel-18 Basket Simultaneous Rx/Tx, Huawei, Hisilicon

RAN4#105:

[8] R4-2218106 On simultaneous Rx/Tx for NR inter-band combinations, Apple

[9] R4-2218925 Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc.

[10] R4-2219417 Discussion on UE supporting CA_n39A-n41Awith simultaneous Rx/Tx, Huawei, Hisilicon

[11] R4-2220484	TP for TR 38.894 to include simultaneous Rx/Tx CA_n39-n41, ZTE

[12] R4-2220485	TP for TR38.894: CA_n34A-n41A, CA_n40A-n41A, CA_n7A-n40A, Huawei, Hisilicon

[13] R4-2219414 Revised WID on Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

[14] R4-2219415 TR 38.894 v0.1.0

RAN4#106:

[15] R4-2300347 On simultaneous Rx-Tx for NR inter-band combinations, Apple

[16] R4-2300916 CA_n40-n41 non-simultaneous RxTx PC3 PC2 MSD, Skyworks Solutions Inc

[17] R4-2301710	Continue discussion on simultaneous RxTx,  MediaTek Inc

[18] R4-2302053	Cross band isolation MSD analysis forCA_n40A-n41A, Huawei, Hisilicon

[19] R4-2302054	Cross band isolation MSD analysis for CA_n34-n41, Huawei, Hisilicon

[20] R4-2302378	Cross band isolation MSD analysis for CA_n7-n40, Huawei, Hisilicon

[21] R4-2300804	Draft CR for updating simultaneous Rx/Tx requirements for CA_n39-n41, Huawei, Hisilicon

[22] R4-2303691 WF on the simultaneous Rx-Tx, Huawei, Hisilicon, Skyworks Solution Inc, MediaTek Inc

[23] R4-2302051	Big CR for Rel-18 Simultaneous Rx/Tx inter-band combinations, Huawei, Hisilicon

RAN4#106bis:

[24] R4-2305443	TR 38.894   v0.2.0, Huawei, HiSilicon

[25] R4-2306547	WF on simultaneous Rx-Tx inter-band combinations, Huawei, HiSilicon

[26] R4-2304213    Draft CR for updating simultaneous Rx/Tx requirements for CA_n40-n41, CMCC

[27] R4-2304319    On simultaneous Rx-Tx for NR inter-band combinations, Apple

[28] R4-2304871	Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc

[29] R4-2305140	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41, ZTE Corporation

[30] R4-2306550	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41, ZTE Corporation

[31] R4-2305436	Cross band isolation MSD analysis for CA_n40-n41, Huawei, HiSilicon

[32] R4-2305437	Cross band isolation MSD analysis for CA_n34-n41, Huawei, HiSilicon

[33] R4-2305438	TP for 38.894: CA_n7A-n40A, Huawei, HiSilicon

[34] R4-2305439	TP for 38.894: CA_n39A-n41A, Huawei, HiSilicon

[35] R4-2305440	TP for 38.894: CA_n34A-n41A, Huawei, HiSilicon

[36] R4-2306551    TP for 38.894: CA_n34A-n41A, Huawei, HiSilicon

[37] R4-2305441	TP for 38.894: CA_n40A-n41A, Huawei, HiSilicon

[38] R4-2306552    TP for 38.894: CA_n40A-n41A, Huawei, HiSilicon

[39] R4-2305740	SRS antenna switching in TDD-TDD with simultaneous RxTx, Skyworks Solutions Inc.

[40] R4-2305741	SUL_n41_n97 and CA_n40-n41 simultaneous RxTx MSD, Skyworks Solutions Inc

[41] R4-2305742	SUL_n41_n95 and CA_n34-n41 simultaneous RxTx MSD, Skyworks Solutions Inc

RAN4#107:

[42] R4-2307169	Big CR for TS 38.101-1 Rel-18 Simultaneous Rx/Tx inter-band combinations, Huawei, HiSilicon

[43] R4-2307170	TR 38.894 v0.3.0, Huawei, HiSilicon

[44] R4-2307172	Simultaneous Rx/Tx analysis for CA_n40-n41, Huawei, HiSilicon

[45] R4-2308927	Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc.

[46] R4-2309073	On simultaneous Rx/Tx for NR inter-band combinations, Apple

[47] R4-2307173	TP for 38.894 :CA_n40A-n41A, Huawei, HiSilicon

[48] R4-2309445	Draft CR for 38.101-1: updating reference sensitivity for simultaneous Rx-Tx with CA_n40-n41, CMCC

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template