3GPP TSG RAN Meeting #100	RP-231334

Taipei, Taiwan, June 12- 14, 2023

## Status Report to TSG

Agenda item:			13.3.24

| WI / SI Name | Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_NTN_solutions_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 960074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221241 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 40%(+15%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#96-e the WID Solutions for NR to support non-terrestrial networks (NTN) was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [29]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-224798	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[2] R5-226633	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[10] R5-231336	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[29] R5-232846	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

Tdocs:

[3] R5-226639	TP to add clause 1-3 to TS 38.521-5; Qualcomm

[4] R5-226640	TP to add clause 4 to TS 38.521-5; Qualcomm

[5] R5-226641	TP to add clause 5 to TS 38.521-5; Qualcomm

[6] R5-227885	Text proposal for section 6, 6.1 and 6.2.1 in TS 38.521-5; Google

[7] R5-227886	Text proposal for section 6.2.2 in TS 38.521-5; Google

[8] R5-227480	Update of Table 4.6.1-28 to add message contents values for NTN in SIB1; Qualcomm

[9] R5-226551	Addition of new PICS for NTN feature; Qualcomm

[11]	R5-230882	NTN test channel bandwidths for n256 and n255; Google

[12]	R5-230884	NR NTN test frequencies for n256; Google

[13]	R5-231738	Definition of NTN minimum output power test case 6.3.1; KeySight

[14]	R5-231739	Definition of NTN transmit OFF power test case 6.3.2; KeySight

[15]	R5-231740	Introduction of new test case 7.9 Spurious emissions and addition of main structure of section 7; CAICT

[16]	R5-231741	Introduction of general sections for demodulation performance test cases for NTN capable Ues; Qualcomm

[17]	R5-231742	Introduction of demodulation performance test cases for NTN capable Ues; Qualcomm

[18]	R5-230877	Introduction of 6.5.3.1 for TS38.521-5; Qualcomm

[19]	R5-230878	Introduction of 7.1 7.2 and 7.3 for TS38.521-5; Qualcomm

[20]	R5-230879	Introduction of 6.5.3.2 for TS38.521-5; Qualcomm

[21]	R5-231854	Text configurations and requirements for section 6.2.1 and 6.2.2; Google

[22]	R5-231367	Introduction of NTN TC 6.3.3 on Tx on-off time mask; Apple

[23]	R5-231368	Introduction of NTN TC 6.5.2.2 on Spectrum emission mask; Apple

[24]	R5-231369	Introduction of NTN TC 6.5.2.4  on ACLR; Apple

[25]	R5-231383	Introduction of NTN TC 7.6.3 on out of band blocking; Apple

[26]	R5-231737	Discussion on spec structure for NR NTN; Qualcomm

[27]	R5-231343	Discussion on NR NTN open items; Qualcomm

[28] R5-231833	NTN test point analysis; Google

[30] R5-232520	NR NTN test frequencies for n255; Google

[31] R5-232346	Definition of NTN maximum input level test case 7.4; Keysight

[32] R5-233567	Introduction of new test case 7.5 Adjacent channel selectivity; CAICT

[33] R5-232372	Correction of referenced Annexes for test case 7.9 Spurious emissions; CAICT

[34] R5-233568	Introduction of new Annexes; CAICT

[35] R5-233569	Introduction of NTN AMPR tests; Google Inc

[36] R5-232519	Introduction of NTN configured transmission power tests; Google Inc

[37] R5-233570	TP to add 2Rx PDSCH mapping type A test case for NTN UE; Qualcomm

[38] R5-233158	Update General SE for NTN; Qualcomm

[39] R5-233571	Updates to NTN TC 6.3.3 on Tx on-off time mask; Apple Inc

[40] R5-233572	Updates to NTN TC 6.5.2.2 on Spectrum emission mask; Apple Inc

[41] R5-233573	Updates to NTN TC 6.5.2.4  on ACLR; Apple Inc

[42] R5-232347	TP analysis updated for NTN maximum input level test case 7.4; Keysight

[43] R5-233514	TP analysis for NR NTN configured transmission power tests; Google

[44] R5-233434	Updates to SIB19 for NR NTN; Qualcomm

[45] R5-233435	Update IE ServingCellConfigCommon for NR NTN; Qualcomm

[46] R5-233436	Update to clause 4.4.3 Common parameters for NR NTN; Qualcomm

[47] R5-232693	Addition of NTN freq bands to clause  6.2.3 for Default test frequencies; Qualcomm

[48] R5-233369	Addition of new clause for UE Position Requirements for NR NTN testing; Qualcomm

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template