3GPP TSG RAN meeting #100	 RP-231442

Taipei, Taiwan, June 12 - 14, 2023	was RP-231309

## Status Report to TSG

Agenda item: 10.2.1 IoT (Internet of Things) NTN (non-terrestrial network) enhancements

| WI / SI Name | IoT (Internet of Things) NTN (non-terrestrial network) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | IoT_NTN_enh |  |  |  |  |
| Unique ID | 941004 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223519 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: | Core part: Overall: 65% For information RAN1: 85% RAN2: 65% RAN3: 70% RAN4: 45% | Performance Part: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Abhishek Roy |
|  | Company | MediaTek |
|  | Email | abhishek.roy@mediatek.com |
| Secondary WG |  | RAN2 |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The RAN4 core part completion is 45% while the target completion date for performance part is June 2024. But according to the endorsed TU budget sheet in RP-230049, RAN4 performance part has 0.25 TU (RF) and 0.25 TU (RD) allocated already from RAN4#108 (August 2023). Given that considerable work is needed on the core part, it is proposed to postpone the start of the performance part to RAN4#109 (November 2023). NOTE: the completion date remains unchanged. The attached Excel table commits to this change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

###### RAN1#112bis-e, April 17th – April 26th, 2023, Online

Agreements on “9.9.3 Disabling of HARQ feedback for IoT NTN”

Agreement

For Option 3 DCI indication:

- Option A: when both per-HARQ process bitmap and DCI solution enabling/disabling signaling are configured

  - DCI-based overridden mechanism is DCI signaling to reverse the HARQ feedback enable/disable for the corresponding transmission from per-HARQ process RRC configuration

    - For single TB scheduled by DCI, the DCI based overridden indication is applied to one of the following options (to be down-selected):

      - Option A-1: only applied to semi-statically HARQ disabled processes

      - Option A-4: applied to both semi-statically HARQ disabled and enabled processes

    - FFS for multiple TBs scheduled by single DCI

- Option B: DCI-based HARQ enabling/disabling direct indication in case DCI solution enabling/disabling signaling is configured and per-HARQ process bitmap signaling is not configured (i.e. no bitmap is configured)

  - DCI-based mechanism is DCI signaling to directly indicate the HARQ feedback enable/disable for the corresponding transmission

    - For single TB scheduled by DCI, DCI-based direct indication is applied to the scheduled TB

    - FFS for multiple TBs scheduled by single DCI

Agreement

For single TB scheduled by DCI, for DCI-based direct indication, down select one of the following based on the criteria DCI overhead, PDCCH monitoring behavior, impact on scheduling flexibility, UE implementation complexity, etc

- Option 1: Indication by adding one field in DCI (e.g., 1-bit)

  - Note: Other fields in DCI are the same as legacy.

- Option 2: Indication by reusing/reinterpreting existing field in DCI

  - Option 2A: HARQ-ACK related field

    - For eMTC CE mode B, one state of “HARQ-ACK resource offset” field in DCI format 6-1B is used for indication of HARQ feedback disabled, other states are used for indication of HARQ feedback enabled and corresponding HARQ-ACK resource.

      - FFS: detailed state

    - For NBIoT, one state of “HARQ-ACK resource” field in DCI format N1 is used for indication of HARQ feedback disabled, other states are used for indication of HARQ feedback enabled and corresponding HARQ-ACK resource.

      - FFS: detailed state

  - Option 2B: MCS or repetition number field

    - Reduce 1bit of legacy MCS or repetition number field and add 1bit new field in DCI format 6-1B and N1 to indicate the HARQ feedback enabled/disabled

      - FFS: detailed for interpreting of the reduced MCS or repetition number field

  - Option 2C: HARQ-ACK related field v2

    - For eMTC CE mode B, reduce 1bit of legacy “HARQ-ACK resource offset” field and add 1bit new field in DCI format 6-1B to indicate the HARQ feedback enabled/disabled

      - FFS: detailed for interpreting of the reduced “HARQ-ACK resource offset” field

    - For NBIoT, reduce 1bit of legacy “HARQ-ACK resource” field and add 1bit new field in DCI format N1 to indicate the HARQ feedback enabled/disabled

      - FFS: detailed for interpreting of the reduced “HARQ-ACK resource” field

  - Option 2D: Other indication by reusing/reinterpreting existing field

Agreements on “9.11.4	Improved GNSS operations for IoT NTN”

Agreement

For the GNSS measurement gap aperiodically triggered with MAC CE, the duration for the GNSS measurement gap can be configured by eNB.

- The gap duration is equal to the latest reported GNSS position fix time duration for measurement when the duration for GNSS measurement gap is not included in the configuration by eNB.

Conclusion

From RAN1 perspective, UE is not forbidden to autonomously re-acquire GNSS position fix during inactive state of Connected DRX.

- Note: The configured DL/UL transmissions during inactive state of Connected DRX should not be impacted

- Note: details are up to RAN2

Send an LS to RAN2 for the conclusion.

Agreement

On when the aperiodic GNSS measurement gap starts, which is aperiodically triggered by eNB with MAC CE, the start time should be at n+ X, where n is the end of MAC CE receiving subframe/slot

- FFS: details of X, e.g. predefined value or configured value, considering HARQ feedback for the MAC CE, etc

Agreement

Draft LS in R1-2304125 is endorsed. Final LS is approved in R1-2304126.

Agreement

UE reports one GNSS position fix time duration for GNSS measurement via a N-bit field at least including [1,2] seconds as component values.

- FFS: value of N, other component value(s) of GNSS position fix time duration (e.g. N=3, with value in [3,7,13,19,25, X] seconds, and X is FFS).

FFS: whether RAN4 input is needed.

###### RAN1#113, May 22nd – May 26th, 2023, Incheon, South Korea

Agreements on “9.9.3 Disabling of HARQ feedback for IoT NTN”

Working assumption

For DCI-based direct indication in single TB scheduled by DCI,

- Indication by reusing/reinterpreting HARQ-ACK related field in DCI

  - For eMTC CE mode B, one state of “HARQ-ACK resource offset” field in DCI format 6-1B is used for indication of HARQ feedback disabled, other states are used for indication of HARQ feedback enabled and corresponding HARQ-ACK resource.

    - FFS: detailed state, and whether this state is different across different UEs

  - For NBIoT, one state of “HARQ-ACK resource” field in DCI format N1 is used for indication of HARQ feedback disabled, other states are used for indication of HARQ feedback enabled and corresponding HARQ-ACK resource.

    - FFS: detailed state, and whether this state is different across different UEs

- If reusing/reinterpreting HARQ-ACK related field in DCI is also used for DCI overriding scheme, the interpretation of the state can be different than for DCI-based direct indication.

Agreement

For single TB scheduled by DCI,

- Working assumption 1 DCI based overridden indication is applied to both semi-statically HARQ disabled and enabled processes

  - For DCI based overridden indication, adopt indication by reusing/reinterpreting HARQ-ACK related field in DCI

    - For eMTC CE mode B, “HARQ-ACK resource offset” field in DCI format 6-1B is used for indication of maintaining/reversing the HARQ feedback enable/disable for the corresponding transmission from per-HARQ process RRC configuration and corresponding HARQ-ACK resource in case of indication of HARQ feedback enabled.

      - HARQ feedback disabled is reversed to enabled in case of any states other than state A in “HARQ-ACK resource offset”, otherwise is maintained as disabled.

      - HARQ feedback enabled is maintained in case of any states other than state A in “HARQ-ACK resource offset”, otherwise is reversed to disabled.

        - FFS: detailed state A, and whether this state A is different across different UEs

    - For NBIoT, “HARQ-ACK resource” field in DCI format N1 is used for indication of maintaining/reversing the HARQ feedback enable/disable for the corresponding transmission from per-HARQ process RRC configuration and corresponding HARQ-ACK resource in case of indication of HARQ feedback enabled.

      - The same DCI indication functionality as eMTC is adopted.

- Working assumption 2 For Option 1 + Option 3 DCI based overridden mechanism, for a HARQ process configured as HARQ feedback disabled by per-HARQ process bitmap signaling and further reversed to HARQ feedback enabled by DCI, the NBIoT UE does not wait for an RTT+3ms (i.e., till subframe n+Kmac+3 in TS36.213 section 16.6) before monitoring NPDCCH for the same HARQ process (or monitoring any NPDCCH for the case of single HARQ process configuration).

- Send an LS to RAN2 with the following contents:

  - RAN1 respectfully ask RAN2 for the feasibility of Working assumption 2 (taking into account potential RAN2 spec impact).

Agreement

The draft LS in R1-2306205 is endorsed. Final LS in R1-2306245.

Agreement

For the RRC configuration of DCI solution enabling/disabling of HARQ feedback for NB-IoT and LTE-MTC in CE Mode B, the RRC configuration is UE-specific.

Agreement

for NB-IoT and LTE-MTC in CE Mode B, if multiple TBs is configured, for DCI-based HARQ enabling/disabling direct indication in multiple TBs scheduled by single DCI, the same indication is applied to all scheduled TBs, i.e. HARQ is enabled or disabled for all TBs.

Agreement

Adopt the response below to RAN2’s question 3:

Understanding 2 is the correct understanding.

Agreement

For a NB-IoT UE operating with two HARQ processes, for an UL HARQ process with HARQ mode B, the minimum time between the end of NPUSCH transmission and the start of NPDCCH monitoring for the same HARQ process is 1 ms.

- Note: this implies a RAN1 specification change in Rel-18

Agreement

For the response to RAN2’s question 1a: provide the agreement above.

Agreement

Adopt the response below to RAN2’s question 1b:

- For an UL HARQ process with HARQ mode B for eMTC UEs, the minimum time between the end of PUSCH transmission and the start of MPDCCH monitoring for the same HARQ process is 1 ms for Type B half-duplex FDD operation, and there is no minimum time restriction between the end of PUSCH transmission and the start of MPDCCH monitoring for full-duplex FDD operation.

Agreement

Adopt the response below to RAN2’s question 2:

- Whether/how to support case 1, case 2 and/or case 3 for UL multiple TB scheduling for eMTC and NB-IoT is transparent to RAN1 and can be left to RAN2 decision.

Agreement

For a NB-IoT UE operating with one HARQ process, for an UL HARQ process with HARQ mode B, the minimum time between the end of NPUSCH transmission and the start of NPDCCH monitoring is 1 ms.

- Note: this implies a RAN1 specification change in Rel-18

Agreement

For the response to RAN2’s question 1a: provide the agreement above.

Agreement

The draft LS in R1-2306134 is endorsed with the following changes:

- Add the agreement on NB-IoT UE operating with one HARQ process to the list of RAN1 agreements listed in the LS

- Change “kindly” to “respectfully” in the action

Final LS in R1-2306182.

Agreements on “9.11.4	Improved GNSS operations for IoT NTN”

Agreement

From RAN1 perspective, at least for the case when frequency error and timing error are within frequency and timing error requirements with legacy closed loop time correction, UL transmission can be allowed in a duration X after original GNSS validity duration expires without GNSS re-acquisition.

RAN1 will decide further details of the above.

Agreement

UE reports one GNSS position fix time duration for GNSS measurement via a 4-bit field with component values [1,2,3,4,5,6,7,13,19,25,31]

- FFS: other component values

Agreement

The UE is not required to transmit or receive any channel / signal within the aperiodic GNSS measurement gap duration before the UE reacquires GNSS successfully.

FFS: UE’s behavior within the duration after UE reacquires GNSS successfully to the end of the gap if the UE reacquires GNSS successfully before the end of the gap.

Agreement

For the aperiodic GNSS measurement gap triggered by eNB with MAC CE, down select one of the alternatives for the start time of the gap:

- Alt 1: should be at n+ X, where n is the end of MAC CE receiving subframe/slot and X>= 12ms for NB-IoT, X>= 3ms for eMTC

  - Note: X is one value regardless of HARQ feedback enabled or disabled for the MAC CE

  - FFS: details, e.g. X is predefined value or configured value

- Alt 2: should be at n+ X1, where n is the end of MAC CE receiving subframe/slot when HARQ feedback for the MAC CE is disabled and X1>= 12ms for NB-IoT, X1>= 3ms for eMTC, or should be at p+ X2, where p is the end of HARQ feedback transmission subframe/slot when HARQ feedback for the MAC CE is enabled

  - FFS: details, e.g. X1 and X2 are predefined value or configured value, including whether X1 and X2 can be the same

- Alt3: should be at p+ X, where p is the end of HARQ feedback transmission subframe/slot, where HARQ feedback for the MAC CE is always enabled

  - FFS: details, e.g. X is predefined value or configured value

Agreement

For NB-IoT and eMTC, at least for the case where the network configuration does not include a periodicity (if supported), for autonomous GNSS re-acquisition, the UE may re-acquire GNSS autonomously during GNSS measurement timer, the start time of the autonomous GNSS measurement timer is based on the original GNSS validity duration.

- FFS: additional delay and details of delay (if any), e.g. delay can be zero or can be equal to/larger than the duration X where UL transmission can be allowed after original GNSS validity duration expires without GNSS re-acquisition.

- Note1: Autonomous GNSS re-acquisition mechanism is enabled or disabled by network.

- Note2: The length of GNSS measurement timer can be configured by network and the length of GNSS measurement timer is equal to the latest reported GNSS position fix time duration for measurement when the length of GNSS measurement timer is not configured

- Note3: The autonomous GNSS re-acquisition can be periodic in certain conditions without further spec impact

#### Remaining Open issues

Objective 1 (IoT-NTN Performance Enhancements in Rel-18 to address remaining issues from Rel-17):

-	Details of disabling of HARQ feedback to mitigate impact of HARQ stalling on UE data rates.

-	Details of improved GNSS operations for a new position fix for UE pre-compensation during long connection times and for reduced power consumption.

## 2.2	RAN2

#### 2.2.1	Agreements

###### RAN2#121bis-e, April 17th – April 26th, 2023, Online

Agreements on “8.6.2 Performance Enhancements”

Agreements:

- RAN2#121’s agreement is revised to “For NB-IoT NTN with single HARQ process when the HARQ feedback is disabled, the UE will start/restart drx-inactivity timer in the subframe containing the last repetition of the corresponding PDSCH reception plus 12 subframes plus deltaPDCCH” (Can further check in the NB-IoT session if anything needs to be done for legacy NB-IoT as well, as some timers don’t take deltaPDCCH into account)

- Wait for RAN1’s decision on the RRC signalling of enabling DCI-based solution to indicate HARQ feedback enabled/disabled, and the signalling granularity, e.g. per UE or per HARQ process

- On DCI indication overriding RRC configuration for the HARQ feedback enabled/disabled, wait for RAN1’s progress on DCI-based solution before discussing related DRX impact in RAN2.

- On DL multiple TB scheduling, wait for RAN1’s progress before discussing related DRX impact in RAN2.

- P4 in R2-2302557 is not agreed, i.e. no special handling for single HARQ process for eMTC.

- For eMTC NTN, a parameter harq-FeedbackEnablingforSPSactive could be configured for a UE. If harq-FeedbackEnablingforSPSactive is configured to enable HARQ feedback, UE reports ACK/NACK for the first SPS PDSCH after activation, regardless of if HARQ feedback is enabled or disabled corresponding to the first SPS PDSCH after activation.

- For a NB-IoT UE configured with a single HARQ process in HARQ mode B, send LS to RAN1 and ask for the “processing time for starting drx-InactivityTimer (i.e. start to monitor NPDCCH)”. (can further check the detailed wording of the question)

- Network implementation resolves the issue of ambiguity on start of DRX inactivity timer after the PUSCH transmission by not scheduling the NPDCCH back-to-back during the ambiguity period (i.e., Koffset – UE’s TA)

- Send LS to RAN1 to check for UL multiple TB scheduling, which UL HARQ mode combination(s) are to be supported.

- In the LS to RAN1, we don’t include a question on whether RAN1 intends to introduce the DCI-based solution for the UL HARQ mode

- UL transmission using SPS can be configured with HARQ mode B

- P1 in R2-2303713 is not agreed, i.e. do not enhance the LCP restriction based on uplinkHARQ-Mode for different RLC PDU types

- Send LS to RAN1 informing RAN2’s agreements and also including potential questions to be checked with RAN1

- Add one more question in the LS to check with RAN1 which of the below understandings is correct for the RAN1 agreement.

  - Understanding 1: For a DL HARQ process with disabled HARQ feedback in NB-IoT, UE is not required to monitor NPDCCH for the same HARQ process in a period of Y=12(ms) from the end of reception of the NPDSCH.

  - Understanding 2: For a DL HARQ process with disabled HARQ feedback in NB-IoT, UE is not required to monitor NPDCCH for all the HARQ processes in a period of Y=12(ms) from the end of reception of the NPDSCH.

- RAN2 further discuss whether UL transmission using PUR can be configured with HARQ mode B.

- There is no need for UE to provide GNSS position fix time duration in Msg3.

- RLM is suspended during the GNSS measurement gap while the UE is measuring GNSS

- UE can stay in RRC_CONNECTED state when current GNSS position becomes out-of-date if the UE enters a GNSS measurement gap. FFS whether the new GNSS measurement shall be started before, upon or after the current GNSS validity duration expiry

- For a UEs that cannot acquire system information and GNSS position at the same time, acquisition of SIB31 may be postponed until GNSS measurement is completed if the UE cannot complete acquisition of SIB31 before the start of GNSS measurement gap

- For the NB-IoT CP solution, UE will report the GNSS validity duration by using a MAC CE

- RAN2 can discuss UE autonomously reacquire GNSS during inactive state of C-DRX based on RAN1’s input in the next RAN2 meeting

Working Assumption:

- GNSS validity duration UE reported after GNSS measurement is the remaining validity duration

Agreements on “8.6.3 Mobility Enhancements”

Agreements:

- New SIBxx is introduced to broadcast the neighbor cell/satellite information.

- Common TA parameters are broadcast as assistance information for neighbor cell measurements.

- Kmac is broadcast as neighbor cell assistance information.

- For moving cell, the UE can derive the trajectory of serving cell with rough accuracy based on serving satellite ephemeris and epochTime, with the assumption that the serving cell reference location broadcast by the network is the one at Epoch time (like in NR-NTN).

- Introduce satellite ID for the satellite in a list in new SIB-xx. FFS on the details of the new IE

- For eMTC NTN, for fixed cell, location-based measurement initiation can also be used in RRC_IDLE for cell re-selection purposes (like in NR-NTN)

- For eMTC NTN, for moving cell, location-based measurement initiation can also be used in RRC_IDLE for cell re-selection purposes (like in NR-NTN). FFS whether to consider solution that does not require UE to update the GNSS for this same as in connected mode

- SIB3 is extended to include the reference location and distanceThresh

Agreements on “8.6.4 Enhancements to discontinuous coverage”

Agreements:

- RAN2 will not introduce any enhancement to allow a UE in RRC Connected to stay in RRC_CONNECTED during/after a coverage gap (e.g. suspend RLM/RLF, activation time in RRC Reconfiguration, CHO enhancement)

- RAN2 to introduce enhancement to RRC Release using one of the following options (FFS which one):

  - Explicit RRC Release using a new RRC Release cause

  - UE Autonomous release (e.g. timer based or upon detection of coverage gap).

###### RAN2#122, May 22nd – May 26th, 2023, Incheon, Korea

Agreements on “7.6.2 Performance Enhancements”

Agreements:

- Confirm the working assumption that GNSS validity duration UE reports is the remaining validity duration.

- The UE triggers GNSS measurement reporting every time upon completing the GNSS fix operation.

- When network triggers GNSS measurement initiation is up to network implementation.

- Add a note to state some AS operations are suspended when UE is performing GNSS measurement during GNSS measurement gap.

- GNSS fix time duration should be reported in 1) and 2):

  - RRCConnectionReestablishmentComplete and RRCConnectionReestablishmentComplete-NB

  - RRCConnectionReconfigurationComplete for HO case

  - (FFS whether there are some scenarios where this is not needed or whether there has to be some explicit NW indication to do so)

Working Assumptions:

- An UL MAC CE for GNSS validity duration reporting is used for NB-IoT user plane solution and eMTC UE as well, in addition to previously agreed NB-IoT control plane solution

- A new DL MAC CE is introduced to trigger connected UE to perform GNSS measurement.

Agreements on “7.6.3 Mobility Enhancements”

Agreements:

- Extend the neighbour cell information in existing SIBs (not SIB31) to include satellite ID

- The system Information modification procedure is not triggered for an update of new SIB on neighbor-cell assistance information.

- For NB-IoT, SIBxx is not an essential SIB. UE does not need to consider the cell barred if it is unable to acquire the SIB when scheduled. FFS for eMTC

- In RRC IDLE, how to (re-)acquire neighbour cell assistance information is up to UE’s implementation.

- The satellite ID in the new SIB is an integer of X bits wherein X depends on the maximum number of satellites to be considered for mobility.

- The satellite ID is defined as Radio resource control information element to be used in other configurations.

- If a parameter in the common TA parameters is absent, then the value of the parameter is assumed zero.

- If Kmac is absent, then the value of Kmac for the neighbor satellite in the list is assumed zero. FFS on further optimization on signaling, e.g., signalling explicit value 0 of Kmac.

- Reference location and distanceThresh in SIB31. A change of reference location does not trigger SI modification. A UE does not need to get a new reference location as long as ephemeris and Epoch time are valid (in Connected mode the UE relies on T317)

- For earth-fixed cells, introduce t-ServiceStart for neighbor cells. If UE is aware of the t-ServiceStart of the neighbour cell then may be used (up to UE implementation) to determine when to start measurements of that neighbor cell

- If the serving cell t-service expires, stop T310 (if running) and start T311 (i.e. perform cell search and re-establishment without attempting to recover on the current cell for the duration of T310). FFS on discontinuous coverage

- The distance between the UE and a second reference location (e.g. within a neighbour cell) is not taken into account.

- R18 location and time based trigger for measurements (for connected mode and for idle) apply to both NB-IoT and eMTC.

#### 2.2.2	Remaining Open issues

Objective 1 (IoT-NTN Performance Enhancements in Rel-18 to address remaining issues from Rel-17):

- Any further details on disabling HARQ feedback in DL for both NB-IoT and eMTC based NTN.

- Any further details on HARQ mode A and HARQ mode B for UL HARQ operation in IoT NTN.

- Further details on RAN2 aspects on GNSS enhancements.

Objective 2 (Mobility enhancements):

- Any further details on neighbor cell measurements.

- Any further remaining details on CHO enhancements for eMTC-based NTN.

Objective 3 (Further enhancement to discontinuous coverage):

- RAN2 aspects on further enhancements in discontinuous coverage.

## 2.2	RAN3

#### 2.3.1	Agreements

###### RAN3#119bis-e, April 17th – April 26th, 2023, Online

Agreements on “18.2 Support discontinuous coverage”

- The Uu cell ID is used as the target cell ID in both S1 and X2 handover signalling.

- There is no need to consider the 5GC for discontinuous coverage issue in Rel-18 IoT NTN WI.

- Regarding the duplicated issues, IoT NTN shall wait for the corresponding progress in NR NTN.

###### RAN3#120, May 22nd – May 26th, 2023, Incheon

###### Agreements on “18.2 Support discontinuous coverage”

- Uu Cell ID is used to be exchanged via X2 Setup and eNB Configuration Update procedure.

#### 2.3.2	Remaining Open issues

- Align with the progress of NR NTN, if any.

- The potential issues of discontinuous coverage captured by the final TR from SA2.

## 2.4	RAN4

#### 2.4.1	Agreements:

RAN4#106bis-e, Online, April 17 – April 26, 2023

Issue 1-2: Scaling factor for multiple NGSO satellites

- Include scaling factor for multiple NGSO satellites for RRC Idle measurement requirements (Tdetect, Tevaluate, Tmeasure)

- FFS the need to introduce scaling factor for multiple NGSO satellites for NB neighbour cell measurement in connected mode

  - Intra-frequency

  - Inter-frequency

Issue 2: Requirements which not applicable due to lack of neighbor cell ephemeris

The requirements which not applicable due to lack of neighbor cell ephemeris in R17 could be applied in R18, the requirements defined during R17 can be the starting point for further discussion.

Issue 3-1: Neighbor cell measurements in connected mode, time-based

- For quasi-earth fixed cell for NB-IoT, RAN4 to discuss whether to define requirements for t-service triggered neighbor cell measurement before RLF. FFS the following options:

  - Option 1: The NB-IoT UE shall start the intra/inter-frequency measurements at least before time T1 before start of t-Service, where T1 is the time required to perform one measurement.

  - Option 2: RAN4 to define time-based connected mode measurement initiation condition in core spec. The details such as exact measurement starting time should wait further progress of RAN2.

  - Option 3: not to define.

  - Other options are not precluded.

Issue 3-2: Neighbor cell measurements in connected mode, location-based

- For quasi-earth fixed cell and earth-moving cell for NB-IoT, RAN4 to define location-based connected mode measurement initiation condition in core spec. The details such as exact measurement starting time should wait further progress of RAN2

Issue 4: For eMTC, CHO requirements

- Define RRM requirements for time-based and location-based CHO for both normal and enhanced coverage for eMTC. For the specific delay requirement development, wait further progress of RAN2.

  - Note: the enhanced coverage is legacy function

RAN4#107, Incheon, KR, May 22 – May 26, 2023

Issue 1-1: Measurement capabilities on number of NGSO satellites

- Agreements

  - Clarify that the sets of neighbor satellites for inter-frequency measurements that the UE shall be capable to measure in each frequency layer in NGSO scenarios are not necessary the same

Issue 1-2: Scaling factor for multiple NGSO satellites

- Agreements

  - Introduce scaling factor for multiple NGSO satellites for NB intra-frequency neighbor cell measurement in connected mode. FFS for inter-frequency measurements.

Issue 2-2: Requirements applicability for time-based neighbor cell measurements

- Agreements

  - UE shall be able to detect, measure, and evaluate neighbour cells before t-Service is reached, and the relaxed neighbor cell measurement is only allowed when the relaxed monitoring criteria defined in clause 5.2.4.12 [1] are fulfilled and the time span to before t-Servic is longer than Ttrigger

Issue 3: Location-based cell reselection

- For location triggered cell reselection measurement,

  - For eMTC and fixed cell, re-use the requirements from NR NTN as a starting point

  - For eMTC and moving cell, wait for further progress in Rel-18 NR NTN WI

  - FFS whether the requirements are also applicable to NB-IoT pending on further RAN2 agreement

Issue 4-1: Neighbor cell measurements in connected mode, time-based

Continue discussion on the following proposals:

- Proposal 1: For for t-service triggered neighbor cell measurement before RLF for NB-IoT:

  - Option 1a: Do not define requirements for t-service triggered neighbour cell measurement. (Huawei)

  - Option 1b: The UE shall be able to measure only intra-frequency neighbour cell before t-service provided that the time span from the SI broadcasting t-service to t-service is longer than Tidentify_intra, and when to start the detection, measurement and evaluation on neighbour cells is up to UE implementation.

- Proposal 2a: Support neighbor cell measurements initiated before t-service before RLF and wait for RAN2 definition on the indication of the “start time” of neighbor satellite to decide the point in time where the measurements are initiated.

- Proposal 2b: For NB-IOT NTN of quasi-earth fixed cell and earth-moving cell, RAN4 should introduce time-based connected mode measurement initiation in core spec according to RAN2’s design. The exact time to start measurements in connected mode before t-Service can be left to UE implementation.

- Proposal 3: The NB-IoT UE shall start the intra/inter-frequency measurements at least before time T1 before start of t-Service, where T1 is the time required to perform one measurement.

Issue 4-2: Neighbor cell measurements in connected mode, location-based

Continue discussion on the following proposals:

- Proposal 1: For location-based triggering, add the corresponding criteria (reference location and distance threshold) and the same requirements as NRSRP based triggering can apply, and the details should wait for more progress in RAN2. (Huawei)

- Proposal 2: For eMTC NTN of quasi-earth fixed cell and earth-moving cell, RAN4 should introduce location-based IDLE mode measurement initiation condition in core spec according to RAN2’s design. The measurement initiation mechanism for NR-NTN could be reused. (CMCC)

- Proposal 3: For earth-moving cell, RAN4 to discuss how to define the requirements for the propagation of the referenceLocationh based on the satellite movement. (Nokia)

Issue 6-1: GNSS re-acquisition, impact on RLM

- Agreements

  - Capture in specification that when a UE is measuring the GNSS in a GNSS-MG RLM monitoring is suspended. FFS on the impact on RLM requirements.

#### 2.4.2	Remaining Open issues:

Core Part

Define UE RRM requirements for the introduced mobility enhancement features, including eMTC CHO, neighbour cell measurements in connected mode, location-based cell reselection.

Performance Part

The work on Performance part has not started yet.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#112bis-e, April 17th – April 26th, 2023, Online

Submitted TDocs to AI 9.9.3

- R1-2302366	Discussion on disabling of HARQ feedback for IoT NTN	Huawei, HiSilicon

- R1-2302566	Discussion on disabling of HARQ feedback for IoT NTN	OPPO

- R1-2302617	Discussion on disabling of HARQ feedback for IoT NTN	Spreadtrum Communications

- R1-2302721	Discussion on remaining issues of disabling of HARQ feedback for IoT NTN	CATT

- R1-2302837	Disabling of HARQ feedback for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2302859	Discussion on disabling of HARQ feedback for IoT-NTN	Sony

- R1-2303000	Discussion on the HARQ operation for IoT NTN	xiaomi

- R1-2303020	On disabling HARQ feedback for IoT NTN	Ericsson

- R1-2303146	Disabling of HARQ feedback for IoT NTN	Samsung

- R1-2303175	Disabling of HARQ feedback for IoT NTN	Nordic Semiconductor ASA

- R1-2303251	Discussion on disabling of HARQ feedback for IoT NTN	CMCC

- R1-2303296	Discussion on disabling of HARQ feedback for IoT-NTN	ZTE

- R1-2303357	Disabling of HARQ for IoT NTN	MediaTek Inc.

- R1-2303419	On disabling HARQ feedback for IoT-NTN	Mavenir

- R1-2303501	On HARQ Feedback Disabling for IoT NTN	Apple

- R1-2303542	Disabling of HARQ feedback for IoT NTN	InterDigital, Inc.

- R1-2303608	Disabling HARQ Feedback for IoT-NTN	Qualcomm Incorporated

- R1-2303627	Disabling of HARQ feedback for IoT NTN	Lenovo

- R1-2303642	Views on Disabling of HARQ feedback for IoT NTN	Sharp

- R1-2303685	Disabling of HARQ feedback for IoT NTN	NEC

- R1-2303998	FLS#1 on disabling of HARQ feedback for IoT NTN	Moderator (Lenovo)

- R1-2303999	FLS#2 on disabling of HARQ feedback for IoT NTN	Moderator (Lenovo)

Submitted TDocs to AI 9.9.4

- R1-2302367	Discussion on improved GNSS operations for IoT NTN	Huawei, HiSilicon

- R1-2302567	Discussion on improved GNSS operations for IoT NTN	OPPO

- R1-2302618	Discussion on improved GNSS operations for IoT NTN	Spreadtrum Communications

- R1-2302722	Discussion on remaining issues of improved GNSS operations for IoT NTN	CATT

- R1-2302749	On Improved GNSS Operations for IoT NTN	NEC

- R1-2302838	Enhancements for long connections in NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2303001	Discussion on the improved GNSS operation for IoT NTN	xiaomi

- R1-2303147	Improved GNSS operations for IoT NTN	Samsung

- R1-2303176	Improved GNSS operations for IoT NTN	Nordic Semiconductor ASA

- R1-2303252	Discussion on improved GNSS operations for IoT NTN	CMCC

- R1-2303297	Discussion on improved GNSS operation for IoT-NTN	ZTE

- R1-2303358	Improved GNSS operations for IoT NTN	MediaTek Inc.

- R1-2303432	On improved GNSS operation in IoT NTN	Ericsson Limited

- R1-2303502	On improved GNSS operations for IoT NTN	Apple

- R1-2303543	Improved GNSS operations for IoT NTN	InterDigital, Inc.

- R1-2303609	Improved GNSS Operations for IoT-NTN	Qualcomm Incorporated

- R1-2303628	Improved GNSS operations for IoT NTN	Lenovo

- R1-2303911	Feature lead summary#1 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

- R1-2303912	Feature lead summary#2 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

- R1-2304125	[Draft] LS on GNSS position fix during inactive state of Connected DRX for improved GNSS operations	Moderator (MediaTek)

- R1-2304073	Feature lead summary#3 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

RAN1#113, May 22nd – May 26th, 2023, Incheon, South Korea

Submitted TDocs to AI 9.9.3

- R1-2304574	Discussion on disabling of HARQ feedback for IoT NTN	Spreadtrum Communications

- R1-2304634	Discussion on disabling of HARQ feedback for IoT NTN	Huawei, HiSilicon

- R1-2304687	Disabling of HARQ feedback for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2304753	Discussion on remaining issues of disabling of HARQ feedback for IoT NTN	CATT

- R1-2304781	Disabling of HARQ feedback for IoT NTN	InterDigital, Inc.

- R1-2304851	Disabling of HARQ feedback for IoT NTN	Lenovo

- R1-2304918	Discussion on the HARQ operation for IoT NTN	xiaomi

- R1-2304984	Disabling of HARQ feedback for IoT NTN	NEC

- R1-2305049	Discussion on disabling of HARQ feedback for IoT-NTN	Sony

- R1-2305110	Discussion on disabling of HARQ feedback for IoT NTN	CMCC

- R1-2305184	On disabling HARQ feedback for IoT NTN	Ericsson

- R1-2305261	HARQ Feedback Disabling for IoT NTN	Apple

- R1-2305354	Disabling HARQ Feedback for IoT-NTN	Qualcomm Incorporated

- R1-2305438	Discussion on disabling of HARQ feedback for IoT NTN	OPPO

- R1-2305531	Disabling of HARQ feedback for IoT NTN	Samsung

- R1-2305558	Discussion on disabling of HARQ feedback for IoT-NTN	ZTE

- R1-2305650	Disabling of HARQ for IoT NTN	MediaTek Inc.

- R1-2305849	Views on Disabling of HARQ feedback for IoT NTN	Sharp

- R1-2305909	Disabling of HARQ feedback for IoT NTN	Nordic Semiconductor ASA

- R1-2306020	FLS#1 on disabling of HARQ feedback for IoT NTN		Moderator (Lenovo)

- R1-2306021	FLS#2 on disabling of HARQ feedback for IoT NTN		Moderator (Lenovo)

- R1-2306205	[Draft] LS on NPDCCH monitoring restriction for NB-IoT NTN	Moderator (Lenovo)

- R1-2304324	LS on HARQ Enhancements	RAN2, OPPO

Discussion on response LS to be handled in agenda item 9.9. To be moderated by Zuomin (OPPO).

- R1-2305316	Discussion on NTN IOT HARQ enhancements	Qualcomm Incorporated

- R1-2305400	Discussion on questions of HARQ enhancement in IoT NTN from RAN2 LS	Nokia, Nokia Shanghai Bell

- R1-2305938	Discussion on the LS of HARQ enhancement for IoT NTN	Huawei, HiSilicon

- R1-2304850	Draft reply LS to RAN2 on HARQ Enhancements	Lenovo

- R1-2305224	Draft Reply LS on HARQ Enhanements	Apple

- R1-2305225	Discussion on RAN2 LS on HARQ Enhancements	Apple

- R1-2305444	Discussion RAN2 LS on HARQ Enhancements	OPPO

- R1-2305445	Draft reply LS on HARQ Enhancements	OPPO

- R1-2305563	Discussion on LS on HARQ Enhancements	ZTE

- R1-2305564	Draft Reply LS on the HARQ enhancement	ZTE

- R1-2305915	[Draft] Reply to RAN2 LS on HARQ Enhancements	Nordic Semiconductor ASA

- R1-2306106	Summary of discussion on LS on HARQ enhancements	Moderator (OPPO)

- R1-2306179	Summary#2 of discussion on LS on HARQ enhancements	Moderator (OPPO)

- R1-2306134	Draft Reply LS on HARQ Enhancements	RAN1, OPPO

- R1-2306182	Reply LS on HARQ Enhancements	RAN1, OPPO

Submitted TDocs to AI 9.9.4

- R1-2304575	Discussion on improved GNSS operations for IoT NTN	Spreadtrum Communications

- R1-2304635	Discussion on improved GNSS operations for IoT NTN	Huawei, HiSilicon

- R1-2304688	Enhancements for long connections in NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2304754	Discussion on remaining issues of improved GNSS operations for IoT NTN	CATT

- R1-2304782	Improved GNSS operations for IoT NTN	InterDigital, Inc.

- R1-2304852	Improved GNSS operations for IoT NTN	Lenovo

- R1-2304919	Discussion on the improved GNSS operation for IoT NTN	xiaomi

- R1-2305069	On Improved GNSS Operations for IoT NTN	NEC

- R1-2305111	Discussion on improved GNSS operations for IoT NTN	CMCC

- R1-2305262	On improved GNSS operations for IoT NTN	Apple

- R1-2305286	Remaining issues on improved GNSS operations for IoT NTN	Sharp

- R1-2305355	Improved GNSS Operations for IoT-NTN	Qualcomm Incorporated

- R1-2305439	Discussion on improved GNSS operations for IoT NTN	OPPO

- R1-2305532	Improved GNSS operations for IoT NTN	Samsung

- R1-2305559	Discussion on improved GNSS operation for IoT-NTN	ZTE

- R1-2305651	Improved GNSS operations for IoT NTN	MediaTek Inc.

- R1-2305910	Improved GNSS operations for IoT NTN	Nordic Semiconductor ASA

- R1-2305916	On improved GNSS operation in IoT NTN	Ericsson

- R1-2305998	Feature lead summary#1 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

- R1-2305999	Feature lead summary#2 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

- R1-2306202	Feature lead summary#3 of AI 9.9.4 on improved GNSS operations	Moderator (MediaTek)

## 4.2	RAN2

RAN2#121bis-e, April 17th – April 26th, 2023, Online

Submitted TDocs to AI 7.6.1

- R2-2303097	36331 running CR for IOT NTN	Huawei, HiSilicon

- R2-2303838	Running CR for R18 IoT NTN	Ericsson

- R2-2303950	Stage-3 running CR for TS 36.321 for Rel-18 IoT-NTN	MediaTek Inc..

Submitted TDocs to AI 7.6.2.1

- R2-2302533	Discussion on HARQ enhancement for IoT NTN	OPPO

- R2-2302534	Draft LS to RAN1 on HARQ enhancement for IoT NTN	OPPO

- R2-2302557	Discussion on the HARQ enhancements in IoT NTN	CATT

- R2-2302672	On Disabling HARQ Feedback in IoT-NTN	MediaTek Inc.

- R2-2302819	Further discussion on HARQ enhancements	ZTE Corporation, Sanechips

- R2-2303041	Enhancement for UL and DL HARQ processes	Qualcomm Incorporated

- R2-2303517	Discussion on the HARQ enhancement for IoT-NTN	CMCC

- R2-2303644	Discussion on Timing Advance Report MAC CE transmission in eMTC NTN	Nokia, Nokia Shanghai Bell, Huawei, HiSilicon

- R2-2303713	Disabling HARQ feedback for IoT-NTN	Interdigital, Inc.

- R2-2303837	R18 IoT NTN HARQ enhancements	Ericsson

- R2-2303964	Discussion on HARQ enhancements	Huawei, HiSilicon

- R2-2304030	Discussion on HARQ enhancement	Xiaomi

- R2-2304032	LS on NPDCCH monitoring for HARQ mode B	Xiaomi

- R2-232470	Discussion on HARQ enhancement for IoT NTN	OPPO

Submitted TDocs to AI 7.6.2.2

- R2-2302543	Discussion on GNSS operation for IoT NTN	OPPO

- R2-2302558	Discussion on GNSS operation in connected mode	CATT

- R2-2302673	GNSS operation enhancements	MediaTek Inc.

- R2-2302820	Procedure of GNSS reacquisition	ZTE Corporation, Sanechips

- R2-2303044	GNSS fix in RRC_CONNECTED	Qualcomm Incorporated

- R2-2303250	On GNSS position fix in RRC_CONNECTED for IoT NTN	Lenovo

- R2-2303297	Discussion on the GNSS Validity Reporting in Connected State	Google Inc.

- R2-2303330	GNSS fix in connected mode	NEC

- R2-2303404	Improved GNSS Operation	Apple

- R2-2303518	Discussion on GNSS enhancement for IoT-NTN	CMCC

- R2-2303645	Discussion on enhancements on GNSS operation for IoT NTN	Nokia, Nokia Shanghai Bell

- R2-2303714	GNSS acquisition and reporting for IoT NTN	Interdigital, Inc.

- R2-2303836	R18 IoT NTN GNSS operation enhancements	Ericsson

- R2-2303965	Discussion on GNSS operation enhancements	Huawei, HiSilicon

- R2-2304017	On improved GNSS operation for IoT NTN	Samsung R&D Institute UK

- R2-2304029	Discussion on GNSS operation enhancement	Xiaomi

- R2-2304183	GNSS acquisition and reporting for IoT NTN	InterDigital, Europe, Ltd.

Submitted TDocs to AI 7.6.3.1

- R2-2300144	Enhancements for neighbour cell measurements	Huawei, HiSilicon, Turkcell

- R2-2300162	Discussion on measurement enhancement for IoT NTN	OPPO

- R2-2300205	Enhancements for Neighbor Cell Measurements	CATT

- R2-2300264	Enhancements on neighbour cell measurement	MediaTek Inc.

- R2-2300366	Discussion on neighbour cell measurements in IoT NTN	Intel Corporation

- R2-2300581	Neighbour cell measurements before RLF	Interdigital, Inc.

- R2-2300750	Neighbour cell measurements before RLF for NB-IoT	Apple

- R2-2300891	Neighbour satellite and coverage information signalling	Qualcomm Incorporated

- R2-2300980	CONNECTED neighbour cell measurement for NB-IoT in NTN	Lenovo

- R2-2301012	Enhancements for neighbor cell measurements	NEC

- R2-2301054	Further discussion on neighbor cell measurement	ZTE Corporation, Sanechips

- R2-2301187	Consideration on enhancements for the neighbour cell measurement	Xiaomi

- R2-2301253	Discussion on enhancements for neighbour cell measurements	CMCC

- R2-2301494	On enhancements for neighbour cell measurements	Samsung Electronics Benelux BV

- R2-2301602	Discussion on Enhancements for neighbour cell measurements	Transsion Holdings

- R2-2301624	Discussion on Enhancements for neighbour cell measurements	Transsion Holdings

- R2-2301693	Discussion on neighbour cell measurements before RLF	Ericsson

Submitted TDocs to AI 7.6.3.2

- R2-2303252	IDLE mobility for moving cells in IoT NTN	Lenovo

- R2-2303405	Mobility enhancement in IoT NTN	Apple

- R2-2304018	On IoT NTN CHO and other mobility enhancements	Samsung R&D Institute UK

Submitted TDocs to AI 7.6.4

- R2-2302560	Discussion on enhancements to discontinuous coverage	CATT

- R2-2302822	RAN2 enhancements for discontinuous coverage	ZTE Corporation, Sanechips

- R2-2303042	RRC release procedure in discontinuous coverage	Qualcomm Incorporated

- R2-2303052	Enhancements to discontinuous coverage	Samsung R&D Institute UK

- R2-2303111	Considerations on Supporting Discontinuous Coverage	NEC Europe Ltd

- R2-2303193	On RAN impacts for Discontineous coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2303253	On mobility and power saving issues for discontinuous coverage	Lenovo

- R2-2303407	Support on discontinuous coverage in IoT NTN	Apple

- R2-2303437	Enhancements to discontinuous coverage	Xiaomi

- R2-2303476	Discussion on enhancement to discontinuous coverage for IoT NTN	Transsion Holdings

- R2-2303520	Discussion on the discontinuous coverage for IoT-NTN	CMCC

- R2-2303576	Discussion on power saving enhancements for supporting discontinuous coverage	Spreadtrum Communications

- R2-2303716	IoT-NTN discontinuous coverage enhancements	Interdigital, Inc.

- R2-2303735	Enhancements to discontinuous coverage	Ericsson

- R2-2303963	Discussion on discontinuous coverage	Huawei, HiSilicon

- R2-2304081	Discussion on the UE Unreachability Periods	Google Inc.

- R2-2304160	Discussion on Enhancements related to discontinuous coverage	Rakuten Mobile, Inc

RAN2#122, May 22nd – May 26th, 2023, Incheon, Korea

Submitted TDocs to AI 7.6.1

- R2-2304612	LS on GNSS position fix during inactive state of Connected DRX for improved GNSS operations (R1-2304126; contact: MediaTek)	RAN1

- R2-2304737	36.321 (MAC) Running CR  for IoT-NTN	Mediatek Inc.

- R2-2305199	Running CR for TS 36.306 for Rel-18 IoT NTN	Qualcomm Incorporated

- R2-2306065	36331 running CR for IOT NTN	Huawei, HiSilicon

- R2-2306265	Running CR for R18 IoT NTN	Ericsson

Subm R2-2304731	On Disabling HARQ Feedback in IoT-NTN	Mediatek Inc.

- R2-2304740	Discussion on HARQ enhancement for IoT NTN	OPPO

- R2-2304813	Discussion on HARQ mode for PUR	Huawei, HiSilicon

- R2-2304893	Discussion on the HARQ enhancements in IoT NTN	CATT

- R2-2305168	Remaining Issues on Disabling HARQ feedback for IoT-NTN	Interdigital, Inc.

- R2-2305200	UL HARQ process enhancement	Qualcomm Incorporated

- R2-2305609	Discussion on the HARQ enhancement for IoT-NTN	CMCC

- R2-2305727	Discussion on HARQ enhancement	Xiaomi

- R2-2305758	On HARQ enhancements for IoT NTN	Nokia, Nokia Shanghai Bell

- R2-2305956	Further discussion on HARQ enhancements	ZTE Corporation, Sanechips

- R2-2306264	R18 IoT NTN HARQ enhancements	Ericssonitted TDocs to AI 7.6.2.1

Submitted TDocs to AI 7.6.2.2

- R2-2304732	GNSS Operation Enhancements in IoT-NTN	MediaTek Inc.

- R2-2304751	Discussion on GNSS operation for IoT NTN	OPPO

- R2-2304814	Discussion on GNSS operation enhancements	Huawei, HiSilicon

- R2-2304894	Discussion on GNSS operation in connected mode	CATT

- R2-2305151	GNSS fix in connected mode	NEC

- R2-2305169	GNSS acquisition and reporting for IoT NTN	Interdigital, Inc.

- R2-2305203	GNSS fix in RRC_CONNECTED	Qualcomm Incorporated

- R2-2305610	Discussion on GNSS enhancement for IoT-NTN	CMCC

- R2-2305711	Further considerations on GNSS operations in RRC_CONNECTED for IoT NTN	Lenovo

- R2-2305726	Discussion on GNSS operation enhancement	Xiaomi

- R2-2305759	GNSS operation enhancements for IoT NTN	Nokia, Nokia Shanghai Bell

- R2-2305894	Issues for the GNSS Validity Reporting	Google Inc.

- R2-2305957	Further discussion on GNSS reacquisition	ZTE Corporation, Sanechips

- R2-2305992	GNSS operation enhancements	SHARP Corporation

- R2-2306166	Improved GNSS Operation	Apple

- R2-2306263	R18 IoT NTN GNSS operation enhancements	Ericsson

Submitted TDocs to AI 7.6.3.1

- R2-2304733	On Enhancing Neighbor Cell Measurements in IoT-NTN	MediaTek Inc.

- R2-2304741	Discussion on measurement triggering enhancement for IoT NTN	OPPO

- R2-2304742	Discussion on neighbour cell assistance information for IoT NTN	OPPO

- R2-2304895	Discussion on the mobility enhancements for IoT NTN UE	CATT

- R2-2305170	Neighbour cell measurements before RLF and CHO enhancements	Interdigital, Inc.

- R2-2305202	Satellite and coverage information signalling	Qualcomm Incorporated

- R2-2305611	Discussion on mobility enhancements for IoT-NTN	CMCC

- R2-2305671	Discussion on the neighbour cell measurement for RRC Connected UE	Xiaomi

- R2-2305712	On location-based neighbour cell measurement in RRC_CONNECTED in IoT NTN	Lenovo

- R2-2305862	Further analysis on mobility enhancements for IoT-NTN	Nokia, Nokia Shanghai Bell

- R2-2305958	Further discussion on neighbor satellite assistance information and new triggers for neighbor cell measurement	ZTE Corporation, Sanechips

- R2-2306066	Enhancements for neighbour cell measurements	Huawei, HiSilicon, Turkcell

- R2-2306168	Neighbour cell measurements before RLF for NB-IoT	Apple

- R2-2306254	Neighbour cell measurements before RLF	Ericsson

Submitted TDocs to AI 7.6.3.2

- R2-2305713	On new SIB for neighbour cell information in IoT NTN

- R2-2306169	Mobility enhancement in IoT NTN

Submitted TDocs to AI 7.6.4

- R2-2304812	Discussion on discontinuous coverage	Huawei, HiSilicon

- R2-2304896	Discussion on enhancements to discontinuous coverage	CATT

- R2-2305171	IoT-NTN discontinuous coverage enhancements	Interdigital, Inc.

- R2-2305172	<draft> LS on PTW modification due to UE unreachability	Interdigital, Inc.

- R2-2305201	RRC release procedure in discontinuous coverage	Qualcomm Incorporated

- R2-2305307	Considerations on Supporting Discontinuous Coverage	NEC Europe Ltd

- R2-2305372	Discussion on enhancement to discontinuous coverage for IoT NTN	Transsion Holdings

- R2-2305560	Discussion on power saving enhancements for supporting discontinuous coverage	Spreadtrum Communications

- R2-2305612	Discussion on the discontinuous coverage for IoT-NTN	CMCC

- R2-2305672	Enhancements to discontinuous coverage	Xiaomi

- R2-2305714	Further considerations on discontinuous coverage	Lenovo

- R2-2305785	Enhancements to discontinuous coverage	Samsung Shenzhen

- R2-2305863	On RAN impacts for Discontineous coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2305959	RAN2 enhancements for discontinuous coverage	ZTE Corporation, Sanechips

- R2-2306167	Support on discontinuous coverage in IoT NTN	Apple

## 4.3	RAN3

RAN3#119bis-e, April 17th – 26th, 2023, e-meeting

- R3-231225	TP for BL CR 36.300 on NTN Handover Cell ID	Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, ZTE, Deutsche Telekom, Verizon Wireless, NEC, Huawei, CATT

- R3-231454	Time Margin for CHO in IoT NTN      Ericsson, Inmarsat, ESA

- R3-231455      Time-Based HO and IoT NTN	Ericsson, CATT, ESA, Huawei

- R3-231456      Time-Based HO for IoT NTN – S1AP Impacts	Ericsson, Huawei, CATT, ESA

- R3-231457      Which Core Network for Rel-18 IoT NTN?      Ercisson LM

- R3-231478      (TP for BL CR 36.300) on data forwarding in X2-CHO with time-based trigger condition      Nokia, Nokia Shanghai Bell

- R3-231597	(TP for BL CR 36.413&38.413) Further discussion on UE context release issue      Huawei

- R3-231677	Discussion on the support of discontinuous coverage	CATT

- R3-231692	Further discussion on discontinuous coverage issue for IoT NTN	ZTE

RAN3#120, May 22nd – 26th, 2023, Incheon

- R3-232675	Discussion on time based CHO in X2      CATT

- R3-232932     	(TP for BL CR 36.300 and 36.413) on support X2-CHO and S1-HO with time-based trigger condition      Nokia, Nokia Shanghai Bell

- R3-232941	Time Margin for CHO in IoT NTN - X2AP Impact      Ericsson, Inmarsat, ESA

- R3-232942      Time-Based HO and IoT NTN – Stage 2 Impacts	Ericsson, CATT, ESA, Huawei

- R3-232943      Time-Based HO for IoT NTN – S1AP Impacts	Ericsson, Huawei, CATT, ESA

- R3-232997	Altitude correction for the NTN TRP	Huawei

- R3-233090	Further discussion on remaining issues for  IoT NTN	ZTE

## 4.4	RAN4

RAN4#106bis-e, Online, April 17 – April 26, 2023

- R4-2306387, WF on RRM requirements for IoT NTN enhancements, MediaTek.

- R4-2306262, Topic summary for [106-bis-e][231] IoT_NTN_enh, Moderator (MediaTek).

- R4-2304502, Discussion on Mobility Aspects and other core requirements for IoT NTN, Nokia, Nokia Shanghai Bell.

- R4-2304651, Discussion on RRM core requirements for IOT NTN enhancement,	CMCC.

- R4-2304823, Discussion on RRM requirements for IoT NTN enhancement, MediaTek inc.

- R4-2305263, Discussion on RRM requirements for IoT NTN enhancement, Huawei, HiSilicon.

- R4-2305733, Discussions on RRM requirements for IoT NTN enhancements, Ericsson.

RAN4#107, Incheon, KR, May 22 – May 26, 2023

- R4-2310099, WF on IoT NTN enhancements RRM requirements, MediaTek.

- R4-2309982, Topic summary for [107][237] IoT_NTN_enh, Moderator (MediaTek).

- R4-2307900, Discussion on RRM requirements for IoT NTN enhancement, MediaTek inc.

- R4-2308315, Discussion on RRM requirements for IoT NTN enhancement, Huawei, HiSilicon.

- R4-2308360, Core Requirements for mobility in IoT/eMTC for NTN, Nokia, Nokia Shanghai Bell.

- R4-2308958, Discussion on RRM core requirements for IOT NTN enhancement, CMCC.

- R4-2309220, Discussions on RRM requirements for IoT NTN enhancements, Ericsson.

# 5	Others

END