## Slide 1: RAN Chair’s Guidance for RAN Release 19
Source: RAN Chair
RP-231540
3GPP TSG RAN#101
11th – 15th, September 2023
Agenda: 8.A

## Slide 2: Outline
References
General Guidance
List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#102
  RAN1, RAN2, RAN3
  RAN4 Considerations
  Additional Considerations

## Slide 3: References

## Slide 4: References
Steps towards RAN Rel-19 package approval, as endorsed in RP-222730
  Note that a half-day presentation for RAN4-led items is scheduled in RAN#101
Rel-19 timeline, as endorsed in RP-230050
  See details in the Appendix
Rel-19 workshop summary, as endorsed in RWS-230488
  In particular,
    Critical to ensure on-time delivery of Rel-19
      Especially considering that the uncertainties of future meeting planning are minimized and the subsequent evolution of 5G-advanced
    The overall Rel-19 load is expected to be lower than Rel-18 load
      RAN WGs in Rel-18 are heavily loaded, requiring one dedicated quarter for maintenance and two ASN.1 freeze checking points, although primarily due to partial face-to-face meeting resumption
      More TUs (time units) are to be reserved, especially towards the end of the release
        Necessary cushion; more flexibility for working group (WG) chairs; better prepared for urgent commercial needs; and, more dedicated handling of inter-WG/inter-TSG (Task Specification Group) matters
  The endorsed “Categorization of topics based on WS contributions” is shown in the next slide

## Slide 5: Categorization of topics based on WS contributions (source: RWS-230488 slide 7)
AI/ML Air Interface
MIMO Evolution
Duplex Evolution
Ambient IoT
Network Energy Saving Enhancements
Mobility Enhancements
NTN Evolution
XR Evolution
AI/ML for NG-RAN
SON/MDT
Channel Modeling (& possibly additional aspects e.g. for ISAC) for further evolution
Additional RAN1-led Candidate Topics
  LP-WUS/WUR
  Multi-carrier Enhancements
  Coverage Enhancements
  Positioning Enhancements
  SL Evolution
Additional RAN2-led Candidate Topics
  NCR
  SL Relay Enhancements
  UAV/UAM
  MU-SIM
  Broadcast/multicast
  UE aggregation, collaboration, and backup
Additional RAN3-led Candidate Topics
  Topological enhancements
    IAB/WAB/Femto
    E.g.., for public safety/emergency services
  QoE
Others
  Lean protocol stack/High speed packetization/Layer 2 UP enhancements
  RAN architectural enhancements/AS Security Enhancements
  Network/Outer coding
  RedCap Enh./High reliability and low complexity IoT
    Combination w/ SL or NTN can be discussed in the SL/NTN topics, respectively)
  TaaS (Timing as a service)/High Accuracy Timing Service
  SDT enhancements
  LTE enhancements
  Dynamic UE capability update
  Others (e.g.,, Idle/Inactive enhancements, RAN slicing enhancements, etc.)

## Slide 6: General Guidance

## Slide 7: General Guidance
A list of items organized by the leading WG (RAN1/2/3) are provided in the sequel, which is to be used for subsequent discussion till RAN#102
  No email discussion is intended during 4Q’2023
A subset of these items in the list are expected to be approved for RAN Rel-19 in RAN#102
  All items are subject to discussion and justification, and may be potentially split, consolidated, or dropped, until RAN#102
  It is critical to ensure all WGs’s load in Rel-19 is reasonable, and lower than that of Rel-18!
  In approving RAN1/2/3-led projects in RAN#102 (see also RWS-230488)
    Some RAN1/2/3 WG capacity (in terms of # TUs) will be reserved ([~10%]); All WGs would have dedicated TUs to handle impacts from other WGs (including other WG-led projects and misc. impact within RAN and from other TSGs)
A first order estimate of the expected TU for the leading WG is also provided for each project
  The final TU allocation (including both the primary and second WGs) is to be decided in December; The detailed TU allocation may be different across WG meetings and/or across different projects; The scopes for each item are to be further discussed in RAN#101 and RAN#102
Note: even after the Dec’23 Rel-19 package approval, based on the progress and commercial needs, there may be room for additional new but smaller projects
  Similar to Rel-18, and will be carefully managed (e.g., not expected to have new additional projects at the beginning of Rel-19)

## Slide 8: List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#102

## Slide 9: List of Potential RAN1-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | AI (Artificial Intelligence)/ML (Machine Learning) for Air interface | [4]
2 | MIMO Evolution | [1-2]
3 | Duplex Evolution | [2-3]
4 | Ambient IoT* | [3-4]
5 | Network energy savings | [2]
6 | LP-WUS/WUR | [1-2]
7 | ISAC & Exploring study in new spectrum (7-24 GHz) ** | [2]
~10% RAN1 capacity (~27TUs) is planned to be reserved
~1TU (in the 2nd half Rel-19) is planned to be reserved for TEI purpose
With [2-3] TUs left, RAN1 may have room up to 2 RAN1-led small projects
Total: [17]
Cross-WG/TSG impact: 3-4 TUs
~4 TUs reserved
[2-3] TUs left
* Further discussion SI only or SI  WI
** May start as a RAN-level study item first. For the new spectrum, focusing on channel modeling only. For ISAC, further discus channel modeling only or additionally techniques

## Slide 10: List of Potential RAN2-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | Mobility Enhancements | [2]
2 | Enhancements for XR | [2]
3 | NTN (Non-Terrestrial Networks) evolution for NR | [2]
4 | NTN (Non-Terrestrial Networks) evolution for IoT | [1]
5 | AI/ML for Air interface SI (Mobility) | [2]
 | [RAN1-led] Ambient IoT | [2]
 | [RAN1-led] AI/ML for Air interface | [2]
~10% RAN2 capacity (~40TUs) is planned to be reserved
Additionally, 13 TUs are reserved in RAN2 for maintenance, LSs, overflows, etc.
~1TU (in the 2nd half Rel-19) is planned to be reserved for TEI purpose
With [3] TUs left, RAN2 may have room up to 3 RAN2-led small projects
Total: [13]
Cross-WG/TSG impact: [7] TUs
  * Besides A-IoT & RAN1-led AI/ML
~17 TUs reserved
[3] TUs left

## Slide 11: List of Potential RAN3-led Items for Subsequent Discussion till RAN#102
Index | Title | First-order TU Estimate (# TUs)
1 | AI/ML for NG-RAN | [2]
2 | SON/MDT Enhancements | [1-2]
3 | Additional Topological Enhancements | [1-2]
 | [RAN1-led] Ambient IoT | [2]
~10% RAN3 capacity (12 TUs) is planned to be reserved
With [0-1] TU left, RAN3 may not have room for additional RAN3-led projects
Total: [7]
Cross-WG/TSG impact: [3-4] TUs
  * Besides A-IoT
~[1] TU reserved
~[0-1] TU left

## Slide 12: RAN4 Considerations
It is critical to maintain RAN4 load reasonable
  The load from the projects led by RAN1/2/3
    An estimate of RAN4 TU impact is necessary for all RAN1/2/3-led items
    A certain amount of RAN4 capacity is to be reserved when approving the package in December
  The load from RAN4-led projects
It is critical to make sure the projects are rooted in commercial interests
  For any RAN4-led non-spectrum related projects to be further considered for Rel-19, support from multiple operators from different regions is highly recommended!
    Note: it is NOT intended to be “number counting” driven discussion, but rather as an indication of some tangible commercial interests
To organize RAN#102 agenda for RAN4 Rel-19 as (Note: no discussion on spectrum related items)
  General
  Candidate RF/OTA Topics for Rel-19
  Candidate Demod/RRM Topics for Rel-19
  Candidate Topics Impacting both RF/OTA and Demod/RRM for Rel-19
  Others

## Slide 13: Additional Considerations
Additional Candidate Topics for further consideration during RAN#101 and till RAN#102
  Multi-carrier Enhancements
  Coverage Enhancements
  Positioning Enhancements
  SL Evolution
  NCR
  SL Relay Enhancements
  UAV/UAM
  MU-SIM
  Broadcast/multicast
  UE aggregation, collaboration, and backup
  Lean protocol stack/High speed packetization/Layer 2 UP enhancements
  QoE
  Others

## Slide 14: Proposal
It is proposed to endorse slide 6 to slide 13

## Slide 15: Appendix
R18 RAN1
R18 RAN2/3/4
R18 RAN1
Func
. Freeze
R18 RAN2/3/4
Func
. Freeze
First R18
ASN.1
review
R18 RAN1
Maint
R18 RAN2/3/4
Maint
R19 RAN1
Func
. Freeze
R19 Pkg
(RAN4)
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4
R19 Pkg
(RAN1/2/3)
R18 ASN.1
Freeze
2025
Q1
Q2
Q3
Q4
R19 RAN2/3/4
R19 RAN1
R19 RAN2/3/4
Func
. Freeze
R19
ASN.1
Freeze
Endorsed Rel-19 timeline (as in RP-230050)