TSG RAN Meeting #102	RP-233145

11 - 15 December. 2023, Edinburgh, Scotland

Source:	Samsung

Title:	Rel-18 Work Item Exception for Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4, y=1, 2; 3≤z≤6)

Document for:	Approval

Agenda Item:	9.4.2.6

3GPP™ Work Item Exception

Title : 		Rel-18 Work Item Exception for Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4, y=1, 2; 3≤z≤6)

Acronym  : 	DC_R18_xBLTE_yBNR_zDL3UL

Unique Identifier :	961102

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of DC_R18_xBLTE_yBNR_zDL3UL WI to March 2024.

Contentious Issues:

None.