TSG RAN Meeting #102	RP-233202

11 - 15 December. 2023, Edinburgh, Scotland

Source:	Huawei, HiSilicon

Title:	WI exception request: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

Document for:	Approval

Agenda Item:	9.4.5.4

3GPP™ Work Item Exception

Title: 	Rel-18 Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC

Acronym: LTE_NR _Simult_RxTx_R18

Unique Identifier:	970084

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | - There are 6 new requested band combinations. - Companies are still discussing in this WI how to simplify the plenty of Notes for simultaneous Rx-Tx in the specification, according to the approved WF R4-2317576 and R4-2321992. - Some companies have concern on relaxing the 4Rx requirement for CA_n40A-41A. Still need discussion. |  |  |  |  |
| Consequences if not included in Release ZZ: | - The new requested band combinations won’t be supported in Release 18. - There are still some redundant Notes for simultaneous Rx-Tx in the specification. - The support of CA_n40A-n41A in the specification may cause some UE implementation issue. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of LTE_NR _Simult_RxTx_R18 WI to March 2024.

Contentious Issues:

None.