3GPP TSG RAN meeting #102								RP-233447

Edinburgh, GB, December 11-15, 2023

Source:	CMCC

Title:	Rel-18 Work Item Exception for NR CA band combinations with two SUL cells in Rel-18

Document for:	Approval

Agenda Item:	9.4.3.6

3GPP™ Work Item Exception

Title : 	Rel-18 Work Item Exception for NR CA band combinations with two SUL cells in Rel-18

Acronym  : 	NR_2SUL_cell_combos_R18

Unique Identifier :	981047

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.101-1 and 38.307 |  |  |  |  |
| Task(s) within work which are not complete: | Further analyze remaining RF requirements for the combinations captured in the WID, if needed |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document: This WI exception requests to extend the competition date NR_2SUL_cell_combos_R18 WI to March 2024.

Contentious Issues: None