TSG RAN Meeting #103	RP-240168

18 - 21 March. 2024, Maastricht, Netherlands

Source:	ZTE Corporation

Title:	Rel-18 Work Item Exception for NR_CADC_R18_3BDL_xBUL

Document for:	Approval

Agenda Item:	9.5.3.3

3GPP™ Work Item Exception

Title: 	Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2)

Acronym: 	NR_CADC_R18_3BDL_xBUL

Unique Identifier: 961011

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: yes | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-2, TS 38.101-3, TS 38.307, TR 38.718-03-01 |  |  |  |  |
| Task(s) within work which are not complete: | Some combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release 18: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of NR_CADC_R18_3BDL_xBUL WI to June 2024.

Contentious Issues:

None.