3GPP TSG RAN meeting #103								               RP-240373

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:		9.5.2.6

| WI / SI Name | WID on Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4, y=1, 2; 3≤z≤6) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_yBNR_zDL3UL |  |  |  |  |
| Unique ID | 961002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233989 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2024 (updated from 03/2024) | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 85% | Performance Part: 70% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yuanyuan Zhang |
|  | Company | Samsung |
|  | Email | Tina55.zhang@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from RAN4 chair, it is suggested to further postpone all the basket WIs in RAN4#110 by one quarter (i.e., postpone the completion of basket WIs to June).

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

Rel-18 big CR to TS38.101-3 is agreed to include combinations according to the endorsed draft CRs.

#### 2.1.2	Remaining Open issues

There are some combinations still on-going, additional notes and status of individual combinations are captured in the attached excel.

## 3.	References

RAN4#104e-meeting:

R4-2212020 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

R4-2212021 Draft big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#105 meeting:

R4-2218764 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2218765 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#106 meeting:

R4-2301111 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2301112 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#107 meeting:

R4-2308147 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2308148 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#108 meeting:

R4-2311954 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2311955 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#109 meeting:

R4-2319414 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2319415 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL(Withdrawn)

RAN4#110 meeting:

R4-2400215 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL