TSG RAN Meeting #103	   RP-240424

Maastricht, Netherlands, March 18-21, 2024

Source:	Huawei, HiSilicon

Title:	WI exception request: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

Document for:	Approval

Agenda Item:	9.5.5.2

3GPP™ Work Item Exception

Title: 	Rel-18 Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC

Acronym: LTE_NR _Simult_RxTx_R18

Unique Identifier:	970084

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | - There are 6 band combinations open. - Companies are still discussing in this WI how to simplify the plenty of Notes for simultaneous Rx-Tx in the specification, according to the approved WF R4-2317576 and R4-2321992. |  |  |  |  |
| Consequences if not included in Release ZZ: | - 6 band combinations won’t be supported in Release 18. - There are still some redundant Notes for simultaneous Rx-Tx in the specification. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of LTE_NR _Simult_RxTx_R18 WI to June 2024.

Contentious Issues:

None.