3GPP TSG RAN meeting #107										RP-250440

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			13.2.2

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 87% (+2%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [23].

RF Testing:

-	Several test cases are added or updated in [1]-[14]. Corresponding TP analysis and applicability are also added.

Signaling Testing:

-	Several test cases are added or updated in [15]-[22]. Corresponding applicability are also added.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-251115	Completion of 6.4E.2.4 In-band emissions for V2X	Huawei, HiSilicon

[2]	R5-251117	Completion of 6.4E.2.5 EVM equalizer spectrum flatness for V2X	Huawei, HiSilicon

[3]	R5-251513	Editorial correction for some referenced Table numbers and Annex clause numbers in V2X receiver test cases	CAICT

[4]	R5-250630	Correction of Minimum conformance requirements for 7.3E Reference sensitivity for V2X	CAICT

[5]	R5-250631	Introduction of new test case 7.6E.2.2 In-band blocking for V2X con-current operation	CAICT

[6]	R5-251510	Addition of 7.3E.3 Reference sensitivity for V2X concurrent operation	Huawei, HiSilicon

[7]	R5-251511	Addition of 7.4E NR V2X Maximum input level	Huawei, HiSilicon

[8]	R5-251512	Addition of 7.5E NR V2X Adjacent channel selectivity	Huawei, HiSilicon

[9]	R5-251124	Update to Annex F for NR V2X test cases	Huawei, HiSilicon

[10]	R5-251509	Update to applicability for NR V2X test cases	Huawei, HiSilicon

[11]	R5-251116	TP analysis of 6.4E.2.4 In-band emissions for V2X	Huawei, HiSilicon

[12]	R5-251118	TP analysis of 6.4E.2.5 EVM equalizer spectrum flatness for V2X	Huawei, HiSilicon

[13]	R5-251121	TP analysis of 7.4E NR V2X Maximum input level	Huawei, HiSilicon

[14]	R5-251508	TP analysis of 7.5E NR V2X Adjacent channel selectivity	Huawei, HiSilicon

[15]	R5-251301	Addition of new SL PDCP TC 12.1.10.1.3	ZTE Corporation, Tejet, SRTC

[16]	R5-250604	Correction to SL PDCP TC 12.1.10.1.1	ZTE Corporation, Tejet, SRTC

[17]	R5-251302	Addition of new SL SDAP TC 12.1.11.1.1	ZTE Corporation, Tejet, SRTC

[18]	R5-251303	Addition of new SL SDAP TC 12.1.11.1.2	ZTE Corporation, Tejet, SRTC

[19]	R5-251304	Editorial correction to TC 12.2.4.1	ZTE Corporation, Tejet, SRTC

[20]	R5-251305	Addition of applicability for new SL PDCP TC	ZTE Corporation, Tejet, SRTC

[21]	R5-250607	Addition of applicability for new SL SDAP TC	ZTE Corporation, Tejet, SRTC

[22]	R5-251306	Addition of PIXIT for SL PDCP Reordering	ZTE Corporation, Tejet, SRTC

[23]	R5-250723	WP for Rel-16 V2X WI after RAN5#106	Huawei, HiSilicon