3GPP TSG RAN Meeting #107						                                            RP-250473

Incheon, Korea, 12th – 14th March, 2025

Status Report to TSG

Agenda item:			10.4.2

| WI / SI Name | # Introduction of another IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_FDD_S_band |  |  |  |  |
| Unique ID | 1040130 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242062 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 6/2025 | Performance part: 6/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 70% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hsieh, Daniel |
|  | Company | MediaTek Inc. |
|  | Email | daniel.hsieh@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #114:

UE to UE Coexistence between n252 UL and n2/b2/n25/b25 DL

Agreement:

- Agree to two different additional spurious emission requirements, each associated to an NS value, and corresponding A-MPR, for protection of band b25/n25/b2/n2

  - -30 dBm/MHz (NS_XX)

  - -40 dBm/MHz (NS_YY)

- For the above requirements, the following statement will be captured in a normative way:

  - “The requirement applies based on coordination between operators and subject to regional/national regulation”

    - Apply the requirements to UE based on NS signal

UE TX-RX Separation

Agreement:

- Specify B252 variable TX-RX frequency separation as follows for Cat M1

Table 5.4A.3-1: Default UE TX-RX frequency separation

| E-UTRA Operating Band | TX – RX carrier centre frequency separation |
| --- | --- |
| 252 | 80 MHz1 161.4 to 198.6 MHz2 |
| NOTE 1: Default TX-RX separation. NOTE 2: The verification of flexible TX-RX frequency separation within this range is limited to reference sensitivity. Further details are specified in clause 7.3A. |  |

Table 7.3A-4: TX – RX carrier centre frequency separation for REFSENS verification

| E-UTRA Operating Band | Channel bandwidth | TX – RX carrier centre frequency separation for REFSENS verification |
| --- | --- | --- |
| 252 | 1.4 MHz | 161.4 MHz, 198.6 MHz |

- Specify B252 variable TX-RX frequency separation as follows for Cat NB1 and NB2

Table 5.4B.3-1: Default UE TX-RX frequency separation

| E-UTRA Operating Band | TX – RX carrier centre frequency separation |
| --- | --- |
| 252 | 80 MHz1 160.2 to -199.8 MHz2 |
| NOTE 1: Default Tx-Rx separation. NOTE 2: The verification of flexible TX-RX frequency separation within this range is limited to reference sensitivity. Further details are specified in clause 7.3B. |  |

Table 7.3B-2: TX – RX carrier centre frequency separation for REFSENS verification

| E-UTRA Operating Band | Channel bandwidth | TX – RX carrier centre frequency separation for REFSENS verification |
| --- | --- | --- |
| 252 | 0.2 MHz | 160.2 MHz, 199.8 MHz |

UE Out of band Blocking for Cat M1

Agreement

- Aligned with the assumptions agreed for NR.

UE Out of band Blocking for Cat NB1/NB2

Agreement

- Aligned with the assumptions agreed for NR.

TR 36.764 Section Skeleton

Agreement:

- Update TR 36.764 adding the following section

8 FDD band B252 (IoT-NTN FDD S_band) 8.1 Regulation 8.1.1 Regional Applicability 8.2 UE requirements 8.2.1 Channel arrangement 8.2.2 UE transmitter characteristics 8.2.2.1 Maximum output power 8.2.2.2 Emission requirements and NS values 8.2.2.2.1 Spurious emission 8.2.3 UE receiver characteristics 8.2.3.1 Reference sensitivity 8.2.3.2 Blocking requirements 8.2.4 A-MPR Evaluation 8.3 BS requirements

2.4.2	Remaining Open issues

- UE RF requirements including OOB, MOP, A-MPR

- Detailed specification updates

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#114:

[1] R4-2501329	Discussion on IoT-NTN B252 UE RF requirements	MediaTek (Hefei) Inc.

[2] R4-2502004	UE-to-UE coexistence and OOB blocking for B252	Qualcomm Inc.

[3] R4-2502850	WF on NR and IoT NTN bands	Aalyria