3GPP TSG RAN meeting #110								                      RP-253507

Baltimore, US, December 08-11, 2025

Status Report to TSG

Agenda item:			9.6.2.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_R19_Simult_RxTx-Core |  |  |  |  |
| Unique ID | 1040125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251536 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N.A | Core part: 12/2025 | Performance part: N/A | Testing part: N.A |  |
| Overall Completion level | Study Item: N.A | Core part: 100% | Performance Part: N/A | Testing part: N.A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Dan Hu |
|  | Company | Huawei |
|  | Email | hudan11@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March). In this WI, there are 6 newly requested BC, and some other remaining issues needed to be completed in Rel-18.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1		RAN4

2.1.1	Agreements

RAN4 #117:

For CA_n5-n8, the UL CA configuration of CA_n5A-n8A and the associated UE RF requirements were introduced with following clarification for UL CA configurations by NOTE 15 and 19,

| NR CA configuration | Uplink CA configuration or single uplink carrier | NR Band | Channel bandwidth (MHz) | Bandwidth combination set |
| --- | --- | --- | --- | --- |
| CA_n5A-n8A | n5A15, CA_n5A-n8A19 | n5 | 5, 10 | 0 |
|  |  | n8 | 5, 10 |  |

NOTE 15: Uplink is only in n5 for CA_n5A-n8A.

NOTE 19: When UL CA_n5A-n8A is supported, some restrictions may be needed to avoid simultaneous n5DL and n8 UL during UL CA_n5A-n8A with DL CA_n5A-n8A configuration. The UE and/or NW behaviors are not specified in the 3GPP specifications when there is a conflict between n5DL and n8UL including dynamic scheduling, semi-static signals and unspecified transitions between n5DL and n8UL.

With such clarification, the CR and TP have been agreed.

- R4-2522452, CR for TS 38.101-1 to introduce 2U2D CA_n5-n8

- R4-2522453, TP to TR 38.793 to introduce UL CA_n5-n8

RAN4 #116bis:

Further discussion of RRM impact w.r.t. scheduling restriction and interruption requirements with two options is captured in the chairman notes,

- Option 1: Handled by gNB scheduling, no RRM spec

- Option 2: RRM spec impact is required for supporting this

2.1.2	Remaining Open issues

None.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#112:

[1] R4-2411157	On simultaneous Rx/Tx, Apple

[2] R4-2411256	Discussion on simultaneous Rx-Tx of CA_n40-n41, Murata Manufacturing Co Ltd

[3] R4-2412540	Discussion on Rel-19 simultaneous Rx-Tx issues, Huawei, Hisilicon.

[4] R4-2414266	Draft CR to 38.101-1 to clarify simultaneous Rx/Tx applicability for FDD-TDD combinations, Apple

[5] R4-2414267	Draft CR to 38.101-3 to clarify simultaneous Rx/Tx applicability for band combinations, Apple

[6] R4-2412541	drafCR to 38.101-1: On Rel-19 simultaneous Rx-Tx, Huawei, Hisilicon

[7] R4-2414268	WF on simultaneous Rx-Tx for CA_n40-n41, Huawei.

RAN4#112bis:

[8] R4-2415027	Discussion on simultaneous Rx/Tx for CA_n40-n41, CMCC

[9] R4-2415328	On simultaneous Rx/Tx for CA_n40A-n41A, Apple

[10] R4-2415359	Further discussion on simultaneous Rx-Tx of CA_n40-n41, Murata Manufacturing Co Ltd

[11] R4-2416262	CA_n40-n41 Simultaneous RxTx, Skyworks Solutions Inc

[12] R4-2416359	drafCR to 38.101-1: On Rel-19 simultaneous Rx-Tx, Huawei, Hisilicon

[13] R4-2417058	WF on simultaneous Tx-Rx for CA_n40A-n41A, Huawei

RAN4#113:

[14] R4-2417984	revisedWID simultaneous Rx-Tx, Huawei, Hisilicon

[15] R4-2417985	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[16] R4-2417986	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, Hisilicon

[17] R4-2417744	On simultaneous Rx/Tx, Apple

[18] R4-2417783	Discussion on MSD for simultaneous Rx-Tx of CA_n40-n41 based on the additional test point, Murata Manufacturing Co Ltd

[19] R4-2418743	Discussion on simultaneous Rx/Tx for CA_n40-n41, CMCC

[20] R4-2419075	Considerations on CA_n40A-n41A, Qualcomm France

[21] R4-2419697	CA_n40-n41 Simultaneous RxTx, Skyworks Solutions Inc

[22] R4-2417983	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[23] R4-2420350	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[24] R4-2420505	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[25] R4-2420351	WF on simultaneous Rx-Tx for CA_n40A-n41A, Huawei

RAN4#114:

[26] R4-2500146	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[27] R4-2500305	On simultaneous RxTx for CA_n40A-n41A, Apple

[28] R4-2501576	CA_n40A-n41A MSD, Qualcomm France

[29] R4-2501953	CA_n40A-n41A second MSD test point, Skyworks Solutions Inc

[30] R4-2501993	On simultaneous RxTx requirements, Skyworks Solutions Inc

[31] R4-2503018	TP to TR38.793 on CA_n40A-n41A, Huawei, HiSilicon

[32] R4-2501944	(LTE_NR_R19_Simult_RxTx-Core) Cat F CR for TS 38.101-1-j00 Simultaneous RxTx clean-up, Skyworks Solutions Inc

[33] R4-2500148	TR 38.793 v0.0.1 Rel-19 Requirements for simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC, Huawei, HiSilicon

[34] R4-2500714	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[35] R4-2500715	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, Hisilicon

[36] R4-2502840    WF on simultaneous Rx-Tx, Huawei

RAN4#114bis:

[37] R4-2503143	TR 38.793 v0.1.0 Rel-19 Requirements for simultaneous RxTx band combinations for NR CADC, NR SUL and LTENR DC, Huawei, HiSilicon

[38] R4-2503145	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[39] R4-2503190	On simultaneous RxTx for CA_n40A-n41A, Apple

[40] R4-2504126	On further improvements for simultaneous Rx-Tx notes, Nokia

[41] R4-2503144	draftCR to 38.101-1 Simultaneous Rx-Tx, Huawei, HiSilicon

[42] R4-2505226	draftCR to 38.101-1 Simultaneous Rx-Tx, Huawei, HiSilicon

[43] R4-2505093	WF on simultaneous Rx-Tx issues for UL CA_n5-n8 and others, Huawei

[44] R4-2505123	LS on simultaneous Tx-Rx capability for TDD-SDL and TDD-FDD combinations, Huawei

RAN4#115:

[45] R4-2505326	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, HiSilicon

[46] R4-2505327	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, HiSilicon

[47] R4-2506975	Revised WID for Rel-19 simultaneous Rx-Tx, Huawei, HiSilicon, China Telecom, CATT

[48] R4-2505324	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[49] R4-2506269	Views on 3 switching solutions for n5-n8 2UL/2DL, Samsung

[50] R4-2505451	Views on CA_n5A-n8A with non-simultaneous Rx-Tx, Apple

[51] R4-2507063	CA_n5A-n8A, Qualcomm France

[52] R4-2507374	On simultaneous RxTx and capability for overlapping FDD bands, Nokia

[53] R4-2505325	draftCR to 38.101-3 Simultaneous Rx-Tx, Huawei, HiSilicon

[54] R4-2508100	draftCR to 38.101-3 Simultaneous Rx-Tx, Huawei, HiSilicon

[55] R4-2506073	draftCR for TS 38.101-1 2U/2D n5-n8, CATT, China Telecom, Huawei, HiSilicon

[56] R4-2506064	draft reply LS to RAN2 on UE capability for FDD-FDD inter-band CA simultaneous Rx/Tx, CATT

[57] R4-2506391	Reply LS on UE capability for FDD-FDD inter-band CA simultaneous RxTx, ZTE

[58] R4-2507910	WF on simultaneous Rx/Tx requirements, Huawei

RAN4#116:

[59] R4-2510471	TR38.793 v0.2.0, Huawei, HiSilicon

[60] R4-2511850	WF on CA_n5_n8, CATT, Huawei, China Telecom, China Unicom, Anterix

[61] R4-2509250	draftCR for TS 38.101-1 to introduce 2U/2D n5-n8, CATT, China Telecom, Huawei, HiSilicon

[62] R4-2511851	TP to TR 38.793 to introduce UL CA_n5-n8, CATT

[63] R4-2509252	Discussion on non-concurrent n5 DL and n8 UL in Rel-19 to enable UL CA_n5-n8, CATT

[64] R4-2509565	Views on CA_n5A-n8A with non-simultaneous Rx-Tx, Apple

[65] R4-2510468	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[66] R4-2510519	Views on UL CA_n5-n8 with non-concurrent n5 DL and n8 UL, China Telecom

[67] R4-2511899	TP to TR 38.793 on applicability of mandatory support of simultaneous Rx-Tx, Nokia

[68] R4-2511054	CA_n5A-n8A, Qualcomm

RAN4#116bis:

[69] R4-2513168	Discussion on RRM impacts on non-concurrent n5 DL and n8 UL in Rel-19 to enable UL CA_n5-n8	CATT

[70] R4-2513169	TP to TR 38.793 to introduce UL CA_n5-n8	CATT

[71] R4-2513288	Discussion on UL CA_n5-n8 with non-concurrent n5 DL and n8 UL	China Telecom

[72] R4-2514184	Discussion on RRM impacts for CA_n5_n8	Huawei, HiSilicon

[73] R4-2514245	Discussion on RRM impacts on simultaneous CA_n5_n8	MediaTek inc.

RAN4#117:

[74] R4-2522452	CR for TS 38.101-1 to introduce 2U/2D CA_n5-n8	CATT, China Telecom, Huawei, HiSilicon

[75] R4-2522453	TP to TR 38.793 to introduce UL CA_n5-n8	CATT

[76] R4-2520079	Discussion on non-concurrent n5 DL and n8 UL in Rel-19 to enable UL CA_n5-n8	CATT

[77] R4-2520080	Discussion on RRM impacts on CA_n5-n8	CATT

[78] R4-2520255	More on CA_n5-n8 UE RF	Huawei, HiSilicon

[79] R4-2520868	Discussion on non-concurrent n5 DL and n8 UL for CA_n5-n8	China Telecom

[80] R4-2521132	On the feasibility of n5-n8	Ericsson

[81] R4-2521656	Discussion on RRM impacts for CA_n5_n8	Huawei, HiSilicon

[82] R4-2521663	About CA_n5A-n8A	Qualcomm

[83] R4-2522060	About CA_n5A-n8A	Qualcomm

[84] R4-2522068	Discussion on RRM impacts on simultaneous CA_n5_n8	MediaTek inc.

[85] R4-2520609	TR 38.793_v0.3.0

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template