## Slide 1: Consideration on the progress of Phase-1 NR CMCC
3GPP TSG RAN meeting #77 RP-171992
Sapporo, JP, 11 - 14 Sep 2017
Agenda item: 9.2.1
Document for: Discussion

## Slide 2: Background and Observations
Only three meetings are available before the first frozen timeline, while some critical components, procedures or designs are still in open state without consolidated progress, e.g.
  Search space and DCI format in CORSET
  Uplink control channel
  Time/frequency resource allocation
  Etc.
Package solutions are prevailing in some topics; otherwise no progress could be ever made. This is mainly due to the unfortunate fact that WF driven discussions overwhelm the roles of technical contributions. Additionally, paramount amount of contributions is a huge challenge in itself
Insufficient online time or opportunities are available for joint review or cross checking of the agreements achieved from various parallel sessions, which may lead to incompatible designs, e.g.
  SS burst set transmission vs frame structure
  RLM(mobility) vs beam recovery(MIMO beam management)
Overall, the in-time completion and quality of Phase-1 NR specifications are in to be concerned over

## Slide 3: Proposals
To guarantee the high quality of Phase-1 NR to be frozen in due time, it is proposed:
  To allocate more joint session TUs for agreements related to critical agendas
  Features with no impacts on forward compatibility or deployment strategy should be postponed, e.g. at least from RAN1 perspective,
    Control channel related :
      resource multiplexing of control and data
      Frequency first mapping of REGs to CCE
    CBG based feedback in HARQ design
    Transmit diversity for PUCCH
    Preemption indication for UL
    Subband precoding for UL transmission
    Cross-link interference
    Etc.
  or from RAN4 perspective, e.g., at least
    Multiple carriers in MN for EN-DC
    Large bundled “package proposals” at the last minute should be avoided. If this does happen unfortunately, the timeline for Phase-1 frozen should be re-visited