3GPP TSG RAN meeting #82										RP-182490

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			9.3.6

| WI / SI Name | Study on NR V2X |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_V2X |  |  |  |  |
| Unique ID | 800096 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182111 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2019 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 70 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | SEO, Hanbyul |
|  | Company | LG Electronics |
|  | Email | hanbyul.seo@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

0.5 TU is proposed to the RF session of RAN4#90 in order to handle RAN1 LS.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

234 contributions were submitted to RAN1#94bis. 239 contributions were submitted to RAN1#95.

2.1.1	Agreements

RAN1#94bis

RAN1 endorsed TR38.885 v0.0.1 (R1-1811096).

For sidelink design, RAN1 made the following agreements:

- Agreements on Layer-1 ID

  - Layer-1 destination ID is conveyed via PSCCH.

    - FFS how many bits are conveyed.

    - FFS details for each of the unicast/groupcast/broadcast cases

  - Additional Layer-1 ID(s) is conveyed via PSCCH at least for the purpose of identifying which transmissions can be combined in reception when HARQ feedback is in use.

    - FFS whether this ID can be used for other HARQ feedback related operation.

    - FFS other purpose

    - FFS how many bits are conveyed.

  - FFS details including how to convey the ID(s), e.g., whether the ID(s) is conveyed in the SCI or used for CRC scrambling.

- Agreements on sidelink HARQ feedback

  - For unicast, sidelink HARQ feedback and HARQ combining in the physical layer are supported.

    - FFS details, including the possibility of disabling HARQ in some scenarios

  - For groupcast, sidelink HARQ feedback and HARQ combining in the physical layer are supported.

    - FFS details, including the possibility of disabling HARQ in some scenarios

- Agreements on sidelink CSI acquisition

  - In the context of sidelink CSI, RAN1 to study further which of the following information is useful in sidelink operation when it is available at the transmitter.

    - Information representing the channel between the transmitter and receiver

    - Information representing the interference at receiver

    - Examples for this information are

      - CQI, PMI, RI, RSRP, RSRQ, pathgain/pathloss, SRI, CRI, interference condition, vehicle motion

    - FFS including

      - Such information can be acquired using reciprocity or feedback

      - Time scale of the information

      - Which information is useful in which operation and scenario

- Agreements on sidelink numerology

  - NR sidelink supports the SCSs supported by Uu in a given frequency range, i.e., {15, 30, 60 kHz} in FR1 and {60, 120 kHz} in FR2.

    - FFS the supported CP length

    - Baseline is that a UE is not required to receive sidelink transmissions using different SCSs simultaneously in a given carrier.

      - FFS if this applies to sidelink synchronization signals/channels

    - Baseline is that a UE is not required to transmit sidelink transmissions using different SCSs simultaneously in a given carrier.

      - FFS if this applies to sidelink synchronization signals/channels

- Agreements on PSCCH and PSSCH multiplexing

  - For PSCCH and associated PSSCH multiplexing

    - At least one of Option 1A, 1B, and 3 is supported.

      - FFS whether some options require transient period between PSCCH and PSSCH.

    - FFS whether to support Option 2

- Agreements on control and feedback information in sidelink

  - Sidelink control information (SCI) is defined.

    - SCI is transmitted in PSCCH.

    - SCI includes at least one SCI format which includes the information necessary to decode the corresponding PSSCH.

      - NDI, if defined, is a part of SCI.

  - Sidelink feedback control information (SFCI) is defined.

    - SFCI includes at least one SFCI format which includes HARQ-ACK for the corresponding PSSCH.

      - FFS whether a solution will use only one of “ACK,” “NACK,” “DTX,” or use a combination of them.

    - FFS how to include other feedback information (if supported) in SFCI.

    - FFS how to convey SFCI on sidelink in PSCCH, and/or PSSCH, and/or a new physical sidelink channel

  - FFS in the context of Mode 1:

    - whether/how to convey information for SCI on downlink

    - whether/how to convey information of SFCI on uplink

- Agreements on sidelink resource pool and bandwidth part

  - At least resource pool is supported for NR sidelink

    - Resource pool is a set of time and frequency resources that can be used for sidelink transmission and/or reception.

      - FFS whether a resource pool consists of contiguous resources in time and/or frequency.

      - A resource pool is inside the RF bandwidth of the UE.

      - FFS how gNB and other UEs know the RF bandwidth of the UE

    - FFS if BWP (if defined) can be used to in defining at least part of resource pool

    - FFS if the numerology of a resource pool is indicated as a part of (pre-)configuration for resource pool, carrier, band, or BWP (if defined)

    - UE assumes a single numerology in using a resource pool.

    - Multiple resource pools can be configured to a single UE in a given carrier.

      - FFS how to use multiple resource pools when (pre-)configured.

  - FFS BWP is supported for NR sidelink

    - FFS whether RAN1 can assume that at most one BWP is configured in a carrier from the system perspective.

    - It is RAN1 understanding that, in some cases, the entire system bandwidth is covered by a single BWP.

    - FFS the details of BWP configurations, including the possibility of restricting the number of BWPs

    - FFS whether BWP for TX and RX is separated or a common BWP applied to both TX and RX

    - There is at most one activated sidelink BWP for a UE in a given carrier as in the Uu case

      - Further study the feasibility, benefit, and impact of sidelink BWP switching

    - Aim to conclude in RAN1#95

      - Companies are encouraged to provide more analysis, including checking current Rel-15 specification regarding BWP related text

- Agreements on sidelink synchronization references

  - At least GNSS, gNB, NR UE, and eNB are supported as the synchronization source for NR V2X.

    - eNB as a synchronization source for NR V2X UEs supporting LTE Uu/PC5 or Uu only (no change to the eNB behaviour)

    - Whether a source is supported is for further NR V2X UE capability consideration

- Agreements on sidelink synchronization cases

  - NR V2X sidelink operation includes the following cases:

    - NR V2X sidelink is synchronized with LTE V2X sidelink

    - NR V2X sidelink synchronization procedure operates independently to the LTE V2X sidelink synchronization procedure

- Working assumption on synchronization evaluation assumptions

  - For the purpose of evaluation, the initial frequency error should be within ±[5] ppm with the assumption of uniform distribution [-5, 5] for NR V2X sidelink synchronization.

    - Note: This is the error of the local oscillator for the Tx and Rx with respect to the absolute carrier frequency.

- Agreements on sidelink synchronization signal block

  - The design of NR V2X sidelink synchronization signals and PSBCH uses NR SSB structure as the starting point with the following properties,

    - NR V2X synchronization signals include sidelink PSS (S-PSS) and sidelink SSS (S-SSS) and are structured with PSBCH in a block format (S-SSB)

  - Periodic transmission of S-SSB in NR V2X  is supported

    - FFS:  whether one/more S-SSB is transmitted in a period

- Agreements on sidelink resource allocation mode-2(a)

  - Sidelink sensing and resource selection procedures are studied for Mode-2(a)

    - The following techniques are studied to identify occupied sidelink resources

      - decoding of sidelink control channel transmissions

      - sidelink measurements

      - detection of sidelink transmissions

      - other options are not precluded, including combination of the above options

    - The following aspects are studied for sidelink resource selection

      - how a UE selects resource for PSCCH and PSSCH transmission (or other sidelink physical channel/signal, if it is introduced)

      - which information is used by UE for resource selection procedure

- Agreements on sidelink resource allocation mode-2(b)

  - The following aspects about assistance information are studied for Mode 2(b)

    - Which assistance information is used and how it is acquired

    - Which UE sends assistance information

    - How to deliver assistance information, including physical channel and UE behavior

    - How assistance information is taken into account in determination of sidelink resource for transmission

  - RAN1 to further study whether some or all of Mode-2(b) functionality is a part of Mode-2(a)(c)(d)

- Agreements on sidelink resource allocation mode-2(c)

  - The following aspects are studied for Mode 2(c)

    - How to assign resource(s) for UE sidelink transmission to mitigate collisions and half-duplex impacts

    - Whether any sensing or resource selection procedure is used on top of configured grant(s)

    - Whether and how to use any granted but unused resources

    - How to adapt to traffic variation

    - How it is different from Mode-1 operation for in-coverage scenario

    - How it is different from Mode-2(a), when Mode-2(a) uses dedicated resource pool with dedicated sidelink resource pool configuration

    - Whether and how this mode operates out of network coverage

  - RAN1 to further study whether some or all of Mode-2(c) functionality is a part of Mode-2(a)(b)(d)

- Agreements on sidelink resource allocation mode-2(d)

  - The following aspects are studied for Mode 2(d)

    - In which use cases/scenarios this mode is applicable

    - What is the overall architecture for Mode-2(d) operation

    - How to decide which UE schedules which other UE(s) and how to maintain this relationship

    - What is the procedure of UE(s) when the scheduling UE disappears

    - What is the scheduling UE behavior and signaling mechanism to schedule sidelink resources for transmission/reception for other UEs

    - Which resources can be used to schedule other UEs

    - Inter- and intra-UE collision handling and sidelink resource allocation mechanisms across groups

  - RAN1 to further study whether or not some or all of the above aspects are applicable to 2(b)

- Agreements on the simulation assumptions

  - The following table is used as the simulation profile.

|  | Unicast | Multicast | Broadcast | Mixture |
| --- | --- | --- | --- | --- |
| Sidelink frequency (GHz) | 6, 30 | 6, 30 | 6, 30 | 6, 30 |
| Traffic models | Periodic: Medium intensity; [50] ms inter-packet arrival, [50]% vehicles generate packets. Aperiodic: Medium intensity, 100% vehicles generate packets. Periodic and aperiodic traffic are simulated separately. | Periodic: Medium intensity; [50] ms inter-packet arrival, [50]% vehicles generate packets. Aperiodic: Medium intensity, 100% vehicles generate packets. Periodic and aperiodic traffic are simulated separately. | Periodic: Medium intensity; [50] ms inter-packet arrival, [50]% vehicles generate packets Aperiodic: Medium intensity, 100% vehicles generate packets. Periodic and aperiodic traffic are simulated separately. | 33%, 33%, 34% vehicles generate unicast, multicast, broadcast packets, respectively. For each traffic type, 50% is periodic and 50% is aperiodic. Periodic: Medium intensity; 100 ms inter-packet arrival Aperiodic: Medium intensity |
| Simulation environment, UE drop and mobility | Highway: Option A Urban: Option A | Highway: Option A Urban: Option A | Highway: Option A Urban: Option A | Highway: Option A Urban: Option A |
| Number of Tx/Rx antenna elements for vehicle UE* | 2Tx/4Rx for 6 GHz FFS for 30 GHz | 2Tx/4Rx for 6 GHz FFS for 30 GHz | 2Tx/4Rx for 6 GHz FFS for 30 GHz | 2Tx/4Rx for 6 GHz FFS for 30 GHz |
| Antenna model for vehicle UE | Option 1 | Option 1 | Option 1 | Option 1 |
| Channel model | As defined | As defined | As defined | As defined |
| SL simulation bandwidth (MHz) | 20 MHz for 6 GHz 100 MHz for 30 GHz | 20 MHz for 6 GHz 100 MHz for 30 GHz | 20 MHz for 6 GHz 100 MHz for 30 GHz | 20 MHz for 6 GHz 100 MHz for 30 GHz |

* Note: The number of antennas can be increased for the evaluations for transmissions using more than 2 layers.

  - The transmitter-receiver association model in TR 37.885 is used, with setting X and Y to [150 meters for Urban and 320 meters for Freeway] as baseline.

    - Other values of X and Y are not precluded.

  - When evaluating V2I based on Uu, it is assumed that the packet is generated at the location where UE-type RSU is placed.

  - As in the case of periodic traffic model 1, the first packet arrival time is also randomized in a uniform manner for other periodic traffic models in TR 37.885 (i.e., with a random starting point for each UE”)

  - Update the previous agreements as follows:

When a V2V link is in NLOSv, additional vehicle blockage loss is added as follows:

-	The blocker height is the vehicle height which is randomly selected out of the three vehicle types according to the portion of the vehicle types in the simulated scenario.

-	The additional blockage loss is max {0 dB, a log-normal random variable}.

-	Case 1: Minimum antenna height value of TX and RX > Blocker height

-	No additional blockage loss

-	Case 2: Maximum antenna height value of TX and RX < Blocker height

-	Mean: 9+ max(0, 15*log10(d)-41) dB, standard deviation: 4.5 dB

-	Case 3: Otherwise

-	Mean: 5+ max(0, 15*log10(d)-41) dB, standard deviation: 4 dB

  - It is noted that the link performance in current NLOS model has error floor due to the unbounded delay spread of the current fast fading channel in NLOS

  - To use CDL models for link level simulations

    - Detailed CDL parameters were agreed during email discussion and captured in R1-1812083 [REF]

For evaluation of Uu for advanced V2X use cases, RAN1 made the following agreements:

- Agreements on multiple active UL configured grants

  - For Uu for advanced V2X use cases, NR supports having multiple active UL configured grants in a given BWP in a given cell.

    - Details FFS

    - An LS was sent to RAN2 to inform this agreement R1-1812058

- Agreements on UE assistance information report

  - NR supports that UE reports assistance information to the gNB, consisting of at least (with details FFS):

    - UE-related geographic information (e.g., position).

    - Reports of Uu V2X traffic-related information (at least for periodic traffic)

For Uu-based sidelink resource allocation/configuration, RAN1 made the following agreements:

- Agreements on cross-RAT sidelink control => This agreement may have cross-TSG impact.

  - It is supported that LTE Uu provides at least necessary semi-static configuration for NR mode-2 SL communications

    - FFS details

  - Further study impact and benefits of LTE Uu managing NR mode-1 SL communications

  - It is supported that NR Uu provides necessary semi-static configuration for mode-4 LTE SL communications

    - From RAN1 perspective, signalling should be similar to LTE in terms of UE-specific or cell-specific

    - Signalling details up to RAN2

  - Further study feasibility, benefits (others than ones already identified for LTE) and impact of NR Uu managing LTE mode-3 SL communications.

  - An LS was sent to RAN2 to inform these agreements and ask the corresponding RAN2 work,

- Agreements on NR sidelink control by NR Uu

  - Continue studying NR sidelink resource allocation techniques by NR Uu for mode-1:

    - Dynamic resource allocation

    - Semi-persistent scheduling allocation or NR grant type-2 (activation/de-activation by physical layer signaling)

    - Grant free transmission i.e., configured NR grant type-1

- Agreements on controlling sidleink operating in a shared carrier

  - Study further which resources to use for SL transmission and other network-control sidelink issues (e.g., power control) in the case of shared carrier

For QoS management, RAN1 made the following agreements:

- Agreements on usage of QoS parameters in the physical layer => This agreement may have cross-TSG impact.

  - RAN1 studies further how to use

    - priority,

    - latency,

    - reliability,

    - minimum required communication range (as defined by higher layers) if agreed to use

  - in the physical layer aspects of at least

    - resource allocation and

    - congestion control and

    - resolution of in-device coexistence issues and

    - power control

For coexistence, RAN1 made the following agreements:

- Agreements on TDM and FDM solutions

  - In the context of in-device coexistence between NR and LTE V2X sidelinks (not co-channel),

    - TDM solutions are those that prevent overlapping or simultaneous NR and LTE V2X sidelink transmissions.

    - FDM solutions are those that involve simultaneous transmissions of NR and LTE V2X sidelink transmissions and defining mechanisms for sharing the total device power between the two.

  - For TDM solutions, LTE and NR V2X sidelinks are assumed to be synchronized

    - FFS accuracy of time alignment/synchronization

    - FFS alignment whether slot level and/or DFN based alignment is needed

  - For TDM solutions, the following aspects are studied in RAN1:

    - Long term time-scale coordination

      - Potential transmissions in time of LTE and NR V2X are statically/quasi-statically determined

      - UE behaviour when LTE and NR V2X sidelink transmissions overlap in time is FFS

    - Short time-scale coordination

      - Transmissions in time of LTE and NR V2X are known to each RAT (details FFS)

      - UE behaviour when LTE and NR V2X sidelink transmissions overlap in time is FFS

    - FFS coordination details

    - FFS UE assistance for coordination

RAN1#95

RAN1 endorsed TR38.885 v0.1.1 (R1-1812252).

For sidelink design, RAN1 made the following agreements:

- Agreements on sidlelink waveform

  - At least CP-OFDM is supported.

  - Continue study on whether to support DFT-S-OFDM including the potential issues and the following potential benefit:

    - Synchronization coverage enhancement

    - PSCCH coverage enhancement, e.g., with Option 2 of PSCCH/PSSCH multiplexing with the restriction that PSCCH and PSSCH use adjacent frequency resources

    - Feedback channel coverage enhancement

  - A single waveform is used in all the sidelink channels in a carrier.

    - Note: A sequence based channel can be supported in any waveform.

    - (Pre-)configuration will be used to determine the used waveform if the specification supports multiple waveforms.

- Agreements on sidelink numerology

  - For PSCCH/PSSCH in FR1, NR V2X supports normal CP for 15kHz, 30kHz, 60kHz, and extended CP for 60kHz.

    - FFS extended CP for 30 kHz in FR1.

  - FFS CP for PSCCH/PSSCH in FR2

    - E.g., NR V2X supports normal CP for 60kHz and 120kHz, and extended CP for 60kHz

      - FFS extended CP for 120 kHz in FR2.

  - Only one combination of CP length and SCS is used in a carrier at a given time for NR V2X UEs communicating with each other using SL

- Agreements on sidelink bandwidth part

  - BWP is defined for NR sidelink.

    - In a licensed carrier, SL BWP is defined separately from BWP for Uu from the specification perspective.

      - FFS the relation with Uu BWP.

    - The same SL BWP is used for both Tx and Rx.

    - Each resource pool is (pre)configured within a SL BWP.

    - Only one SL BWP is (pre)configured for RRC idle or out of coverage NR V2X UEs in a carrier.

    - For RRC connected UEs, only one SL BWP is active in a carrier. No signalling is exchanged in sidelink for activation and deactivation of SL BWP.

      - Working assumption: only one SL BWP is configured in a carrier for a NR V2X UE

        - Revisit in the next meeting if significant issues are found

    - Numerology is a part of SL BWP configuration.

  - Note: This does not intend to make restriction in designing the sidelink aspects related to SL BWP.

  - Note: This does not preclude the possibility where a NR V2X UE uses a Tx RF bandwidth the same as or different than the SL BWP.

- Working assumption on PSCCH and PSSCH multiplexing

  - Regarding PSCCH / PSSCH multiplexing, at least option 3 is supported for CP-OFDM.

    - RAN1 assumes that transient period is not needed between symbols containing PSCCH and symbols not containing PSCCH in the supported design of option 3.

    - FFS how to determine the starting symbol of PSCCH and the associated PSSCH

    - FFS for other options. e.g. whether some of them are supported to increase PSCCH coverage.

  - An LS was sent to RAN4 to ask the need of transient period for options 1A/1B/3 [R1-1814165]

- Working assumption on AGC and switching time

  - For RAN1 evaluation purpose only, until RAN4 response on AGC and switching time, it is assumed that one symbol is used for AGC and another one symbol is used for TX/RX switching.

  - Note: TX/RX switching includes transition in the power amplifier.

- Agreements on physical sidelink feedback channel

  - Physical sidelink feedback channel (PSFCH) is defined and it is supported to convey SFCI for unicast and groupcast via PSFCH.

- Agreements on sidelink HARQ feedback

  - When SL HARQ feedback is enabled for unicast, the following operation is supported for the non-CBG case:

    - Receiver UE generates HARQ-ACK if it successfully decodes the corresponding TB. It generates HARQ-NACK if it does not successfully decode the corresponding TB after decoding the associated PSCCH which targets the receiver UE.

    - FFS whether to support SL HARQ feedback per CBG

  - When SL HARQ feedback is enabled for groupcast, the following operations are further studied for the non-CBG case:

    - Option 1: Receiver UE transmits HARQ-NACK on PSFCH if it fails to decode the corresponding TB after decoding the associated PSCCH. It transmits no signal on PSFCH otherwise. Details are FFS including the following:

      - Whether to introduce an additional criterion in deciding HARQ-NACK transmission

      - Whether/how to handle DTX issue (i.e., transmitter UE cannot recognize the case that a receiver UE misses PSCCH scheduling PSSCH)

      - Issues when multiple receiver UEs transmit HARQ-NACK on the same resource

        - How to determine the presence of HARQ-NACK transmissions from receiver UEs

        - Whether/how to handle destructive channel sum effect of HARQ-NACK transmissions from multiple receiver UEs if the same signal is used

    - Option 2: Receiver UE transmits HARQ-ACK on PSFCH if it successfully decodes the corresponding TB. It transmits HARQ-NACK on PSFCH if it does not successfully decode the corresponding TB after decoding the associated PSCCH which targets the receiver UE. Details are FFS including the following:

      - Whether to introduce an additional criterion in deciding HARQ-ACK/NACK transmission

      - How to determine the PSFCH resource used by each receiver UE

    - FFS whether to support SL HARQ feedback per CBG

    - Other options are not precluded

  - It is supported to enable and disable SL HARQ feedback in unicast and groupcast. => This agreement may have cross-TSG impact.

    - FFS when HARQ feedback is enabled and disabled.

  - Study further whether to support UE sending to gNB information which may trigger scheduling retransmission resource in mode 1. FFS including

    - Which information to send

    - Which UE to send to gNB

    - Which channel to use

    - Which resource to use

- Agreements on synchronization evaluation assumptions

  - Confirm the working assumption that initial frequency error before synchronized to any synchronization source should be within ±5 ppm for the purpose of evaluation.

  - Using the below table as a starting point for evaluation assumptions for sidelink synchronization LLS.

    - Detection probability of S-PSS/S-SSS

    - Decoding BLER of PSBCH

    - Check further offline regarding UE speeds (absolute vs. relative, including current channel model assumptions in the TR) => on Friday, confirmed to be relative speed and thus, the speeds in the table below need to be doubled

    - Discuss further offline payload size of PSBCH => to revisit in the next RAN1 meeting. Companies to report the assumed payload size of PSBCH in their evaluations

|  | Below 6GHz | Above 6GHz |
| --- | --- | --- |
| Carrier Frequency | 6 GHz | 30 GHz |
| Channel Model | CDL channel models |  |
| Subcarrier Spacing(s) | 15, 30, 60 kHz | 60, 120 kHz |
| SNR Range | > -6 dB | > -6 dB |
| UE Speed | 3 km/h, 120 km/h (mandatory) 30km/h, 250 km/h (optional) | 3 km/hr, 120 km/h (mandatory) |
| Interference model | Scenario 1: no interference Scenario 2: effect of interference includes in the model | Scenario 1: no interference |
| Initial Frequency Offset | TX: Uniform distribution within [-5, 5] ppm of nominal carrier frequency RX: Uniform distribution within [-5, 5] ppm of nominal carrier frequency |  |

- Agreements on S-SSB numerology

  - S-SSB has the same numerology, which includes SCS and CP length, as that of control and data channels for a given carrier

- Agreements on S-SSB bandwidth

  - The transmission bandwidth for S-SSB is within the BW of the (pre)-configured SL-BWP.

    - FFS:  The actual transmission BW for S-SSB and sync raster

  - For evaluation of V2X S-SSB, the transmission bandwidth of S-SSB is in proportion to the SCS for the design of V2X S-SSB.

    - Alt1: 24 PRBs

    - Alt2: 20 PRBs

    - Other values are not precluded

- Agreements on S-PSS/S-SSS sequences

  - For the evaluation of S-PSS/S-SSS, the sequences and/or polynomials used in NR Uu PSS/SSS are used as the starting point of the NR V2X S-PSS/S-SSS design.

    - Others are not precluded.

  - The aspects of synchronization sequence for NR V2X to be considered for the evaluation include,

    - The length of S-PSS and S-SSS sequences

    - If and how to distinguish from NR Uu PSS and SSS sequences

    - The number of NR SL-SSID targeted in the design of NR V2X S-PSS/S-SSS

      - Use cases of NR SL-SSID should be addressed

- Agreements on the study aspects in sidelink synchronization

  - The study of NR V2X synchronization includes synchronization based on S-SSB

  - The study also includes use of other sidelink signals/channels (e.g., other RSs in the SL, using PSSCH, using PSCCH, etc.) for the sidelink synchronization

- Agreements on sensing and resource selection procedure

  - Sensing procedure is defined as SCI decoding from other UEs and/or sidelink measurements

    - FFS information extracted from SCI decoding

    - FFS sidelink measurements used

    - FFS UE behavior and timescale of sensing procedure

    - Note: It is up to further discussion whether SFCI is to be used in sensing procedure

    - Note: Sensing procedure can be discussed in the context of other modes

  - Resource (re)-selection procedure uses results of sensing procedure to determine resource(s) for sidelink transmission

    - FFS timescale and conditions for resource selection or re-selection

    - FFS resource selection / re-selection details for PSCCH and PSSCH transmissions

    - FFS details for PSFCH (e.g. whether resource (re)-selection procedure based on sensing is used or there is a dependency/association b/w PSCCH/PSSCH and PSFCH resource)

    - FFS impact of sidelink QoS attributes on resource selection / re-selection procedure

- Agreements on sidelink resource allocation mode-2(a)

  - For Mode-2(a), the following schemes for resource selection are evaluated, including

    - Semi-persistent scheme: resource(s) are selected for multiple transmissions of different TBs

    - Dynamic scheme: resource(s) are selected for each TB transmission

- Agreements on sidelink resource allocation mode-2(b)

  - Mode-2(b) to be studied as a functionality that can be a part of Mode-2(a)(c)(d) operation, when one UE assists sidelink resource selection for other UE(s)

  - Note: Mode-2(b) is not supported/studied as a standalone sidelink resource allocation mode

- Agreements on sidelink resource allocation mode-2(c)

  - For out of coverage operation, Mode-2(c) assumes (pre)-configuration of single or multiple sidelink transmission patterns (patterns are defined on each sidelink resource pool).

  - For in-coverage operation, Mode-2(c) assumes that gNB configuration indicates single or multiple sidelink transmission patterns (patterns are defined on each sidelink resource pool)

  - FFS pattern design in time and frequency for periodic and aperiodic traffic

  - If single pattern is configured to transmitting UE there is no sensing procedure executed by UE

  - If multiple patterns are configured to transmitting UE there is a possibility of sensing procedure executed by UE

  - Pattern is defined as follows

    - Size of the resource in time and frequency

    - Position(s) of the resource in time and frequency

    - Number of resources

  - FFS pattern selection procedure by UE

- Agreements on sidelink resource allocation mode-2(d)

  - For Mode-2(d) operation, further study the following potential radio-layer procedures including at least the following

    - Procedures to become/serve as a scheduling UE for in-coverage and out-of-coverage scenarios

      - The following options are identified for further study:

        - Scheduling UE is configured by gNB

        - Application layer or pre-configuration selects scheduling UE

        - Receiver UE schedules transmissions of the transmitter UE during the session

        - Scheduling UE is decided by multiple UEs including the one that is finally selected

          - UE may autonomously decide to serve as a scheduling UE (self-nomination) / offer scheduling UE functions

  - Initialization of Mode-2(d) operation is FFS

  - For Mode-2(d) operation, further study the following potential radio-layer procedures including at least the following

    - Procedure to determine a set of sidelink resources a scheduling UE can use for scheduling of other UEs

      - The following options are identified:

        - Based on sensing procedure by scheduling UE

        - Configured by gNB if scheduling UE is in-coverage

        - Pre-configured if scheduling UE is out of coverage

        - Transmitting UE provides information about sidelink resources to scheduling UE

    - FFS behavior/algorithm of scheduling UE

    - Behavior of scheduling UE to signal scheduling decisions for transmission/reception of other UEs

      - The following options are identified:

        - Physical layer signaling

        - Higher layer signaling

    - UE behavior to (re)-select scheduling UE(s)

    - UE behavior to associate to scheduling UE(s)

    - UE behavior when scheduling UE stop scheduling

    - Resource management to address collision/interference and half-duplex issues b/w UEs scheduled by different scheduling UEs

    - Relationship between scheduling UE and UE groups from upper layer perspective

      - Whether UEs from the same upper layer group are served by the same scheduling UE

    - Resources used for communication before UE is associated with a scheduling UE

    - Procedures to switch between Mode-2(d) from/to other submodes

For evaluation of Uu for advanced V2X use cases, RAN1 made the following agreements:

- Agreements on UL configured grants

  - DCI is used to identify the type-2 UL configured grant to be activated or released.

    - FFS Single DCI for multiple type-2 UL configured grants.

- Agreements on NR UE reporting on Uu

  - From RAN1 perspective, NR UE reporting on Uu that include at least traffic periodicity, timing offset, and message size is beneficial at least for the purpose of managing multiple UL configured grants.

  - NR supports UE reporting over Uu of sidelink traffic-related information.

    - FFS contents

- Conclusions on the agenda to study enhancements on Uu reporting

  - For this and future meetings, enhancements on Uu reporting for managing of Uu grants and configuration will be discussed in this AI (“Evaluation of Uu for advanced V2X use cases”).

  - For this and future meetings, enhancements on Uu reporting for managing of SL grants and configuration will be discussed in the AI “Uu-based sidelink resource allocation/configuration”.

For Uu-based sidelink resource allocation/configuration, RAN1 made the following agreements:

- Agreements on NR sidelink resource allocation mode-1 by NR Uu

  - The following NR sidelink resource allocation techniques by NR Uu for mode-1 are supported:

    - Dynamic resource allocation

    - Configured grant.

      - FFS whether type-1 and/or type-2

- Agreements on LTE sidelink mode-3 by NR Uu

  - In continuing evaluating NR Uu scheduling of LTE sidelink mode-3, consider at least:

    - What will be required on the UE side to support such feature

    - DCI design (e.g., whether DCI 5A can be reused)

    - Deployment scenarios where it is beneficial

For QoS management, RAN1 made the following agreements:

- Conclusions on the selection of QoS model

  - Selection of QoS model (QoS Flow or per-packet QoS) for the NR V2X sidelink is outside the scope of RAN1

For coexistence, RAN1 made the following agreements:

- Agreements on the coexistence study cases

  - Consider solutions for sidelink coexistence for the following:

    - Potential LTE V2X Tx and NR V2X Tx

    - Potential LTE V2X Tx and NR V2X Rx

    - Potential LTE V2X Rx and NR V2X Tx

  - FFS the case of potential LTE V2X Rx and NR V2X Rx, e.g., whether or not it can be handled implementation

  - RAN1 will identify both TDM and FDM solutions for coexistence. The specific support for each solution is FFS.

  - For FDM solutions:

    - For both dynamic and semi-static power allocation solutions, RAN1 assumes synchronization between NR and LTE V2X sidelinks, for a NR V2X UE when NR and LTE V2X sidelinks are intra-band

    - The case of inter-band is FFS

  - Note: If the identified solutions can be applied to systems that are not synchronized, then RAN1 may revisit this assumption.

RAN1 endorsed TR38.885 v1.0.0 (R1-1814389).

2.1.2	Remaining Open issues

- Sidelink design

  - Identify technical solutions for a NR sidelink design

    - Study details of the physical layer structures including sidelink channel multiplexing, the resource pool structure, and  support of additional waveform and CP length

    - Study details of sidelink physical layer procedures including CSI acquisition, power control, link adaptation, and multi-antenna transmission scheme

    - Study details of sidelink synchronization mechanism including the design options for signals/channels used in synchronization, and the synchronization procedures

    - Study details of the options identified for NR sidelink resource allocation mode-2

- Uu enhancements for advanced V2X use cases

  - Evaluation on whether Rel-15 NR Uu and LTE Uu interfaces will support advanced V2X use cases

    - Identify additional enhancements, if any

- Uu-based sidelink resource allocation/configuration

  - Study details of NR sidleink resource allocation mode-1 including the solutions for the configured grant

  - Study whether to support of dynamic cross-RAT sidelink control

- QoS management

  - Study technical solutions for congestion control

- Coexistence

  - Study details of TDM and FDM solutions for in-device coexistence in the ‘not co-channel’ scenario

2.2	RAN2

123 contributions were submitted to RAN2#103bis. 186 contributions were submitted to RAN2#104.

2.2.1	Agreements

RAN2#103bis

RAN2 agreed to study and prioritize the Uu control/configuration of NR SL and LTE SL in SA scenarios, i.e. gNB and ng-eNB (FFS on the support of mode1 for the cross-RAT control) for NR V2X sidelink communication. MR-DC scenarios were also captured in TR but will be deprioritized compared to SA scenarios.

The following agreements were made for support of unicast, groupcast and broadcast in NR V2X sidelink communication:

- Unicast, groupcast, and broadcast should be supported for all of the in-coverage, out-of-coverage, and partial coverage scenarios.

- RAN2 will study the potential L2 solutions for the QoS support of unicast and groupcast in NR sidelink (including HARQ feedback, ARQ (if RLC AM is supported), PDCP packet duplication, configured grants, etc.).

- RAN2 assumes that the upper layers will provide the information on whether a certain V2X packet should be transmitted by unicast, groupcast or broadcast.

- Destination ID for a specific group in groupcast and destination ID for the target UE in unicast need to be visible in Layer 2. Source UE ID also needs to be visible in Layer 2. RAN2 assumes that these IDs will be provided by the upper layers.

- For unicast/groupcast in NR sidelink, discovery procedure and related messages are up to upper layers.

RAN2#104

RAN2 agreed to add the scenario that LTE standalone connected to EPC to the TR, noting that this scenario is deprioritized in the study.

The following agreements were made for CP aspects for NR sidelink design:

- NR V2X sidelink communication is supported for all RRC_CONNECTED UEs, RRC_IDLE UEs and RRC_INACTIVE UEs (if supported). A UE in RRC_INACTIVE (if supported) performs V2X sidelink communication following the same way as RRC_IDLE UEs, i.e. using cell-specific configurations included in SIB.

- As in LTE, V2X-specific SIB(s) is needed for NR V2X. It is FFS by RAN2 whether V2X-specific SI should be on-demand SI or not for a cell supporting V2X sidelink communication in NR.

- For RRC connection establishment for NR V2X sidelink communication, the RRC connection establishment condition for LTE V2X sidelink communication (i.e. concerned frequency included in SIB without Tx pool) is taken as the baseline. It is FFS whether/what new RRC connection establishment condition(s) for V2X sidelink communication are needed in NR, on top of the LTE baseline.

- RAN2 will support the case a UE can be configured to perform both mode-1 and mode-2 at the same time assuming RAN1 does not have concern on it. FFS on the scenario which it is applicable.

- For NR V2X sidelink communication during handover, the Tx and Rx operations and configurations during handover in LTE V2X sidelink communication (i.e. using Rx pool and exceptional Tx pool of the target cell configured in HO command) are taken as the baseline. Enhancements for the Tx/Rx operations and configurations during handover are needed for NR V2X sidelink communication, on top of the LTE baseline. Details are FFS.

- For cell (re)selection in NR V2X sidelink communication, the cell reselection criterion (i.e. prioritizing frequency giving inter-carrier V2X SL configuration) and configuration (i.e. SL-AnchorCarrierFreqList-V2X) in LTE V2X sidelink communication are taken as the baseline. Regarding the cell (re)selection for V2X sidelink communication in NR, it is FFS whether/what new criterion/configuration is needed on top of the LTE baseline. It is up to UE implementation how to minimize the transmission/reception interruption for NR V2X sidelink communication during cell (re)selection.

- For NR V2X sidelink communication, the reporting of sidelink UE information is needed. The sidelink UE information reporting mechanism in LTE is taken as the baseline. For sidelink UE information in NR, it is FFS what information needs to be included.

- For sidelink related measurement and reporting in NR, CBR measurement and reporting as well as location reporting are needed. The CBR measurement/reporting mechanism and location reporting mechanism (FFS whether NR signaling supports it) for LTE V2X sidleink communication are taken as the baseline. RAN2 may decide whether any enhancements are needed for sidelink related measurement and reporting mechanism in NR on top of the LTE baseline depending on RAN1 progress.

- To report the traffic pattern(s) for NR V2X sidelink communication, UE assistance information reporting is needed (at least for periodic traffic pattern). The UE assistance reporting mechanism for LTE V2X sidelink communication is taken as the baseline. RAN2 to further discuss whether/what new information is needed in UE assistance information for NR V2X sidelink communication, on top of the LTE baseline, based on the conclusion of QoS discussion.

- RAN2 wait for RAN1 conclusions on SL synchronization design before working on the MIB-SL-V2X design in NR PC5 RRC.

- In NR, PC5-C protocol stack includes at least RRC, RLC, MAC and PHY sub-layers. Whether to have PDCP sub-layer depends on whether any new PC5 RRC message other than MIB-SL is introduced (e.g. outcome of [103bis#38]).

The following agreements on MAC were made for NR sidelink design:

- RAN2 will capture L2 packet filtering function with the condition (i.e. if full L1 id is not used in L1 control information). It is FFS whether we need additional filtering function for unicast and groupcast.

- Sidelink carrier/resource (re-)selection function is supported in NR MAC at least for NR Sidelink broadcast. RAN2 should further study whether LTE operation can be reused for Sidelink carrier/resource (re-)selection function in NR, considering RAN1 progress.

- Sidelink HARQ transmissions (w/o HARQ feedback) and Sidelink process are supported at least for NR sidelink broadcast. RAN2 should further discuss potential enhancements to sidelink HARQ operation, considering RAN1 progress.

- Sidelink specific LCP is supported at least for NR sidelink broadcast in NR MAC. RAN2 should further study how Sidelink specific LCP will work.

- Sidelink Buffer Status Reporting is supported for NR sidelink broadcast, groupcast and unicast in NR MAC.

- UL/SL TX prioritization is supported for NR sidelink broadcast, groupcast and unicast in NR MAC. Study potential improvements to UL/SL TX prioritization, if necessary e.g. due to potential impact on QoS.

- RAN2 should additionally study whether and how to enhance SR procedure/configuration, MAC PDU format, HARQ/CSI feedback/procedure (for groupcast and unicast) (if there is any stage 2 RAN2 issue), and configured SL grant transmission in NR MAC.

The following agreements on RLC were made for NR sidelink design:

- Segmentation and reassembly of RLC SDUs are supported in NR RLC for NR sidelink broadcast, groupcast and unicast.

- RLC SDU discard function is supported in NR RLC for NR sidelink broadcast, groupcast and unicast.

- If SBCCH is used for NR sidelink (dependent on RAN1 decision on synchronization aspect), a NR TM RLC entity is configured to submit/receive RLC PDUs.

- A NR UM RLC entity is configured to submit/receive RLC PDUs, for user packets of SL broadcast, groupcast and unicast. RLC AM is not supported for broadcast.

The following agreements on PDCP were made for NR sidelink design:

- Sidelink packet duplication is supported in NR PDCP for NR sidelink broadcast, groupcast. FFS on unicast.

- Timer based SDU/PDU discard function is supported in NR PDCP for NR sidelink broadcast, groupcast and unicast.

The following agreements on unicast were made for NR sidelink design:

- For AS-level information required to exchange among UEs via sidelink for SL unicast, RAN2 can consider the followings as a baseline and will check if the AS-level information can be agreed and the details after some progress in RAN2, SA2 and RAN1:

  - UE ID, UE capability, Radio/Bearer configuration, PHY information/configuration (e.g. HARQ, CSI), Resource information/configuration and QoS info

- AS-level information for SL unicast can be exchanged between gNB and UE for RRC configuration. RAN2 assumes that a UE can provide network with QoS related information and will check if the AS-level information can be agreed and the details after some progress in RAN2, SA2 and RAN1.

- AS-level information is exchanged via RRC signalling (e.g. PC5-RRC) among UEs via sidelink for SL unicast. New logical channel (SCCH: SL Control Channel) in addition to STCH (SL Traffic Channel) will be also introduced. SCCH carriers PC5-RRC messages.

- RAN2 will consider both options during SI phase. Further discussion on the definition, procedure and information for each option is needed.

  - Option 1: AS layer connection establishment procedure by PC5-RRC is also needed.

  - Option 2: Upper layer connection establishment procedure is enough.

- RAN2 will study a kind of RRM or RLM based AS level link management. RAN2 will not consider a kind of PC5-RRC level keep alive message based management. Further discussion on possible detailed options is needed.

The following agreements on groupcast were made for NR sidelink design:

- Further discussion is needed on whether groupcast follows same mechanism for unicast, which are agreed in the above.

- No AS-level mechanism to determine a group manager (i.e. head UE) is studied. FFS for platooning, on the visibility of a group manager (head UE) to AS and AS-level functionalities.

The following agreements on RAT/Interface selection were made for NR sidelink design:

- RAN2 assumes that the candidate RAT(s) with SL should be associated with service type by upper layer.

- RAN2 assumes for a given V2X service type, it may be associated with: 1) LTE RAT only, 2) NR RAT only, FFS on 3) LTE or NR RAT and 4) LTE and NR RAT. We can ask SA2 suggestion/guideline on 3) and 4).

- RAN2 assumes Tx profile based approach is considered as baseline for RAT selection of SL. RAN2 is suggested to further discuss the RAN2 impacts of V2X service type and RAT mapping approach.

- RAN2 assumes RAT selection is only applied to V2X broadcast and for any V2X unicast and groupcast service, it is communicated over NR only. We will ask if SA2 has any concern/feedback on it.

- The availability of Uu/PC5 will be informed to upper layer and the upper layer performs the Uu/PC5 interface selection. FFS on what availability implies, how AS to decide availability of Uu/PC5 and whether we need to specify it.

For Uu enhancement, the analysis of end-to-end Uu latency was captured in the TR with the following observations:

- Using grant free UL transmissions, the end-to-end radio latency is below 2 ms, even when considering non-zero initial transmission error probability. For 30 and 60 kHz, the latency drops below 1 ms.

- Transmission using configured UL grant with 2 OFDM symbol periodicity increases the latency for all cases, while still remaining below 2 ms.

- The maximum end-to-end user plane latency incurred (i.e. excluding CN delay) considering the set of parameters and assumptions above is within the overall end-to-end latency requirement of 5 ms for the remote driving V2X use case. Assuming that the CN delay can be bounded by 3 ms, the total end-to-end latency over NR Uu can be bounded by 5 ms.

2.2.2	Remaining Open issues

- Sidelink design

  - Identify technical solutions for a NR sidelink design

    - Study how to make PC5 connection establishment

    - Study protocol impacts for sidelink unicast and groupcast

    - Study protocol impacts for sidelink resource allocation mechanisms

- Uu enhancements for advanced V2X use cases

  - Identify additional enhancements, if any

- Uu-based sidelink resource allocation/configuration

  - Study protocol impacts for NR sidleink resource allocation under control of the network

  - Study protocol impacts for cross-RAT sidelink control

- RAT/Interface selection for operation

  - Impacts of V2X service type and RAT mapping approach

  - Details about availability of Uu/PC5 which is informed to upper layers

- QoS management

  - Study technical solutions for QoS management of the radio interface (including both Uu and sidelink) used for V2X operations based on input from SA2

2.3	RAN3

13 contributions were submitted to RAN3#101bis. 16 contributions were submitted to RAN3#102.

2.3.1	Agreements

RAN3#101bis

No agreements were achieved in this meeting.

RAN3#102

RAN3 endorsed the text proposal in R3-187222 on network aspects for TR38.885.

The following agreements were achieved for NR V2X Service Authorization in NG-RAN:

- NR V2X-capable UE shall transmit in the sidelink only if authorized by the serving NG-RAN; this authorization is signaled over NGAP and XnAP.

- NR V2X UE authorization should allow at least “vehicle” and “pedestrian” services authorization, not precluding a UE being authorized for both at the same time.

The following agreement was achieved for UE Sidelink AMBR in NG-RAN:

- Signaling the UE sidelink AMBR to NG-RAN should be supported in NGAP and XnAP

The following agreement was achieved for Slicing:

- The NR V2X shall support the use of slicing similarly to what is done in NG-RAN, i.e. the same general principles as captured in 38.300 shall apply

2.3.2	Remaining Open issues

- NR V2X Service Authorization

  - For NG-RAN

    - Whether the authorization is per PC5 RAT, i.e., per gNB / eNB

  - For E-UTRAN

    - Whether NR V2X Service Authorization is provided to eNB from EPC (Pending to RAN1/2)

- UE Sidelink AMBR in NG-RAN

  - Whether the UE Sidelink AMBR is per PC5 RAT, i.e., per gNB / eNB

- Support of NR Sidelink Resource mode 1 and mode 2

  - Impacts on F1 Interface

    - whether the resource pool for side link communication is configured in the gNB-CU or gNB-DU

    - F1 Signalling to support NR sidelink Resource mode 1 and mode 2

- For NR V2X Mode 1, whether gNB-DU is responsible for the scheduling of sidelink and the F1 signalling analysis

- For NR V2X mode 2, the location of SIB and F1 signalling analysis in order to support on demand broadcast

  - Resource Coordination between Neighbour Nodes

- RAT and Interface Selection

  - Whether RAN is allowed to perform RAT/interface selection? If so, RAN3 can start to look at on how to support/assist RAN to do that, i.e., what information is used by RAN for RAT/interface selection.

- QoS

  - Whether dedicated QoS parameters is introduced for NR V2X

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SA1

#### 3.1.0	SA1 V2XIMP status – general

New WID on Improvement of V2X Service Handling (V2XIMP) was approved in SA1#84 (Nov. 2018) – S1-183350.

In addition, its normative requirements are captured in S1-183685.

## 3.2	SA2

#### 3.2.0	SA2 eV2XARC status – general

FS_eV2XARC (Study on architecture enhancements for 3GPP support of advanced V2X services) is ongoing in SA2 with TR 23.786 and 88% complete. TR 23.786 is presented for Information to SA#82 (TR Cover Sheet: S2-1812875). Please note that the TR completion rate is over 80%, anyhow the TR is presented for Information instead of for Approval to keep using the TR with pCRs in Q1 2019.

New WID on Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) was approved in SA2#129bis (Nov. 2018) – S2-1813146.

In Q1 2019, work on FS_eV2XARC to finalize the study will be progressed in parallel with normative work on eV2XARC as proposed in Way forward for FS_eV2XARC (S2-1813145).

#### 3.2.1	Agreements with cross-TSG impacts

The following agreements on V2X communications over PC5 reference point were made as conclusions.

-	For Key issue #1 (Support of eV2X Group Communication),

it is concluded that Solution #21 in clause 6.21 of TR 23.786 is used as the baseline for normative work.

-	For Key Issue #2 (3GPP PC5 RAT selection for a V2X application),

it is concluded that Solution #12 in clause 6.12 of TR 23.786 is selected for normative work.

-	For Key Issue #4 (Support of PC5 QoS framework enhancement for eV2X),

depends on RAN WG decisions, it is concluded that Solution #19 in clause 6.19 of TR 23.786 is used as the baseline for normative work, with the working assumption that VQI (V2X 5QI) can be supported by NR PC5, and a new set of VQIs would be defined in normative phase.

-	For Key Issue #6 (Service Authorization to NG-RAN for eV2X communications over PC5 reference point),

Solution #6 in clause 6.6 of TR 23.786 is selected for the normative work. For V2X capability indication and V2X related information per PC5 RAT, alignment based on progress/decision in RAN WGs will be performed as part of the normative phase.

-	For Key Issue #9 (Support of unicast/multicast for sensor sharing over PC5),

it is concluded that Solution #11 in clause 6.11 of TR 23.786 is adopted as the baseline for normative work, with the following potential updates based on other Working Groups' feedbacks:

-	the signalling message definition for unicast link establishment and management, e.g. if and how RRC signalling is used for unicast link;

- 	the choice of per packet QoS model or bearer based QoS model for broadcast, groupcast, and unicast based on RAN decisions;

- 	signal to the base station regarding the service used when network scheduled mode is used;

- 	the potential security related procedure updates for unicast communication over PC5.

NOTE:	In Key Issue #9 and Solution #11, multicast means groupcast.

The following agreements on V2X communications over Uu reference point were made.

-	Regarding aspect regarding QoS characteristics and new standardized 5QI value for Key Issue #3 (QoS Support for eV2X over Uu interface),

it is concluded to take Solution #2 in clause 6.2 of TR 23.786 as the baseline for normative work. No additional QoS characteristics have been identified in addition to the ones already specified in TS 23.501. Whether the new combinations of QoS characteristics values proposed in Solution #2 are supported or not is pending RAN WGs' feedback.

The following agreement on V2X communications over PC5 reference point was made as interim conclusion.

-	For Key Issue #13 (Support NR based PC5 communication when UE connects to EPC),

it is concluded that Solution #X (S2-1812893: New Solution for key issue #13) is selected for normative work once RAN WGs conclude to support Network Controlled NR PC5 radio resource scheduling in eNB.

#### 3.2.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Regarding some issues that have RAN dependency described above in clause 3.2.1, SA2 sent the following LSs to RAN WGs.

S2-1812895: Reply LS on LS to SA2 on unicast, groupcast and broadcast in NR sidelink (To: RAN2, RAN1) in order to get feedback on the following questions from RAN2 and RAN1:

(1)	as documented in clause 6.11.2.2 of TR 23.786, SA2 is considering PC5 Signalling Protocol for unicast link establishment and management. SA2 would like to know if and how RRC signalling over PC5 is used for unicast link;

(2)	as documented in clause 6.19, SA2 is considering using 5QIs (or new set of VQIs) to represent QoS requirements for PC5 from upper layer, instead of PPPP or PPPR. SA2 would like to know if RAN2 consider this feasible;

(3)	as documented in clause 6.11.2.3, SA2 is considering using bearer based QoS Model for unicast over PC5. SA2 would like to know if RAN2 can support such QoS models for PC5 and whether it can be also supported for broadcast or groupcast.

S2-1813386: Combinations of Uu QoS characteristics values for V2X services (To: RAN2, RAN1 / Cc: RAN3) in order to get feedback on the following question from RAN2 and RAN1:

SA WG2 concluded that for some services (e.g., Collision Avoidance, Platooning with high LoA) new combination of QoS characteristics values with PDB = 5ms, PER = 10-4 and MDBV = 1354 bytes is needed to fulfil the performance requirements defined in TS 22.186.

In addition, other services (e.g., Emergency Trajectory Alignment and Sensors information Sharing with high LoA) require another new combination of QoS characteristics values with ultra-low PDB ~1.5 ms, PER=10-5 and MDBV ~1300 bytes.

Question: SA WG2 would like to ask RAN WG2 and RAN WG1 whether, for Uu over E-UTRA and NR, the two new combinations of QoS characteristics values indicated above are feasible or not.

The followings are SA2 meetings in Q1 2019:

-	SA2#130	January 21 – 25, 2019 (Kochi, India)

-	SA2#131	February 25 – March 1, 2019 (Santa Cruz de Tenerife, Spain)

While RAN1 will have two meetings in Q1 2019, RAN2 will have only one meeting in Q1 2019 on the same week to SA2#131. To finalize the pending issues having RAN dependency, it is considered that timely feedback on the SA2 questions from RAN2 and RAN1 is needed.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#94bis

- R1-1810137	Support for sidelink unicast, groupcast, and broadcast	Huawei, HiSilicon

- R1-1810138	Sidelink PHY structure and procedure for NR V2X	Huawei, HiSilicon

- R1-1810139	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1810140	Sidelink resource allocation mechanism for NR V2X	Huawei, HiSilicon

- R1-1810141	NR Uu and LTE Uu support and enhancement for advanced V2X use cases	Huawei, HiSilicon

- R1-1810142	LTE Uu support for advanced V2X use cases	Huawei, HiSilicon

- R1-1810143	Discussion on NR sidelink resource allocation by NR Uu and LTE Uu	Huawei, HiSilicon

- R1-1810144	Discussion on NR Uu to control LTE PC5	Huawei, HiSilicon

- R1-1810145	QoS management for NR V2X	Huawei, HiSilicon

- R1-1810146	Discussion on co-existence for NR V2X and LTE V2X	Huawei, HiSilicon

- R1-1810179	Views on Resource Allocation of NR V2X	Hisense

- R1-1810280	Discussion on support of unicast, groupcast and broadcast for NR sidelink	LG Electronics

- R1-1810281	Discussion on physical layer structure and procedures for NR sidelink	LG Electronics

- R1-1810282	Discussion on NR sidelink synchronization	LG Electronics

- R1-1810283	Discussion on sidelink resource allocation mechanism	LG Electronics

- R1-1810284	Summary of email discussion [94-NR-04] on NR V2X simulation assumptions	LG Electronics

- R1-1810285	Consideration on NR Uu for advanced V2X use cases	LG Electronics

- R1-1810286	Consideration on enhancements of LTE Uu and NR Uu to control NR sidelink	LG Electronics

- R1-1810287	Consideration on enhancements of NR Uu to control LTE sidelink	LG Electronics

- R1-1810288	Discussion on QoS management for NR V2X	LG Electronics

- R1-1810289	Discussion on coexistence mechanisms	LG Electronics

- R1-1810388	Support of unicast, groupcast and broadcast	vivo

- R1-1810389	Discussion on physical layer structure and procedure for NR sidelink	vivo

- R1-1810390	NR sidelink synchronization mechanism	vivo

- R1-1810391	Discussion on resource allocation mechanism for NR V2X	vivo

- R1-1810392	Enhancements of NR and LTE Uu link to control NR sidelink	vivo

- R1-1810393	Enhancements of NR  Uu link to control LTE sidelink	vivo

- R1-1810394	Discussion on coexistence between LTE and NR V2X	vivo

- R1-1810452	Discussion on support of unicast, groupcast and broadcast	MediaTek Inc.

- R1-1810453	Physical layer structure for NR sidelink	MediaTek Inc.

- R1-1810454	Sidelink synchronization mechanism	MediaTek Inc.

- R1-1810455	On sidelink resource allocation mechanism	MediaTek Inc.

- R1-1810456	UU-based enhancements to control NR sidelink	MediaTek Inc.

- R1-1810457	On the feasibility of NR-Uu to control LTE sidelink	MediaTek Inc.

- R1-1810458	Design options for in-device coexistence	MediaTek Inc.

- R1-1810476	On physical layer sidelink design for NR V2X	Mitsubishi Electric RCE

- R1-1810483	Sidelink Design for Unicast and Groupcast	Fraunhofer HHI

- R1-1810484	Design for NR V2X Physical Channels	Fraunhofer HHI

- R1-1810485	Design for NR V2X Groupcast Resource Allocation	Fraunhofer HHI

- R1-1810539	Support of unicast, groupcast and broadcast in NR sidelink	CATT

- R1-1810540	Considerations on physical layer structure and procedures in NR V2X	CATT

- R1-1810541	Discussion on synchronization mechanism for NR V2X Sidelink	CATT

- R1-1810542	Discussion on resource allocation mechanism in NR V2X	CATT

- R1-1810543	Evaluation of Uu for advanced V2X use cases	CATT

- R1-1810544	Discussion On LTE Uu and NR Uu control NR sidelink in NR V2X	CATT

- R1-1810545	Discussion On NR Uu control LTE sidelink in NR V2X	CATT

- R1-1810546	QoS management in NR V2X	CATT

- R1-1810547	Discussion on coexistence of LTE sidelink and NR sidelink	CATT

- R1-1810573	Support of unicast, groupcast and broadcast	Lenovo, Motorola Mobility

- R1-1810574	Physical layer structures and procedure(s)	Lenovo, Motorola Mobility

- R1-1810575	Synchronization mechanism	Lenovo, Motorola Mobility

- R1-1810576	Resource allocation mechanism	Lenovo, Motorola Mobility

- R1-1810589	Considerations on unicast, groupcast and broadcast for NR V2X	Fujitsu

- R1-1810590	Considerations on sidelink physical layer structures	Fujitsu

- R1-1810591	Orthogonal Resource Scheduling based Multicast NR-V2X Transmission	Fujitsu

- R1-1810592	Efficient Sidelink CSI Feedback Mechanism for Groupcast NR-V2X	Fujitsu

- R1-1810593	Resource Allocation for NR V2X Sidelink Communication considering low latency requirement	Fujitsu

- R1-1810594	Discussion on Uu-based NR sidelink resource allocation	Fujitsu

- R1-1810595	Discussion on Sidelink Bi-mode Transmission in NR-V2X	Fujitsu

- R1-1810627	Preliminary system level evaluations on sidelink for NR V2X	vivo

- R1-1810637	Discussion on enhancement to support uni/groupcast for NR V2X communication	Sony

- R1-1810638	Discussion on mode 2 resource allocation for NR V2X communication	Sony

- R1-1810697	V2X sidelink design in supporting unicast, groupcast and broadcast	AT&T

- R1-1810698	V2X sidelink PHY structure and procedures	AT&T

- R1-1810699	Sidelink based synchronization mechanism	AT&T

- R1-1810700	Resource allocation mechanism	AT&T

- R1-1810701	Field trial results from 39GHz vehicle to vehicle communication	AT&T

- R1-1810702	Enhancements of LTE Uu and NR Uu to control NR sidelink	AT&T

- R1-1810710	Discussion on reference signal for sidelink control and data channel design	Huawei, HiSilicon

- R1-1810711	System level evaluations on sidelink for NR V2X	Huawei, HiSilicon

- R1-1810712	Link level evaluations on sidelink for NR V2X	Huawei, HiSilicon

- R1-1810721	Support of unicast, groupcast, and broadcast in NR V2X	ZTE

- R1-1810722	Discussion on NR Sidelink Physical layer structure	ZTE

- R1-1810723	Discussion about Synchronization mechanism	ZTE

- R1-1810724	NR Sidelink resource schemes	ZTE

- R1-1810725	Evaluation of Uu for advanced V2X use cases	ZTE

- R1-1810726	Discussion on LTE/NR Uu based resource allocation/configuration for NR Sidelink	ZTE

- R1-1810727	Discussion on NR Uu based resource allocation/configuration for LTE Sidelink	ZTE

- R1-1810728	Discussion on QoS management	ZTE

- R1-1810729	Coexistence between NR V2X and LTE V2X	ZTE

- R1-1810772	Support of sidelink unicast, groupcast and broadcast modes for NR V2X communication	Intel Corporation

- R1-1810773	Sidelink Physical Layer Structure and Procedures for NR V2X Communication	Intel Corporation

- R1-1810774	Sidelink synchronization for NR V2X communication	Intel Corporation

- R1-1810775	Sidelink resource allocation mechanisms for NR V2X communication	Intel Corporation

- R1-1810776	Remaining aspects of eV2X evaluation methodology and assumptions	Intel Corporation

- R1-1810777	Analysis of NR Uu support for advanced V2X use cases	Intel Corporation

- R1-1810778	Enhancements of NR and LTE Uu link to control NR sidelink	Intel Corporation

- R1-1810779	Enhancements of NR Uu link to control LTE sidelink	Intel Corporation

- R1-1810780	QoS management for NR V2X communication	Intel Corporation

- R1-1810781	Coexistence mechanisms for eV2X services	Intel Corporation

- R1-1810807	Support of unicast, groupcast and broadcast in NR V2X	NEC

- R1-1810808	Synchronization mechanism for NR V2X	NEC

- R1-1810809	Resource allocation mechanism for NR V2X	NEC

- R1-1810867	Discussion on unicast, groupcast and broadcast for NR V2X	Samsung

- R1-1810868	Discussion on physical layer structures and procedure(s) for NR V2X	Samsung

- R1-1810869	Discussion on Synchronization mechanismtion	Samsung

- R1-1810870	Discussion on resource allocation mechanisms for NR V2X	Samsung

- R1-1810871	Discussion on Uu for advanced V2X use cases	Samsung

- R1-1810872	Discussion on Enhancements of LTE Uu and NR Uu to control NR sidelink	Samsung

- R1-1810873	Discussion on Enhancements of NR Uu to control LTE sidelink	Samsung

- R1-1810874	Discussion on QoS management for NR V2X	Samsung

- R1-1810875	Discussion on Coexistence between LTE and NR PC5	Samsung

- R1-1810939	Considerations on Design issues for NR V2X unicast, groupcast	ITRI

- R1-1810940	Considerations on Sidelink Synchronization Enhancement for NR V2X	ITRI

- R1-1810941	Considerations on  Sidelink resource management techniques for NR V2X communication	ITRI

- R1-1810942	Discussion on Uu Capability in Supporting Advanced V2X Use Cases	ITRI

- R1-1810943	Design Issues of NR Uu for Resource Configuration on NR sidelink	ITRI

- R1-1810944	Discussion on resource sharing among different QoS levels	ITRI

- R1-1810951	Discussion on supporting unicast, groupcast and broadcast via NR sidelink	Panasonic

- R1-1810952	Discussion on physical layer structures and procedure(s) of NR sidelink	Panasonic

- R1-1810953	Discussion on resource allocation mechanism for NR sidelink	Panasonic

- R1-1810954	Discussion on coexistence mechanisms for LTE sidelink and NR sidelink	Panasonic

- R1-1810977	Discussion on mode 2 resource allocation in NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810978	On NR Uu to control LTE sidelink	Guangdong OPPO Mobile Telecom.

- R1-1810979	Discussion on dual-connectivity for NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810980	Discussion on QoS management in NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810981	Discussion on coexistence in NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810984	Discussion of sidelink unicast, groupcast and broadcast for NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810985	Discussion of physical layer structure and procedure for NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810986	Discussion of synchronization mechanism for NR-V2X	Guangdong OPPO Mobile Telecom.

- R1-1810987	Enhancement of LTE Uu and NR Uu to control NR sidelink	Guangdong OPPO Mobile Telecom.

- R1-1811003	Considerations on beam-based transmission for sidelink	Spreadtrum Communications

- R1-1811007	Discussion on resource allocation for Mode 2	Spreadtrum Communications

- R1-1811008	Discussion on NR sidelink synchronization mechanisms	Spreadtrum Communications

- R1-1811009	Consideration on sidelink unicast, groupcast, and broadcast	Spreadtrum Communications

- R1-1811010	Discussion on sidelink physical layer structures and procedure(s)	Spreadtrum Communications

- R1-1811036	Discussion on channel design of HARQ and CSI feedback for V2X	CMCC

- R1-1811037	Discussion on resource allocation mechnism for NR V2X	CMCC

- R1-1811038	Discussion on design for NR Uu control LTE sidelink	CMCC

- R1-1811092	Discussion on support of unicast, groupcast and broadcast in NR V2X	China Unicom

- R1-1811093	Discussion on the resource allocation for NR-V2X	China Unicom

- R1-1811096	TR38.885 v0.0.1 for Study on NR Vehicle-to-Everything (V2X)	Huawei, HiSilicon

- R1-1811106	Discussion on remaining aspects of simulation assumptions	TOYOTA InfoTechnology Center

- R1-1811115	Resource allocation for NR V2X	InterDigital, Inc.

- R1-1811116	QoS Management for NR V2X	InterDigital, Inc.

- R1-1811123	Resource allocation for V2X Broadcast and Group-cast communication	Apple Inc.

- R1-1811153	Views on physical layer structures and procedures for NR V2X	Sharp

- R1-1811154	Views on resource allocation for NR V2X	Sharp

- R1-1811162	Initial view on enhancements of unicast and groupcast communication	KDDI Corporation

- R1-1811163	Discussion on supporting HARQ combining	ASUSTEK COMPUTER (SHANGHAI)

- R1-1811164	Discussion on resource pool and bandwidth part	ASUSTEK COMPUTER (SHANGHAI)

- R1-1811165	Consideration on Mode 2 NR-V2X sidelink communication	ASUSTEK COMPUTER (SHANGHAI)

- R1-1811209	Support of NR Sidelink Unicast and Groupcast	InterDigital, Inc.

- R1-1811213	NR Sidelink Physical Layer Structures and Procedures	InterDigital, Inc.

- R1-1811214	On Sidelink Synchronization for NR V2X	InterDigital, Inc.

- R1-1811215	Enhancement of Uu Interface for NR Sidelink	InterDigital, Inc.

- R1-1811216	Enhancement of NR Uu Interface for LTE Sidelink	InterDigital, Inc.

- R1-1811217	Discussion on Coexistence between NR V2X and LTE V2X	InterDigital, Inc.

- R1-1811260	Procedures and use cases for groupcast and unicast transmissions	Qualcomm Incorporated

- R1-1811261	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1811262	Synchronization design for NR V2X	Qualcomm Incorporated

- R1-1811263	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1811264	Discussion on NLOS Channel Model	Qualcomm Incorporated

- R1-1811265	Enhancements of LTE Uu and NR Uu to control NR sidelink	Qualcomm Incorporated

- R1-1811266	Enhancements of NR Uu to control LTE sidelink	Qualcomm Incorporated

- R1-1811267	Design aspects and requirements for QoS	Qualcomm Incorporated

- R1-1811268	Co-existence aspects for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1811312	Discussion on QoS-related Fragmentation Metric in NR-V2X	Fujitsu Limited

- R1-1811332	Support of unicast, groupcast and broadcast in sidelink	NTT DOCOMO, INC.

- R1-1811333	Sidelink physical layer structures	NTT DOCOMO, INC.

- R1-1811334	Sidelink synchronization mechanism	NTT DOCOMO, INC.

- R1-1811335	Sidelink resource allocation mechanism	NTT DOCOMO, INC.

- R1-1811336	NR Uu enhancements for advanced V2X use cases	NTT DOCOMO, INC.

- R1-1811337	Enhancements of LTE Uu and NR Uu to control NR sidelink	NTT DOCOMO, INC.

- R1-1811338	Enhancements of NR Uu to control LTE sidelink	NTT DOCOMO, INC.

- R1-1811339	Sidelink QoS management	NTT DOCOMO, INC.

- R1-1811340	LTE and NR sidelink coexistence	NTT DOCOMO, INC.

- R1-1811412	Considerations on sidelink synchronization for NR V2X	Sequans Communications

- R1-1811420	On support of HARQ for V2x communications	Xiaomi Communications

- R1-1811421	Synchronization mechanism for NR V2X	Xiaomi Communications

- R1-1811422	On resource allocation of V2x communications	Xiaomi Communications

- R1-1811425	Discussion on NR V2X Synchronization mechanism	ITL

- R1-1811426	On Sidelink Unicast, Groupcast and Broadcast	Nokia, Nokia Shanghai Bell

- R1-1811427	Discussions on NR V2X Sidelink Physical Layer Structures and Procedures	Nokia, Nokia Shanghai Bell

- R1-1811428	Discussion on NR V2X Sidelink Synchronization	Nokia, Nokia Shanghai Bell

- R1-1811429	On Sidelink Resource Allocation	Nokia, Nokia Shanghai Bell

- R1-1811430	On Uu for advanced V2X use cases	Nokia, Nokia Shanghai Bell

- R1-1811431	On Enhancements of LTE Uu and NR Uu to control NR sidelink	Nokia, Nokia Shanghai Bell

- R1-1811432	On Enhancements of NR Uu to control LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1811433	On QoS Management	Nokia, Nokia Shanghai Bell

- R1-1811434	Discussion on coexistence between NR sidelink and LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1811444	Considerations on sidelink synchronization signal design for NR V2X	ITL

- R1-1811448	Considerations on sidelink physical layer measurement for NR V2X	Sony Europe Limited

- R1-1811467	Discussion on remaining aspects of simulation assumptions for sidelink	Huawei, HiSilicon

- R1-1811520	Discussion on supporting V2X unicast, groupcast and broadcast	CAICT

- R1-1811521	Discussions on Transmission Collisions in the Sidelink Resource Allocation	CAICT

- R1-1811591	Support of Unicast, Groupcast and Broadcast on the NR Sidelink	Ericsson

- R1-1811592	Physical layer structures of NR V2X	Ericsson

- R1-1811593	On Synchronization for NR Sidelink	Ericsson

- R1-1811594	On Mode 2 Resource Allocation for NR Sidelink	Ericsson

- R1-1811595	On the NR Sidelink Discovery Procedures	Ericsson

- R1-1811596	On sidelink resources in NR	Ericsson

- R1-1811597	On Network Control of NR Sidelink	Ericsson

- R1-1811598	On NR Uu controlling LTE sidelink	Ericsson

- R1-1811599	On Link/Interface Selection for Unicast V2X Communications	Ericsson

- R1-1811600	Clustering and Cluster Head Election Schemes	Ericsson

- R1-1811601	NR sidelink QoS handling	Ericsson

- R1-1811602	On coexistence of NR SL and LTE SL for V2X	Ericsson

- R1-1811603	On remaining aspects of simulation assumptions	Ericsson

- R1-1811604	Study of Uu feasibility for advanced V2X use cases	Ericsson

- R1-1811605	Link level simulations of DMRS design for NR V2X	Ericsson

- R1-1811606	Configuration and signaling principles for NR sidelink	Ericsson

- R1-1811607	On 2-stage PSCCH-I design	Ericsson

- R1-1811615	Discussion on NR V2X HARQ mechanism	ITL

- R1-1811623	Design Considerations for NR SL synchronization	Convida Wireless

- R1-1811624	Design Considerations for NR V2X Resource Allocation	Convida Wireless

- R1-1811639	Preliminary system level evaluations on sidelink for NR V2X	vivo

- R1-1811645	Discussion on support of unicast, groupcast and broadcast for NR sidelink	LG Electronics

- R1-1811807	Support of sidelink unicast, groupcast and broadcast modes for NR V2X communication	Intel Corporation

- R1-1811823	Feature Lead Summary AI 7.2.4.2 v1	Ericsson

- R1-1811834	Feature lead summary for agenda item 7.2.4.1.1 Support of unicast, groupcast and broadcast	LG Electronics

- R1-1811835	Feature lead summary for agenda item 7.2.4.1.2 Physical layer structures and procedure(s)	LG Electronics

- R1-1811847	Summary for NR-V2X Resource allocation mechanisms	Intel Corp.

- R1-1811874	Feature Lead Summary for 7.2.4.4 QoS Management	Nokia, Nokia Shanghai Bell

- R1-1811895	Summary of offline discussion on V2X synchronization	CATT

- R1-1811904	Sidelink resource allocation mechanism for NR V2X	Huawei, HiSilicon

- R1-1811915	Summary of offline discussions on NR V2X simulation assumptions	LG Electronics

- R1-1811946	Summary of AI: 7.2.4.3 Uu-based sidelink resource allocation/configuration	Huawei, HiSilicon

- R1-1811950	Correction on vehicle blockage loss in NLOSv	Huawei

- R1-1811963	Summary of offline discussion on NR-V2X AI - 7.2.4.1.4 Resource Allocation Mechanism	Intel Corp.

- R1-1811995	Summary of AI: 7.2.4.3 Uu-based sidelink resource allocation/configuration	Huawei, HiSilicon

- R1-1811998	Feature Lead Summary AI 7.2.4.2 v2	Ericsson

- R1-1812000	Summary of Coexistence Aspects in NR-V2X Study	Qualcomm

- R1-1812002	[Draft] LS on Multiple active configured UL grants for NR V2X	Ericsson

- R1-1812005	[DRAFT] LS on Uu control of NR sidelink	Huawei

- R1-1812016	Updated feature lead summary for agenda item 7.2.4.1.1 Support of unicast, groupcast and broadcast	LG Electronics

- R1-1812017	Updated feature lead summary for agenda item 7.2.4.1.2 Physical layer structures and procedure(s)	LG Electronics

- R1-1812043	CDL Model for V2X NLOS Channel	Qualcomm

- R1-1812044	Feature Lead Summary for 7.2.4.4 QoS Management	Nokia, Nokia Shanghai Bell

- R1-1812057	LS on Uu control of NR sidelink	RAN1, Huawei

- R1-1812058	LS on Multiple active configured UL grants for NR V2X	RAN1, Ericsson

- R1-1812068	Summary of offline discussion on NR V2X synchronization	CATT

- R1-1812081	TR38.885 v0.1.0 for Study on NR Vehicle-to-Everything (V2X)	Huawei, HiSilicon

- R1-1812083	Link Level CDL Models for NR-V2X Channels	Qualcomm

RAN1#95

- R1-1812205	Sidelink physical layer procedures for NR V2X	Huawei,  HiSilicon

- R1-1812206	Sidelink physical layer structure for NR V2X	Huawei,  HiSilicon

- R1-1812207	Discussion on reference signal for sidelink control and data channel design	Huawei,  HiSilicon

- R1-1812208	Sidelink synchronization mechanisms for NR V2X	Huawei,  HiSilicon

- R1-1812209	Sidelink resource allocation mode 2	Huawei,  HiSilicon

- R1-1812210	System level evaluations on sidelink for NR V2X	Huawei,  HiSilicon

- R1-1812211	Link level evaluations on sidelink for NR V2X	Huawei,  HiSilicon

- R1-1812212	NR Uu and LTE Uu support and enhancement for advanced V2X use cases	Huawei,  HiSilicon

- R1-1812213	Discussion on Uu-based sidelink resource allocation/configuration	Huawei,  HiSilicon

- R1-1812214	QoS management for NR V2X	Huawei,  HiSilicon

- R1-1812215	Discussion on co-existence for NR V2X and LTE V2X	Huawei,  HiSilicon

- R1-1812251	Physical layer sidelink considerations for NR V2X	Mitsubishi Electric RCE

- R1-1812252	TR38.885 v0.1.1 for Study on NR Vehicle-to-Everything (V2X)	Huawei

- R1-1812306	Physical layer structure for NR sidelink	vivo

- R1-1812307	Physical layer procedure for NR sidelink	vivo

- R1-1812308	NR sidelink synchronization mechanism	vivo

- R1-1812309	Discussion on sidelink resource allocation mechanism	vivo

- R1-1812310	Enhancements of  Uu link to control  sidelink	vivo

- R1-1812311	On coexistence of NR and LTE sidelink for V2X	vivo

- R1-1812364	Discussion on physical layer structure for NR sidelink	MediaTek Inc.

- R1-1812365	Discussion on Physical layer procedure	MediaTek Inc.

- R1-1812366	Discussion on sidelink based synchronization mechanism	MediaTek Inc.

- R1-1812367	On Sidelink resource allocation mechanism	MediaTek Inc.

- R1-1812368	Analysis of Uu interface for advanced V2X use cases	MediaTek Inc.

- R1-1812369	Uu-based enhancements for sidelink configuration	MediaTek Inc.

- R1-1812370	Discussion on coexistence solutions  between LTE-V2X and NR-V2X	MediaTek Inc.

- R1-1812399	Designs for NR V2X Mode 2 Resource Allocation	Fraunhofer HHI, Fraunhofer IIS

- R1-1812400	Analysis and Design of V2X Resource Entities	Fraunhofer HHI, Fraunhofer IIS

- R1-1812401	Sidelink Design for Unicast and Groupcast	Fraunhofer HHI, Fraunhofer IIS

- R1-1812407	Considerations on sidelink physical layer structures	Fujitsu

- R1-1812408	Efficient Sidelink CSI Feedback Mechanism for Groupcast NR-V2X	Fujitsu

- R1-1812409	Enhancements of Configured Frequency-Time Resource Pattern in NR-V2X Transmission	Fujitsu

- R1-1812410	Resource Allocation for NR V2X Sidelink Communication	Fujitsu

- R1-1812411	Considerations on HARQ-ACK feedback for NR-V2X unicast	Fujitsu

- R1-1812412	Enhancements of NR Uu to control NR sidelink	Fujitsu

- R1-1812413	Discussion on QoS-related Fragmentation Metric in NR-V2X	Fujitsu

- R1-1812488	Sidelink physical layer structure for NR V2X communication	Intel Corporation

- R1-1812489	Physical layer procedures for NR V2X sidelink communication	Intel Corporation

- R1-1812490	Synchronization framework for NR V2X sidelink communication	Intel Corporation

- R1-1812491	Resource allocation schemes for NR V2X sidelink communication	Intel Corporation

- R1-1812492	Further considerations on sidelink unicast/groupcast/broadcast for NR V2X communication	Intel Corporation

- R1-1812493	Evaluation of NR Uu support for advanced V2X use cases	Intel Corporation

- R1-1812494	On enhancement of NR/LTE Uu interfaces for sidelink resource allocation	Intel Corporation

- R1-1812495	QoS management and congestion control for NR V2X sidelink communication	Intel Corporation

- R1-1812496	In-device coexistence mechanisms for eV2X services	Intel Corporation

- R1-1812497	Remaining aspects of eV2X evaluation methodology and assumptions	Intel Corporation

- R1-1812617	Discussion on physical layer structure in NR V2X	CATT

- R1-1812618	Discussion on physical layer procedures in NR V2X	CATT

- R1-1812619	Design on synchronization mechanism for NR V2X Sidelink	CATT

- R1-1812620	Discussion on resource allocation mechanism in NR V2X	CATT

- R1-1812621	Evaluation of Uu for advanced V2X use cases	CATT

- R1-1812622	Discussion On Uu-based sidelink resource allocation/configuration in NR V2X	CATT

- R1-1812623	QoS management in NR V2X	CATT

- R1-1812624	Discussion on coexistence of LTE sidelink and NR sidelink in NR V2X	CATT

- R1-1812648	Physical layer structure for NR V2X	NEC

- R1-1812649	Physical layer procedures for NR V2X	NEC

- R1-1812650	Synchronization mechanism for NR V2X	NEC

- R1-1812651	Resource allocation mechanism for NR V2X	NEC

- R1-1812677	LTE Uu support for advanced V2X use cases.	Huawei,  HiSilicon

- R1-1812725	QoS Management for NR V2X	Fraunhofer IIS, Fraunhofer HHI

- R1-1812730	Support of unicast, groupcast and broadcast in NR V2X	ZTE, Sanechips

- R1-1812731	Discussion on NR sidelink physical layer structure	ZTE, Sanechips

- R1-1812732	Discussion on synchronization mechanism in NR V2X	ZTE, Sanechips

- R1-1812733	Analysis of Mode 2 resource schemes on sidelink	ZTE, Sanechips

- R1-1812791	Physical layer structures in NR V2X	Lenovo, Motorola Mobility

- R1-1812792	Physical layer procedures in NR V2X	Lenovo, Motorola Mobility

- R1-1812793	Synchronization mechanism for NR V2X	Lenovo, Motorola Mobility

- R1-1812794	Resource allocation mechanism in NR V2X	Lenovo, Motorola Mobility

- R1-1812810	Physical layer structure for NR-V2X	OPPO

- R1-1812811	Physical layer procedure for NR-V2X	OPPO

- R1-1812812	Discussion of synchronization mechanism for NR-V2X	OPPO

- R1-1812813	Discussion of Uu-based sidelink resource allocation and configuration	OPPO

- R1-1812827	Discussion on mode 2 resource allocation in NR-V2X	OPPO

- R1-1812828	Discussion on dual-connectivity for NR-V2X	OPPO

- R1-1812829	Discussion on QoS management in NR-V2X	OPPO

- R1-1812830	Discussion on coexistence in NR-V2X	OPPO

- R1-1812841	Discussion on physical layer structure for NR V2X	LG Electronics

- R1-1812842	Discussion on physical layer procedure for NR V2X	LG Electronics

- R1-1812843	Discussion on synchronization mechanism for NR V2X	LG Electronics

- R1-1812844	Discussion on resource allocation mechanism for NR V2X	LG Electronics

- R1-1812845	Discussion on NR Uu for advanced V2X use cases	LG Electronics

- R1-1812846	Discussion on Uu-based sidelink resource allocation/configuration	LG Electronics

- R1-1812847	Discussion on QoS management for NR V2X	LG Electronics

- R1-1812848	Discussion on coexistence mechanism for NR V2X	LG Electronics

- R1-1812869	Physical layer structure for NR sidelink design	AT&T

- R1-1812870	Physical layer procedures for NR sidelink design	AT&T

- R1-1812871	Synchronization mechanism for NR sidelink	AT&T

- R1-1812872	Resource allocation mechanism	AT&T

- R1-1812873	Field trial results from 39GHz vehicle to vehicle communication	AT&T

- R1-1812874	Enhancements of NR Uu to control sidelink	AT&T

- R1-1812879	Discussion on HARQ feedback and CSI acquisition for sidelink	CMCC

- R1-1812880	Discussion on resource allocation mechanism for NR V2X	CMCC

- R1-1812881	Uu-based sidelink resource allocation/configuration	CMCC

- R1-1812916	Considerations on NR V2X physical layer procedure	Apple Inc.

- R1-1812917	Considerations on NR V2X Synchronization mechanism	Apple Inc.

- R1-1812918	Considerations on NR V2X Resource allocation mechanism	Apple Inc.

- R1-1812919	Considerations on NR V2X scheduling mechanism	Apple Inc.

- R1-1812984	Discussion on physical layer structures for NR V2X	Samsung

- R1-1812985	Discusssion on physical layer procedures for NR V2X	Samsung

- R1-1812986	Discussion on Synchronization mechanisms for NR V2X	Samsung

- R1-1812987	Discussion on resource allocation mechanisms for NR V2X	Samsung

- R1-1812988	Discussion on Uu for advanced V2X use cases	Samsung

- R1-1812989	Discussion on Uu-based sidelink resource allocation and configuration	Samsung

- R1-1812990	Discussion on QoS management for NR V2X	Samsung

- R1-1812991	Discussion on Coexistence between LTE and NR PC5	Samsung

- R1-1813014	Discussion on physical layer structures of NR sidelink	Panasonic

- R1-1813015	Discussion on resource allocation mechanism for NR sidelink	Panasonic

- R1-1813016	Discussion on supporting unicast, groupcast and broadcast via NR sidelink	Panasonic

- R1-1813017	Discussion on QoS management for NR V2X	Panasonic

- R1-1813018	Discussion on coexistence mechanisms for LTE sidelink and NR sidelink	Panasonic

- R1-1813058	Discussion on sidelink resource allocation	KDDI Corporation

- R1-1813073	NR V2X slot structure and configuration on a shared carrier	Spreadtrum Communications

- R1-1813074	Discussion on physical layer structure	Spreadtrum Communications

- R1-1813075	Consideration on physical layer procedures	Spreadtrum Communications

- R1-1813085	Discussion on resource allocation for mode 2	Spreadtrum Communications

- R1-1813087	Sidelink Resource Allocation Mechanism for NR V2X	China Telecommunications

- R1-1813095	Discussion on NR V2X Sidelink Design	ETRI

- R1-1813096	Discussion on NR V2X sidelink synchronization	ETRI

- R1-1813101	Discussion on design issues for feedback transmission procedure	ITRI

- R1-1813102	Discussion on Sidelink Synchronization  for NR V2X	ITRI

- R1-1813103	Discussion on Sidelink resource management techniques for NR V2X communication	ITRI

- R1-1813104	Considerations on Design issues for NR V2X unicast, groupcast	ITRI

- R1-1813105	Considering on NR Uu for Resource Configuration on NR sidelink	ITRI

- R1-1813106	Considerations on resource sharing among different QoS levels	ITRI

- R1-1813112	Discussion of Physical Layer Aspects of QoS Prediction for NR V2X	Continental Automotive GmbH

- R1-1813138	Discussion on HARQ feedback for NR V2X communication	Sony

- R1-1813139	Discussion on NR V2X resource allocation mechanism	Sony

- R1-1813140	Discussion on physical layer structure for NR sidelink	Sony

- R1-1813164	Resource allocation for NR V2X	InterDigital, Inc.

- R1-1813165	QoS Management for NR V2X	InterDigital, Inc.

- R1-1813174	Discussion on QoS management	ZTE, Sanechips

- R1-1813178	Coexistence between NR V2X and LTE V2X	ZTE, Sanechips

- R1-1813179	Discussion on Uu based resource allocation/configuration for NR V2X	ZTE, Sanechips

- R1-1813180	About Uu enhancements for advanced V2X use cases	ZTE, Sanechips

- R1-1813210	Discussion on HARQ feedback and CSI acquisition in NR Sidelink	Sharp

- R1-1813226	On Physical Layer Structure Design	InterDigital, Inc.

- R1-1813227	On Physical Layer Procedures	InterDigital, Inc.

- R1-1813228	Discussion on Synchronization for NR V2X	InterDigital, Inc.

- R1-1813229	Support of NR Sidelink Unicast Groupcast and Broadcast	InterDigital, Inc.

- R1-1813230	Preliminary Link Level Evaluations on Reference Signal for NR V2X	InterDigital, Inc.

- R1-1813231	Discussion on Uu-based Sidelink Resource Allocation and Configuration	InterDigital, Inc.

- R1-1813232	Discussion on Coexistence between NR V2X and LTE V2X	InterDigital, Inc.

- R1-1813285	Discussion on physical layer structure for NR V2X	Xiaomi Communications

- R1-1813287	On support of HARQ for V2x communications	Xiaomi Communications

- R1-1813289	Synchronization mechanism for NR V2X	Xiaomi Communications

- R1-1813317	Sidelink physical layer structure	NTT DOCOMO, INC.

- R1-1813318	Sidelink physical layer procedure	NTT DOCOMO, INC.

- R1-1813319	Sidelink synchronization mechanism	NTT DOCOMO, INC.

- R1-1813320	Sidelink resource allocation mechanism	NTT DOCOMO, INC.

- R1-1813321	Uu-based NR sidelink resource allocation/configuration	NTT DOCOMO, INC.

- R1-1813322	Sidelink QoS management	NTT DOCOMO, INC.

- R1-1813323	LTE and NR sidelink coexistence	NTT DOCOMO, INC.

- R1-1813346	On resource allocation of V2x communications	Xiaomi Communications

- R1-1813421	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1813422	Physical layer procedures for HARQ operation for groupcast and unicast transmissions	Qualcomm Incorporated

- R1-1813423	Synchronization design for NR V2X	Qualcomm Incorporated

- R1-1813424	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1813425	Uu for advanced V2X use cases	Qualcomm Incorporated

- R1-1813426	Enhancements of LTE Uu and NR Uu to control NR sidelink	Qualcomm Incorporated

- R1-1813427	Design aspects and requirements for QoS	Qualcomm Incorporated

- R1-1813428	Co-existence aspects for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1813493	Considerations on sidelink synchronization for NR V2X	ITL

- R1-1813497	BWP operation on V2X sidelink	KT Corp.

- R1-1813498	Consideration on Mode 2 NR-V2X sidelink communication	ASUSTEK COMPUTER (SHANGHAI)

- R1-1813505	Discussion on physical layer structure of sidelink to supporting V2X unicast	CAICT

- R1-1813515	Discussion on resource pool and bandwidth part	ASUSTEK COMPUTER (SHANGHAI)

- R1-1813519	Discussions on NR V2X Sidelink Physical Layer Structures	Nokia, Nokia Shanghai Bell

- R1-1813520	On Sidelink physical layer procedures	Nokia, Nokia Shanghai Bell

- R1-1813521	Discussion on NR V2X Sidelink Synchronization	Nokia, Nokia Shanghai Bell

- R1-1813522	On Sidelink Resource Allocation	Nokia, Nokia Shanghai Bell

- R1-1813523	On Uu for advanced V2X use cases	Nokia, Nokia Shanghai Bell

- R1-1813524	On Uu-based sidelink resource allocation/configuration	Nokia, Nokia Shanghai Bell

- R1-1813525	On QoS Management	Nokia, Nokia Shanghai Bell

- R1-1813526	Discussion on coexistence between NR sidelink and LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1813549	Discussion on NR Uu to control LTE sidelink	Huawei,  HiSilicon

- R1-1813550	Correction on vehicle blockage loss in NLOSv	Huawei, HiSilicon, ATT, Intel

- R1-1813551	Sidelink discovery for NR V2X	Huawei,  HiSilicon

- R1-1813552	Frame and slot structure for sidelink	Huawei,  HiSilicon

- R1-1813553	Sidelink CSI	Huawei,  HiSilicon

- R1-1813554	Design and contents of PSCCH and PSFCH	Huawei,  HiSilicon

- R1-1813555	Bandwidth parts and resource pools for V2X sidelink	Huawei,  HiSilicon

- R1-1813576	Considerations on sidelink synchronization for NR V2X	Sequans Communications

- R1-1813615	Design Considerations for NR V2X Synchronization	Convida Wireless

- R1-1813623	Consideration on enhancements of NR Uu to control NR sidelink	Convida Wireless

- R1-1813638	Physical layer structure for SL NR V2X	Ericsson

- R1-1813639	On PHY procedures to support unicast and groupcast on NR sidelink	Ericsson

- R1-1813640	On Synchronization for NR Sidelink	Ericsson

- R1-1813641	On Mode 2 Resource Allocation for NR Sidelink	Ericsson

- R1-1813642	On the NR Sidelink Discovery Procedures	Ericsson

- R1-1813643	On CSIT acquisition for SL unicast	Ericsson

- R1-1813644	Link level evaluations of NR PSSCH	Ericsson

- R1-1813645	Clustering and Cluster Head Election Schemes for In-Coverage and Out-of-Coverage UEs	Ericsson

- R1-1813646	System level evaluations of NR V2X sidelink	Ericsson

- R1-1813647	Link level evaluations of NR PSCCH	Ericsson

- R1-1813648	On 2-stage PSCCH-I design	Ericsson

- R1-1813649	On SCI formats	Ericsson

- R1-1813650	Study of Uu feasibility for advanced V2X use cases	Ericsson

- R1-1813651	Uu based resource allocation and configuration for SL	Ericsson

- R1-1813652	NR sidelink QoS handling	Ericsson

- R1-1813653	On coexistence for SL V2X	Ericsson

- R1-1813654	Configuration and signaling principles for NR sidelink	Ericsson

- R1-1813655	On Interface Selection for Unicast V2X Communications	Ericsson

- R1-1813656	On SL operation on Uu carrier	Ericsson

- R1-1813668	Discussion on LTE Uu to control NR sidelink	Huawei,  HiSilicon

- R1-1813860	Discussion on physical layer structure for NR V2X	LG Electronics

- R1-1813861	Discussion on synchronization mechanism for NR V2X	LG Electronics

- R1-1813866	Discussion on physical layer structures for NR V2X	Samsung

- R1-1813868	Discussion on physical layer structure for NR V2X	Xiaomi Communications

- R1-1813872	QoS Management for NR V2X	Fraunhofer IIS, Fraunhofer HHI

- R1-1813904	"Feature lead summary on 	Evaluation of Uu for advanced V2X use cases"	Ericsson

- R1-1813908	Summary for NR-V2X AI - 7.2.4.1.4 Resource Allocation Mechanism	Intel Corp.

- R1-1813927	Feature lead summary for agenda item 7.2.4.1.1 Physical layer structure	LG Electronics

- R1-1813938	Feature lead summary for agenda item 7.2.4.1.2 Physical layer procedures	LG Electronics

- R1-1813941	Feature Lead Summary for 7.2.4.4 QoS Management	Nokia

- R1-1813976	Discussion on NR V2X HARQ mechanism	ITL

- R1-1814016	Summary of AI: 7.2.4.3 Uu-based sidelink resource allocation/configuration	Huawei, HiSilicon

- R1-1814072	Feature lead summary#2 for agenda item 7.2.4.1.1 Physical layer structure	LG Electronics

- R1-1814083	Introduction of CDL models	Qualcomm

- R1-1814089	[Draft] LS on transient period in sidelink channels	LG Electronics

- R1-1814107	"Feature lead summary#2 on 	Evaluation of Uu for advanced V2X use cases"	Ericsson

- R1-1814130	Offline Summary for NR-V2X AI - 7.2.4.1.4 Resource Allocation Mechanism	Intel Corp.

- R1-1814132	Sidelink resource allocation for mode 2c	Huawei, HiSilicon

- R1-1814147	Summary of offline discussion on V2X sidelink synchronization	CATT

- R1-1814152	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1814153	Summary of Coexistence Aspects in NR-V2X Study	Qualcomm

- R1-1814159	Correction on vehicle blockage loss in NLOSv	Huawei, HiSilicon, ATT, Intel

- R1-1814160	Introduction of CDL models	Qualcomm

- R1-1814165	LS on transient period in sidelink channels	RAN1, LG Electronics

- R1-1814216	Summary of AI: 7.2.4.3 Uu-based sidelink resource allocation/configuration	Huawei, HiSilicon

- R1-1814260	Summary of the RAN1#95 offline discussion for NR-V2X AI - 7.2.4.1.4 Resource Allocation Mechanism	Intel Corporation

- R1-1814265	Updated feature lead summary for agenda item 7.2.4.1.2 Physical layer procedures	LG Electronics

- R1-1814293	Further clarifications on sidelink resource allocation for mode 2c	Huawei, HiSilicon

- R1-1814301	Summary of Coexistence Aspects in NR-V2X Study	Qualcomm

- R1-1814302	Further details of CSI feedback in NR SL Mode 1	Huawei, HiSilicon

- R1-1814303	Evaluations on benefits of SL CSI feedback	Huawei, HiSilicon

- R1-1814304	On relationship between SL BWP and Uu BWP	Huawei, HiSilicon

- R1-1814305	NR V2X evaluations template	Huawei, HiSilicon

- R1-1814306	TP for updating TR 38.885	Huawei, HiSilicon

- R1-1814324	Discussion on NR UE reporting sidelink measurements over Uu	Huawei, HiSilicon

RAN2#103bis

- R2-1813512	LS on support of unicast, groupcast, and broadcast (R1-1809907; contact: LGE)	RAN1

- R2-1813563	Discussion on target scenarios for NR-V2X	OPPO

- R2-1813564	Discussion on resource allocation for NR-V2X	OPPO

- R2-1813565	Discussion on sidelink unicast, groupcast and broadcast for NR-V2X	OPPO

- R2-1813566	Discussion on Inter-RAT Control for NR-V2X	OPPO

- R2-1813567	Discussion on L23 for NR-V2X	OPPO

- R2-1813568	Discussion on RAT and interface selection ofr NR-V2X	OPPO

- R2-1813673	UE-assisted resource allocation for NR V2X	MediaTek Inc.

- R2-1813725	Mode 2 resource allocation	CATT

- R2-1813727	NR sidelink protocol stack and functions	CATT

- R2-1813728	Uu-based sidelink resource allocation	CATT

- R2-1813730	Consideration on Uu MAC due to V2X transmission	CATT

- R2-1813731	Discovery Procedure and Connection Setup Procedure in NR Sidelink	CATT

- R2-1813733	MAC PDU format in PC5	CATT

- R2-1813735	platooning resource allocation	CATT

- R2-1813737	Uu V2X evaluation and potential enhancements	CATT

- R2-1813738	QoS Management for NR V2X	CATT

- R2-1813740	Discussion on RAT/Interface selection	CATT

- R2-1813811	Scheduling and resource allocation principle	MediaTek Inc.

- R2-1813879	Overview of sidelink unicast and groupcast support for NR V2X	Spreadtrum Communications

- R2-1813880	Considerations on NR V2X QoS management	Spreadtrum Communications

- R2-1813920	NR V2X scenario for PDCP duplication supporting	vivo

- R2-1813921	Sidelink unicast in NR	vivo

- R2-1813922	Consideration on PC5 L2 protocol design	vivo

- R2-1813923	Consideration on PC5 L3 protocol design	vivo

- R2-1813924	Discussion on resource allocation mechanism for NR sidelink	vivo

- R2-1813925	Latency reduction for mode 1 and  mode 2	vivo

- R2-1813926	Communication range for NR V2X	vivo

- R2-1813927	Discussion on RAN1 LS on support of unicast, groupcast, and broadcast	vivo

- R2-1813928	NR V2X Resource Allocation Aspects	Fraunhofer HHI, Fraunhofer IIS

- R2-1813929	QoS Management for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1813932	Support of unicast, groupcast and broadcast in NR Sidelink	Huawei, HiSilicon

- R2-1813933	Scenarios for NR V2X SL communication	Huawei, HiSilicon

- R2-1813934	Discussion on RAT/interface selection	Huawei, HiSilicon

- R2-1813935	QoS support for NR V2X	Huawei, HiSilicon

- R2-1813936	Uu enhancements for NR V2X	Huawei, HiSilicon

- R2-1814015	Support for Unicast and Groupcast in NR V2X	InterDigital

- R2-1814016	Resource Allocation Features to Support NR V2X Requirements	InterDigital

- R2-1814017	Resource Allocation in Support of Unicast and Groupcast	InterDigital

- R2-1814018	QoS Management for NR V2X	InterDigital

- R2-1814019	RAT Selection for NR V2X	InterDigital

- R2-1814020	Draft LS on Support for Unicast and Groupcast in NR V2X	InterDigital

- R2-1814055	On overall sidelink design principles for NR V2X	Intel Corporation

- R2-1814056	Connection management aspects for NR V2X SL	Intel Corporation

- R2-1814057	On RAT selection for NR V2X	Intel Corporation

- R2-1814058	QoS considerations over SL for NR V2X	Intel Corporation

- R2-1814064	SL broadcast design for NR V2X	Intel Corporation

- R2-1814065	Considerations on unicast and groupcast support over NR SL	Intel Corporation

- R2-1814066	Sidelink resource allocation for unicast vs broadcast operation	Intel Corporation

- R2-1814168	Initial consideration on NR V2X resource allocation and configuration	ZTE

- R2-1814170	Consideration on RAT selection in NR V2X	ZTE

- R2-1814171	Discussion on LTE and NR Un based resource allocation and configuration	ZTE

- R2-1814172	In-device coexistence between NR V2X and LTE V2X	ZTE

- R2-1814174	Support of unicast and groupcast in NR sidelink	ZTE

- R2-1814175	Discussion on QoS management for NR V2X	ZTE

- R2-1814176	Discussion on resource pool configuration in NR V2X	ZTE

- R2-1814245	Discussion on L2 protocol design for NR sidelink	Huawei, HiSilicon

- R2-1814246	Discussion on L3 CP related aspects for NR sidelink	Huawei, HiSilicon

- R2-1814259	Discussion on Sidelink unicast and groupcast	ITRI

- R2-1814261	Discussion QoS index measurement for NR V2X	ITRI

- R2-1814276	Discussion on NR zone design for sidelink resource allocation considering vehicle speed	Hyundai Motors

- R2-1814304	Considerations for Sidelink Resource Pool Design for NR V2X	Samsung Electronics

- R2-1814305	Sidelink Resource Control between LTE V2X and NR V2X	Samsung Electronics

- R2-1814306	Considerations for Support Mobility for NR V2X	Samsung Electronics

- R2-1814416	Coexistence of LTE Sidelink V2X and NR Sidelink V2X	Nokia, Nokia Shanghai Bell

- R2-1814464	Discussion on Connection-based versus Connectionless NR Sidelink	Nokia, Nokia Shanghai Bell

- R2-1814465	Various approaches to SL QoS support in NR V2X	Nokia, Nokia Shanghai Bell

- R2-1814466	Mobility challenges for NR V2X platooning	Nokia, Nokia Shanghai Bell

- R2-1814503	Connection establishment for Unicast in NR V2X	Lenovo, Motorola Mobility

- R2-1814755	Discussion on QoS management for NR V2X	Lenovo, Motorola Mobility

- R2-1814759	Synchronization issues in NR V2X	Lenovo, Motorola Mobility

- R2-1814837	Clarification on RAN2 study scope	Lenovo, Motorola Mobility

- R2-1814844	Sidelink resource allocation in NR	Beijing Xiaomi Software Tech

- R2-1814929	Discussion on Groupcast for NR V2X	Qualcomm Incorporated

- R2-1814930	Discussion on QoS design for NR PC5 communication	Qualcomm Incorporated

- R2-1814943	Uu Enhancements for NR V2X	Interdigital

- R2-1814954	Enhancements of LTE Uu and NR Uu to control NR sidelink	Qualcomm Incorporated

- R2-1814956	Enhancements of NR Uu to control LTE sidelink	Qualcomm Incorporated

- R2-1815015	Evaluation of Uu interface for NR V2X	Intel Corporation

- R2-1815033	On Latency of mode-1 Sidelink Scheduling	Ericsson

- R2-1815034	Analysis of NR Uu features for eV2X	Ericsson

- R2-1815035	gNB-scheduled Resource Allocation for Sidelink	Ericsson

- R2-1815036	Mode-1 Implications for Supporting SL HARQ CSI feedbacks	Ericsson

- R2-1815037	NR Sidelink QoS handling at Access Stratum	Ericsson

- R2-1815038	On Inter-RAT Network Control of Sidelink	Ericsson

- R2-1815039	On Sidelink Discovery	Ericsson

- R2-1815040	On the need of bandwidth parts for NR V2X	Ericsson

- R2-1815041	On the Support of HARQ/CSI feedbacks Over Sidelink	Ericsson

- R2-1815042	Path and RAT selection	Ericsson

- R2-1815043	QoS principles	Ericsson

- R2-1815044	Resource allocation for Enhanced Mobility	Ericsson

- R2-1815045	Support of Unicast/Groupcast/Broadcast Sidelink V2X Communications	Ericsson

- R2-1815056	Multi-Connectivity scenarios for Vehicle to Everything (V2X)	AT&T

- R2-1815057	Resource allocation mechanism for NR sidelink	AT&T

- R2-1815088	RAT selection for NR V2X sidelink communication	Qualcomm Incorporated

- R2-1815127	Discussion on Support of Vulnerable Road User	Samsung Electronics

- R2-1815149	Sidelink Scenarios for NR V2X	Samsung Electronics GmbH

- R2-1815151	sidelink SPS for NR V2X	Samsung Electronics GmbH

- R2-1815152	sidelink unicast and groupcast for NR V2X	Samsung Electronics GmbH

- R2-1815154	Uu enhancements for NR V2X	Samsung Electronics GmbH

- R2-1815155	RAT selection for NR V2X sidelink	Samsung Electronics GmbH

- R2-1815158	QoS management for NR V2X	Samsung Electronics GmbH

- R2-1815198	NR SL Protocol stack overview	Huawei, HiSilicon

- R2-1815199	Study sidelink resource allocation mechanism	Huawei, HiSilicon

- R2-1815200	The enhancement of Uu to control inter RAT V2X sidelink	Huawei, HiSilicon

- R2-1815234	Resource configuration and allocation for NR sidelink	ASUSTeK

- R2-1815258	Uu enhancements of NR V2X	CMCC

- R2-1815329	Draft LS to SA2 on unicast, groupcast and broadcast designs in NR sidelink	Huawei

- R2-1815424	V2X sidelink discovery	LG Electronics

- R2-1815425	V2X session establishment	LG Electronics

- R2-1815426	PC5 RAT selection	LG Electronics

- R2-1815430	Direct and Indirect resource allocation	LG Electronics Inc.

- R2-1815439	NR V2X study plan	LG Electronics Inc.

- R2-1815440	Basic Scenarios and Overall Steps for NR Sidelink design	LG Electronics Inc.

- R2-1815441	NR Sidelink design based on LTE Sidelink	LG Electronics Inc.

- R2-1815442	NR Uu enhancements for V2X communication	LG Electronics Inc.

- R2-1815510	Considerations on resource pool in NR Sidelink for V2X	ITL

- R2-1815525	RLC Functions for NR Sidelink	Samsung

- R2-1815526	PDCP Functions for NR Sidelink	Samsung

- R2-1815531	Support of unicast and groupcast for NR V2X	ITL

- R2-1815557	Evaluation of Uu interface for NR V2X	Intel Corporation

- R2-1815683	[DRAFT] LS to SA2 on unicast, groupcast and broadcast in NR sidelink	Huawei

- R2-1815692	LS to SA2 on unicast, groupcast and broadcast in NR sidelink	RAN2

RAN2#104

- R2-1816217	LS on Uu control of NR sidelink (R1-1812057; contact: Huawei)	RAN1

- R2-1816218	Multiple active configured UL grants for NR V2X (R1-1812058; contact: Ericsson)	RAN1

- R2-1816337	Discussion on target scenarios for NR-V2X	OPPO

- R2-1816338	Discussion on resource allocation mode for NR-V2X	OPPO

- R2-1816339	Discussion on CP aspects of unicast and groupcast for NR-V2X	OPPO

- R2-1816340	Discussion on UP aspects of unicast and groupcast for NR-V2X	OPPO

- R2-1816341	Discussion on Inter-RAT Control for NR-V2X	OPPO

- R2-1816342	Discussion on QoS for NR-V2X	OPPO

- R2-1816343	Discussion on LS of multiple UL SPS for NR-V2X	OPPO

- R2-1816344	Discussion on RAT and interface selection ofr NR-V2X	OPPO

- R2-1816515	Summary of Email Discussion [103bis#36][NR/V2X] CP aspects for NR sidelink design	Huawei (Rapporteur)

- R2-1816516	Reliability enhancements for NR sidelink broadcast	Huawei, HiSilicon

- R2-1816517	Potential AS layer impacts on SL connection setup and configuration in unicast	Huawei, HiSilicon

- R2-1816518	Potential RAN2 impacts on gNB scheduled resource allocation for NR V2X	Huawei, HiSilicon

- R2-1816519	Discussion on RAT/interface selection	Huawei, HiSilicon

- R2-1816520	Initial thinking on potential RAN2 impacts on NR SL synchronization	Huawei, HiSilicon

- R2-1816521	QoS support for NR V2X	Huawei, HiSilicon

- R2-1816522	Radio bearer configuration and management for NR sidelink	Huawei, HiSilicon

- R2-1816523	SC-PTM support for NR Uu	Huawei, HiSilicon

- R2-1816524	Support of mode switch and multiple modes coexistence for NR sidelink	Huawei, HiSilicon

- R2-1816701	On overall sidelink design principles for NR V2X	Intel Corporation

- R2-1816702	On RAT selection for NR V2X	Intel Corporation

- R2-1816703	QoS considerations over SL for NR V2X	Intel Corporation

- R2-1816704	Sidelink resource allocation for unicast vs broadcast operation	Intel Corporation

- R2-1816705	Summary of [103bis#39][NR/V2X] e2e Uu delay analysis	Intel Corporation

- R2-1816770	QoS Management for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1816771	On NR V2X Resource Allocation	Fraunhofer HHI, Fraunhofer IIS

- R2-1816772	NR V2X support for Unicast and Groupcast Communication	Fraunhofer HHI, Fraunhofer IIS

- R2-1816787	Support for Unicast and Groupcast in NR V2X	InterDigital

- R2-1816788	Resource Allocation Features to Support NR V2X Requirements	InterDigital

- R2-1816789	Resource Allocation in Support of Unicast and Groupcast	InterDigital

- R2-1816790	QoS Management for NR V2X	InterDigital

- R2-1816791	RAT Selection for NR V2X	InterDigital

- R2-1816792	Control Plane Aspects for Broadcast NR V2X	InterDigital

- R2-1816793	Uu Enhancements for NR V2X	InterDigital

- R2-1816818	Zone-based resource allocation for NR V2X	MediaTek Inc.

- R2-1816820	UE-assisted resource allocation for NR V2X	MediaTek Inc.

- R2-1816889	Mode 2 resource allocation	CATT

- R2-1816891	NR sidelink CP protocol stack	CATT

- R2-1816892	NR sidelink UP protocol stack and functions	CATT

- R2-1816894	Resource Allocation in case of Cross-RAT Control	CATT

- R2-1816895	Scenarios of Mode 1 for sidelink unicast/groupcast	CATT

- R2-1816896	MAC PDU format in PC5	CATT

- R2-1816897	HARQ Procedure for Mode 1	CATT

- R2-1816898	Discovery Procedure and Connection Setup Procedure in NR Sidelink	CATT

- R2-1816899	QoS Management for NR V2X	CATT

- R2-1816966	Support of Sidelink unicast and groupcast for NR-V2X	ITRI

- R2-1816968	Uu enhancements for NR-V2X sidelink resource allocation	ITRI

- R2-1816970	QoS index measurement considerations for NR V2X	ITRI

- R2-1816973	Bandwidth Parts and Resource Pools for V2X sidelink	Huawei, HiSilicon

- R2-1816974	Draft LS to SA2 on sidelink connection management for unicast	Huawei

- R2-1816977	Considerations for Sidelink Resource Pool Design for NR V2X	Samsung Electronics

- R2-1816978	Sidelink Resource Control between LTE V2X and NR V2X	Samsung Electronics

- R2-1816979	Considerations for Support Mobility for NR V2X	Samsung Electronics

- R2-1816980	Consideration on NR V2X mode 1 resource allocation	ZTE, Sanechips

- R2-1816981	Overall consideration on NR V2X resource allocation	ZTE, Sanechips

- R2-1816983	Uu enhancements for NR V2X	ZTE, Sanechips

- R2-1816988	Consideration on QoS management for NR V2X	ZTE, Sanechips

- R2-1816990	Discussion on NR V2X mode 2 alternatives	ZTE, Sanechips

- R2-1816994	Report of email discussion [103bis#40][NR/V2X] RAT selection for SL	ZTE, Sanechips

- R2-1816995	Support of unicast and groupcast in NR Sidelink	ZTE, Sanechips

- R2-1816996	In device coexistence between NR V2X and LTE V2X	ZTE, Sanechips

- R2-1816997	Discussion on LTE and NR Uu based resource allocation and configuration for sidelink	ZTE, Sanechips

- R2-1817001	Discussion on Support of Vulnerable Road User	Samsung Electronics

- R2-1817008	Sidelink Scenarios for NR V2X	Samsung Electronics GmbH

- R2-1817009	sidelink SPS for NR V2X	Samsung Electronics GmbH

- R2-1817010	Uu Enhancements for NR V2X	Samsung Electronics GmbH

- R2-1817011	RAT Selection for NR V2X Sidelink	Samsung Electronics GmbH

- R2-1817012	QoS Management for NR V2X	Samsung Electronics GmbH

- R2-1817034	Scheduling and resource allocation principle	MediaTek Inc.

- R2-1817107	NR V2X scenario for PDCP duplication supporting	vivo

- R2-1817108	Sidelink unicast procedures in NR	vivo

- R2-1817109	Discussion on resource allocation mechanism for NR sidelink	vivo

- R2-1817110	Latency reduction for mode 1 and  mode 2	vivo

- R2-1817111	Communication range for NR V2X	vivo

- R2-1817112	Draft LS on communication range for NR V2X	vivo

- R2-1817113	Discussion on the support of NR mode1 and LTE mode3 for the cross-RAT control	vivo

- R2-1817114	Congestion control in NR V2X	vivo

- R2-1817115	Sidelink groupcast in NR	vivo

- R2-1817116	Different destination service multiplexing in MAC	vivo

- R2-1817117	Connection establishment for Unicast in NR V2X	Lenovo, Motorola Mobility

- R2-1817118	Discussion on QoS management for NR V2X	Lenovo, Motorola Mobility

- R2-1817336	Resource Allocation Consideration	Spreadtrum Communications

- R2-1817459	AS-related group management for platooning	Huawei, HiSilicon

- R2-1817460	Clarification on supported scenarios for NR V2X SI	Huawei, HiSilicon

- R2-1817466	Support of Vulnerable Road User	Apple Inc., Samsung Electronics

- R2-1817467	RRC Signaling Support over PC5	Apple Inc.

- R2-1817468	QoS Handling in NR V2X	Apple Inc.

- R2-1817578	Considerations for Groupcast in NR V2X	Kyocera

- R2-1817680	NR Sidelink resource allocation for V2X communications	Nokia, Nokia Shanghai Bell

- R2-1817681	Discussion on Connection-based versus Connectionless NR Sidelink	Nokia, Nokia Shanghai Bell

- R2-1817682	Mobility challenges for NR V2X platooning	Nokia, Nokia Shanghai Bell

- R2-1817683	Various approaches to SL QoS support in NR V2X	Nokia, Nokia Shanghai Bell

- R2-1817684	Cross-RAT V2X support	Nokia, Nokia Shanghai Bell

- R2-1817768	UE minimum RAT capability in NR V2X	Lenovo, Motorola Mobility

- R2-1817770	Multi-Connectivity scenarios for Vehicle to Everything (V2X)	AT&T

- R2-1817771	UE minimum RF capability in NR V2X	Lenovo, Motorola Mobility

- R2-1817773	Resource Pool Aspects for NR V2X	Interdigital Asia LLC

- R2-1817776	Discussion on QoS design for NR PC5 communication	Qualcomm Incorporated

- R2-1817780	Discussion on Groupcast for NR V2X	Qualcomm Incorporated

- R2-1817783	Discussion on connection setup for V2X unicast communication	Qualcomm Incorporated

- R2-1817785	RAT and interface selection for NR V2X sidelink communication	Qualcomm Incorporated

- R2-1817786	Cross-RAT configuration and control of LTE/NR Sidelink communication	Qualcomm Incorporated

- R2-1817924	QoS principles	Ericsson

- R2-1817925	On NR sidelink admission control	Ericsson

- R2-1817926	On NR sidelink radio bearer	Ericsson

- R2-1817927	On sidelink discovery	Ericsson

- R2-1817928	On the sidelink session and connection	Ericsson

- R2-1817929	Interface and RAT selection	Ericsson

- R2-1817947	Analysis of NR Uu features for eV2X	Ericsson

- R2-1817948	Bandwidth parts and Resource Pools for NR V2X	Ericsson

- R2-1817949	gNB-scheduled Resource Allocation for Sidelink	Ericsson

- R2-1817950	Mode-1 Implications for Supporting SL HARQ/CSI feedbacks	Ericsson

- R2-1817951	On Inter-RAT Network Control of Sidelink	Ericsson

- R2-1817952	On L2 IDs	Ericsson

- R2-1817953	On Latency of mode-1 Sidelink Scheduling	Ericsson

- R2-1817954	On Sidelink UE Information	Ericsson

- R2-1817955	Resource allocation for Enhanced Mobility	Ericsson

- R2-1817956	Support of Unicast/Groupcast/Broadcast Sidelink V2X Communications	Ericsson

- R2-1817957	On the Support of HARQ/CSI feedbacks Over Sidelink	Ericsson

- R2-1817958	Consideration on NR V2X sidelink MAC protocol stack	Ericsson

- R2-1817959	Consideration on NR V2X sidelink PDCP protocol stack	Ericsson

- R2-1817960	Consideration on NR V2X sidelink RLC protocol stack	Ericsson

- R2-1817961	NR V2X sidelink protocol stack overview	Ericsson

- R2-1818126	Discussion on the SL BSR	CMCC

- R2-1818127	Discussion on sidelink unicast communication	CMCC

- R2-1818165	Discussion on AS level connection for unicast	Beijing Xiaomi Software Tech

- R2-1818178	SL MAC considerations for NR V2X	Intel Corporation

- R2-1818179	Considerations on NR sidelink unicast and groupcast support for V2X	Intel Corporation

- R2-1818196	Email discussion-[103bis#35][NR/V2X] V2X agreements	Huawei, HiSilicon

- R2-1818197	NR SL protocol stack overview	Huawei, HiSilicon

- R2-1818198	Discussion on HARQ support for NR sidelink	Huawei, HiSilicon

- R2-1818199	Discussion on RLC mode for NR sidelink	Huawei, HiSilicon

- R2-1818200	Potential enhancements for NR Mode 2	Huawei, HiSilicon

- R2-1818201	The enhancement of Uu to control inter-RAT V2X sidelink	Huawei, HiSilicon

- R2-1818202	Discussion on NR support for multiple active UL configured grants	Huawei, HiSilicon

- R2-1818203	QoS Feedback of NR Sidelink V2X Communications	Huawei, HiSilicon

- R2-1818205	V2X UE behaviour upon releasing a unicast/groupcast session	ITL

- R2-1818207	Further consideration on Tx carrier (re)selection in NR V2X	ITL

- R2-1818221	Inter-RAT control of sidelink communication	MediaTek (Shenzhen) Inc.

- R2-1818274	Consideration on miscellaneous MAC aspects for NR sidelink design	Huawei, HiSilicon

- R2-1818294	Dynamic scheduling for NR sidelink mode 2	LG Electronics Inc.

- R2-1818295	Support of broadcast for NR sidelink mode 1	LG Electronics Inc.

- R2-1818296	Support of unicast and groupcast for NR sidelink mode 1	LG Electronics Inc.

- R2-1818417	Adding EPC based eNB controlling NR SL in Scenario 2	LG Electronics Inc.

- R2-1818418	TP to EPC based eNB controlling NR SL in Scenario 2	LG Electronics Inc.

- R2-1818419	Proposed LS on cross-RAT sidelink control	LG Electronics Inc.

- R2-1818420	Report of [103bis#36][NR/V2X] SL broadcast, UP aspects (LG)	LG Electronics Inc.

- R2-1818421	NR Sidelink logical channels for unicast/groupcast/broadcast	LG Electronics Inc.

- R2-1818422	Protocol Stacks for NR Sidelink	LG Electronics Inc.

- R2-1818423	Sidelink resource configuration for NR Sidelink	LG Electronics Inc.

- R2-1818424	Cross-RAT sidelink configuration in MR-DC	LG Electronics Inc.

- R2-1818425	Cell reselection for NR V2X sidelink communication	LG Electronics Inc.

- R2-1818426	NR Uu enhancements for V2X communication	LG Electronics Inc.

- R2-1818467	PDCP Functions for NR Sidelink	Samsung

- R2-1818469	RLC Functions for NR Sidelink	Samsung

- R2-1818470	RLC Mode for Sidelink Unicast and Groupcast	Samsung

- R2-1818473	Feedback for sidelink unicast and groupcast in NR V2X_	LG Electronics

- R2-1818474	LS on Feedback for sidelink unicast and groupcast in NR V2X_	LG Electronics

- R2-1818475	Security for sidelink unicast and groupcast	LG Electronics

- R2-1818476	LS on Security for sidelink unicast and groupcast	LG Electronics

- R2-1818477	gNB knowledge about UEs in sidelink unicast and groupcast	LG Electronics

- R2-1818478	LS on gNB knowledge about UEs in sidelink unicast and groupcast	LG Electronics

- R2-1818479	PC5 RAT selection	LG Electronics

- R2-1818480	V2X Sidelink Connection	LG Electronics

- R2-1818484	Proposed TP to NR V2X SL broadcast, UP aspects	LG Electronics Inc.

- R2-1818492	SR configuration for NR Sidelink Logical Channels	LG Electronics Inc.

- R2-1818496	Report of 103B#38 NR SL unicast and groupcast	LG Electronics UK

- R2-1818546	Email discussion-[103bis#35][NR/V2X] V2X agreements	Huawei, HiSilicon

- R2-1818547	TP to TR 38.885 on NR SL design, CP aspects	Huawei, HiSilicon

- R2-1818727	[DRAFT] LS on NR V2X agreements	Huawei

- R2-1818728	Email discussion-[103bis#35][NR/V2X] V2X agreements	Huawei, HiSilicon

- R2-1818729	TP to TR 38.885 on NR SL design, CP aspects	Huawei, HiSilicon

- R2-1818730	Proposed TP to NR V2X SL broadcast, UP aspects	LG Electronics Inc.

- R2-1818732	TP for V2X RAT selection of SL	ZTE

- R2-1818733	LS on RAT selection for SL	ZTE

- R2-1818737	Email discussion-[103bis#35][NR/V2X] V2X agreements	Huawei, HiSilicon

- R2-1818738	LS on NR V2X agreements	RAN2

- R2-1818739	TP to TR 38.885 on NR SL design, CP aspects	Huawei, HiSilicon

- R2-1818740	TP for V2X RAT selection of SL	ZTE

- R2-1819014	LS on RAT selection for SL	ZTE

- R2-1819015	[DRAFT] LS on RAN2 agreed TPs	Huawei

- R2-1819016	TP to TR 38.885 on e2e delay analysis for Uu-based V2X communication	Intel Corporation

- R2-1819081	LS on RAT selection for SL	ZTE

- R2-1819082	LS on RAT selection for SL	RAN2

- R2-1819083	LS on RAN2 agreed TPs	RAN2

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template