3GPP TSG RAN Meeting #82										RP-182546

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.3

| WI / SI Name | Further NB-IoT enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NB_IOTenh2-Perf |  |  |  |  |
| Unique ID | 750266 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182114 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: 03/2019 (changed) | Testing part: N/A |  |
| Overall Completion level | Study Item: xx % | Core part: xx% | Performance Part: 80% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#88Bis:

RRM performance part:

- the introduction of enhance PHR for category NB1 in R15 was endorsed in R4-1813988

- the introduction of serving cell RRM measurement relaxation test cases was endorsed in R4-1813668

- it was agreed that in the R15 TDD test cases which are to be defined, we should set TDD configuration 1 and special subframe configuration 6; SIB1-NB is scheduled in SF#0 in odd radio frames; and RMC specifies only with 10MHz system bandwidth; NPDCCH/PDSCH should be transmitted in SF#4

- RMC for TDD test cases is introduced in R4-1813939

- OCNG patterns for TDD test cases is introduced in R4-1814211

Demodulation performance part:

  - UE TDD demodulation performance: way forward R4-1814232 was approved. The TDD UL/DL configuration #4 and special subframe configuration#4 for both NPDCCH and NPDSCH TDD demodulation performance requirements considering the number available DL subframe and test time

    - NPDSCH/NPDCCH is scheduled in both normal DL subframes and special subframes

    - Add a certain margin [X]dB on top of the existing NPDSCH FDD performance requirements

    - X will be decided as per the simulation results in next RAN4#89 meeting.

- BS demodulation performance: way forward R4-1814233 was approved.

  - The TDD UL/DL configuration #1 and special subframe configuration #7 for NPRACH TDD demodulation performance requirements.

  - Define NPRACH TDD demodulation performance requirements for preamble format 0 and 0-a by using the similar simulation assumptions as NPRACH FDD. Performance requirements for other preamble formats can be added later if needed.

RAN4#89:

RRM performance part:

- the introduction of enhance PHR for category NB1 in R15 was agreed in R4-1816057

- the introduction of cell reselection test cases for TDD NB in R15 are agreed in R4-1816058, R4-1816059 and R4-1816060

- the introduction of positioning measurement test cases are agreed in R4-1816565 and R4-1816566

- the introduction of RRC re-establishement test cases are agreed in R4-1816063 and R4-1816064

- Random access test cases are agreed in R4-1816065, R4-1816066 and R4-1816067

- UE transmit timing accuracy test cases are agreed in R4-1816068 and R4-1816069; timing advance adjustment test cases are agreed in R4-1816070

- RLM test cases are agreed in R4-1816071, R4-1816072, R4-1816073, R4-1816074, R4-1816075, R4-1816076, R4-1816077 and R4-1816078

- RSTD measurement accuracy test cases are agreed in R4-1816079, R4-1816080, R4-1816081 and R4-1816082

- The introduction of TDD NPRACH configuration for NB test cases in R15 is agreed in R4-1815094

#### 2.4.2	Remaining Open issues

RAN4#88Bis:

Demodulation performance part:

- A certain margin [X]dB was agreed to be added on top of the existing NPDSCH FDD performance requirements, but the specific X value will be decided as per the simulation results in next RAN4#89 meeting.

- Only one company provide the simulation result for NPRACH, more simulation results from companies are needed to define the final performance requirements.

RAN4#89:

Demodulation performance part:

Only one company gave the proposal for the specific X value for NPDCCH and NPDSCH TDD performance requirements definition. More simulation results need to be collected to decide the X value.

The RRM performance part is complete. The RF performance part was completed at RAN#81.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1812377	CR to TS 36.141: Correction on NB-IoT TDD test model (6.1.3)	Nokia, Nokia Shanghai Bell

- R4-1812687	Discussion on UL PRB to DL PRB center offset for TDD NB-IoT	Huawei, HiSilicon

- R4-1812688	Reply LS on UL PRB to DL PRB center offset for TDD NB-IoT	Huawei, HiSilicon

- R4-1812763	Re-submission of endorsed CR R4-1806736: Introduction of NB-IoT TDD support	Ericsson, Nokia, Nokia Shanghai Bell

- R4-1812764	LS reply on UL PRB to DL PRB center offset for TDD NB-IoT	Ericsson

- R4-1812765	CR to TS 36.101 - NB-IoT UL carrier shift for TDD	Ericsson

- R4-1812766	CR to TS 36.104 NB-IoT UL carrier shift for TDD	Ericsson

- R4-1812767	CR to TS 36.141 NB-IoT UL carrier shift for TDD	Ericsson

- R4-1812814	TDD configuration for NB-IoT demodulation requirements	Ericsson

- R4-1812815	Simulation results of NPRACH demodulation requirements	Ericsson

- R4-1812816	RMC for NB-IoT TDD RRM tests	Ericsson

- R4-1812817	RMC for NB-IoT TDD RRM test cases	Ericsson

- R4-1812924	On the enhanced PHR reporting for capable UEs	Huawei, HiSilicon

- R4-1812925	Introducing enhanced PHR mapping for capable UEs	Huawei, HiSilicon

- R4-1812926	TDD contention based random access test case under normal coverage	Huawei, HiSilicon

- R4-1812927	TDD intra-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1812928	TDD inter-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1812929	TDD idle intra-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1812930	Introducing generic OCNG for TDD Rel-15 NB test cases	Huawei, HiSilicon

- R4-1812931	Introducing NPDSCH RMC for TDD Rel-15 NB test cases	Huawei, HiSilicon

- R4-1812932	Introducing NPDCCH RMC for TDD Rel-15 NB test cases	Huawei, HiSilicon

- R4-1813093	Enhanced PHR reporting for Rel-15 NB-IOT UEs	Ericsson

- R4-1813094	Introduction of enhanced PHR for category NB1	Ericsson

- R4-1813095	Simulation results for NB-IoT WUS receptions	Ericsson

- R4-1813096	Remaining work on minimum WUS reception requirements for NB-IoT	Ericsson

- R4-1813097	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in normal coverage	Ericsson

- R4-1813098	TDD Inter-frequency RRC Re-establishment for UE category NB1 in In-Band mode under normal coverage	Ericsson

- R4-1813099	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Normal coverage	Ericsson

- R4-1813125	Radio Link Monitoring TDD RLM Test	Nokia, Nokia Shanghai Bell

- R4-1813437	CR 36.133 Introduction of OCNG patterns for NB-IoT TDD	Ericsson

- R4-1813499	WUS detection performance requirement for NB-IoT UE	Qualcomm Incorporated

- R4-1813515	Introduction of serving cell RRM measurement relaxation test	Qualcomm Incorporated

- R4-1813653	Enhanced PHR report mapping for FeNB-IoT UE	Qualcomm Incorporated

- R4-1813661	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in normal coverage	Ericsson

- R4-1813662	TDD Inter-frequency RRC Re-establishment for UE category NB1 in In-Band mode under normal coverage	Ericsson

- R4-1813663	TDD idle intra-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1813664	TDD contention based random access test case under normal coverage	Huawei, HiSilicon

- R4-1813665	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Normal coverage	Ericsson

- R4-1813666	TDD intra-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1813667	TDD inter-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1813668	Introduction of serving cell RRM measurement relaxation test	Qualcomm Incorporated

- R4-1813685	Simulation results of NPRACH demodulation requirements	Ericsson

- R4-1813939	RMC for NB-IoT TDD RRM test cases	Ericsson

- R4-1813988	Introduction of enhanced PHR for category NB1	Ericsson

- R4-1813989	Remaining work on minimum WUS reception requirements for NB-IoT	Ericsson

- R4-1814031	Updated simulation assumptions for Rel-15 NB-IOT WUS	Ericsson

- R4-1814211	Introduction of OCNG patterns for NB-IoT TDD	Ericsson

- R4-1814232	Way forward on FeNB-IOT UE demodulation	Huawei

- R4-1814233	Way forward on FeNB-IOT BS demodulation	Huawei

- R4-1814614	UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell

- R4-1814615	CR to TS 36.101: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1814616	CR to TS 36.104: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1814617	CR to TS 36.141: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1814618	UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell

- R4-1815093	Maintenance CR for PHR mapping tables R15	Huawei, HiSilicon

- R4-1815094	Introducing TDD NPRACH configuration for NB test cases	Huawei, HiSilicon

- R4-1815095	TDD contention based random access test case under normal coverage	Huawei, HiSilicon

- R4-1815096	TDD contention based random access test case under enhanced coverage	Huawei, HiSilicon

- R4-1815097	TDD contention based random access test case on non-anchor carriers	Huawei, HiSilicon

- R4-1815098	TDD intra-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1815099	TDD inter-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1815100	TDD intra-frequency RSTD measurement accuracy test case under enhanced coverage	Huawei, HiSilicon

- R4-1815101	TDD inter-frequency RSTD measurement accuracy test case under enhanced coverage	Huawei, HiSilicon

- R4-1815102	TDD idle intra-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1815103	TDD idle inter-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1815104	CR on TDD support in conditions for NB-IoT measurements	Huawei, HiSilicon

- R4-1815105	CR on TDD support in measurement accuracy requirements for NB-IoT	Huawei, HiSilicon

- R4-1815208	on UL PRB to DL PRB center offset for TDD NB-IoT	Huawei, HiSilicon

- R4-1815357	NB-IoT TDD and UL offset to DL (RAN1 LS request)	Ericsson

- R4-1815358	LS reply on UL PRB to DL PRB center offset for TDD NB-IoT	Ericsson

- R4-1815401	CR introducing out-of-sync RLM test for NB-IoT TDD in normal coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1815402	CR introducing out-of-sync RLM test for NB-IoT TDD in enhanced coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1815403	CR introducing in-sync RLM test for NB-IoT TDD in normal coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1815404	CR introducing in-sync RLM test for NB-IoT TDD in enhanced coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1815405	CR introducing in-sync RLM test for NB-IoT TDD in normal coverage without DRX	Nokia, Nokia Shanghai Bell

- R4-1815406	CR introducing in-sync RLM test for NB-IoT TDD in enhanced coverage without DRX	Nokia, Nokia Shanghai Bell

- R4-1815407	CR introducing Out-of-sync RLM test for NB-IoT TDD in normal coverage without DRX in stand alone mode	Nokia, Nokia Shanghai Bell

- R4-1815408	CR introducing Out-of-sync RLM test for NB-IoT TDD in enhanced coverage without DRX in guard band	Nokia, Nokia Shanghai Bell

- R4-1815440	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in normal coverage	Ericsson

- R4-1815441	TDD Inter-frequency RRC Re-establishment for UE category NB1 in In-Band mode under normal coverage	Ericsson

- R4-1815442	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Normal coverage	Ericsson

- R4-1815445	Further discussions on WUS requirements for Rel-15 NB-IoT	Ericsson

- R4-1815446	Updated simulation assumptions for Rel-15 NB-IoT WUS	Ericsson

- R4-1815447	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Enhanced coverage	Ericsson

- R4-1815448	UE Timing advance adjustment test Test for category NB1 UE standalone under Enhanced coverage	Ericsson

- R4-1815449	TDD Intra-frequency RRC Re-establishment for UE category NB1 in In-Band mode under enhanced coverage	Ericsson

- R4-1815450	Cell re-selection test case for TDD Inter- frequency case for UE category NB1 in in-band mode in enhanced coverage	Ericsson

- R4-1815451	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in enhanced coverage	Ericsson

- R4-1815452	Introduction of NPRACH configuration for NB-IoT TDD	Ericsson

- R4-1815459	Introduction of enhanced PHR for category NB1	Ericsson

- R4-1815460	Remaining work on minimum WUS reception requirements for NB-IoT	Ericsson

- R4-1815464	Updated simulation results for WUS reception performance for NB-IoT	Ericsson

- R4-1815466	Addition of missing Band 71 in 36.133 NB-IoT bands	Dish Network

- R4-1815875	On simulation assumptions for Rel-15 NB-IoT WUS	Qualcomm Incorporated

- R4-1815876	Simulation results for NB-IoT TDD NPDCCH and NPDSCH	Qualcomm Incorporated

- R4-1815877	On reference NPRACH configuration for NB-IOT TDD RRM tests	Qualcomm Incorporated

- R4-1815989	Discuss and simulation results for FeNB-IoT UE TDD demodulation performance	Huawei, HiSilicon

- R4-1815990	Discuss and simulation results for FeNB-IoT BS demodulation performance	Huawei, HiSilicon

- R4-1816055	Addition of missing Band 71 in 36.133 NB-IoT bands	Dish Network

- R4-1816056	Updated simulation assumptions for Rel-15 NB-IoT WUS	Ericsson

- R4-1816057	Introduction of enhanced PHR for category NB1	Ericsson

- R4-1816058	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in normal coverage	Ericsson

- R4-1816059	Cell re-selection test case for TDD Inter- frequency case for UE category NB1 in in-band mode in enhanced coverage	Ericsson

- R4-1816060	Cell re-selection test case for TDD Intra frequency case for UE category NB1 in in-band mode in enhanced coverage	Ericsson

- R4-1816061	TDD idle intra-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1816062	TDD idle inter-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1816063	TDD Inter-frequency RRC Re-establishment for UE category NB1 in In-Band mode under normal coverage	Ericsson

- R4-1816064	TDD Intra-frequency RRC Re-establishment for UE category NB1 in In-Band mode under enhanced coverage	Ericsson

- R4-1816065	TDD contention based random access test case under normal coverage	Huawei, HiSilicon

- R4-1816066	TDD contention based random access test case under enhanced coverage	Huawei, HiSilicon

- R4-1816067	TDD contention based random access test case on non-anchor carriers	Huawei, HiSilicon

- R4-1816068	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Normal coverage	Ericsson

- R4-1816069	UE Transmit Timing Accuracy Test for category NB1 UE In-Band in Enhanced coverage	Ericsson

- R4-1816070	UE Timing advance adjustment test Test for category NB1 UE standalone under Enhanced coverage	Ericsson

- R4-1816071	CR introducing out-of-sync RLM test for NB-IoT TDD in normal coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1816072	CR introducing out-of-sync RLM test for NB-IoT TDD in enhanced coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1816073	CR introducing in-sync RLM test for NB-IoT TDD in normal coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1816074	CR introducing in-sync RLM test for NB-IoT TDD in enhanced coverage with DRX	Nokia, Nokia Shanghai Bell

- R4-1816075	CR introducing in-sync RLM test for NB-IoT TDD in normal coverage without DRX	Nokia, Nokia Shanghai Bell

- R4-1816076	CR introducing in-sync RLM test for NB-IoT TDD in enhanced coverage without DRX	Nokia, Nokia Shanghai Bell

- R4-1816077	CR introducing Out-of-sync RLM test for NB-IoT TDD in normal coverage without DRX in stand alone mode	Nokia, Nokia Shanghai Bell

- R4-1816078	CR introducing Out-of-sync RLM test for NB-IoT TDD in enhanced coverage without DRX in guard band	Nokia, Nokia Shanghai Bell

- R4-1816079	TDD intra-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1816080	TDD inter-frequency RSTD measurement accuracy test case under normal coverage	Huawei, HiSilicon

- R4-1816081	TDD intra-frequency RSTD measurement accuracy test case under enhanced coverage	Huawei, HiSilicon

- R4-1816082	TDD inter-frequency RSTD measurement accuracy test case under enhanced coverage	Huawei, HiSilicon

- R4-1816083	CR on TDD support in measurement accuracy requirements for NB-IoT	Huawei, HiSilicon

- R4-1816191	CR to TS 36.101: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1816192	CR to TS 36.104: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1816193	CR to TS 36.141: Implementation of UL PRB to DL PRB center offset for TDD NB-IoT	Nokia, Nokia Shanghai Bell, Ericsson

- R4-1816194	LS reply on UL PRB to DL PRB center offset for TDD NB-IoT	Ericsson

- R4-1816332	Updated simulation assumptions for Rel-15 NB-IoT WUS	Ericsson

- R4-1816565	TDD idle intra-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

- R4-1816566	TDD idle inter-frequency RSTD measurement test case under enhanced coverage	Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template