3GPP TSG RAN meeting #83										RP-190153

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182302 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2019 | Performance part: 12/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50 % | Performance Part: 50 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

< RAN4 #90 Meeting>

RAN4 discussed the self-interference analysis for all EN-DC band combinations and captured the self-desense analysis results and draft CR R4-1900248 was shared to introduce new EN-DC band combinations in rel-16.

The completed DC band combinations are listed as below

- LTE (1DL/1UL)+NR(2DL/1UL) DC combinations including FR1

  - EN_DC_1A_n7A-n78A with 2UL_DC_1A_n7A or DC_1A_n78A

  - EN_DC_3A_n7A-n78A with 2UL_DC_3A_n7A or DC_3A_n78A

  - EN_DC_3C_n7A-n78A with 2UL_DC_3A_n7A or DC_3A_n78A

  - EN_DC_3A_n20A-n78A with 2UL_DC_3A_n20A or DC_3A_n78A

  - EN_DC_3C_n28A-n78A with 2UL_DC_3A_n28A or DC_3A_n78A

  - EN_DC_7C_n28A-n78A with 2UL_DC_7A_n28A or DC_7A_n78A or DC_7C_n78A

  - EN_DC_28A_n8A-n78A with 2UL_DC_28A_n8A or DC_28A_n78A

- LTE (1DL/1UL)+NR(2DL/1UL) DC combinations including both FR1&FR2

  - EN_DC_28A_n8A-n258A with 2UL_DC_28A_n8A or DC_28A_n258A

  - EN_DC_66A_n5A-n260A with 2UL_DC_66A_n5A or DC_66A_n260A

  - EN_DC_66A_n71A-n260A with 2UL_DC_66A_n71A or DC_66A_n260A

  - EN_DC_66A_n71A-n260(2A) with 2UL_DC_66A_n71A or DC_66A_n260A

Also TR37.716-21-21 v0.3.0 was provided by Rapporteur and approved in RF session.

The TPs for EN-DC_LTE x band DL/1UL(x=1,2,3,4) & NR 2 Bands DL/1UL are approved as below

- General part

- Updated the Summary of self-interference analysis

Table 5.3-1 for self-desense analysis results are updated for the EN- DC band combinations.

Also updated the MSD test configurations in Table 5.3-5.

- Individual EN-DC band combination part

- TPs for coexistence analysis, delta Tib/Rib and MSD results for each EN-DC band combos

RAN4 agreed the study on Coexistence analysis for the listed LTE 1 band DL/1UL & NR 2bands DL/1UL band combinations in section 6 in in TR37.716-21-21.

- DC_1A_n7A-n78A with 2UL_DC_1A-n7A or DC_1A_n78A

- DC_3A_n7A-n78A with 2UL_DC_3A-n7A or DC_3A_n78A

- DC_3C_n7A-n78A with 2UL_DC_3A-n7A or DC_3A_n78A or DC_3C_n7A or DC_3C_n78A

- DC_3A_n20A-n78A with 2UL_DC_3A-n20A or DC_3A_n78A

- DC_3C_n28A-n78A with 2UL_DC_3A-n28A or DC_3A_n78A or DC_3C_n28A or DC_3C_n78A

- DC_7C_n28A-n78A with 2UL_DC_7C-n28A or DC_7C_n78A

- DC_13A_n75A-n260A with 2UL_DC_13A-n5A or DC_13A_n260A

- DC_28A_n8A-n78A with 2UL_DC_28A-n8A or DC_28A_n78A

- DC_28A_n8A-n258A with 2UL_DC_28A-n8A or DC_28A_n258A

- DC_66A_n5A-n260A with 2UL_DC_66A-n5A or DC_66A_n260A

- DC_66A_n71A-n260A with 2UL_DC_66A-n71A or DC_66A_n260A

- DC_66A_n71A-n260(2A) with 2UL_DC_66A-n71A or DC_66A_n260(2A)

- DC_66A_n71A-n261A with 2UL_DC_66A-n71A or DC_66A_n261A

- DC_66A_n71A-n261(2A) with 2UL_DC_66A-n71A or DC_66A_n261(2A)

2.4.2	Remaining Open issues

RAN4 need to MSD analysis for the EN-DC band combinations with self-interference problem which was analysed in Table 5.3-1 and proposed test configurations in Table 5.3-5 in TR37.716-21-21.

Also new EN-DC band combinations are captured in revised WID on Dual Connectivity (EN-DC) of x bands (x=1,2, 3, 4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL).

These new band combination also need to analyse for self-interference problem.

The progress of the each EN-DC band combination are listed in Table 2.4.2-1 to Table2.4.2-4.

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-3: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-3: R4-1814771 | Yes | Yes |  |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901455 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901455 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78An-257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_(n)3C_n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C_n78A_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B_n78A_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C_n78A_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B_n78A_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 | no | no | UL_3C_n7A is still ongoing |
| DL_3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 | no | no | UL_3C_n78A is still ongoing |
| DL_3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 | no | no | UL_3C_n28A is still ongoing |
| DL_3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 | no | no | UL_3C_n78A is still ongoing |
| DL_3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 | no | no | UL_7C_n28A is still ongoing |
| DL_7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7A_n1A-n3A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_7A_n1A-n3A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_7A_n1A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_7A_n1A-n78A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_7A_n3A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_7A_n3A-n78A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n1A-n3A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n1A-n3A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n1A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n1A-n78A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n3A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |
| DL_20A_n3A-n78A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom |  |  |  |  |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #90 meeting

[1] R4-1900246, "TR 37.716-21-21 v0.3.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France

[2] R4-1900247, "Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in rel-16," LG Electronics France

[3] R4-1900248, "Introducing CR on new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France

[4] R4-1900249, "TP on summary of self-interference analysis for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France

[5] R4-1900781, "TP for 37.716-21-21 for DC_3A_n7A-n78A," Huawei, HiSilicon

[6] R4-1900782, "TP for 37.716-21-21 for DC_3C_n7A-n78A," Huawei, HiSilicon

[7] R4-1901436, "TP for TR 37.716-21-21 for DC_13A_n5A-n260A," Ericsson

[8] R4-1901438, "TP for TR 37.716-21-21 for DC_66A_n5A-n260A," Ericsson

[9] R4-1901439, "TP for TR 37.716-21-21 for DC_3A_n20A-n78A," Ericsson

[10] R4-1901455, "TP for TR 37.716-21-21 for DC_28A_n8A-n78A," Ericsson, Telstra

[11] R4-1901456, "TP for TR 37.716-21-21 for DC_28A_n8A-n258A," Ericsson, Telstra

[12] R4-1902112, "TP for 37.716-21-21 for DC_3C_n28A-n78A," Huawei, HiSilicon

[13] R4-1902113, "TP for 37.716-21-21 for DC_7C_n28A-n78A," Huawei, HiSilicon

[14] R4-1902115, "TP for TR 37.716-21-21 to include DC_66A_n71A-n260A, DC_66A_n71A-n260(2A)," Ericsson, T-Mobile US

[15] R4-1902120, "TP to TR 37.716-21-21: DC_66A_n71A-n261A," Nokia, TMO US

[16] R4-1902121, "TP to TR 37.716-21-21 DC_66A_n71A-n261(2A)," Nokia, TMO US

[17] R4-1902466, "TP for 37.716-21-21 for DC_1A_n7A-n78A," Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template