3GPP TSG RAN meeting #83										RP-190338

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			10.3.4

| WI / SI Name | DL MIMO efficiency enhancements for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_DL-MIMO_EE |  |  |  |  |
| Unique ID | 800086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182901 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 (changed) | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG |
|  | Company | Huawei |
|  | Email | yangyubo1@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rel-16 was shifted by 3 months for RAN2/RAN4, TU were added for these WGs as needed.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#95:

24 contributions [1-24] were submitted to RAN1#96 meeting, and following were achieved:

Agreement

For the numbers of additional SRS symbols that can be configured to a UE: 1-13

Agreement

For the time location of possible additional SRS symbols in one normal UL subframe for a cell:

- 1 to 13 symbols in one subframe can be used for SRS from cell perspective

  - FFS: How/Whether to introduce specification support to handle collision of SRS and PUCCH/PUSCH transmission

Agreement

Same power control configuration applies for all additional SRS symbols configured to a single UE

Agreement

Transmission of aperiodic legacy SRS and aperiodic additional SRS symbol(s) in the same subframes for a UE is supported

Agreement

When a virtual cell ID is configured, eNB has the flexibility to apply the virtual cell ID to

- Only additional SRS symbol(s)

- Or both legacy and additional SRS symbol(s)

If virtual cell ID is not configured, physical cell ID is used.

#### 2.1.2	Remaining Open issues

- Remaining details of transmission of additional SRS symbols, including repetition, frequency hopping and antenna switching etc.

- Identification of collision cases and handling of collision if needed.

  - Enhancements on PUCCH and PUSCH are not in scope as clarified in the WID

- Related signaling design.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

- Specify higher layer support of enhancements for additional SRS symbols and virtual cell ID for SRS.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

- Specify RF requirement of UE for additional SRS symbols and virtual cell ID for SRS.

- Specify the necessary UE performance requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1903295	Feature summary on LTE DL MIMO efficiency enhancement	Huawei, HiSilicon

- R1-1903514	Remaining issues and proposals on SRS enhancements	Huawei, HiSilicon

- R1-1901585	Introduction of additional SRS symbols in normal UL subframe	Huawei, HiSilicon

- R1-1901644	Discussion on additional SRS symbols	ZTE

- R1-1901649	Further discussion on SRS enhancements	vivo

- R1-1901730	Additional SRS symbols in LTE MIMO Enhancements	MediaTek Inc.

- R1-1902075	Enhancements on SRS resource allocation	LG Electronics

- R1-1902164	Discussion of additional SRS symbols	Lenovo, Motorola Mobility

- R1-1902221	Discussion on additional SRS symbols	Samsung

- R1-1902380	Additional SRS symbols	Qualcomm Incorporated

- R1-1902461	Additional SRS symbols	Intel Corporation

- R1-1902832	Views on additional SRS designs for LTE MIMO	Mitsubishi Electric Co.

- R1-1902855	Discussion on introduction of additional SRS symbols	Nokia, Nokia Shanghai Bell

- R1-1902914	On Rel-16 LTE SRS enhancements	Ericsson

- R1-1901586	On virtual cell ID for SRS sequence generation	Huawei, HiSilicon

- R1-1901645	Discussion on virtual Cell ID for SRS	ZTE

- R1-1901650	On virtual cell ID configuration for SRS	vivo

- R1-1902076	Discussion on VCID for SRS sequence	LG Electronics

- R1-1902222	Discussions on virtual cell ID for SRS	Samsung

- R1-1902381	Virtual cell ID for SRS	Qualcomm Incorporated

- R1-1902462	Virtual cell ID support for SRS	Intel Corporation

- R1-1902856	Remaining issues on virtual cell ID for SRS	Nokia, Nokia Shanghai Bell

- R1-1902915	On virtual cell ID for SRS	Ericsson

- R1-1901587	Discussion on power control for additional SRS	Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template