3GPP TSG RAN meeting #83									RP-190493

Shenzhen, China,  March 18-21, 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Rel-16 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R16_2BDL_xBUL |  |  |  |  |
| Unique ID | 800074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182501:Revised basket WID: Rel-16 NR inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1, 2) |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 12/2019 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 35% | Performance Part: 35% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun Cao |
|  | Company | ZTE |
|  | Email | cao.aijun@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

NR CA for 2 different bands DL with up to 1 different bands UL

| CA configuration |  | REL-indep. From |  | contact name, company |  | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DL_n1A_n3A _UL_n1A_BCS0 |  | Rel- 15 |  | Christoph Mäder, Swisscom |  | None | no | no | Not started |
| DL_n1A_n3A _UL_n3A_BCS0 |  | Rel- 15 |  | Christoph Mäder, Swisscom |  | None | no | no | Not started |
| n1A-n78C_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | None | no | no | Not started |
| n1A-n77A_BCS0 |  | Rel-15 |  | Bo-Han Hsieh, CHTTL |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812627 R4-1816215 | yes | yes | none |
| n1A-n78A_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1811447 | yes | yes | none |
| n1A-n79A_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812544 | yes | yes | none |
| n1A-n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| DL_n1A-n79C_UL_n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| n3A-n41A_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1813800 R4-1814505 | yes | yes | none |
| n3A-n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| n3A-n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| DL_n3A-n41C_UL_n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| DL_n3A-n41(2A)_UL_n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| n3A-n78C_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | TS38.101-1: R4-1900205 | yes | yes | none |
| n3A-n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| DL_n3A-n79C_UL_n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| n5A-n78A_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900203 | yes | yes | none |
| n5A-n78C_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | None | no | no | Not started |
| n5A-n79A_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900204 | yes | yes | none |
| n5A-n79C_BCS0 |  | Rel-15 |  | Bo Liu, China Telecom |  | None | no | no | Not started |
| n8A-n41A_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | TR 38.716-02-00: R4-1814650 | no | no | MSD values due to harmonic issue are missing |
| n8A-n41C_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| n8A-n41(2A)_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| DL_n8A-n41C_UL_n41C_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| DL_n8A-n41(2A)_UL_n41(2A)_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| n8A-n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| DL_n8A-n79C_UL_n79C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| n28A-n50A_BCS0 |  | Rel-15 |  | Laurent Dolizy, Huawei |  | TR 38.716-02-00: R4-1902132 | no | no | SUO and reference sensitivity shall be studies |
| n39A-n41A_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812606 | yes | yes | none |
| n39A-n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| n39A-n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| DL_n39A-n41C_UL_n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| DL_n39A-n41(2A)_UL_n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | none | no | no | Not started |
| n41A-n79A_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1814651 | yes | yes | none |
| n79A-n41C_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| n79A-n41(2A)_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| DL_n79A-n41C_UL_n41C_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| DL_n79A-n41(2A)_UL_n41(2A)_BCS0 |  | Rel-15 |  | Yuexia Song, CATT |  | none | no | no | Not started |
| n40A-n41A_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900455 | yes | yes | none |
| n40A-n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| n40A-n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| DL_n40A-n41C_UL_n41C_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| DL_n40A-n41(2A)_UL_n41(2A)_BCS0 |  | Rel-15 |  | Shengxiang, Guo, ZTE Corporation |  | None | no | no | Not started |
| n41A-n50A_BCS0 |  | Rel-15 |  | Laurent Dolizy, Huawei |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902131 | no | no | SUO and reference sensitivity shall be studies |
| n50A-n78A_BCS0 |  | Rel-15 |  | Laurent Dolizy, Huawei |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902133 | yes | yes | none |
| n66A-n70A_BCS0 |  | Rel-15 |  | Antti Immonen, Dish |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810343 | yes | yes | none |
| n66A-n71A_BCS0 |  | Rel-15 |  | Antti Immonen, Dish |  | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810343 | yes | yes | none |
| n70A-n71A_BCS0 |  | Rel-15 |  | Antti Immonen, Dish |  | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902119 | yes | yes | none |
| DL_n71A-n260A_UL_n71A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA |  | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
| DL_n71A-n260A_UL_n260A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA |  | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
| DL_n71A-n260(2A)_UL_n71A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA |  | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
| DL_n71A-n260(2A)_UL_n260A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA |  | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
|  | DL_n71A-n261A_UL_n71A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |
|  | DL_n71A-n261A_UL_n261A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |
|  | DL_n71A-n261(2A)_UL_n71A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |
|  | DL_n71A-n261(2A)_UL_n261A_BCS0 |  | Rel-15 |  | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |

NR CA for 2 different bands DL with up to 2 different bands UL

| CA configuration | REL-indep. From | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2CC_DL_n1A-n3A_2CC_UL_n1A-n3A_BCS0 | Rel- 15 | Christoph Mäder, Swisscom | None | no | no | Not started |
| 2CC_DL_n1A-n78A_2CC_UL_n1A-78A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1811447 | yes | yes | none |
| 3CC_DL_n1A-n78C_2CC_UL_CA_n1A-n78A_BCS0 | Rel-15 | Bo Liu, China Telecom | None | no | no | Not started |
| 2CC_DL_n1A-n79A_2CC_UL_n1A-79A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812544 | yes | yes | none |
| 3CC_DL_n1A-n79C_2CC_UL_CA_n1A-79A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 3CC_DL_n1A-n79C_2CC_UL_CA_n1A-79C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 2CC_DL_n3A-n41A_2CC_UL_n3A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1813800 R4-1814505 | yes | yes | none |
| 3CC_DL_n3A-n41C_2CC_UL_n3A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n3A-n41(2A)_2CC_UL_n3A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n3A-n41C_3CC_UL_n3A-n41C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n3A-n78C_2CC_UL_CA_n3A-n78A_BCS0 | Rel-15 | Bo Liu, China Telecom | TS38.101-1: R4-1900205 | yes | yes | none |
| 2CC_DL_n3A-n79A_2CC_UL_n3A-79A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810177 | yes | yes | none |
| 3CC_DL_n3A-n79C_2CC_UL_CA_n3A-79A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 3CC_DL_n3A-n79C_2CC_UL_CA_n3A-79C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 2CC_DL_n5A-n78A_2CC_UL_CA_n5A-n78A_BCS0 | Rel-15 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900203 | yes | yes | none |
| 3CC_DL_n5A-n78C_2CC_UL_CA_n5A-n78A_BCS0 | Rel-15 | Bo Liu, China Telecom | None | no | no | Not started |
| 2CC_DL_n5A-n79A_2CC_UL_CA_n5A-n79A_BCS0 | Rel-15 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900204 | yes | yes | none |
| 3CC_DL_n5A-n79C_2CC_UL_CA_n5A-n79A_BCS0 | Rel-15 | Bo Liu, China Telecom | None | no | no | Not started |
| 2CC_DL_n8A-n41A_2CC_UL_n8A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | TR 38.716-02-00: R4-1814650 | no | no | MSD values due to harmonic issue are missing |
| 3CC_DL_n8A-n41(2A)_2CC_UL_n8A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n8A-n41(2A)_3CC_UL_n8A-n41(2A)_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n8A-n41C_2CC_UL_n8A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n8A-n41C_3CC_UL_n8A-n41C_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n8A-n79C_2CC_UL_CA_n8A-79A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 3CC_DL_n8A-n79C_2CC_UL_CA_n8A-79C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 2CC_DL_n8A-n79A_2CC_UL_n8A-n79A_BCS0 | Rel-15 | Per Lindell, Ericsson | none | no | no | Not started |
| 2CC_DL_n28A-n50A_2CC_UL_CA_n28A-n50A_BCS0 | Rel-16 | Laurent Dolizy, Huawei | TR 38.716-02-00: R4-1902132 | no | no | SUO and reference sensitivity shall be studies |
| 2CC_DL_n39A-n41A_2CC_UL_n39A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812606 | yes | yes | none |
| 3CC_DL_n39A-n41C_2CC_UL_n39A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n39A-n41C_3CC_UL_n39A-n41C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n39A-n41(2A)_2CC_UL_n39A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 3CC_DL_n39A-n41(2A)_3CC_UL_n39A-n41(2A)_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| 2CC_DL_n40A-n41A_2CC_UL_n40A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900455 | yes | yes | none |
| 3CC_DL_n40A-n41C_2CC_UL_n40A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 3CC_DL_n40A-n41(2A)_2CC_UL_n40A-n41A_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 3CC_DL_n40A-n41C_3CC_UL_n40A-n41C_BCS0 | Rel-15 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| 2CC_DL_n41A-n50A_2CC_UL_CA_n41A-n50A_BCS0 | Rel-16 | Laurent Dolizy, Huawei | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902131 | no | no | SUO and reference sensitivity shall be studies |
| 2CC_DL_n50A-n78C_2CC_UL_CA_n50A-n78A_BCS0 | Rel-16 | Laurent Dolizy, Huawei | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902133 | yes | yes | none |
| 2CC_DL_n79A-n41A_2CC_UL_n79A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1814651 | yes | yes | none |
| 3CC_DL_n79A-n41(2A)_2CC_UL_n79A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n79A-n41(2A)_3CC_UL_n79A-n41(2A)_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n79A-n41C_2CC_UL_n79A-n41A_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |
| 3CC_DL_n79A-n41C_2CC_UL_n79A-n41C_BCS0 | Rel-15 | Yuexia Song, CATT | none | no | no | Not started |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1810913, Skeleton of TR 38.716-02-00 v001 Rel-16  NR inter-band CA DC for 2 bands DL with up to 2 bands UL, ZTE Corporation

- R4-1810177, TP for TR 38.716-02-00: CA_3A-n79A, , ZTE Corporation

- R4-1811447, TP for TR38.716-02-00 1UL and 2UL for CA_n1-n78, ZTE Corporation

- R4-1810343, TP for TR38.716-02-00: Requirements for CA_n66A-n71A and CA_n66A-n70A, Dish Network

- R4-1810347, H3 MSD requirements for Inter-band NR CA, Dish Network

- R4-1812544, TP for TR 38.716-02-00: CA_n1A-n79A, ZTE corporation

- R4-1812606, TP for TR 38.716-02-00: CA_n39A-n41A, ZTE corporation, CMCC

- R4-1813800, TP for TR 38.716-02-00: CA_n3A-n41A, ZTE corporation, CMCC

- R4-1812627, TP for TR 38.716-02-00 UE requirements for CA_n1-n77, CHTTL

- R4-1814650, TP for TR38.716-02-00: inter-band CA_n8-n41, CATT, CMCC

- R4-1814651, TP for TR38.716-02-00: inter-band CA_n41-n79, CATT, CMCC

- R4-1814505, TP for TR38.716-02-00: MSD requirements due to cross band isolation for 1UL/2UL for CA_n3-n41, ZTE Corporation, CMCC

- R4-1816215, TP for TR 38.716-02-00: MSD for CA_n1A-n77A due to the 2nd harmonic, MediaTek Inc., CHTTL

- R4-1814822,TR 38.716-02-00 v0.2.0 update: NR inter-band CA/DC for 2 bands DL with up to 2 bands UL, ZTE Wistron Telecom AB

- R4-1900203, TP for TR 38.716-02-00: CA_n5A-n78A with 1UL and 2UL,  China Telecom

- R4-1900204, TP for TR 38.716-02-00: CA_n5A-n79A with 1UL and 2UL,  China Telecom

- R4-1900205, draft CR for 38.101-1: Add CA_n3A-n78C with 1UL and 2UL,  China Telecom

- R4-1900455, TP for TR38.716-02-00: 1UL and 2UL for CA_n40-n41, ZTE, CMCC

- R4-1902119, TP for TR38.716-02-00: Requirements for CA_n70A-n71A, DISN network

- R4-1902133, TP to TR 38.716-02-00: CA_n50A_n78A, Huawei, Hisilicon, Etisalat

- R4-1902132, TP to TR 38.716-02-00: CA_n28A_n50A, Huawei, Hisilicon, Etisalat

- R4-1902131, TP to TR 38.716-02-00: CA_n41A_n50A, Huawei, Hisilicon, Etisalat

- R4-1900090, TP to TR 38.716-02-00 CA_n71-n261,  Nokia, TMO US

- R4-1901450, TP for TR 38.716-02-00 to include CA_n71A-n260A, CA_n71A-n260(2A),Ericsson, T-Mobile US

- R4-1900324,TR 38.716-02-00 v0.3.0 update:Draft TR for NR inter-band CA/DC for 2 bands DL with up to 2 bands UL,ZTE Wistron Telecom AB

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template