3GPP TSG RAN Meeting #83	RP-190513

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			13.3.4

| WI / SI Name | UE Conformance Test Aspects – Further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 06/2019 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 61% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#82 an updated version of the Work Plan was provided in [1].

29 CRs were agreed ([2] to [30]). See clause 3 for the complete list of CRs.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-192026	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-192517	Clarification of usage of narrowband index in feMTC test cases; Source: Ericsson

[3] R5-192518	Addition of new feMTC test case - OBW for category M2; Source: CETECOM GmbH

[4] R5-192519	Addition of new feMTC test case - SEM for category M2; Source: CETECOM GmbH

[5] R5-192520	Addition of new feMTC test case - ACLR for category M2; Source: CETECOM GmbH

[6] R5-192521	Addition of new feMTC test case - transmitter spurious emissions for category M2; Source: CETECOM GmbH

[7] R5-192522	Addition of new feMTC test case - spurious co-existence for category M2; Source: CETECOM GmbH

[8] R5-192523	Addition of new feMTC test case - transmit intermodulation for category M2; Source: CETECOM GmbH

[9] R5-191114	Addition of new UL feMTC test cases - Annex F; Source: CETECOM GmbH

[10] R5-192524	Adding test case 6.5.1EC, Frequency Error for UE category M2; Source: Ericsson

[11] R5-192050	Adding test case 6.5.2.1EC.1, Error Vector Magnitude (EVM) for UE category M2; Source: Ericsson

CRs TS 36.521-2:

[12] R5-191115	Addition of new UL feMTC test cases - applicability; Source: CETECOM GmbH	36.521-2

[13] R5-191276	Alignment of TS 36.521-2 to TS 36.521-1 for feMTC TCs; Source: ROHDE & SCHWARZ

[14] R5-192531	Applicability updated for new feMTC RRM test cases; Source: Bureau Veritas, Ericsson

[15] R5-191603	Adding applicability of test case 6.5.1EC, Frequency Error for UE category M2; Source: Ericsson

[16] R5-192238	Adding applicability for test case 6.5.2.1EC.1, EVM for UE category M2; Source: Ericsson

CRs TS 36.521-3:

[17] R5-192525	Introduction of RRM TC 7.1.21 with TT; Source: Bureau Veritas

[18] R5-192526	Introduction of RRM TC 7.1.22 with TT; Source: Bureau Veritas

[19] R5-192527	Introduction of RRM TC 7.1.23 with TT; Source: Bureau Veritas

[20] R5-192528	Introduction of RRM TC 7.1.24 with TT; Source: Bureau Veritas

[21] R5-192529	Updated to Annex E and F for new feMTC RRM chap 7 tests; Source: Bureau Veritas

[22] R5-191574	Addition of new RRM feMTC Test Case 4.2.28; Source: Ericsson

[23] R5-191575	Addition of new RRM feMTC Test Case 4.2.29; Source: Ericsson

[24] R5-192530	Addition of new RRM feMTC Test Case 4.2.30; Source: Ericsson

CRs TS 36.523-1:

[25] R5-192361	New feMTC test case 21.3.13; Source: Ericsson

[26] R5-192362	New feMTC test case 21.1.6; Source: Ericsson

[27] R5-192731	New feMTC test case SC-MCCH information acquisition / Enhanced Coverage / Paging precedence; Source: Sporton

[28] R5-192732	New feMTC test case Cell reselection to inter-frequency cell  using QoffsetSCPTM / Enhanced Coverage; Source: Sporton

CRs TS 36.523-2:

[29] R5-192080	Updates to feMTC test case applicabilities; Source: Ericsson

[30] R5-192733	Applicability for new feMTC SCPTM test cases; Source: Sporton