3GPP TSG RAN meeting #84										RP-190951

Newport Beach California, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			10.3.2

| WI / SI Name | Additional LTE bands for UE category M1 and/or NB1 in Rel-16 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: YES | Performance part: YES |  | Testing part: No |
| Acronym | LTE_bands_R16_M1_NB1 |  |  |  |  |
| Unique ID | 800075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190332 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 40% | Performance Part: 40% | Testing part: |  |

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Chunhui ZHANG |
|  | Company | Ericsson |
|  | Email | Chunhui.zhang@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

## 2.2	RAN2

## 2.3	RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#88bis discussed Band 65 RF impact and made the following agreements:

- CR listed in table below are agreed.

| bands | UE cat. | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 65 | NB1 | Rel-13 | Jussi Kuusisto, Dish Network | 36.101: R4-1813231 36.104: R4-1813226 36.133: R4-1813236 36.307: R4-1813852; R4-1813853; R4-1813854 37.104: R4-1813227 36.141: R4-1813810 37.141: R4-1813233 | Yes | Yes | No |

RAN4#89 discussed Band 42 and Band 43 general RF impact and work plan to add these two bands and made the following agreements:

- Work plan and RF generic analysis (R4-1815775) is agreed.

RAN4#90 discussed Band 42 and Band 43 A-MPR and reached below agreement:

- No A-MPR needed for B42/B43 for NS22 for non-subPRB allocation for CAT-M1. (R4-1901664).

RAN4#91 discussed Band 42 and Band 43 CR with below CR endorsed:

- R4-1907411，R4-1906605	，R4-1906609，R4-1906611，R4-1906612，R4-1906613

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template