3GPP TSG RAN meeting #84									RP-191344

Newport Beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.4.9

| WI / SI Name | NR Mobility Enhancements |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |
| Unique ID | 800087 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190489 |  |  |  |
| Target Completion Date (indicate if changed) | Core part: 03/2020 |  | Performance part: 09/2020 |  |
| Overall Completion level | Core part: 20% |  | Performance Part: 0% |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

### 2.1.1	Agreements

#### 2.1.1.1	RAN1#96bis Agreements

RAN1 discussed RAN2 LS, and agreed reply LS in R1-1905780.

#### 2.1.1.2	RAN1#97 Agreements

Conclusion on RACH less HO:

- RACH-less HO in NR can at least support TA scenarios where target cell TA is zero or same as one of serving cell TAs in FR1

  - FFS: RACH-less HO in FR2 including feasibility

  - FFS: whether to indicate a different TA reference for a different SS/PBCH block or CSI-RS resource

- For FR1 intra-frequency HO, further study whether any enhancement on determining TA compared to LTE RACH-less HO is needed and feasible. The following options can be used as a starting point:

  - Option 1: Network indicates a timing refinement factor to UE so that UE can use at least the indicated timing refinement factor to adjust the target cell TA from the source cell TA.

  - Option 2: UE performs an autonomous TA adjustment

  - Option 3: Network indicates the target cell TA that is estimated by the target cell based on SRS transmission to the source cell

  - FFS the case of FR1 inter-frequency HO & FR2

- Note: RACH-less alone is not able to achieve 0ms handover interruption time. RAN2 is expected to make the decision whether RACH-less HO is supported in NR.

- On UL grant for PUSCH transmission in RACH-less HO, further study whether any enhancement for UL grant indication compared to LTE RACH-less HO is needed.

Conclusion on MBB:

- RAN1 expects similar physical layer specification impact for make-before-break (MBB) based HO enhancements and DC-based HO enhancements.

- For both DC-based and MBB based HO that is feasible in scenarios identified in R1-1905780,

  - it is expected that UE can receive:

    - PDCCH from both source and target cells.

    - PDSCH from both source and target cells.

    - FFS: BWP and CORESET configurations, semi-static PDCCH configuration for source and target cells, PDCCH blind decoding budgets, etc.

  - it is expected that UE can transmit:

    - Multiple PUCCH for HARQ-ACK to both source and target cells.

    - FFS: whether the transmission is TDM or other manners.

    - FFS: multiple PUSCH to both source and target cells.

    - FFS: Power Control related aspects.

  - Further study dependence of simultaneous transmission and/or reception on UE capability, if any.

- Continue to discuss the feasibility of DC/MBB-based HO for scenarios listed in R1-1905780 where RAN1 has not concluded on feasibility.

### 2.1.2	Remaining Open issues

Evaluations on potential solutions based on RAN2 LS and the physical layer aspects identified by RAN1;

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

## 2.2	RAN2

### 2.2.1	Agreements

#### 2.2.1.1 RAN2#105bis Agreements

Reduction in user data interruption during handover or SCG change:

1	The solutions to be introduced for handover interruption time reduction will only address cases where UE is able to receive simultaneously from source and target cells (both within FR1). (This is based on the assumption that RAN1/4 indicate that simultaneous rx is available in the majority of FR1 deployment scenarios)

2	We will identify the key aspects of the solutions that are common and that are different. The aspects that are different can then be considered in the decision process.

3	We will define an interruption time definition that we can use in our evaluation of different solutions (starting point is to use one of the definitions that is already available in 3GPP, e.g. 38.913, RAN4, etc).

No conclusion whether RACH less HO should be supported or not.

Two email discussions were allocated:

[105bis#15][NR/mob enh] HO interruption solutions (Huawei)

Identify commonality and differences of the HO interruption time solutions based on DC and non-DC (can consider conclusions from LTE discussions as a starting point if they are appropriate for NR)

The email discussion should also start to capture some analysis of the different solutions.

Intended outcome: Report to next meeting

Deadline:  Thursday 2019-05-02

[105bis#16][NR/mob enh] Interruption time definition (Samsung)

To define an interruption time definition that we can use in our analysis, as discussed in the meeting

Intended outcome: Report to next meeting

Deadline:  Thursday 2019-05-02

Handover robustness improvements:

0:	CHO is introduced in NR to solve robustness/reliability issue.

1:The LTE agreements below are applicable for NR:

a/ CHO is defined as UE having network configuration for initiating access to a target cell based on configured condition(s).

b/ Usage of conditional handover is decided by network. UE evaluates when the condition is valid.

c/ Support configuration of one or more candidate cells for conditional handover;

=>	FFS how many candidate cells (UE and network impacts should be clarified).

=>	FFS how to include the CHO conditions in UE configuration

d/ The baseline operation for Conditional HO procedure assumes HO command type of message contains HO triggering condition(s) and dedicated RRC configuration(s). UE accesses the prepared target when the relevant condition is met.

e/ The baseline operation for Conditional HO assumes the source RAN remains responsible for RRC until UE successfully sends RRC Reconfiguration Complete message to target RAN.

f/ 	RAN2 assumes late packet forwarding (i.e. not done immediately when the CHO target cells become prepared) could be suitable for CHO when there are multiple candidate target cells. Early packet forwarding can also be considered. Detailed decisions require RAN3 study.

2	Cell level quality is used as baseline for CHO execution condition;

FFS: on whether beam quality is used as input for CHO execution condition.

3	 RS type SSB can be used

FFS: CSI-RS, use of more than one RS type

4	Ax events (entry condition) are used for CHO execution condition and A3/5 as baseline

FFS: on other events

5	Trigger quantity for CHO execution condition(RSRP, RSRQ or RS-SINR) is configured by network.

FFS: on multiple quantities.

FFS: Enhancements to the above CHO framework to specifically address usage in FR2 (e.g. address high number of handovers, RLFs, etc)

An LS has been sent to RAN3 in R2-1905468.

SA2 LS on supporting low latency and low jitter during handover procedure:

RAN2 discussed the issue, and sent the response LS in R2-1905428.

#### 2.2.1.2 RAN2#106 Agreements

The stage 2 running CR in R2-1906284 is endorsed;

Reduction in user data interruption during handover or SCG change:

Based on email discussion report in R2-1907943, RAN2 agreed:

1:	Mobility interruption time means the shortest time duration supported by the system during which a user terminal is not able to exchange user plane packets with any base station during transitions.

2:	RAN2 common understanding is to reduce interruption time at radio (i.e. air interface) level during mobility (i.e. handover) to improve user experience at service/application layer.

3: 	RAN2 aim to develop protocol design to achieve strict 0ms (if feasible) else close to 0ms interruption time on radio level during handover considering UE capabilities and deployment scenarios.

4: 	For achieving the aim of agreement 3, RAN2 targets a single solution

5: 	Interruption time reduction in DL to be prioritized, but UL will still be considered.

Based on email discussion report in R2-1906057, RAN2 agreed:

1	PDCP packet duplication does not need to be supported in combination with the HO interruption solution (but doesn't preclude that it might be possible to support it and it may be beneficial in some cases)

2	Simultaneous UL PUSCH transmission does not need to be supported for the HO interruption solution.

3	There is a point in time where the UL PUSCH switches from source to target.

Handover robustness improvements:

Based on LTE agreements, RAN2 agreed:

2	The source cell decides on the condition for the execution of CHO.

3	The source cell adds the condition for the execution of CHO to the RRC message sent to UE.

4	Multiple CHO candidate cells can be sent in either one or multiple RRC messages. FFS on signalling details. FFS how CHO execution is handled.

5	CHO execution does not trigger measurement report.

6	On cell level A3/A5-like CHO execution condition shall be specified (other events will not be specified without clear justifications)

For CHO execution condition, RAN2 agreed:

1:	Separate CHO execution condition(s) can be configured for each individual candidate cells.

2	Define a CHO execution condition by the measurement identity which identifies a measurement configuration. (FFS to be addressed in stage 3 which parts of the measurement configuration are used for the CHO triggering)

3	As a baseline CHO can be triggered based on a condition consisting of a single event, single RS type, singe quantity.

3.1	The single trigger quantity can be configured to be RSRP, RSRQ or RS-SINR

3.2	The single RS type can be configured to be SSB or CSI-RS

FFS Whether multiple triggering conditions are required.

For CHO candidate cell release, RAN2 agreed:

1	Deconfiguration of CHO candidates is performed by RRC signalling (we will not introduce timer based mechanism for the UE to deconfiguration of the CHO candidates)

2	Baseline that configuration of all CHO candidates are released after successful (any) handover completion (sending complete message to the target cell).

FFS if it might be possible to keep CHO candidates after the HO.

For CHO failure handling, RAN2 agreed below agreements and working assumptions:

Agreements:

1	UE shall not stop T310 and shall not start T304 when it receives configuration of a CHO candidate

2.	The timer T310 is stopped and timer T304-like is started when the UE begins execution of a conditional handover for a target cell. (Stage 3 detail whether we reuse T304 or define a new timer)

Working assumption (to be confirmed next meeting after checking further details)

3	At RLF the UE performs cell selection and if the selected cell is a CHO candidate then the UE attempts CHO execution, otherwise re-establishment is performed

4	At legacy handover failure (T304 expiry) or failure to access a CHO candidate cell (T304-like expiry), the UE performs cell selection and if the selected cell is a CHO candidate then the UE attempts CHO execution, otherwise re-establishment is performed

### 2.2.2	Remaining Open issues

- To study solution(s) to reduce interruption time during HO/SCG change focusing on the following identified solutions but not limited.

  - Handover/SCG change with simultaneous connectivity with source cell and target cell.

  - Make-before-break

  - RACH-less handover

- To study solution(s) to improve HO/SCG change reliability and robustness especially considering challenges in high/med frequency focusing on the following identified solutions but not limited.

  - Conditional handover

  - Fast handover failure recovery

- To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

- Remaining open key issues under discussion in FS_5G_URLLC SI and RAN dependencies:

- KI #2 Supporting low latency and low jitter during handover: The KI is pending on inputs from RAN WG based on progress of “NR mobility enhancements” as indicated in RAN LSs S2-1812448(R2-1819065) and S2-1812469(R3-187225).

## 2.3	RAN3

### 2.3.1	Agreements

#### 2.3.1.1. RAN3#104 Agreements

Following CRs have been endorsed as baseline:

for CHO, we endorsed/agreed BL CRs as follows

-	38.300 (R3-193149, Intel Corporation, draftCR)

-	38.420 (R3-193148, Intel Corporation, CR 0008)

-	38.423 (R3-193147, Nokia, Nokia Shanghai Bell, Intel Corporation, CR 0136)

RAN3 start specification work on CHO (other topics are pending RAN2 progress)

Handover robustness improvements:

Reuse existing HO Prep procedure for CHO prep

Reuse existing HO cancel for canceling CHO from source

WA: principles for “monolithic” gNB CHO should also apply to CU-DU split case (e.g. inter-DU CHO)

The target shall be able to signal successful CHO to the source

WA: When to start data forwarding is up to implementation

### 2.3.2	Remaining Open issues

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

## 2.4	RAN4

### 2.4.1	Agreements

#### 2.4.1.1. RAN4#90bis Agreements

The way forward on R16 NR mobility enhancement in R4-1904827has been approved:

The reply LS in R4-1904826 has been approved;

#### 2.4.1.2. RAN4#91 Agreements

The way forward on R16 NR mobility enhancement in R4-1907391has been approved:

The reply LS in R4-1907730 has been approved;

Applicability of handover with simultaneous Tx/Rx:

Tentative agreement: RAN4 suggests defining the new UE capability for supporting the handover with simultaneous Tx and Rx with both source and target cells involving different SCS.

Applicability of RACH-less handover

Agreement: From RAN4 perspecive, the scenario to apply RACH-less HO in FR1 & FR2, but the final decision depends on RAN2

	Scenario 1(source and target cells are well synchronized): NR RACH-less HO to support at least scenarios where target cell TA is zero and/or the same as source cell TA for both FR1 and FR2.

	FFS Scenario 2 (source and target cells are not well synchronized): to use calculated TA for RACH-less HO

Conditional handover && DC-enhancement based HO solutions

Tentaive agreement: The starting point of handover delay for conditional handover is when a conditional handover condition is met.

### 2.4.2	Remaining Open issues

Evaluations on potential solutions based on RAN2 LS and issues identified in RAN4 way forward;

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

Specify the necessary UE performance requirements for the specified enhancements.

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1903990, "Physical layer aspects for NR mobility enhancements," Huawei, HiSilicon

- R1-1904157, "Discussion on NR Mobility Enhancements in Physical Layer," ZTE

- R1-1904324, "Physical layer aspects of enhanced mobility," Intel Corporation

- R1-1904397, "Physical Layer Aspects for Mobility Enhancements," Samsung

- R1-1904490, "Physical Layer Considerations for RACH-less and DC-based Handover," MediaTek Inc.

- R1-1904937, "NR mobility enhancement," Motorola Mobility, Lenovo

- R1-1905038, "On mobility enhancements," Qualcomm Incorporated

- R1-1905161, "Physical Layer Aspects for Mobility Enhancements," Ericsson

- R1-1905328, "On mobility enhancements," Qualcomm Incorporated

- R1-1906056, "Physical layer aspects for NR mobility enhancements," Huawei, HiSilicon

- R1-1906423, "Discussion on NR Mobility Enhancements in Physical Layer," ZTE

- R1-1906551, "Physical layer feasibility considerations for mobility enhancement," MediaTek Inc.

- R1-1906825, "Physical layer aspects of enhanced mobility," Intel Corporation

- R1-1906911, "Physical Layer Aspects for Mobility Enhancements," Samsung

- R1-1907239, "NR mobility enhancement," Motorola Mobility, Lenovo

- R1-1907302, "On mobility enhancements," Qualcomm Incorporated

- R1-1907378, "Mobility enhancements physical layer aspects," Nokia, Nokia Shanghai Bell

- R1-1907434, "Physical Layer Aspects for Mobility Enhancements," Ericsson

- R2-1905423	Reply LS on NR mobility enhancements (R1-1905780; contact: Intel)	RAN1

- R2-1903564	Comparison of DC-based and non-DC-based handover solution	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-1905208	Comparison of DC-based and non-DC-based handover solution	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-1904245	Discussion on the support of DC based mobility solutions in NR	ZTE Corporation, Sanechips

- R2-1903646	User Plane changes to minimize the mobility interruption during DCRS based HO	Qualcomm Incorporated

- R2-1903644	Control plane procedures for DCRS based HO	Qualcomm Incorporated

- R2-1903324	User Plane Details in DC-based Solutions	Mediatek Inc.

- R2-1903509	DC based handover	Ericsson

- R2-1903562	Handover based on DC for 0ms interruption	Huawei, HiSilicon

- R2-1903563	Procedure analysis of DC-based handover	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-1903565	Security key change without L2 reset	Huawei, HiSilicon

- R2-1903566	DC for intra-frequency mobility in NR	Huawei, HiSilicon

- R2-1903570	Mobility enhancements under CU-DU architecture	Huawei, HiSilicon

- R2-1904292	Split bearer solution for reducing the service interruption time during HO in NR	Nokia, Nokia Shanghai Bell

- R2-1904359	Considerations on DC-based HO and SCG Change	CMCC

- R2-1905092	Conditional Split based handover in NR	LG Electronics Inc.

- R2-1903447	Non-DC based solution for 0ms interruption time	Intel Corporation, China Telecom, OPPO, vivo, Mediatek Inc, ETRI, CATT

- R2-1903307	Further details on eMBB-based handover for NR mobility	OPPO

- R2-1903643	Control plane procedures for MBB HO	Qualcomm Incorporated

- R2-1903650	Single Tx handling during MBB and DCRS based HO	Qualcomm Incorporated

- R2-1903271	General Consideration on HO/SCG Interruption in NR	Mediatek Inc.

- R2-1903330	User Plane Details in Non-DC-based Solutions	Mediatek Inc.

- R2-1903449	User plane handling for non-split bearer solution	Intel Corporation

- R2-1903453	Control plane consideration on simultaneous connectivity	Intel Corporation

- R2-1903510	Make-Before-Break handover	Ericsson

- R2-1903511	Comparison of MBB and DC based handover	Ericsson

- R2-1903512	Reduced handover interruption time for services using RLC UM	Ericsson

- R2-1903571	Handover scheme comparison under DC Scenarios	Huawei, HiSilicon

- R2-1903645	User Plane changes to minimize the mobility interruption during Make-Before-Break (MBB) HO	Qualcomm Incorporated

- R2-1903648	Lossless MBB HO handling 	Qualcomm Incorporated

- R2-1903652	RLM and RLF handling during MBB HO	Qualcomm Incorporated

- R2-1903906	0ms MIT in eMBB Handover	ETRI

- R2-1904293	Handover Execution Enhancements for Simultaneously Connected UEs	Nokia, Nokia Shanghai Bell

- R2-1904360	Considerations on eMBB based HO and SCG change	CMCC

- R2-1904495	Analysis of non-DC-based solution in NR	Huawei, HiSilicon

- R2-1905209	Analysis of non-DC-based solution in NR	Huawei, HiSilicon

- R2-1905041	On Supporting Make-Before-Break in NR	Samsung

- R2-1905059	Introducing Make-Before-Break in NR	Samsung

- R2-1905086	Views on NR eMOB solutions for interruption time reduction	Samsung R&D Institute India

- R2-1903640	Mobility interruption definition and performance requirements (UL/DL) for different HO scenarios	Qualcomm Incorporated

- R2-1903641	MBB HO vs DCRS based HO comparison	Qualcomm Incorporated

- R2-1903642	Optimizing mobility interruption time for MR-DC mobility scenarios	Qualcomm Incorporated

- R2-1904361	Differences between LTE and NR mobility enhancements	CMCC

- R2-1903649	RACH-Less HO	Qualcomm Incorporated

- R2-1904543	Comparison of RACH-less HO with CFRA-based HO	Ericsson

- R2-1904247	2-step RACH vs RACH-less handover	ZTE Corporation, Sanechips

- R2-1903513	RACH-less handover	Ericsson

- R2-1903707	Discussion on RACH-less handover/SCG change for NR	ASUSTeK

- R2-1904246	Discussion on RACH-less HO in NR	ZTE Corporation, Sanechips

- R2-1904291	RACH-less HO in beam-based system	Nokia, Nokia Shanghai Bell

- R2-1905034	On Supporting RACH-less in NR RRC aspect	Samsung

- R2-1905037	On Supporting RACH-less in NR MAC aspect	Samsung

- R2-1905089	Support of RACHless HO in NR	Samsung R&D Institute India

- R2-1903450	Report of the email discussion [105#58] on comparison of LTE and NR Conditional handover	Intel Corporation

- R2-1903514	Stage-2 aspects of conditional handover	Ericsson

- R2-1903560	Triggers for Conditional Handover in NR	InterDigital

- R2-1903451	Further consideration on conditional handover	Intel Corporation

- R2-1903243	Conditional Handover in High Frequency	MediaTek Inc.

- R2-1903309	Further details on conditional handover for NR Mobility Enhancements	OPPO

- R2-1903354	Consideration on the UE capability of supporting CHO	CATT

- R2-1903355	Open Issues of Conditional Handover in NR	CATT

- R2-1903356	Handling of Conditional Handover Failure in NR	CATT

- R2-1903357	Aspects for consideration in support of multiple cells in CHO	CATT

- R2-1903436	Triggers for conditional handover	vivo

- R2-1903452	Performance evaluation on exit condition for conditional handover	Intel Corporation

- R2-1903515	User plane aspects of conditional handover	Ericsson

- R2-1903516	Configuration of conditional handover	Ericsson

- R2-1903517	Triggering of conditional handover	Ericsson

- R2-1903518	Execution of conditional handover	Ericsson

- R2-1903519	Deconfiguration of conditional handover	Ericsson

- R2-1903520	Conditional handover failures in NR	Ericsson

- R2-1903521	Suspend while monitoring CHO	Ericsson

- R2-1903522	Security implications of CHO	Ericsson

- R2-1903523	On FR2 impact on CHO	Ericsson

- R2-1903524	TP to 38.300 on Conditional  Handover in NR	Ericsson

- R2-1903525	Conditional handover performance	Ericsson

- R2-1903526	Validity timer impact on conditional handover performance	Ericsson

- R2-1903561	Details of Conditional Handover Procedure for NR	InterDigital

- R2-1903567	Discussion on CHO solution in NR	Huawei, HiSilicon

- R2-1903528	Draft LS on Data forwarding for conditional handover	Ericsson

- R2-1903651	Conditional HO to improve mobility robustness	Qualcomm Incorporated

- R2-1903675	Discussion on Conditional HO in NR	China Telecom

- R2-1903768	Open issues for multiple candidate cells in conditional handover in NR	SHARP Corporation

- R2-1903791	Measurement report enhancement in conditional handover	Spreadtrum Communications

- R2-1903907	Service Interruption in Conditional Handover	ETRI

- R2-1903908	Signalling Overhead Reduction for Conditional Handover	ETRI

- R2-1904069	Reuse of conditional handover for SCG change in NR-DC	NEC

- R2-1904171	Conditional handover for NR	Lenovo, Motorola Mobility

- R2-1904294	CFRA resources update for Conditional HO	Nokia, Nokia Shanghai Bell

- R2-1904344	Consideration of Beamforming for NR Conditional Handover	CMCC

- R2-1904980	Performance of Conditional HO in FR2	Apple Inc.

- R2-1905093	Consideration to Support Conditional HO in NR	LG Electronics Inc.

- R2-1905094	Consideration on CHO Configuration	LG Electronics Inc.

- R2-1905142	consideration of multiple candidate target cell for NR CHO	Samsung R&D Institute UK

- R2-1905143	Deconfiguration of NR CHO	Samsung R&D Institute UK

- R2-1905144	Timer for checking the failure of initial access for NR CHO	Samsung R&D Institute UK

- R2-1905145	Condition for NR CHO	Samsung R&D Institute UK

- R2-1905146	Data forwarding for NR CHO	Samsung R&D Institute UK

- R2-1905147	Introduction of T312 in NR	Samsung R&D Institute UK, Qualcomm Incorporated

- R2-1903244	Mobility Failure Recovery in NR	MediaTek Inc.

- R2-1903305	Discussion on failure handling of handover for NR mobility	OPPO

- R2-1903438	Fast handover failure recovery in NR	vivo

- R2-1903529	Fast RLF triggering based on timer T312	Ericsson

- R2-1903530	Fast handover failure recovery	Ericsson

- R2-1903569	Consideration on fast HO failure recovery	Huawei, HiSilicon

- R2-1903909	Faster Handover Failure Recovery	ETRI

- R2-1904289	Considerations for failure recovery in NR	Nokia, Nokia Shanghai Bell

- R2-1904383	Introduction of early RLF declaration or fast handover failure recovery for PSCell in MR-DC	Samsung Electronics

- R2-1904387	Introduction of T312 for IRAT EUTRA measurement in NR	Samsung Electronics

- R2-1904390	Introduction of T312 for IRAT NR measurement in EUTRA	Samsung Electronics

- R2-1904391	Introduction of early RLF declaration for PSCell in (NG)EN-DC	Samsung Electronics

- R2-1905057	Fast handover failure recovery with multiple RACH transmissions	LG Electronics Inc

- R2-1905148	Further enhancement of T312 in NR	Samsung R&D Institute UK

- R2-1905149	Introducing T312 for Pcell in NR	Samsung R&D Institute UK

- R2-1905150	Applying T312 on serving frequency in NR	Samsung R&D Institute UK

- R2-1903527	Comparison of solutions for handover robustness	Ericsson

- R2-1903531	Repetition of RRC messages	Ericsson

- R2-1903613	Enhancement on Highly Frequent HO Scenario	Apple

- R2-1904290	Beam selection and consolidation enhancements	Nokia, Nokia Shanghai Bell

- R2-1904295	Robustness through SRB duplication for split bearer solution in NR	Nokia, Nokia Shanghai Bell

- R2-1904544	Robustness through SRB duplication for split bearer solution in NR	Nokia, Nokia Shanghai Bell, Huawei, HiSilicon

- R2-1904984	On NR Mobility in FR2	Apple Inc.

- R2-1905141	NR specific simulation	Samsung R&D Institute UK

- R2-1904392	Discussion on Fast RLF Recovery optimizations in NR	Samsung Electronics

- R2-1903303	Discussion on SA2 LS on supporting low latency and low jitter during handover procedure	OPPO

- R2-1905428	[DRAFT] [Reply LS to SA2 on R2-1903303]	OPPO

- R2-1903302	[DRAFT] Reply LS on supporting low latency and low jitter during handover procedure for SA2 URLLC	OPPO

- R2-1903532	Discussion on SA2 LS on supporting low latency and low jitter during handover procedure	Ericsson

- R2-1903533	Draft LS reply on supporting low latency and low jitter during handover procedure	Ericsson

- R2-1903448	Discussion on SA2 LS for CN  based spliting	Intel Corporation

- R2-1903568	Discussion on duplication during handover procedure	Huawei, HiSilicon

- R2-1903815	2-step RACH in mobility enhancement	vivo

- R2-1903816	RACH-less with SSB association	vivo

- R2-1904362	Considerations on 2-step RACH and RACH-less combined with Mobility Enhancement in NR	CMCC

- R2-1905510	Reply LS on NR mobility enhancements (R1-1905780; contact: Intel)	RAN1

- R2-1905530	Reply LS on NR mobility enhancement (R4-1904826; contact: Intel)	RAN4

- R2-1906284	Running CR for the introduction of NR mobility enhancement	Intel Corporation

- R2-1907943	Reort of [105bis#16][NR/emob enh] Interruption time definition	Samsung R&D Institute India

- R2-1905779	Mobility interruption definition and performance requirements (UL/DL) for different HO scenarios	Qualcomm Incorporated

- R2-1906057	Report of [105bis#15][NR/mob enh] HO interruption solutions	Huawei, HiSilicon (Rapporteur)

- R2-1908418	Summary of interruption reduction agreements from LTE mobility 	Intel

- R2-1906281	Non DC based solution for 0ms interruption time	Intel Corporation, Mediatek Inc, OPPO, Google Inc., vivo, ETRI, CATT, China Telecom, Xiaomi, Charter Communications, ASUSTeK

- R2-1905781	Optimizing mobility interruption time for MR-DC mobility scenarios	Qualcomm Incorporated

- R2-1905780	MBB HO vs DCRS based HO comparison	Qualcomm Incorporated

- R2-1906058	Impact of Duplication on Interruption Time	Huawei, HiSilicon

- R2-1906059	Problems of ROHC handling in MBB HO	Huawei, HiSilicon

- R2-1908079	Problems of ROHC handling in MBB HO	Huawei, HiSilicon

- R2-1906805	General Consideration on HO/SCG Interruption in NR	Mediatek Inc.

- R2-1907319	Comparison of MBB and DC based handover	Ericsson

- R2-1907425	Analysis of non-DC-based solution in NR	Huawei, HiSilicon

- R2-1907426	Handover scheme comparison under DC Scenarios	Huawei, HiSilicon

- R2-1907427	Summary of the major differences of DC HO vs MBB HO	Huawei, HiSilicon

- R2-1907935	Views on NR eMOB solutions for interruption time reduction	Samsung R&D Institute India

- R2-1905787	Single Tx handling during MBB and DCRS based HO	Qualcomm Incorporated

- R2-1905783	Control plane procedures for DCRS based HO	Qualcomm Incorporated

- R2-1905785	User Plane changes to minimize the mobility interruption during DCRS based HO	Qualcomm Incorporated

- R2-1905917	DC-based HO/SCG Change Mechanism	CMCC

- R2-1906800	User Plane Details in DC-based Solutions	Mediatek Inc.

- R2-1907087	Discussion on the support of DC based mobility solutions in NR	ZTE Corporation, Sanechips

- R2-1907270	Split bearer solution for reducing the service interruption time during HO in NR	Nokia, Nokia Shanghai Bell

- R2-1907317	DC based handover	Ericsson

- R2-1907423	Handover based on DC for 0ms interruption	Huawei, HiSilicon

- R2-1907424	Procedure analysis of DC-based handover	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-1907428	Security key change without L2 reset	Huawei, HiSilicon

- R2-1907429	DC based solution for intra-frequency mobility in NR	Huawei, HiSilicon

- R2-1907438	Mobility enhancements under CU-DU architecture	Huawei, HiSilicon

- R2-1905638	Further details on eMBB-based handover for NR mobility	OPPO

- R2-1905782	Control plane procedures for MBB HO	Qualcomm Incorporated

- R2-1905784	User Plane changes to minimize the mobility interruption during Make-Before-Break (MBB) HO	Qualcomm Incorporated

- R2-1905786	Lossless MBB HO handling	Qualcomm Incorporated

- R2-1905790	RLM and RLF handling during MBB HO	Qualcomm Incorporated

- R2-1905791	ROHC handling for MBB HO	Qualcomm Incorporated

- R2-1905918	Non DC-based based HO/SCG change Mechanism	CMCC

- R2-1906282	User plane handling for non-split bearer solution	Intel Corporation

- R2-1906283	Control plane consideration on simultaneous connectivity	Intel Corporation

- R2-1906411	UE capability coordination for eMBB	Qualcomm Incorporated	Withdrawn

- R2-1906557	Data Forwarding Options and Interruption Time	ETRI

- R2-1906559	Common Single and Dual Active eMBB Solution	ETRI

- R2-1906801	User Plane Details in Non-DC-based Solutions	Mediatek Inc.

- R2-1907316	Make-Before-Break handover	Ericsson

- R2-1907318	User plane aspects of Make-Before-Break	Ericsson

- R2-1907320	Reduced handover interruption time for services using RLC UM	Ericsson

- R2-1906227	On the need for RACH-less handover in NR	Ericsson

- R2-1907088	2-step RACH HO instead of RACH-less  HO	ZTE Corporation, Sanechips

- R2-1907938	Support of RACHless HO in NR	Samsung R&D Institute India

- R2-1905919	Considerations on RACH-less combined with Mobility Enhancement in NR	CMCC

- R2-1905979	2-step RACH in mobility enhancement	vivo

- R2-1905980	Enhanced RACH-less solution for NR	vivo

- R2-1906226	RACH-less configuration in NR	Ericsson

- R2-1906228	Beam aspects of RACH-less handover	Ericsson

- R2-1906229	Supported scenarios for RACH-less handover	Ericsson

- R2-1906548	Discussion on RACH-less handover/SCG change for NR	ASUSTeK

- R2-1907175	RACH-less Handover	Apple

- R2-1907265	Handover Execution Enhancements for Simultaneously Connected UEs	Nokia, Nokia Shanghai Bell

- R2-1907267	RACH-less HO in beam-based system	Nokia, Nokia Shanghai Bell

- R2-1907315	On the support of simultaneous reception and transmission during handover	Ericsson

- R2-1907430	Discussion on RACH-less solution	Huawei, HiSilicon

- R2-1907625	On Supporting Make-Before-Break in NR	Samsung

- R2-1907630	Introducing Make-Before-Break in NR	Samsung

- R2-1907661	On Supporting RACH-less in NR RRC aspect	Samsung

- R2-1907722	On Supporting RACH-less in NR MAC aspect	Samsung

- R2-1908059	DL packet delay due to inter-node forwarding for NR	LG Electronics

- R2-1908417	Summary of mobility robustness agreements from LTE mobility	Intel

- R2-1907091	Discussion on the configuration of CHO execution conditions	ZTE Corporation, Sanechips

- R2-1905640	Further details on CHO configuration for NR mobility enhancements	OPPO

- R2-1905684	Measurement report enhancement in conditional handover	Spreadtrum Communications

- R2-1905949	Consideration of Beamforming for NR Conditional Handover	CMCC

- R2-1906092	Beam level trigger for conditional handover	vivo

- R2-1906211	Triggering of conditional handover in NR	Ericsson

- R2-1906212	Conditional handover execution in NR	Ericsson

- R2-1906287	CHO execution condition	Intel Corporation

- R2-1906395	Triggers for Conditional Handover	InterDigital

- R2-1906648	FFS Issues on CHO Execution Condition in NR	CATT

- R2-1907269	Closing the open issues on NR Conditional Handover execution phase	Nokia, Nokia Shanghai Bell

- R2-1907431	Discussion on CHO trigger condition	Huawei, HiSilicon	NR_Mob_enh-Core

- R2-1907436	Triggering conditions in CHO	Huawei, HiSilicon

- R2-1907980	Discussion on CHO execution condition	Samsung Electronics

- R2-1907985	Discussion on RS used for CHO candidate evaluation	Samsung Electronics

- R2-1908030	Further consideration of beam quality on NR CHO execution	Samsung R&D Institute UK

- R2-1908032	Condition details for NR CHO execution	Samsung R&D Institute UK

- R2-1908035	Deconfiguration of the configuration for conditional handover in NR	Samsung R&D Institute UK

- R2-1906221	On Validity Timer for Conditional Handover in NR	Ericsson

- -R2-1908431	[Offline Discussion-081] summary of NR agreements that could be 'imported' to LTE	China Telecom

- R2-1905789	Conditional HO deconfiguration and failure handling	Qualcomm Incorporated

- R2-1906288	Exit condition for conditional handover	Intel Corporation

- R2-1906472	Handling of the CHO release in NR	China Telecommunications

- R2-1907090	Discussion on the deconfiguration of CHO candidates	ZTE Corporation, Sanechips

- R2-1907093	Stage-3 signalling for CHO	ZTE Corporation, Sanechips

- R2-1907432	Discussion on deconfiguration for CHO	Huawei, HiSilicon

- R2-1906286	Failure handling on CHO	Intel Corporation

- R2-1905637	Further details on CHO execution for NR mobility enhancements	OPPO

- R2-1906215	Conditional handover failures in NR	Ericsson

- R2-1906649	Handling of Conditional Handover Failure in NR	CATT

- R2-1908036	Using a timer for checking conditional handover failure in NR	Samsung R&D Institute UK

- R2-1906209	Stage-2 aspects of conditional handover in NR	Ericsson

- R2-1906219	TP to 38.300 on Conditional  Handover in NR	Ericsson

- R2-1905788	Conditional HO to improve mobility robustness	Qualcomm Incorporated

- R2-1908034	Consideration of multiple candidate target cell for NR CHO	Samsung R&D Institute UK

- R2-1906210	Configuration of conditional handover in NR	Ericsson

- R2-1906214	Handling of a HO command while UE is monitoring CHO	Ericsson

- R2-1906216	Suspend while monitoring CHO in NR	Ericsson

- R2-1906217	Security implications of CHO	Ericsson

- R2-1906218	On FR2 impact on CHO	Ericsson

- R2-1906238	Conditional handover for NR	Lenovo, Motorola Mobility

- R2-1906285	Further consideration on conditional handover	Intel Corporation

- R2-1906394	Details of Conditional Handover Procedure for NR	InterDigital

- R2-1906482	Discussions on NR Conditional Handover Procedures	MediaTek Inc.

- R2-1906561	Data Forwarding and Service Interruption in CHO	ETRI

- R2-1906563	FFS in Preparation Phase of CHO	ETRI

- R2-1908095	FFS in Preparation Phase of CHO	ETRI

- R2-1906565	FFS in Execution Phase of CHO	ETRI

- R2-1906567	Signalling Overhead Reduction for CHO	ETRI

- R2-1906646	Consideration on the UE Capability of Supporting CHO	CATT

- R2-1906647	Further Consideration on Conditional Handover in NR	CATT

- R2-1906650	Aspects for Multiple Candidate Cell Supports	CATT

- R2-1907089	Discussion on the configuration of CHO candidates	ZTE Corporation, Sanechips

- R2-1907092	Discussion on the RRC handling during CHO execution	ZTE Corporation, Sanechips

- R2-1907134	Discussion on conditional handover	SHARP Corporation

- R2-1907216	Enhancements for Conditional Handover	Apple Inc.

- R2-1907262	CFRA resources update for Conditional HO	Nokia, Nokia Shanghai Bell

- R2-1907263	Robustness through SRB duplication for split bearer solution in NR	Nokia, Nokia Shanghai Bell

- R2-1907268	Closing the open issues on NR Conditional Handover preparation phase	Nokia, Nokia Shanghai Bell

- R2-1907433	Discussion on data forwarding for CHO	Huawei, HiSilicon

- R2-1907437	Discussion on CHO Configuration	Huawei, HiSilicon

- R2-1907995	Aspects of CHO Configuration in NR	LG Electronics Inc.

- R2-1908013	Support of Conditional PSCell addition/change	NTT DOCOMO INC.

- R2-1908015	Draft LS on Conditional PSCell addition/change	NTT DOCOMO INC.

- R2-1908031	UE behavior with the serving cell during CHO execution	Samsung R&D Institute UK

- R2-1908033	NR specific simulation for the number of candidate cells in conditional handover	Samsung R&D Institute UK

- R2-1908037	Data forwarding for NR CHO	Samsung R&D Institute UK

- R2-1905876	Discussion on conditional handover	SHARP Corporation		Withdrawn

- R2-1906213	Deconfiguration of conditional handover	Ericsson	Withdrawn

- R2-1906220	Conditional handover performance	Ericsson	Withdrawn

- R2-1908038	Introduction of T312 in NR	Samsung R&D Institute UK, Qualcomm Incorporated

- R2-1905634	Discussion on failure handling of handover for NR mobility	OPPO

- R2-1905969	Fast handover failure recovery in NR	vivo

- R2-1906223	Fast RLF triggering based on timer T312	Ericsson

- R2-1906224	Fast handover failure recovery	Ericsson

- R2-1906485	Mobility Failure Recovery in NR	MediaTek Inc.

- R2-1906568	Faster Handover Failure Recovery	ETRI

- R2-1907094	Discussion on fast HO failure recovery	ZTE Corporation, Sanechips

- R2-1907176	Fast Handover Failure recovery	Apple

- R2-1907212	Fast handover failure recovery with multiple RACH transmissions	LG Electronics Inc

- R2-1907264	Considerations for failure recovery in NR	Nokia, Nokia Shanghai Bell

- R2-1907435	Consideration on fast HO failure recovery	Huawei, HiSilicon

- R2-1907969	Introduction of early RLF declaration or fast handover failure recovery for PSCell in MR-	Samsung Electronics

- R2-1907971	Introduction of T312 for IRAT EUTRA measurement in NR	Samsung Electronics

- R2-1907973	Introduction of T312 for IRAT NR measurement in EUTRA	Samsung Electronics

- R2-1907975	Introduction of early RLF declaration for PSCell in (NG)EN-DC	Samsung Electronics

- R2-1907976	Discussion on Fast RLF Recovery optimizations in NR	Samsung Electronics

- R2-1908052	Applying T312 on serving frequency in NR	Samsung R&D Institute UK

- R2-1908039	Further enhancement of T312 in NR	Samsung R&D Institute UK

- R2-1908048	Introducing T312 for Pcell in NR	Samsung R&D Institute UK

- R2-1906222	Comparison of solutions for handover robustness	Ericsson

- R2-1906225	Repetition of RRC messages	Ericsson

- R2-1906754	Reuse of conditional handover for SCG change in NR-DC	NEC

- R2-1907266	Beam selection and consolidation enhancements	Nokia, Nokia Shanghai Bell

- R2-1907434	Discussion on duplication during handover procedure	Huawei, HiSilicon

- R3-192487Reply LS on supporting low latency and low jitter during handover procedure (RAN2, Oppo)

- R3-192710Work Plan for NR Mobility Enhancements WI (Intel Corporation)

- R3-193036RAN2 agreements on NR Mobility Enhancements (Ericsson)

- R3-192711Baseline CR for introducing Rel-16 NR mobility enhancement (Intel Corporation)

- R3-192688	DC based handover (Huawei)

- R3-192396Consideration on User Data Interruption for NR (CATT)

- R3-192504Impacts on DC based Mobility Enhancement (LG Electronics)

- R3-193037Solutions for reduction of interruption time at HO (Ericsson)

- R3-193038Make-Before-Break for NR - HO preparation (Ericsson)

- R3-193039Make-Before-Break for NR - Data Forwarding (Ericsson)

- R3-192417Implementation of the Conditional HO in NR (Nokia, Nokia Shanghai Bell)

- R3-192418[Draft CR for 38.423] Addition of the Conditional HO (Nokia, Nokia Shanghai Bell)

- R3-193095Consideration on handover preparation in CHO for NR (CATT)

- R3-193040Conditional Handover for NR - HO preparation (Ericsson)

- R3-192513On Conditional Handover for NR (China Telecommunication)

- R3-192712Consideration on NR conditional HO (Intel Corporation)

- R3-192713Introduce HO Success for Conditional HO (Intel Corporation)

- R3-192714Introduce HO Success for Conditional HO (Intel Corporation)

- R3-192397Consideration on Data forwarding in CHO for NR (CATT)

- R3-192553Data forwarding and HO preparation mechanism for CHO (CMCC)

- R3-192596Data forwarding in CHO (Qualcomm Incorporated)

- R3-192597Loss-less HO for for RLC UM (Qualcomm Incorporated)

- R3-192687Discussion on data forwarding for CHO (Huawei)

- R3-193041Conditional Handover for NR - Data Forwarding (Ericsson)

- R4-1903288	On simultaneous connectivity to source and target cells for NR mobility Qualcomm Incorporated

- R4-1902869	Way forward on NR mobility enhancement Intel Corporation

- R4-1904827	Way forward on NR mobility enhancement  Intel Corporation

- R4-1904148	Considerations on NR mobility enhancements Ericsson

- R4-1903228	Discussion on RRM requirements for NR mobility enhancements CATT

- R4-1902866	Discussion on RAN2 LS on NR mobility enhancement Intel Corporation

- R4-1903747	Discussion on RRM impacts of NR mobility enhancements Huawei, HiSilicon

- R4-1902867	Reply LS on NR mobility enhancement Intel Corporation

- R4-1904826	Reply LS on NR mobility enhancement	Intel Corporation

- R4-1904147	Reply on NR mobility enhancement Ericsson

- R4-1904699	Reply on NR mobility enhancement Ericsson

- R4-1902868	On feasibility of enhanced handover in different scenarios Intel Corporation

- R4-1905922	Way forward on NR mobility enhancement Intel Corporation

- R4-1907391	Way forward on NR mobility enhancement Intel Corporation

- R4-1905919	Further discussion on applicability of handover with simultaneous Tx/Rx Intel Corporation

- R4-1906520	Discussion on RRM requirements of NR mobility enhancements Huawei, HiSilicon

- R4-1906456	Non-zero/non equal TA for RACH-less HO for NR mobility enhancement Ericsson

- R4-1905920	On applicability of RACH-less handover Intel Corporation

- R4-1906965	On RACH-less HO in NR Qualcomm Incorporated

- R4-1906458	Considerations on RAN4 requirements for NR mobility enhancement Ericsson

- R4-1905921	RRM requirement for conditional handover: Intel Corporation

- R4-1906457	RACH-less handover for NR mobility enhancement Ericsson

- R4-1906903	LS on NR mobility enhancementIntel Corporation

- R4-1907730	LS on NR mobility enhancement Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template