3GPP TSG RAN meeting #86										        RP-19xxxx

Sitges, Spain, December 9-12, 2019	                                                   (revision of RP-191864)

## Status Report to TSG

Agenda item:			9.4.11

| WI / SI Name | Integrated Access and Backhaul for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IAB |  |  |  |  |
| Unique ID | 820070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192188 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2020 | Performance part: 06/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 75% | Performance Part: 25% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-2 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 #98bis

Extensions of SSBs for inter-IAB-node discovery and measurements

Agreements:

For inter-IAB node discovery and measurement:

  - The IAB node does not expect STC and SMTC are overlapped in time

Mechanisms for resource multiplexing among backhaul and access links

Agreements:

Dynamic indication of UL-Flexible-DL (intended to dynamically update the flexible symbols) is supported for IAB-node MTs

- The dynamic indication of slot formats of UL-Flexible-DL should use DCI format 2_0 and reserved entries in Table 11.1.1-1 in 38.213.

Agreements:

H/S/NA attributes for the per-cell DU resource configuration are explicitly indicated per-resource type (D/U/F) in each slot.

Agreements:

The donor CU and the parent node can be made aware of the multiplexing capability between MT and DU (TDM required, TDM not required) of an IAB node to for any {MT CC, DU cell} pair.

- Signaling details up to RAN2/RAN3.

Agreements:

The behavior for conflict resolution as defined in RAN1 #96bis applies in general and it is not an exception for when the MT is configured with cell specific signals/channels.

Agreements:

A parent IAB node can be made aware of the number of symbols Ng the child IAB node would like the parent IAB node not to use at the edge (beginning or end) of a slot when there is a transition between child MT and child DU. Separately or additionally, the child IAB node can be made aware of the number of guard symbols that the parent IAB node will provide.

- Ng can be provided for each of the [8] possible transitions with potential overlap:

| MT to DU | DL Tx | UL Rx |
| --- | --- | --- |
| DL Rx |  |  |
| UL Tx |  |  |
| DU to MT | DL Rx | UL Tx |
| DL Tx |  |  |
| UL Rx |  |  |

- If Ng is not provided it is assumed to be 0

NOTE: this agreement does not introduce any performance requirement on IAB nodes.

Agreements:

The minimum granularity of explicit indication of DU-IA for IAB DU is per resource type (D/U/F) in a slot.

Agreements:

The explicit indication of DU-IA is provided using the DCI Format 2_0 framework.

- FFS the following alternatives (to be down-selected):

  - Alt 1:  Reuse existing DCI Format 2_0, select/reinterpret current and, possibly, some reserved entries in Table 11.1.1-1 in 38.213 to indicate DU-IA.

  - Alt 2:  Reuse existing DCI Format 2_0, select reserved entries of Table 11.1.1-1 in 38.213 to indicate DU-IA.

  - Alt 3:  New DCI Format.

Agreements:

A DCI following the DCI Format 2_0 structure is used to indicate DU-IA to an IAB node using a new IA-RNTI different from SFI-RNTI.

This DCI contains one or multiple fields (similar to SFI-index fields in DCI Format 2_0), each field value is used as the index in a RRC configured AI (Availability Indicator) AvailabilityCombination table (similar to the SFI

SlotFormatCombination table).

Each entry in the AI AvailabilityCombination table indicates the resource availability for a set of consecutive slots.

Each element of each entry in the AI AvailabilityCombination table indicates the resource availability in a slot.

The resource availability can take 8 values:

| Value | Meaning |
| --- | --- |
| 0 | No resources available |
| 1 | D resources available |
| 2 | U resources available |
| 3 | D and U resources available |
| 4 | F resources available |
| 5 | D and F resources available |
| 6 | U and F resources available |
| 7 | All resources available |

The maximum number of entries in the AI AvailabilityCombination table is 512.

Mechanism to support the “case-1” OTA timing alignment

Agreements:

- From RAN1 perspective, Rel-16 NR IAB does not introduce signalling of accuracy/quality measure for IAB node DL-Tx timing.

Agreements:

An IAB node with multiple parents treats each parent as a separate synchronization source. The IAB node can also treat RAT-independent sources such as GNSS (if used) as a separate synchronization source.

- It is up to implementation how an IAB node determines its DL-Tx timing from multiple tentative DL-Tx timing, each of which is derived based on one synchronization source.

Agreements:

- For the TA and T_delta in (TA/2+T_delta), Opt-A is adopted with the following update:

  - Opt-A: T_delta is given by the latest T_delta signaling, and TA represents the actual time interval at the IAB node between the start of UL TX frame i and the start of DL RX frame i, which is updated with the received TA command per Rel-15.

    - Note: it is understood that for T_delta, TA/2, and (TA/2+T_delta), they may be either current time interval or filtered over the latest two or more time intervals, up to implementation. If the filtering is applied, the resulting performance is intended to be improved (it doesn’t necessarily mean that there will be the corresponding RAN4 requirements, up to RAN4)  no RAN1 spec impact

Agreements:

- For the signalling to carry T_delta, MAC_CE is used

Send an LS to RAN2 (CCing RAN4) informing the above two agreements –Final LS in R1-1911548.  In the LS, also adding a note:

- There was one company raising concerns of the signalling reliability of using the MAC_CE to signal T_delta (causing misalignment between the parent and the child nodes), comparing with using the RRC approach, although some other companies commented that there are some ways to alleviate the concerns (e.g., by repeating the MAC_CE, by signaling T_delta along with TA command, etc.). There was another company raising concerns whether there is a need for the signaling as frequently as that can be offered by MAC_CE.

RAN1 #99

Mechanisms for resource multiplexing among backhaul and access links

Agreements:

The indication of the multiplexing capability for the case of no-TDM between IAB MT and IAB DU is additionally provided with respect to each transmission-direction combination (per MT CC/DU cell pair):

- MT-TX/DU-TX

- MT-TX/DU-RX

- MT-RX/DU-TX

- MT-RX/DU-RX

Note: This agreement does not require any additional specification impact in RAN1 in Rel-16, i.e. in Rel-16 the behaviour of the IAB node is only defined for TDM cases. The behaviour for no-TDM is left to IAB-node/network implementation in Rel-16.

Agreements:

A parent IAB node/donor can be provided with the full D/U/F + H/S/NA resource configuration of each child IAB-DU.

- Note: the new parameter for the signalling is already endorsed; the above agreements provide additional details for the signalling

- No additional signaling optimization is required from a RAN1 perspective

Agreements:

A parent IAB node/donor can be provided with cell-specific signals/channels configurations (as listed in the previous agreements copied below) of each child IAB-DU. How/whether to use the information to handle any potential conflict at the parent IAB node/donor is left to network implementation

  - NOTE: This overturns the last sub-bullet of the following RAN1#97 agreement:

Agreements:

If a DU NA or Soft resource is configured with cell-specific signals/channels, the resource is treated as if it were a Hard DU resource (Alt. 2 from RAN1#96bis).

  - The list of cell-specific signals/channels includes:

- resources for SSB transmission at DU, including both CD-SSB and non-CD-SSB;

- configured RACH occasions for receiving at the DU

- periodic CSI-RS transmission at the DU

- scheduled resource for receving SR at DU

- The parent does not need to be aware of the cell-specific signals/channel configurations of the child DU

Agreements:

For IAB-MTs, the following new slot formats are defined and indicated by SFI in DCI Format 2_0:

| U | U | U | U | U | U | U | U | U | U | U | U | U | F |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| U | U | U | U | U | U | U | U | U | U | U | U | F | F |
| U | U | U | U | U | U | U | U | U | U | U | F | F | F |
| U | U | U | U | U | U | U | U | U | U | F | F | F | F |
| U | U | U | U | U | U | U | U | U | F | F | F | F | F |
| U | U | U | U | U | U | U | U | F | F | F | F | F | F |
| U | U | U | U | U | U | U | F | F | F | F | F | F | F |
| U | U | U | U | U | U | F | F | F | F | F | F | F | F |
| U | U | U | U | U | F | F | F | F | F | F | F | F | F |
| U | U | U | U | F | F | F | F | F | F | F | F | F | F |
| U | U | U | F | F | F | F | F | F | F | F | F | F | F |
| U | U | F | F | F | F | F | F | F | F | F | F | F | F |
| U | F | F | F | F | F | F | F | F | F | F | F | F | F |
| U | F | F | F | F | F | F | F | F | F | F | F | F | D |
| U | U | F | F | F | F | F | F | F | F | F | F | F | D |
| U | U | U | F | F | F | F | F | F | F | F | F | F | D |
| U | F | F | F | F | F | F | F | F | F | F | F | D | D |
| U | U | F | F | F | F | F | F | F | F | F | F | D | D |
| U | U | U | F | F | F | F | F | F | F | F | F | D | D |
| U | F | F | F | F | F | F | F | F | F | F | D | D | D |
| U | U | F | F | F | F | F | F | F | F | F | D | D | D |
| U | U | U | F | F | F | F | F | F | F | F | D | D | D |
| U | U | U | U | U | U | U | U | U | U | U | U | F | D |
| U | U | U | U | U | U | U | U | U | U | U | F | F | D |
| U | U | U | U | U | U | U | U | U | U | F | F | F | D |
| U | U | U | U | U | U | U | U | U | U | U | F | D | D |
| U | U | U | U | U | U | U | U | U | U | F | F | D | D |
| U | U | U | U | U | U | U | U | U | F | F | F | D | D |
| U | F | D | D | D | D | D | D | D | D | D | D | D | D |
| U | U | F | D | D | D | D | D | D | D | D | D | D | D |
| U | U | U | F | D | D | D | D | D | D | D | D | D | D |
| U | F | F | D | D | D | D | D | D | D | D | D | D | D |
| U | U | F | F | D | D | D | D | D | D | D | D | D | D |
| U | U | U | F | F | D | D | D | D | D | D | D | D | D |
| U | F | F | F | D | D | D | D | D | D | D | D | D | D |
| U | U | F | F | F | D | D | D | D | D | D | D | D | D |
| U | U | U | F | F | F | D | D | D | D | D | D | D | D |
| U | U | U | U | U | U | U | U | U | F | F | F | F | D |
| U | U | U | U | U | U | F | F | F | F | F | F | D | D |
| U | U | U | U | U | U | F | F | D | D | D | D | D | D |
| U | U | U | U | U | U | U | D | D | D | D | D | D | D |

Agreements:

Update the parameter TDD-UL-DL-Config-IAB-MT to TDD-UL-DL-ConfigDedicated-IAB-MT

If the IAB-MT is additionally provided TDD-UL-DL-ConfigDedicated-IAB-MT, the parameter TDD-UL-DL-ConfigDedicated-IAB-MT overrides all symbols (with a limitation that effectively only flexible symbols can be overwritten in Rel-16) per slot over the number of slots as provided by TDD-UL-DL-ConfigurationCommon.

The TDD-UL-DL-ConfigDedicated-IAB-MT provides

-  a set of slot configurations by slotSpecificConfigurationsToAddModList-IAB-MT

-  for each slot configuration from the set of slot configurations

-  a slot index for a slot provided by slotIndex

-  a set of symbols for a slot by symbols where

-   if symbols = allDownlink, all symbols in the slot are downlink

-   if symbols = allUplink, all symbols in the slot are uplink

-   if symbols = explicit, nrofDownlinkSymbols provides a number of downlink first symbols in the slot and nrofUplinkSymbols provides a number of uplink last symbols in the slot. If nrofDownlinkSymbols is not provided, there are no downlink first symbols in the slot and if nrofUplinkSymbols is not provided, there are no uplink last symbols in the slot. The remaining symbols in the slot are flexible

-   if symbols = explicit-[IAB-MT], nrofUplinkSymbols provides a number of uplink first symbols in the slot and nrofDownlinkSymbols provides a number of downlink last symbols in the slot. If nrofUplinkSymbols is not provided, there are no uplink first symbols in the slot and if nrofDownlinkSymbols is not provided, there are no downlink last symbols in the slot. The remaining symbols in the slot are flexible.

For each slot having a corresponding index provided by slotIndex, the IAB-MT applies a format provided by a corresponding symbols.

Agreements:

Desired Guard Symbols and Provided Guard Symbols are provided per cell and use 3 bits for each of the 8 transitions to indicate the number of guard symbols.

- In Rel-16, a range of 0-4 symbols are supported for each transition. Additional entries are reserved for future use

- A new parameter GuardSymbol-SCS is also provided which indicates the reference SCS (FR1: {15kHz, 30kHz, 60kHz}, FR2: {60kHz, 120kHz}) to be used for the guard symbols.

Agreements:

The minimum granularity of explicit indication of DU-IA is per child IAB-DU resource type (D/U/F) in a slot.

- This is an update to the agreement from RAN1#98bis:

Agreements:

The minimum granularity of explicit indication of DU-IA for IAB DU is per resource type (D/U/F) in a slot.

Agreements:

The resource availability indicated by an AI index field value applies to Soft resources configured for the child IAB-DU in a number of slots, where the number of slots is equal to or larger than a PDCCH monitoring periodicity for DCI format 4_0.

Agreements:

Update the agreement from RAN1#98bis as the following:

The resource availability can take 8 values:

| Value | Meaning |
| --- | --- |
| 0 | D soft resources: no indication of availability U soft resources: no indication of availability F soft resources: no indication of availability |
| 1 | D soft resources: indicated available U soft resources: no indication of availability F soft resources: no indication of availability |
| 2 | D soft resources: no indication of availability U soft resources: indicated available F soft resources: no indication of availability |
| 3 | D soft resources: indicated available U soft resources: indicated available F soft resources: no indication of availability |
| 4 | D soft resources: no indication of availability U soft resources: no indication of availability F soft resources: indicated available |
| 5 | D soft resources: indicated available U soft resources: no indication of availability F soft resources: indicated available |
| 6 | D soft resources: no indication of availability U soft resources: indicated available F soft resources: indicated available |
| 7 | D soft resources: indicated available U soft resources: indicated available F soft resources: indicated available |

Agreements:

Adopt the following regarding the IAB behaviour as it relates to soft DU resources:

The IAB node may use a soft DU resource for transmission and/or reception in line with D/U/F configuration of the resource, if and only if

- the use of the resource does not change the IAB-MT behavior relative to the IAB-MT behavior if the resource was instead configured as unavailable type

or

- the IAB node has received a DCI with DCI format 4_0 indicating that the resource is available

Conclusion:

It is clarified that the IAB-DU-Resource-Configuration-TDD-Config has a periodicity of:

ENUMERATED {ms0p5, ms0p625, ms1, ms1p25, ms2, ms2p5, ms5, ms10}

Agreements:

The IAB-DU-Resource-Configuration-H/S/NA-Config has a periodicity of:

ENUMERATED {ms0p5, ms0p625, ms1, ms1p25, ms2, ms2p5, ms5, ms10, ms20, ms40, ms80, ms160}

Conclusion:

Default values for IAB-DU-Resource-Configuration-TDD-Config and IAB-DU-Resource-Configuration-H/S/NA-Config (if needed) are left to RAN3 to decide (update the Upper Layer Parameters list with this as a note).

Agreements:

If the IAB node receives multiple DCI Format 4_0 indicating resource availability for a given slot, the IAB node does not expect to receive different AI index fields for a given slot in Rel-16.

Other

Agreements:

To be captured in the specification:

- The proposal in the paragraph immediately after the “Conclusion from Wednesday offline session” in R1-1913316 is agreed

Rapporteur’s note: for reference, the above mentioned paragraph from R1-1913316 is:

“If an IAB-node is provided a value Tdelta from a serving cell, the IAB-node may assume that NTA+NTA,offset⋅Tc/2+Tdelta is a time difference between a DU transmission of a signal from the serving cell providing the Tdelta  and a reception of the signal at the IAB-node MT when NTA+NTA,offset⋅Tc/2+Tdelta>0, where NTA and NTA,offset  are obtained as for a “UE” in Subclause 4.2.”

Agreements:

Adding in the specification the following:

The timing difference may be used by an IAB-node in the determination of its DU transmission timing.

Conclusion:

- In the CR stage, check further whether or not there is a need to further clarify in RAN1 spec about the usage of the timing difference based on RAN4 specifications

#### 2.1.2	Remaining Open issues

100% of the items defined in the RAN1 WID objectives have been accomplished.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #107bis

- Agreements on F1AP transport in EN-DC

- Working assumption: R2 assumes to use solution 1a (or possibly 1b) (agreement in R2).

- R2 understanding is that the protocol stacks in R2-1914179 are the ones applicable to solution 1a and solution 1b.

- Whether to use LTE SRB1 or SRB2 for solution 1a/1b is open but it is not foreseen the specification of a new SRB for this.

- Agreements on Terminology

- From R2 specifications point of view, IAB MT (or other term if changed) is equivalent to UE, unless otherwise stated.

- Agreements on BAP functionality

- BAP address of forwarded packet is the same as in the incoming PDU

- R2 assumes that BAP path ID of forwarded packet is the same as in the incoming PDU (need to agree routing behaviour at rerouting, e.g. at RLF)

- Running CR for TS 38.340 (BAP): Endorsed in R2-1913254

- Agreements on BAP header

- Routing ID is 13bits

- There is a C/D bit

- Length of the BAP address and BAP path ID sub-fields of the BAP routing ID to be fixed/predefined

- For the DL, BAP address is 10bits and BAP path ID is 3bits

- For the UL, BAP address is FFS bits and BAP path ID is FFS bits

- R2 expects that there will be no restrictions in the TS to restrict configuration of routing ID and its components. The network has to ensure that e.g. there is no path confusion.

- Agreements on Low-latency scheduling

- RAN2 will not specify any normative solution to the perceived issue of possible resource wastage due to introduction of pre-emptive BSR.

- Confirmation that this is the expected enhanced behavior: Following the reception by the second (parent) node of a BSR from a first (child) node, resources may be requested from the third node (parent of second node) before actual data arrives from the first node

- Agreements on LCID extension for IAB

- Whether the extended LCID is used is indicated in the MAC header

- A reserved LCID value (in the legacy field) is used to indicate the extended LCID extension.

- We assume 16-bit LCID for the extension for IAB, and add 2 bytes to the MAC header (no additional reserved bits or values)

- For Rel-16 we don’t expect to extend LCG (or make any other changes for fine-grained QoS for UL scheduling)

- Agreements on RLF handling

- R2 confirm that when the IAB-node is not configured with DC, it applies for BH RLF handling the same mechanisms and procedures as UE’s RLF handling currently specified in TS 38.331 (including e.g. detection and recovery). FFS on need of additional enhancements.

- When NR DC is configured for the IAB-node, 2.1 RLF is detected separately for the MCG-link and for the SCG-link, and 2.2 existing UE procedures are used for MCG-link and SCG-link failure handling.

- The following is agreed as working assumption: BH RLF recovery for DC case reuses UE’s MCG and SCG failure recovery procedures specified in Rel-16.

- For an IAB-node not configured with DC, it initiates  RRC reestablishment when it receives downstream notification “Recovery Failure”

- For DC case, the IAB-node considers the radio link is failed and uses RRC existing or Rel-16 Mechanism (e.g. MCG or SCG failure report, RRC reestablishment) if “Recovery Failure” notification is received from parent nodes on MCG-link or/and SCG-link.

- R2 assumes that RLF notification “recovery failure” would be triggered when RRC reestablishment has failed. FFS whether this need to be specified

- BAP layer is used to transmit BH RLF notification(s).

- R2 assumes that Upstream BH RLF notification to Donor CU via current F1-AP signalling is supported.

- Agreements on BAP configuration

- For BAP routing Next Hop ID, The BAP address of the next hop node to be used as the next hop identifier for the downstream

- For BAP routing Next Hop ID, The BAP address of the next hop node also to be used as the next hop identifier for the upstream

- Confirm that BAP address for a IAB node (e.g. to differentiate the data delivered to higher layer in BAP) is configured via RRC

- To configure the association between child IAB-node and Next Hop ID, RAN2 assumes that the CU includes the BAP address of the child IAB-node in a F1AP configuration (e.g. F1AP UE CONTEXT SETUP/MODIFICTION REQUEST message) for the child IAB-node MT. Details up to R3.

- To configure the association between parent IAB-node and Next Hop ID (i.e. BAP address of next hop), the CU includes the BAP address of the parent IAB-node together with the cell group ID of the parent node in the RRCReconfiguration message (details FFS).

- Observation: Upstream and downstream bearer mapping tables can use either the BH RLC CH ID or the LCID (they are mapped 1-to-1 always) for BAP ingress and egress RLCchannelIDs.

- The BH RLC CH ID is used for ingress / egress RLCchannelID in the BAP bearer mapping configuration.

RAN2 #108

- Endorsement of CRs

- Running CR to 38.321 Endorsed as baseline in R2-1916539

- Approval of outgoing LS

- LS on F1AP over LTE leg signalling for IAB in R2-1916577

- Agreements on F1AP transport in EN-DC

- SRB2 is used for transport of all F1AP messages in EN-DC.

- Extend LTE DL Information Transfer and UL Information Transfer RRC procedures for F1AP transport since they already use SRB2.

- Container that carries F1AP message is carried directly in LTE RRC, i.e. there is no additional NR RRC container, assumes protocol stack of “option 1b”.

- Terminology and wording F1-C, F1-AP etc is FFS

- Should capture that this is not applicable to normal UEs or just to IAB-MT

- Endorsed (with these comments)

- Agreements on Load reporting

- R2 cannot decide on any of this – is R3 scope

- Agreements on BAP functionality

- BAP functional view: Include in the email discussion for next meeting

- Agreements on BAP header

- For both UL and DL, The BAP header for Data PDU has a length of 3B, which hold 1 D/C bit, 3 R bits, 10 bits for BAP address, and 10bits for BAP path ID (this overrides earlier agreement).

- Agreements on BAP configuration

- For the UL (for both UP and CP), configure by F1-AP (still require some bootstrap configuration by RRC)

- The IAB-node is configured via RRC with a destination BAP routing ID, which it uses for UL traffic during bootstrapping.

- The IAB-node is configured via RRC with an UL BH RLC channel, which it uses for UL traffic during bootstrapping.

- The RRC configuration for bootstrapping is not expected to support configuration of a routing table

- Agreements on Local Routing

- If there is a packet with a path ID with no matching entry in the routing table, routing is done based on destination address.

- Packet re-routing when there is a matching path ID in the routing table is only supported in egress-link-not-available (RLF) scenario.

- We do not introduce support for path ID modification not even for re-routing (modification is not strictly forbidden but no support)

- Agreements on Pre-emptive BSR

- We specify a new BSR (with a new format), for pre-emptive BSR.

- For the new BSR

- - differentiate in BSR available data (as today) and expected data. 
- Associating a LCH with pre-emptive BSR is left to implementation, unless issues are identified requiring normative solutions. 
- FFS if SR and BSR generated by a MAC entity need or can only be reported to the parent node where the peer of that MAC entity resides. 
- On Triggering of pre-emptive BSR, can capture some text similar to the current agreements, in stage-3/2. 
- Exact timing etc is up to implementation.

- The network can configure whether the pre-emptive BSR is used at an IAB node (by MAC configuration in RRC)

- Except for the format which is FFS, endorsed as baseline.

- Agreements on Scheduling enhancements

- We don’t put the bearer ID in the BAP header (in this rel)

- Agreements on Timing Signaling

- MAC CE is defined for this

- Assume we don’t include The number of guard symbols now (wait for R1)

- R2-1916538	TP for Timing Delta MAC CE: endorsed

- Agreements on SI broadcast, barring, initial access

- Both support of IAB node(s) and the cell status for IAB node(s) is combined in a single IE, i.e. if the IE is present, the cell supports IABs and the cell is also considered as a candidate for IABs; if the IE is absent, the cell does not support IAB and/or the cell is barred for IAB.

- This IE can be provided per PLMN.

- The case that UEs are barred but IAB nodes are allowed to access shall be supported. FFS if this is supported by MIB: CellBarred (i.e. IAB MT ignores the MIB cellBarred when set) or SIB1: CellReservations (i.e. IAB MT ignores SIB cell reservations, or has an access identity that allow access)

- No new Establishment Cause values in RRC Connection Setup are defined.

- No new Re-establishment Cause values are defined.

- Agreements on Flow control – source information

- We support O1 and O2, Which one to use is configurable.

- Agreements on Flow control – triggering

- R2 assumes that e.g. when the buffer load exceeds the certain level, the DL hop-by-hop flow control feedback should be triggered, the details of this trigger is left for implementation (in this Rel)

- Agreements on Flow control – Buffering Information

- We support Polling, Assume that polling trigger is not specified

- We use Available or desired buffer size (absolute e.g. MB kB)

#### 2.2.2	Remaining Open issues

Roughly 85% of items defined in WID objectives have been accomplished.

For RAN2, down-scoping is recommended for inter-IAB-donor IAB-node migration, mechanisms for lossless delivery in hop-by-hop ARQ (in particular following BH RLF recovery) and signalling to enable aspects of radio-aware scheduling. These aspects cannot be handled within present Rel-16 timeline. The down-scoping affects the following WID objectives.:

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Specification of IAB-node migration … between different IAB-donors.

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of mechanisms to enable lossless delivery in hop-by-hop ARQ.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of signalling to enable aspects of radio-aware scheduling on IAB-nodes and IAB-donor DUs (e.g. as discussed in TR 38.874 clauses 8.2.4.2-3).

The following objectives require further stage-3 work.

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - Routing function on IAB-node to support forwarding across the multi-hop topology based on routing identifier.

  - Hop-by-hop propagation of signalling to support low latency scheduling (e.g. TR 38.874 clause 8.6), BH RLF handling (e.g. TR 38.874 clause 9.7.14-15) and resource coordination across the multi-hop topology (e.g. TR 38.874 clause 7.3.3).

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

  - Specification of IAB-node migration underneath the same IAB-donor (with or without a change of IAB-donor DU). Migration of IAB-node could be network-controlled or could be due to BH RLF.

  - Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work. (see NOTE1).

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

  - Specification of a flow control mechanism (for DL and, if necessary, for UL) to handle congestion.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

  - Specification of enhancement for uplink resource request procedure and related signalling to enable low latency uplink data scheduling.

  - Specification of BH RLF handling (e.g. downstream BH RLF notification).

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 #105bis

Endorsement of Running CRs

- Update to running CR to 38.401: endorsed as BL in R3-194967

- Update to running CR to 36.413: endorsed as BL in R3-194966

- Update to running CR to 38.413: endorsed as BL in R3-194968

- Update to running CR to 38.423: endorsed as BL in R3-194942

- Update to running CR to 38.470: endorsed as BL in R3-194932

- Update to running CR to 38.473: endorsed as BL in R3-196198

- Update to running CR to 38.300: endorsed as BL in R3-194943

Agreements on IAB integration

- TP to running CR to 38.401 on IAB-node integration: Agreed in R3-196199

- TP to running CR to 38.401 on IAB-node integration: Agreed in R3-196200

- TP to running CR to 38.401 on topology discovery: Agreed in R3-196278

- TP to running CR to 38.401 on RLC BH CH establishment: Agreed in R3-195527

- TP to running CR to 36.413 on IAB capability: Agreed in R3-196201

- TP to running CR to 38.413 on IAB capability: Agreed in R3-196202

- TP to running CR to 38.423 on Xn handover: Agreed in R3-196203

- TP to running CR to 36.423 on X2 handover: Agreed in R3-196204

Agreements on BAP - UL mapping

- UL mapping is to configure mapping between GTP-U FTEID (IP address + TEID) and egress backhaul RRC channel

- WA: we support one-step UL mapping (for F1-U and F1-C)

Agreements on BAP – Intra-donor configuration

- Configuration of downlink bearer mapping and routing should be performed by F1-AP

- Path id is derived from IP header and mapping provided by CU

- In the DL, for BAP path id derivation on the donor DU: IP address, IPv6 flow level and/or DS/DSCP can be used; all of these fields are optional in F1AP message to configure routing

- TP to running CR to 38.463 on F1-U traffic mapping: Agreed in R3-196206

Agreements on IP address management

- IAB node can obtain an IP address via OAM

- The donor CU or donor DU can use OAM or DHCP to allocate IAB node IP address

- IAB node can request one or more IP addresses from donor CU via RRC

- CU can obtain IAB node IP address from donor DU via F1AP (other methods are not precluded)

- CU can send IP address to IAB node via RRC

- TP to running CR to 38.401 on IP address allocation: Agreed in R3-196285

- LS to RAN2 on IP address allocation: Agreed in R3-196284

Agreements on Topology adaptation

- TP to running CR to 38.401 on intra-CU topology adaptation: Agreed in R3-196171

RAN3 #106

Endorsement of Running CRs

- Update to running CR to 38.401: endorsed as BL in R3-196504

- Update to running CR to 36.413: endorsed as BL in R3-197653

- Update to running CR to 38.413: endorsed as BL in R3-197655

- Update to running CR to 36.423: endorsed as BL in R3-197654

- Update to running CR to 38.423: endorsed as BL in R3-196493

- Update to running CR to 38.470: endorsed as BL in R3-196472

- Update to running CR to 38.473: endorsed as BL in R3-196492

- Update to running CR to 38.300: endorsed as BL in R3-196480

- Update to running CR to 38.463: endorsed as BL in R3-196493

Agreements on IAB integration

- TP for NR-IAB BL CR for TS 38.413 on IAB indication in NG HO resource allocation procedure: Agreed in R3-196754

- TP for NR-IAB BL CR for TS 36.413 on  IAB indication in NG Handover Resource Allocation procedure: Agreed in R3-196755

- TP for NR-IAB BL CR for TS 38.401 on NSA IAB Integration Procedure: Greed in R3-197784

Agreements on CP traffic mapping

- Outgoing LS Reply to RAN2 on CP Bearer Mapping for IAB in R3-197659

- TP for NR-IAB BL CR for TS 38.473 on DL CP Traffic Mapping in R3-197657

- TP for NR-IAB BL CR for TS 38.470 on Backhaul RLC Channel QoS in R3-197658

- Confirm the current principle of sending all F1AP messages associated to one UE over a single SCTP stream

- Prioritization of different CP traffic types is configured in the IAB-donor-DU and in IAB nodes; in-sequence delivery over the signaling connection is always ensured

Agreements on UL mapping

- TP for NR_IAB BL CR for TS 38.300 on IAB mapping of F1 to BAP routing ID in R3-197660

Agreements on Routing and bearer mapping configuration

- TP for NR-IAB BL CR for TS 38.473 on Bearer mapping configuration in Donor-DU and IAB nodes in R3-197662

- TP for NR_IAB BL CR for TS 38.473 on DL Routing Configuration in R3-197785

- We adopt non-UE-associated signaling to configure both UL and DL routing

- non-UE-associated signaling is used to configure routing in donor DU

Agreements on Flow control

- Use current DDDS for e2e flow control in IAB; necessary enhancements to DDDS are not precluded

- The existing flow control mechanism via DDDS is reused for IAB, i.e. the DDDS is sent from the access IAB node to the IAB-donor-CU-UP, or IAB-donor-CU (in case of no CP-UP split)

Agreements on IAB Node Migration

- TP to BL CR 38401 on  Intra-donor IAB topological redundancy in R3-197640

#### 2.3.2	Remaining Open issues

Roughly 75% of items defined in WID objectives have been accomplished.

For RAN3, down-scoping is recommended for inter-donor migration, which cannot be handled within present Rel-16 timeline. This affects the following WID objective:

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Specification of IAB-node migration … between different IAB-donors.

RAN3 will not be able to spend additional effort on security protection beyond present agreements within the present Rel-16 completion timeline. This affects the following WID objective:

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - security protection over the wireless backhaul links.

  - On E1, configuration of necessary IAB-specific security protection of F1-U.

RAN3 has achieved stage-2 agreements on intra-donor migration and topological redundancy. At present stage, no further work is expected from RAN3 on these topics. This affects the following WID objectives:

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Specification of IAB-node migration underneath the same IAB-donor (...without a change of IAB-donor DU). Migration of IAB-node could be network-controlled or could be due to BH RLF.

  - Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work. (see NOTE1).

RAN3 has achieved stage-2 agreements on IP address management. At present stage, no further stage-2 work is expected from RAN3 on this topic. This affects the following WID objective:

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

The following objectives require further stage-3 work:

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Functions on gNB CU-CP for topology, route and resource management [RAN3-led].

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

  - Bearer mapping function on gNB DU to map downlink traffic of one or many UE-bearers to a BH RLC-channel [RAN2-led].

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - setting up and reconfiguring IAB-nodes and IAB-donor DUs

  - On X2 and Xn, necessary functions to enable DC operation with IAB.

  - On E1, configuration of necessary IAB-specific transport of F1-U.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1 RF Agreements

RAN4 #92bis

IAB-MT ACLR/ACS

Agreement: IAB MT ACS for FR2 as [23.5] dB – for FR1 ACS is still FFS (33dB tentatively)

Need for further analysis to derive ACLR and minimum output power requirement for IAB MT both in FR1 and FR2

IAB node frequency error requirement

Agreement:

IAB-MT: requirement is relative to frequency received from DU

IAB-DU: absolute accuracy to a reference system

Directional requirements

Common understanding:

- In Rel-16, directional requirements shall be defined for IAB

- Which kind of directional requirements defined for IAB can be discussed

  - EIRP and EIS accuracy requirements

  - Spherical coverage requirements

  - Beam correspondence tolerance requirements

- Companies will continue offline discussion on which directional requirement(s) will be defined for IAB

Approved: WF on system parameter for IAB (R4-1912890) Endorsed: TR skeleton (R4-1912889)

RAN4 #93

IAB node classes​

Agreement: IAB-DU follows the BS classes, only definition of MT class is considered

Beam correspondence requirement​

Agreement: No BC requirement needed for DU​

Agreement: Ability of MT to pick the right UL direction based on the DL signal arrival direction is mandatory (decision on the RF requirement is still FFS)​

Requirement definition for above MT ability to be decided next meeting Options: ​ - MT declares UL EIRP range in different directions, MT picks UL beam based on received DL signals (reference signal) and has to meet EIRP in the direction it received from with TBD accuracy relative to declared EIRP capability in that direction ​ Functionality to be tested:​ 1. MT detects best DL beam with some accuracy​ 2. MT applies detected direction to the UL Tx beam​ 3. MT needs to transmit UL beam in the direction applied form step 2. ​ Accuracy would have to be derived based on combined accuracy/error from all 3 steps​ - MT declares UL EIRP and EIS range in different directions, functionality that MT can pick the right UL direction based on DL signals is assumed to be implicit if MT meets UL EIRP and EIS in the declared directions​

IAB node channel bandwidth​

IAB-DU​

Agreement: DU declares supported channel BWs, no need for any signaling​

IAB-MT​

Agreement: MT channel bandwidth support is up to declaration (might not support all BWs)​

Approved: LS to RAN2 on definition of IAB MT channel bandwidth (R4-1916165)​

IAB-MT declares all the supported channel bandwidths rather than having a mandatory set as current UEs​

- The parent/donor should be aware of the channel bandwidths supported by the MT​

- RAN2 to evaluate the signalling needed due to this newly introduced behaviour​

Radiated output power​

Agreements:

Exact value depends on the class, the framework definition follows the BS specs. Requirement will depend on MT class​

Need for Upper limit of TRP is FFS​

Lower limit of EIRP or TRP will be defined, actual value is FFS. Could be implicitly derived through dynamic range and upper limit​

IAB frequency error​

Companies to bring analysis next meeting on system impact of an absolute frequency error requirement on MT

Agreement: Requirements for DU: follow the BS requirements for different classes or 0.1ppm to be decided next meeting​

Maximum input level​

Agreement: Maximum input level requirement will not be defined

​

IAB-MT in-band blocking​

Agreement: further analysis is needed​

Data to be analyzed for next meeting: ​

- CDF of power level of aggressor at victim considering the antenna element gain or full array gain depending on architecture at MT receiver​

- Delta between wanted signal and blocker​

- 99.9% and 99% to be considered​

- Statistics for MT receiver and adjacent system victim receiver​

Receiver spurious emission​

Agreement: reuse Rx spurious emission from BS

IAB CA requirements

Approved: WF for IAB DC/CA requirements (R4-1916149)

RF requirements overview and class dependency

Class dependent:

Unwanted emissions

Reference sensitivity

In band Blocking  and ACS

Receiver intermodulation

Class independent:

On/off transient

off power

Tx EVM

Beam correspondence if agreed to be defined

Spurious emissions

Receiver spurious emissions

Out of band blocking whether agreed to be defined or not

FFS whether class dependent or not:

Pcmax definition

Approved: LS to RAN2 on definition of IAB MT channel bandwidth (R4-1916165) ​ Endorsed: [IAB] TP to TR 38.xxx Co-location scenarios (R4-1916003) Approved: [IAB] TP to TR 38.xxx System parameters (R4-1916166) Approved: WF on switching time for IAB (R4-1916004) Approved: [IAB] TP to TR 38.xxx Architecture (R4-1914761) Approved: WF on IAB EMC core requirements (R4-1916077)

##### RRM Agreements

RAN4 #92

Agreement

Table 1 Range of T_delta

| SCS [kHz] | Max T_delta [Tc] | Min T_delta [Tc] |
| --- | --- | --- |
| 15 | - NTA offset /2 + 6256 | -70528 – NTAoffset/2 |
| 30 | - NTA offset /2 + 6128 | -35328 – NTAoffset/2 |
| 60 | - NTA offset /2 + 6032 | -17664 – NTAoffset/2 |
| 120 | - NTA offset /2 + 6032 | -8816 – NTAoffset/2 |

Agreement

RAN4 agrees to define IAB RRM requirements based on the following table.

| Requirements | Comments | Is requirement needed? |
| --- | --- | --- |
| Cell reselection | - Intra-frequency - Inter-frequency | No |
| Handover |  | FFS |
| RRC Connection Mobility Control | - RRC re-establishment - Random access - RRC release with redirection | Yes |
| SCell activation/deactivation delays |  | No |
| Interruptions related to SCells addition, release, activation, deactivation | Interruptions on serving cells due to any of the addition, release, activation, or deactivation procedures | No |
| PSCell addition/release delays |  | No |
| Active BWP switching | - Interruptions at active BWP switching - Active BWP switching delay | No |
| TCI switching | TCI switching delay | FFS |

| Requirements | Comments | Is requirement needed? |
| --- | --- | --- |
| RLM | Requirements for RLM, e.g., based on SSB, CSI-RS or both | FFS |
| Link recovery procedures | Requirements for SSB-based and CSI-RS based BFD and CBD | FFS |
| Measurements requirements (time duration, number of cells, etc.) |  | FFS |
| Measurement accuracy requirements |  | FFS |
| MT timing related requirements | - MT transmit timing (Te and Tq) - Timing Advance | Yes |
|  | - MRTD - MTTD | FFS |
| Switching time between MT and DU | --- | TBD in RAN4 RF session |
| DU timing related requirements | - 3 us requirement | Yes |
|  |  | FFS |
|  | - T_delta command |  |

RAN4 #93

Agreement

MRTD / MTTD

Introduce requirements MRTD/MTTD requirements if CA BCs are introduced in RF room

- Define MRTD requirements

- Define MTTD if BCs which require MTTD are introduced

Agreement

Specification structure

- RRM requirements corresponding to IAB nodes get captured in TS 38.174 (dedicated spec for IAB)

  - Separate sections will be introduced for RRM requirements corresponding to IAB MT and IAB DU in 38.174, if needed.

Agreements

- Random access

  - The random access requirements defined in section 6.2.2 for the UE in TS 38.133 are reused for IAB MT.

- RRC connection release with redirection request

  - The structure of existing core requirements of RRC connection release with redirection request, as defined in Rel-15 38.133 is reused for IAB MTs requirements.

  - FFS: Delay requirements

  - FFS: Impact of longer SSB periodicity supported for IAB MTs

- RRC reestablishment delay

  - The structure of existing core requirements of RRC reestablishment as defined in Rel-15 38.133 is reused for IAB MTs requirements.

  - FFS: Delay requirements

  - FFS: Impact of support of higher number of SMTC configurations for IAB MT

  - FFS: Impact of longer SSB periodicity supported for IAB MT

Agreements

- TA adjustment delay and accuracy requirement

  - Option 1:

    - Reuse the existing TA adjustment delay and accuracy requirement defined in section 7.3.2.2 of 38.133 for the IAB MT.

  - Option 2:

    - Reuse the existing framework TA adjustment delay and accuracy requirement defined in section 7.3.2.2 of 38.133 for the IAB MT.

    - FFS for exact requirement

Agreement

- Define requirements for minimum aggregate adjustment rate Tp.

- Tp, Tq

  - Reuse the framework of Rel-15 NR UE requirements for Tp and Tq for IAB MT

  - FFS for Tp values

  - FFS for Tq values

#### 2.4.2	Remaining Open issues

Roughly 40% of items defined in RAN4 WID objectives have been accomplished.

IAB Rapporteur stresses that the slow progress in RAN4 jeopardizes the successful completion of Rel-16 IAB WI.

The remaining open issues are:

- Core Part: Specification of RF and RRM requirements [RAN4-led]:

  - Define RF requirements for both backhaul and access links of an IAB-node including requirements for co-existence (e.g. ACLR, ACS). This may include defining a new power class for MT.

  - Define RRM core requirements for backhaul links of IAB node.

  - Define latency requirements for switching between communication over parent backhaul link (i.e. MT) and child backhaul/access links (i.e. DU).

- Performance Part: Define RRM performance requirements.

- Performance Part: Define demodulation performance requirements for both backhaul and access links of an IAB-node. [RAN4]

- Specify EMC-related requirements for IAB-nodes.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

RAN2 sent an LS to SA2/SA5 to indicate impending work to capture impact of IAB on CN (R2-1905247).

SA3 has started independent SI and WI to assess IAB security.

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #98bis

| R1-1910050 | SSB-based discovery and measurement for IAB | Huawei, HiSilicon |
| --- | --- | --- |
| R1-1910051 | Resource multiplexing between backhaul and access in IAB | Huawei, HiSilicon |
| R1-1910052 | DL transmission timing alignment for IAB | Huawei, HiSilicon |
| R1-1910053 | On backhaul link radio link failure handling for IAB | Huawei, HiSilicon |
| R1-1910153 | Discussion on discovery and measurement for IAB network | Lenovo, Motorola Mobility |
| R1-1910154 | Discussion on resource partitioning for IAB network | Lenovo, Motorola Mobility |
| R1-1910161 | Remaining issues on SSBs for inter-IAB-node discovery and measurements | CMCC |
| R1-1910162 | Discussion on resource multiplexing among backhaul and access links | CMCC |
| R1-1910209 | Discussion on extension of SSBs for inter-IAB-node discovery and measurements | vivo |
| R1-1910210 | Discussion on resource multiplexing among backhaul and access links | vivo |
| R1-1910293 | Discussion on configurations for SSB Tx and Rx | ZTE, Sanechips |
| R1-1910294 | Resource multiplexing between backhaul and access links | ZTE, Sanechips |
| R1-1910295 | Discussion on OTA timing mechanism | ZTE, Sanechips |
| R1-1910296 | Summary of email discussion on case-1 timing after RAN1 #98 | ZTE, Sanechips |
| R1-1910465 | Support of SSBs for IAB Node Discovery and Measurement | Samsung |
| R1-1910466 | Resource Multiplexing between Backhaul and Access Links | Samsung |
| R1-1910467 | Support of Case 1 OTA Timing Alignment | Samsung |
| R1-1910468 | Discussion on Over-sized SIB1 Handling | Samsung |
| R1-1910543 | FL Summary of 7.2.3.3 case-1 OTA timing alignment | ZTE, Sanechips |
| R1-1910577 | Remaining issues on SSBs for inter-IAB-node discovery and measurements | LG Electronics |
| R1-1910578 | Discussions on resource multiplexing among backhaul and access links | LG Electronics |
| R1-1910579 | Discussions on OTA timing alignment | LG Electronics |
| R1-1910645 | SSBs for inter-IAB-node discovery and measurements | Intel Corporation |
| R1-1910646 | Mechanisms for resource multiplexing among backhaul and access links | Intel Corporation |
| R1-1910647 | Mechanism to support the "case-1" OTA timing alignment | Intel Corporation |
| R1-1910901 | SSB-based IAB node discovery and measurement | Ericsson |
| R1-1910902 | IAB resource configuration and multiplexing | Ericsson |
| R1-1910903 | IAB OTA Timing Alignment | Ericsson |
| R1-1911102 | Further topics on IAB resource management | Qualcomm Incorporated |
| R1-1911103 | Updated IAB node synchronization framework | Qualcomm Incorporated |
| R1-1911165 | Extensions of SSBs for inter-IAB-node discovery and measurements | NTT DOCOMO, INC. |
| R1-1911166 | Mechanisms for resource multiplexing among backhaul and access links | NTT DOCOMO, INC. |
| R1-1911167 | Mechanism to support the “case-1” OTA timing alignment | NTT DOCOMO, INC. |
| R1-1911194 | Mechanisms for resource multiplexing among backhaul and access links | Nokia, Nokia Shanghai Bell |
| R1-1911195 | Open items with IAB Case #1 timing | Nokia, Nokia Shanghai Bell |
| R1-1911198 | Discussion on mechanisms for resource multiplexing among backhaul and access links | CAICT |
| R1-1911237 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1911342 | Summary of email discussion on case-1 timing after RAN1 #98 | ZTE, Sanechips |
| R1-1911408 | Summary of 7.2.3.1 Extensions of SSBs for inter-IAB-node discovery and measurements | Huawei |
| R1-1911442 | Summary of 7.2.3.2 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1911467 | FL Summary#2 of 7.2.3.3 case-1 OTA timing alignment | ZTE, Sanechips |
| R1-1911478 | Summary#2 of 7.2.3.2 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1911497 | draft LS on NR IAB case-1 timing | ZTE |
| R1-1911535 | Summary#3 of 7.2.3.2 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1911546 | draft LS on NR IAB case-1 timing | ZTE |
| R1-1911548 | LS on NR IAB case-1 timing | RAN1, ZTE |
| R1-1911597 | Summary#4 of 7.2.3.2 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1911651 | Summary#5 of 7.2.3.2 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1911723 | RAN1 agreements for Rel-16 IAB | WI rapporteur (Qualcomm Incorporated) |
| R1-1911724 | Upper layers parameters to support IAB physical layer operation | WI rapporteur (Qualcomm Incorporated) |

RAN1 #99

| R1-1911856 | Resource multiplexing between backhaul and access in IAB | Huawei, HiSilicon |
| --- | --- | --- |
| R1-1911857 | Resource allocation of IAB node with UL-flexible-DL order | Huawei, HiSilicon |
| R1-1912019 | Discussion on resource multiplexing among backhaul and access links | vivo |
| R1-1912133 | Remaining issues on IAN resource configuration and multiplexing | Ericsson |
| R1-1912202 | Mechanisms for resource multiplexing among backhaul and access links | Intel Corporation |
| R1-1912265 | Discussions on resource multiplexing among backhaul and access links | LG Electronics |
| R1-1912266 | Discussion on IAB enhancements | LG Electronics |
| R1-1912296 | Resource multiplexing between backhaul and access links | ZTE, Sanechips |
| R1-1912321 | Remaining issues on resource partitioning for IAB network | Lenovo, Motorola Mobility |
| R1-1912455 | Resource Multiplexing between Backhaul and Access Links | Samsung |
| R1-1912456 | Discussion on over-sized SIB1 handling | Samsung |
| R1-1912533 | Discussion on resource multiplexing among backhaul and access links | CMCC |
| R1-1912716 | Mechanisms for resource multiplexing among backhaul and access links | Nokia, Nokia Shanghai Bell |
| R1-1912838 | Mechanisms for supporting access and backhaul link multiplexing | AT&T |
| R1-1912879 | Mechanisms for resource multiplexing among backhaul and access links | NTT DOCOMO, INC. |
| R1-1912943 | Remaining issues on IAB resource management | Qualcomm Incorporated |
| R1-1913082 | Introduction of integrated access and backhaul for NR | Ericsson |
| R1-1913094 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1913183 | Introduction of integrated access and backhaul for NR | Qualcomm |
| R1-1913184 | Introduction of integrated access and backhaul for NR | Ericsson |
| R1-1913185 | Introduction of IAB into 38.212 | Huawei |
| R1-1913186 | Introduction of integrated access and backhaul | Samsung |
| R1-1913187 | Introduction of integrated access and backhaul for NR | Nokia |
| R1-1913316 | Summary of offline discussion on 38.213 CR text for case-1 timing | ZTE |
| R1-1913321 | Summary #1 of 7.2.3.1 – Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1913408 | Summary #2 of 7.2.3.1 – Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1913438 | Summary #2 of 7.2.3.1 – Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1913503 | Summary #3 of 7.2.3.1 – Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1913600 | RAN1 agreements for Rel-16 IAB | WI rapporteur (Qualcomm Incorporated) |

RAN2 #107bis

| R2-1912037 | LS on the IAB-indication to core network (R3-194787; contact: Qualcomm) | RAN3 |
| --- | --- | --- |
| R2-1912123 | Discussion on BAP Buffer | CATT |
| R2-1912124 | Pre-emptive BSR | CATT |
| R2-1912125 | Remaining issues with IAB Routing | CATT |
| R2-1912126 | Further Discussions on IAB BH RLF | CATT |
| R2-1912127 | Summary of the email discussion [106#43][IAB] Backhaul RLF | CATT |
| R2-1912365 | Remaining issues for routing | Huawei, HiSilicon |
| R2-1912366 | Remaining issues for bearer mapping | Huawei, HiSilicon |
| R2-1912367 | Flow control for IAB networks | Huawei, HiSilicon |
| R2-1912368 | BAP PDU format | Huawei, HiSilicon |
| R2-1912369 | Remaining issues for uplink scheduling enhancement | Huawei, HiSilicon |
| R2-1912370 | LCID and LCG space extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1912371 | General RLC impacts | Huawei, HiSilicon |
| R2-1912372 | RACH related issues for IAB | Huawei, HiSilicon |
| R2-1912373 | Support of UE PDCP duplication | Huawei, HiSilicon |
| R2-1912374 | Backhaul RLF Recovery | Huawei, HiSilicon |
| R2-1912375 | BAP and RLC configurations | Huawei, HiSilicon |
| R2-1912376 | Cell (re)Selection and Access Control and Connection Establishment | Huawei, HiSilicon |
| R2-1912480 | (De)Prioritizing the Access for IAB Setup | Samsung |
| R2-1912535 | EN-DC support in IAB (srb, drb, data flow ) | Samsung R&D Institute UK |
| R2-1912536 | NR DC support (which link is MCG link, SCG link, MN, SN role in DU | Samsung R&D Institute UK |
| R2-1912537 | RLF reporting in dual connection of IAB | Samsung R&D Institute UK |
| R2-1912572 | Report on email discussion [106#46][IAB]: Low-latency scheduling | Samsung Electronics GmbH |
| R2-1912573 | Remaining issues with pre-emptive BSR | Samsung Electronics GmbH |
| R2-1912575 | LCID space extension | Samsung Electronics GmbH |
| R2-1912576 | Downlink hop-by-hop flow control | Samsung Electronics GmbH |
| R2-1912577 | On the need for bearer ID in the BAP header | Samsung Electronics GmbH |
| R2-1912580 | Discussion on BAP configuration in IAB | ZTE Corporation, Sanechips |
| R2-1912581 | Further consideration on bearer mapping | ZTE Corporation, Sanechips |
| R2-1912582 | Consideration on routing in IAB | ZTE Corporation, Sanechips |
| R2-1912583 | Discussion on re-routing in IAB network | ZTE Corporation, Sanechips |
| R2-1912584 | Further consideration on flow control in IAB | ZTE Corporation, Sanechips |
| R2-1912585 | Control plane signalling deliver in NSA deployment | ZTE Corporation, Sanechips |
| R2-1912586 | Discussion on low latency scheduling in IAB | ZTE Corporation, Sanechips |
| R2-1912587 | Discussion on low latency scheduling in multi-connectivity scenario | ZTE Corporation, Sanechips, NEC |
| R2-1912588 | Consideration on the Extension of LCID and LCG Space in IAB | ZTE Corporation, Sanechips |
| R2-1912589 | Discussion on IAB BH RLF handling | ZTE Corporation, Sanechips |
| R2-1912590 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R2-1912591 | Discussion on IAB node connection setup | ZTE Corporation, Sanechips |
| R2-1912706 | Initial Access and Network Setup for IAB | Intel |
| R2-1912707 | Multi-route support in IAB | Intel |
| R2-1912708 | Flow control in IAB - remaining issues | Intel |
| R2-1912709 | Uplink latency reduction | Intel |
| R2-1912710 | Further discussion on Backhaul RLF handling | Intel |
| R2-1912711 | Handling of Fairness in IAB | Intel |
| R2-1912797 | IAB workplan update | Qualcomm Incorporated (Rapporteur) |
| R2-1912798 | IAB (TP to CR on 38300) L2 structures | Qualcomm Incorporated |
| R2-1912799 | SA IAB operation with EN-DC UEs | Qualcomm Incorporated |
| R2-1912800 | IAB extension of LCID space | Qualcomm Incorporated |
| R2-1912801 | IAB extension of LCG space | Qualcomm Incorporated |
| R2-1912802 | IAB load reporting to IAB-donor CU-CP | Qualcomm Incorporated |
| R2-1912935 | BAP mapping support for routing | CMCC |
| R2-1912978 | Downstream Next hop ID design | NEC Telecom MODUS Ltd. |
| R2-1912979 | End to end reliability in IAB | NEC Telecom MODUS Ltd. |
| R2-1912980 | Flow control in IAB | NEC Telecom MODUS Ltd. |
| R2-1912981 | IAB backhaul RLF handling | NEC Telecom MODUS Ltd. |
| R2-1913004 | Considerations on IAB multi connectivity | KDDI Corporation |
| R2-1913063 | Backhaul RLF handling | ITRI |
| R2-1913065 | Trigger Conditions for low-latency IAB Uplink Scheduling | ITRI |
| R2-1913085 | Consideration on UL low-latency scheduling | Lenovo, Motorola Mobility |
| R2-1913086 | Pre-emptive BSR in multiple connection scenario | Lenovo, Motorola Mobility |
| R2-1913087 | Cell selection for IAB RLF recovery | Lenovo, Motorola Mobility |
| R2-1913088 | RLF notification to downstream IAB node | Lenovo, Motorola Mobility |
| R2-1913177 | Running CR to TS 38.331 on IAB for NR | Ericsson |
| R2-1913178 | Draft CR to 38.331 on IAB for enhancements to existing signaling for TDD pattern configuration | Ericsson |
| R2-1913179 | Summary for Email Discussion [107#53] [NR_IAB-Core] Routing | Ericsson |
| R2-1913180 | Remaining Issues for BAP Layer | Ericsson |
| R2-1913181 | Uplink BH RLC Channel Mapping in IAB Nodes | Ericsson, KDDI |
| R2-1913182 | LCID and LCG Extension in IAB Networks | Ericsson |
| R2-1913183 | Remaining Issues Related to Flow Control | Ericsson |
| R2-1913184 | Further details for BSR in IAB Networks | Ericsson |
| R2-1913185 | On Multi-connectivity for IAB | Ericsson |
| R2-1913186 | Access Identities and Access Categories for IAB Nodes | Ericsson |
| R2-1913187 | Allowing only IAB Nodes in a Standalone NR Deployment | Ericsson |
| R2-1913188 | Backhaul link RLF Notification Types to Downstream Node(s) | Ericsson |
| R2-1913189 | Support for LTE Deployment at IAB Node Sites | Ericsson |
| R2-1913190 | Draft CR to 38.300 on IAB to add definitions for IAB-MT and IAB-DU | Ericsson |
| R2-1913209 | Details of hop-by-hop flow control | Nokia, Nokia Shanghai Bell |
| R2-1913210 | Signalling for radio aware scheduling | Nokia, Nokia Shanghai Bell |
| R2-1913211 | Discussion on number of LCIDs and LCGs for IAB | Nokia, Nokia Shanghai Bell |
| R2-1913212 | Discussion on MAC subheader structures for IAB | Nokia, Nokia Shanghai Bell |
| R2-1913213 | Buffer status reporting for IAB | Nokia, Nokia Shanghai Bell |
| R2-1913214 | T_delta signalling for IAB timing | Nokia, Nokia Shanghai Bell |
| R2-1913253 | Report of email discussion [107#08][NR IAB] Running BAP CR | Huawei, HiSilicon |
| R2-1913254 | Running CR for TS 38.340 (BAP) | Huawei, HiSilicon |
| R2-1913295 | Routing details in IAB | Sony Europe B.V. |
| R2-1913350 | IAB System information handling | Sony |
| R2-1913351 | BSR enhancement for IAB | Sony |
| R2-1913459 | Route priority and local routing | Nokia, Nokia Shanghai Bell |
| R2-1913460 | BH link failure handling | Nokia, Nokia Shanghai Bell |
| R2-1913461 | IAB initial access and IAB support indication | Nokia, Nokia Shanghai Bell |
| R2-1913462 | Routing and mapping configuration in IAB nodes | Nokia, Nokia Shanghai Bell |
| R2-1913463 | IAB-MT terminology | Nokia, Nokia Shanghai Bell, Vodafone |
| R2-1913464 | Admission control for IAB | Nokia, Nokia Shanghai Bell |
| R2-1913538 | Open Issues for IAB Routing | Futurewei Technologies |
| R2-1913539 | Enhancements for low-latency IAB Uplink scheduling | Futurewei Technologies |
| R2-1913544 | Backhaul RLF Notification and Recovery Procedure | Futurewei Technologies |
| R2-1913557 | Report for [107#51][NR IAB] F1 over LTE (AT&T) | AT&T |
| R2-1913628 | IAB with NSA operation | Sequans Communications |
| R2-1913629 | Support for LTE deployment at IAB node sites | Sequans Communications |
| R2-1913630 | F1-U Flow Control and Reordering Issues | Sequans Communications |
| R2-1913631 | Queue Management vs Flow Control for Congestion Handling | Sequans Communications |
| R2-1913654 | Consideration of preemptive BSR in IAB | Kyocera |
| R2-1913655 | Further discussion on Backhaul RLF handling | Kyocera |
| R2-1913666 | Access restrictions (barring) in IAB | Sharp |
| R2-1913764 | On the consideration of routing for reporting pre-emptive BSR | ASUSTeK |
| R2-1913765 | Discussion on traditional uplink and IAB uplink traffic for BSR triggering | ASUSTeK |
| R2-1913766 | SR configuration for pre-emptive BSR | ASUSTeK |
| R2-1913801 | Access copntrol in IAB networks | LG Electronics France |
| R2-1913802 | F1AP over LTE | LG Electronics France |
| R2-1913803 | Resolving open issues on BH RLF | LG Electronics France |
| R2-1913810 | Discussion on local decision make for routing | Samsung |
| R2-1913811 | UL mapping configuration | Samsung |
| R2-1913812 | Further discussions on bearer mapping configuration for CP and UP | Samsung |
| R2-1913813 | Upstream BH link RLF notification | Samsung |
| R2-1913815 | LCID space extension and MAC format | LG Electronics Inc. |
| R2-1913816 | Consideration on LCG space extension | LG Electronics Inc. |
| R2-1913817 | LCG based UL grant | LG Electronics Inc. |
| R2-1913818 | BSR MAC CE format for pre-BSR | LG Electronics Inc., LG Uplus |
| R2-1913819 | Further details for DL flow control | LG Electronics Inc., LG Uplus |
| R2-1913820 | Consideration on local route selection in IAB node | LG Electronics Inc. |
| R2-1913821 | BAP layer configuration for data forwarding | LG Electronics Inc. |
| R2-1913822 | Way forward for CP bearer mapping | LG Electronics Inc. |
| R2-1913859 | Discussion and Decision | LG Electronics |
| R2-1913871 | Discussion on the flow control | ITL |
| R2-1913920 | Hop-by-Hop Flow control for IAB | Futurewei Technologies |
| R2-1913922 | Discussion on supporting SN terminated Split SRB for IAB CP in NSA deployments | Futurewei |
| R2-1913954 | Draft LS on F1 over LTE | KDDI Corporation |
| R2-1913960 | CR to 36.331 on support of F1AP over LTE for IAB | AT&T, KDDI |
| R2-1913961 | CR to 38.331 on support of F1AP over LTE for IAB | AT&T, KDDI |
| R2-1913998 | NR_IAB running CR for 38300 | Qualcomm Inc (Rapporteur) |
| R2-1914006 | TS 38.340 (BAP), v0.0.0 | Huawei |
| R2-1914008 | TS 38.340 (BAP), v0.1.0 | Huawei |
| R2-1914010 | Running CR to 38.331 on Integrated Access and Backhaul for NR | Ericsson |
| R2-1914027 | Running CR to 38.331 on Integrated Access and Backhaul for NR | Ericsson |
| R2-1914171 | IAB routing and bearer mapping config | Qualcomm Incorporated (Rapporteur) |
| R2-1914179 | [R2#107bis-offline-30] IAB LS on F1 over LTE | KDDI Corporation |
| R2-1914186 | [RAN2#107bis Offline-031]: IAB routing and bearer mapping config | Qualcomm Inc |
| R2-1914206 | LS on NR IAB case-1 timing (R1-1911548; contact: ZTE) | RAN1 |

RAN2 #108

| R2-1914306 | LS on NR IAB case-1 timing (R1-1911548; contact: ZTE) | RAN1 |
| --- | --- | --- |
| R2-1914327 | LS on NR IAB case-1 timing (R1-1911548; contact: ZTE) | RAN1 |
| R2-1914331 | LS on IP assignment in IAB network (R3-196284; contact: Samsung) | RAN3 |
| R2-1914344 | Reply LS on LS on the IAB-indication to core network (S2-1910281; contact: Qualcomm) | SA2 |
| R2-1914345 | LS on IAB terminology update (S2-1910349; contact: Nokia) | SA2 |
| R2-1914383 | On Remaining Open Issues of IAB BH RLF | CATT |
| R2-1914384 | On Hop-by-Hop Flow control for IAB BH | CATT |
| R2-1914385 | On Remaining Open Issues of IAB Routing | CATT |
| R2-1914490 | Considerations on IAB multi connectivity | KDDI Corporation |
| R2-1914514 | Remaining Issues for IAB Routing | Futurewei Technologies |
| R2-1914733 | Parent Selection at IAB nodes during Initial Setup | Intel Corporation |
| R2-1914734 | Multi-route support in IAB | Intel Corporation |
| R2-1914735 | Flow control in IAB - remaining issues | Intel Corporation |
| R2-1914736 | Uplink latency reduction | Intel Corporation |
| R2-1914737 | Further discussion on Backhaul RLF handling | Intel Corporation |
| R2-1914738 | Handling of Fairness in IAB | Intel Corporation |
| R2-1914747 | Parent Selection at UEs during Initial Setup | Intel Corporation |
| R2-1914768 | Enhancements for low-latency IAB Uplink scheduling | Futurewei Technologies |
| R2-1914806 | IAB workplan update | Qualcomm Incorporated (Rapporteur) |
| R2-1914808 | IAB BAP upstream routing | Qualcomm Incorporated |
| R2-1914809 | TP to running NR_IAB CR to 38340 on BAP functional view | Qualcomm Incorporated |
| R2-1914827 | IAB BAP layer control messages | Qualcomm Incorporated |
| R2-1914828 | IAB scheduling support | Qualcomm Incorporated |
| R2-1914829 | [DRAFT] LS on IAB scheduling support | Qualcomm Incorporated |
| R2-1914830 | IAB load reporting to IAB-donor CU-CP | Qualcomm Incorporated |
| R2-1914831 | IAB flow control feedback info | Qualcomm Incorporated |
| R2-1914918 | Remaining issues on BH RLF notification | vivo |
| R2-1914919 | [Draft] LS on BH RLF notification verification | vivo |
| R2-1914920 | Discussion on IAB BH RLF report mechanism | vivo |
| R2-1914975 | IAB backhaul RLF handling | NEC |
| R2-1914976 | Flow control in IAB | NEC |
| R2-1915068 | Trigger Conditions for low-latency IAB Uplink Scheduling | ITRI |
| R2-1915074 | Discussion on the information for parent node selection | ITRI |
| R2-1915110 | Discussion on BAP configuration | ZTE, Sanechips |
| R2-1915111 | Further consideration on bearer mapping | ZTE, Sanechips |
| R2-1915112 | Consideration on routing in IAB | ZTE, Sanechips |
| R2-1915113 | Discussion on re-routing in IAB network | ZTE, Sanechips |
| R2-1915114 | Further consideration on flow control in IAB | ZTE, Sanechips |
| R2-1915115 | Discussion on BAP control PDU | ZTE, Sanechips |
| R2-1915116 | Discussion on low latency scheduling in IAB | ZTE, Sanechips |
| R2-1915117 | Discussion on case-1 OTA timing alignment | ZTE, Sanechips |
| R2-1915118 | Consideration on the Extended LCID in IAB | ZTE, Sanechips |
| R2-1915119 | Discussion on IAB BH RLF handling | ZTE, Sanechips |
| R2-1915120 | Discussion on BH RLC channel configuration in IAB network | ZTE, Sanechips |
| R2-1915121 | Discussion on IAB node connection setup | ZTE, Sanechips |
| R2-1915126 | Consideration on UL low-latency scheduling | Lenovo, Motorola Mobility |
| R2-1915127 | Pre-emptive BSR in multiple connection scenario | Lenovo, Motorola Mobility |
| R2-1915128 | Cell selection for IAB RLF recovery | Lenovo, Motorola Mobility |
| R2-1915129 | RLF notification to downstream IAB node | Lenovo, Motorola Mobility |
| R2-1915165 | (De)Prioritizing the Access for IAB Setup | Samsung |
| R2-1915196 | BAP mapping support for routing | CMCC |
| R2-1915226 | Local route selection in IAB | Sony |
| R2-1915227 | IAB System information handling | Sony |
| R2-1915256 | Running CR to 38.321 on Integrated Access and Backhaul for NR | Samsung Electronics GmbH |
| R2-1915258 | Way forward on pre-emptive BSR | Samsung, Lenovo, Nokia, Nokia Shanghai Bell, Huawei, Futurewei, LG, Sequans Communications, Intel, Kyocera |
| R2-1915267 | Downlink hop-by-hop flow control | Samsung Electronics GmbH |
| R2-1915269 | On the need for bearer ID in the BAP header | Samsung Electronics GmbH |
| R2-1915278 | Upstream routing ID | Samsung Electronics GmbH |
| R2-1915321 | Details of hop-by-hop flow control | Nokia, Nokia Shanghai Bell |
| R2-1915322 | Buffer status reporting for IAB | Nokia, Nokia Shanghai Bell |
| R2-1915323 | eLCID space and handling of IAB specific MAC Ces | Nokia, Nokia Shanghai Bell |
| R2-1915324 | Signalling for IAB timing | Nokia, Nokia Shanghai Bell |
| R2-1915325 | Signalling for radio aware scheduling | Nokia, Nokia Shanghai Bell |
| R2-1915343 | Remaining issues with extending LCID space on the backhaul | Samsung Electronics GmbH |
| R2-1915391 | Draft TS 38.340 (BAP) | Huawei |
| R2-1915456 | Remaining issues for routing | Huawei, HiSilicon |
| R2-1915457 | Remaining issues for bearer mapping | Huawei, HiSilicon |
| R2-1915458 | Flow control for IAB networks | Huawei, HiSilicon |
| R2-1915459 | Way forward and TP for the pre-BSR | Huawei, HiSilicon |
| R2-1915460 | RACH related issues for IAB | Huawei, HiSilicon |
| R2-1915461 | Backhaul RLF Recovery | Huawei, HiSilicon |
| R2-1915462 | Discussion on F1AP over LTE in NSA | Huawei, HiSilicon |
| R2-1915463 | Running CR to 36.331 on Integrated Access and Backhaul for NR of NSA | Huawei, HiSilicon |
| R2-1915464 | TP for TS 38.304 and 36.304 on the impacts of idle procedure | Huawei, HiSilicon |
| R2-1915465 | T_delta of IAB DL transmission timing alignment | Huawei, HiSilicon |
| R2-1915466 | Discussion on the BAP PDU format | Huawei, HiSilicon |
| R2-1915467 | Support of UE PDCP duplication | Huawei, HiSilicon |
| R2-1915468 | Draft CR to 36.331 on Integrated Access and Backhaul for (NG)EN-DC | Ericsson |
| R2-1915469 | Running CR to TS 38.331 on IAB for NR | Ericsson |
| R2-1915470 | Draft CR to TS 38.331 on IAB for TDD UL DL Change of Configuration | Ericsson |
| R2-1915471 | On Multi-connectivity for IAB | Ericsson |
| R2-1915472 | Backhaul Adaptation Protocol (BAP) Header for IAB Networks | Ericsson |
| R2-1915473 | Further Discussion on BAP Layer Signaling | Ericsson |
| R2-1915474 | Remaining Issues Related to Flow Control | Ericsson |
| R2-1915475 | Way forward on pre-emptive BSR in IAB networks | Ericsson, Sony |
| R2-1915476 | IP Address Assignment for IAB Nodes | Ericsson |
| R2-1915477 | Further details on Backhaul link RLF Notification Types to Downstream Node(s) | Ericsson, Song |
| R2-1915478 | Summary for Email Discussion [107bis#40] [IAB] SI Broadast, barring, Initial access, Connection setup (Ericsson) | Ericsson |
| R2-1915479 | Cell reservations, UAC, and initial access aspects in IAB networks | Ericsson |
| R2-1915480 | RRC Connection Re-establishment cause values for IAB nodes | Ericsson |
| R2-1915481 | Security for inter-IAB node Signalling | Ericsson |
| R2-1915538 | Way forward on pre-emptive BSR | Samsung, Lenovo, Nokia, Nokia Shanghai Bell, Huawei, Futurewei, LG, Sequans Communications, Intel, Kyocera, Qualcomm |
| R2-1915564 | Details of pre-emptive BSR design | Samsung Electronics GmbH |
| R2-1915596 | Consideration of preemptive BSR in IAB | Kyocera |
| R2-1915598 | Possible issues on Backhaul RLF handling | Kyocera |
| R2-1915699 | Route priority and local routing | Nokia, Nokia Shanghai Bell |
| R2-1915700 | BH link failure handling | Nokia, Nokia Shanghai Bell |
| R2-1915701 | Remaining issues of routing and bearer mapping configuration in IAB nodes for UP traffic | Nokia, Nokia Shanghai Bell, Ericsson, KDDI |
| R2-1915702 | Remaining issues of routing and bearer mapping configuration in IAB nodes for CP traffic | Nokia, Nokia Shanghai Bell |
| R2-1915703 | RAN2 aspects of F1AP over LTE signalling | Nokia, Nokia Shanghai Bell |
| R2-1915704 | [DRAFT] LS on F1AP over LTE leg signalling for IAB | Nokia, Nokia Shanghai Bell |
| R2-1915705 | Routing ID design for uplink | Nokia, Nokia Shanghai Bell |
| R2-1915723 | Hop-by-Hop Flow control for IAB | Futurewei Technologies |
| R2-1915744 | Benefits of inter-IAB node metric exchange for IAB scheduling | AT&T |
| R2-1915745 | Remaining details of F1AP over LTE | AT&T, KDDI, LG, ZTE, Verizon, KT |
| R2-1915746 | CR to 36.331 for F1AP over LTE | AT&T, KDDI, LG, ZTE, Verizon, KT |
| R2-1915747 | CR to 38.331 for F1AP over LTE | AT&T, KDDI, LG, ZTE, Verizon, KT |
| R2-1915748 | UL BAP address and BAP path ID lengths | AT&T |
| R2-1915749 | Control of pre-emptive SR/BSR functionality for low-latency scheduling | AT&T |
| R2-1915750 | Consideration of IAB features that may potentially require security enhancements | AT&T |
| R2-1915766 | Issue of loop topology after RLF | SHARP Corporation |
| R2-1915783 | Further details on Backhaul link RLF Notification Types to Downstream Node(s) | Ericsson |
| R2-1916040 | Discussion on traditional uplink traffic and IAB uplink traffic regarding to pre-emptive BSR | ASUSTeK |
| R2-1916055 | EN-DC support in IAB | Samsung R&D Institute UK |
| R2-1916056 | NR-DC support in IAB (signaling perspective) | Samsung R&D Institute UK |
| R2-1916057 | Remaining issues on IAB RLF | Samsung R&D Institute UK |
| R2-1916058 | Delivering T_delta for IAB node | Samsung R&D Institute UK |
| R2-1916061 | Cell Selection for Backhaul RLF Recovery | Futurewei Technologies |
| R2-1916099 | IP address configuration for IAB | Samsung |
| R2-1916101 | UL mapping configuration | Samsung |
| R2-1916132 | Consideration on the postponed decision on DL hop-by-hop flow control | LG Electronics, AT&T, Ericsson, Huawei, Verizon |
| R2-1916133 | Consideration on local re-routing after BH RLF | LG Electronics Inc. |
| R2-1916134 | BSR MAC CE format for pre-BSR | LG Electronics Inc. |
| R2-1916135 | Consideration on remaining FFS of LCID extension | LG Electronics Inc. |
| R2-1916136 | Remaining issues for DL flow control | LG Electronics Inc. |
| R2-1916137 | LCG based UL grant | LG Electronics Inc. |
| R2-1916138 | Way forward for CP bearer mapping | LG Electronics Inc. |
| R2-1916139 | Need of BAP buffer | LG Electronics Inc. |
| R2-1916140 | Consideration on BAP Routing ID for UL | LG Electronics Inc. |
| R2-1916141 | Discussion on the flow control | ITL |
| R2-1916164 | Draft TS 38.340 (BAP) | Huawei |
| R2-1916167 | Access control in IAB networks | LG Electronics France |
| R2-1916168 | BH RLF Notification Terminaton Layer | LG Electronics France |
| R2-1916169 | Resolving open issues on BH RLF | LG Electronics France |
| R2-1916237 | Support for LTE deployment at IAB node sites | Sequans Communications |
| R2-1916238 | F1-U Flow Control and Reordering Issues | Sequans Communications |
| R2-1916239 | Packet Marking for E2E Flow Control | Sequans Communications |
| R2-1916250 | Way forward on BAP Configuration | Futurewei |

RAN3 #105bis

| R3-194910 | LS on CP bearer mapping for IAB | 3GPP RAN2 |
| --- | --- | --- |
| R3-194911 | LS to RAN3 on flow control in IAB | 3GPP RAN2 |
| R3-194932 | BL CR to 38.470: Support for IAB | Ericsson |
| R3-194942 | BL CR to 36.423: Support for IAB | Samsung |
| R3-194943 | draftCR TS 38.300 Mapping of Uplink Traffic to Backhaul RLC Channels | Ericsson |
| R3-194966 | BL CR to 36.413: Support for IAB | Huawei |
| R3-194967 | BL CR to 38.401: Support for IAB | Huawei |
| R3-194968 | BL CR to 38.413: Support for IAB | Nokia Shanghai Bell |
| R3-194969 | BL CR to 38.473: Support for IAB | Ericsson |
| R3-194985 | (TP for NR_IAB BL CR for TS36.423) IAB node indication for X2 handover | Samsung |
| R3-194986 | IAB node indication for Xn handover | Samsung |
| R3-194987 | Further Discussion on IP traffic mapping configuration for intra-donor transmission | Samsung |
| R3-194988 | (TP for NR_IAB BL CR for 38.473) IP traffic mapping configuration over F1 | Samsung |
| R3-194989 | (NR_IAB BL CR for 38.463) IP traffic mapping configuration over E1 | Samsung |
| R3-194990 | Control signalling mapping in IAB network | Samsung |
| R3-194991 | [Draft] Reply LS on CP bearer mapping for IAB | Samsung |
| R3-194992 | UL mapping configuration | Samsung |
| R3-194993 | (TP for NR_IAB BL CR for TS38.473) Discussion on BH RLC CH setup/modification failure | Samsung |
| R3-194994 | Further discussion on IP address issues of IAB network | Samsung |
| R3-194995 | [Draft] LS on IP assignment in IAB network | Samsung |
| R3-194996 | DL End-to-end flow control in IAB network | Samsung |
| R3-194997 | Retransmission packet indication in IAB network | Samsung |
| R3-194998 | (TP for NR_IAB BL CR for TS36.423) IP traffic mapping configuration over X2 | Samsung |
| R3-194999 | Discussion on routing configuration | Samsung |
| R3-195000 | Overview on IAB node migration | Samsung |
| R3-195001 | IP address management during the IAB migration | Samsung |
| R3-195002 | Overview on IAB node reestablishment | Samsung |
| R3-195363 | IAB Backhaul RLF recovery | CATT |
| R3-195364 | (TP for NR_IAB BL CR for TS 38.401) Intra CU IAB node migration | CATT |
| R3-195365 | (TP for NR_IAB BL CR for TS 38.401) Inter CU IAB node migration | CATT |
| R3-195366 | Consideration on Bearer Management for IAB Architecture | CATT |
| R3-195446 | (TP for NR_IAB BL CR for TS 38.401): Integration of IAB-node | Huawei |
| R3-195447 | (TP for NR-IAB BL CR for TS 38.401) :NSA IAB Integration Procedure | Huawei |
| R3-195448 | BAP layer configuration | Huawei, LG Uplus |
| R3-195449 | (TP for NR_IAB BL CR for TS38.473): DL bearer mapping configuration in intermediate IAB nodes | Huawei |
| R3-195450 | CR for TS38.463 on the F1-U traffic mapping | Huawei |
| R3-195451 | Bearer mapping for control plane signalling | Huawei |
| R3-195452 | [Draft] Reply LS on CP bearer mapping for IAB | Huawei |
| R3-195453 | (TP for NR_IAB BL CR for TS38.473): DL bearer mapping configuration in IAB-donor-DU | Huawei |
| R3-195454 | IAB bearer mapping for non-F1 traffic | Huawei |
| R3-195455 | (TP for NR_IAB BL CR for TS38.473): QoS Management and Configuration for BH RLC channel | Huawei |
| R3-195456 | IP address management for IAB node | Huawei |
| R3-195457 | E2E flow control for IAB Network | Huawei |
| R3-195458 | CR for TS 38.425 to support E2E flow control for IAB | Huawei |
| R3-195459 | Support of multiple connectivity in IAB network | Huawei |
| R3-195460 | Discussion on control plane transmission in NSA (option c) | Huawei |
| R3-195461 | RAN3 impact analysis of IAB usage in NSA network | Huawei |
| R3-195462 | Resource coordination between multi-hop BH links | Huawei |
| R3-195463 | Routing in IAB network | Huawei |
| R3-195464 | Routing table design and configuration | Huawei |
| R3-195465 | Next hop ID design for IAB routing | Huawei |
| R3-195466 | Routing and RLF handling for the IAB node connecting to multiple donor Dus | Huawei |
| R3-195467 | (TP for NR_IAB BL CR for TS 38.401): Backhaul RLF Recovery | Huawei |
| R3-195468 | (TP for NR_IAB BL CR for TS 38.401): Intra IAB donor-CU topology adaptation procedure | Huawei |
| R3-195469 | Inter IAB donor CU topology adaptation | Huawei |
| R3-195470 | IAB workplan update | Qualcomm Inc (Rapporteur) |
| R3-195471 | (TP for NR_IAB BL CR to 38401) IAB-node integration | Qualcomm Incorporated |
| R3-195472 | (TP for NR_IAB BL CR to 38473) BH RLC channel config | Qualcomm Incorporated |
| R3-195473 | IAB-node-DU IP address allocation | Qualcomm Incorporated |
| R3-195474 | IAB – Topology discovery | Qualcomm Incorporated |
| R3-195475 | IAB – BAP path ID mapping at donor DU | Qualcomm Incorporated |
| R3-195476 | Clarification on RAN2 LS on IAB flow control | Qualcomm Incorporated |
| R3-195477 | IAB load reporting to IAB-donor CU-CP | Qualcomm Incorporated |
| R3-195478 | (TP for NR_IAB BL CR to TS 38.401) IAB parent-node change | Qualcomm Incorporated |
| R3-195527 | (TP for NR-IAB BL CR for TS 38.401) Update on RLC BH Channel establishment | Nokia, Nokia Shanghai Bell |
| R3-195528 | Discussion on CP bearer mapping for IAB | Nokia, Nokia Shanghai Bell |
| R3-195529 | [Draft]Reply LS on CP bearer mapping for IAB | Nokia, Nokia Shanghai Bell |
| R3-195530 | Discussion on DL Forwarding Table Configuration | Nokia, Nokia Shanghai Bell |
| R3-195531 | Discussion on UL mapping in IAB | Nokia, Nokia Shanghai Bell |
| R3-195532 | (TP for NR_IAB BL CR for 38.401) UL traffic mapping | Nokia, Nokia Shanghai Bell |
| R3-195533 | Admission Control during BH RLC Channel establishment | Nokia, Nokia Shanghai Bell |
| R3-195534 | Analysis on IP address management | Nokia, Nokia Shanghai Bell |
| R3-195535 | Flow-control enhancement for IAB | Nokia, Nokia Shanghai Bell |
| R3-195537 | Bearer identification and mapping to backhaul channels | Samsung Electronics GmbH |
| R3-195621 | (TP for NR-IAB BL CR for TS 36.413): MME IAB Capability Indication | Ericsson |
| R3-195622 | (TP for NR-IAB BL CR for TS 38.413): AMF IAB Capability Indication | Ericsson |
| R3-195623 | Uplink BH RLC Channel Mapping in IAB Nodes | Ericsson, KDDI |
| R3-195624 | (TP for NR-IAB BL CR for TS 38.473): BH RLC Channel QoS | Ericsson |
| R3-195625 | Next-hop Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R3-195626 | (TP for NR-IAB BL CR for TS 38.473): Downlink Routing Configuration | Ericsson |
| R3-195627 | CR 38.463 IPv6 Flow Label Signalling and Allocation in IAB Networks | Ericsson |
| R3-195628 | (TP for NR-IAB BL CR for TS 38.473): Flow Label and LCID Assignment for Bearer Mapping of UP Packets | Ericsson |
| R3-195629 | On Carrying Different SRBs Over Different SCTP Streams in IAB | Ericsson, KDDI |
| R3-195630 | [Draft] LS Reply on CP Bearer Mapping for IAB | Ericsson |
| R3-195631 | Mapping of CP Data Over Backhaul Links | Ericsson |
| R3-195632 | (TP for NR-IAB BL CR for TS 38.473): Signaling Aspects of BH RLC Channel and BAP Layer Configuration | Ericsson |
| R3-195633 | IP Address Assignment in IAB | Ericsson, KDDI |
| R3-195634 | (TP for NR-IAB BL CR for TS 38.401) IAB Node Release Procedure | Ericsson |
| R3-195635 | Flow Label and DSCP Assignment in UE MR-DC via IAB | Ericsson |
| R3-195636 | (TP for NR-IAB BL CR for TS 38.401): IAB Protocol Stacks | Ericsson |
| R3-195637 | The Use of DSCP for IAB Bearer Mapping | Ericsson, Verizon Wireless, KDDI, AT&T |
| R3-195638 | Derivation of Full BAP Information at IAB-donor DU | Ericsson |
| R3-195639 | Downlink End-to-End Flow Control in IAB Networks | Ericsson |
| R3-195640 | TS 38.425 Downlink End-to-End Flow Control in IAB Networks | Ericsson |
| R3-195641 | General Principles of IAB Downlink End-to-End Flow Control | Ericsson |
| R3-195642 | Support for LTE Deployment at IAB Node Sites | Ericsson |
| R3-195662 | IAB lossless delivery of UL data with hop-by-hop ARQ | Intel Corporation |
| R3-195685 | Discussion on IAB RLF and IAB reestablishment | ZTE, Sanechips |
| R3-195686 | (TP for NR_IAB BL CR for TS 38.473):BAP address configuration | ZTE, Sanechips |
| R3-195687 | (TP for NR_IAB BL CR for TS 38.473): BH RLC channel configuration for control plane signalling | ZTE, Sanechips |
| R3-195688 | Discussion on BAP configuration | ZTE, Sanechips |
| R3-195689 | Discussion on BH RLC channel configuration for control plane signalling | ZTE, Sanechips |
| R3-195690 | Further consideration on bearer mapping | ZTE, Sanechips |
| R3-195691 | Consideration on IP Address Allocation in IAB | ZTE, Sanechips |
| R3-195692 | Consideration on DL routing configuration in IAB | ZTE, Sanechips |
| R3-195693 | Discussion on Re-routing in IAB network | ZTE, Sanechips |
| R3-195694 | Discussion on inter-CU IAB migration handling | ZTE, Sanechips |
| R3-195695 | Discussion on network-controlled IAB migration handling | ZTE, Sanechips |
| R3-195696 | (TP for NR_IAB BL CR for TS 38.401): Support for inter-gNB-DU IAB topology adaptation procedure | ZTE, Sanechips |
| R3-195697 | (TP for NR_IAB BL CR for TS 38.425): Support for enhancement to DL end-to-end flow control control in IAB | ZTE, Sanechips |
| R3-195699 | Control plane signaling delivery in NSA deployment | ZTE, Sanechips |
| R3-195748 | Mapping of F1 signaling to BH RLC channel | LG Electronics |
| R3-195749 | Flow control mechanism for DL in IAB network | LG Electronics |
| R3-195750 | (TP for NR_IAB BL CR for TS 38.401): IAB-node migration between different IAB-donors | LG Electronics |
| R3-195945 | Issues on support of NSA for IAB | LG Electronics |
| R3-196094 | Response to R3-195461 and R3-195635 | BEIJING SAMSUNG TELECOM R&D |
| R3-196171 | (TP for NR_IAB BL CR to TS 38.401) Intra-CU topology adaptation procedure | Qualcomm Incorporated, Nokia, Samsung, Huawei, LG, Ericsson, CATT, KDDI |
| R3-196198 | BL CR to 38.473: Support for IAB | Ericsson |
| R3-196199 | (TP for NR_IAB BL CR to 38401) IAB-node integration | Qualcomm Incorporated |
| R3-196200 | (TP for NR_IAB BL CR for TS 38.401): Integration of IAB-node | Huawei |
| R3-196201 | (TP for NR-IAB BL CR for TS 36.413): MME IAB Capability Indication | Ericsson |
| R3-196202 | (TP for NR-IAB BL CR for TS 38.413): AMF IAB Capability Indication | Ericsson |
| R3-196203 | IAB node indication for Xn handover | Samsung |
| R3-196204 | (TP for NR_IAB BL CR for TS36.423) IAB node indication for X2 handover | Samsung |
| R3-196205 | Reply to: LS on CP bearer mapping for IAB | Ericsson |
| R3-196206 | CR for TS38.463 on the F1-U traffic mapping | Huawei |
| R3-196207 | Summary of offline discussion on mapping and routing | Samsung |
| R3-196208 | (TP for 38.401 BL CR) : IP address | Qualcomm |
| R3-196209 | [Draft] LS on IP assignment in IAB network | Samsung |
| R3-196278 | (TP for BL CR to 38.401) CB 46_topology discovery | Qualcomm |
| R3-196284 | LS on IP assignment in IAB network | Samsung |
| R3-196285 | (TP for 38.401 BL CR) : IP address | Qualcomm |
| R3-196304 | BL CR to 36.413: Support for IAB | Huawei |
| R3-196305 | BL CR to 36.423: Support for IAB | Samsung |
| R3-196306 | BL CR to 38.401: Support for IAB | Huawei |
| R3-196307 | BL CR to 38.413: Support for IAB | Nokia Shanghai Bell |

RAN3 #106

| R3-196575 | CR to 36.423 on support of F1AP over LTE for IAB | KDDI Corporation, AT&T |
| --- | --- | --- |
| R3-196681 | (TP for NR-IAB BL CR for TS 38.473): BH RLC channel configuration | ZTE, Sanechips |
| R3-196682 | Further consideration on bearer mapping | ZTE, Sanechips |
| R3-196683 | (TP for NR-IAB BL CR for TS 38.473): Bearer mapping configuration | ZTE, Sanechips |
| R3-196684 | (TP for NR_IAB BL CR for TS 38.473): DL Routing Configuration | ZTE, Sanechips |
| R3-196685 | (TP for NR_IAB BL CR for TS38.401): IAB IP address Allocation | ZTE, Sanechips |
| R3-196686 | The Remaining Issues on IP Address Allocation in IAB | ZTE, Sanechips |
| R3-196687 | (TP for NR_IAB BL CR for TS 38.425): Support for enhancement to DL end-to-end flow control in IAB | ZTE, Sanechips |
| R3-196688 | (TP for NR-IAB BL CR for TS 38.401): IAB Integration Procedure in NSA | ZTE, Sanechips |
| R3-196689 | Discussion on inter-CU IAB migration handling | ZTE, Sanechips |
| R3-196690 | Discussion on network-controlled IAB migration handling | ZTE, Sanechips |
| R3-196691 | (TP for NR_IAB BL CR for TS 38.401): Support for inter-gNB-DU IAB topology adaptation procedure | ZTE, Sanechips |
| R3-196692 | Discussion on Re-routing in IAB Network | ZTE, Sanechips |
| R3-196754 | (TP for NR-IAB BL CR for TS 38.413) IAB indication in NG Handover Resource Allocation procedure | Nokia, Nokia Shanghai Bell |
| R3-196755 | (TP for NR-IAB BL CR for TS 36.413) IAB indication in NG Handover Resource Allocation procedure | Nokia, Nokia Shanghai Bell |
| R3-196756 | (TP for NR-IAB BL CR for TS 38.401) IAB – Topology discovery during F1 Setup procedure | Nokia, Nokia Shanghai Bell |
| R3-196757 | Discussion on CP bearer mapping for IAB | Nokia, Nokia Shanghai Bell |
| R3-196758 | Support for IAB | Nokia, Nokia Shanghai Bell |
| R3-196759 | Discussion on Forwarding Table Configuration | Nokia, Nokia Shanghai Bell |
| R3-196760 | (TP for NR-IAB BL CR for TS 38.401) UL mapping in IAB | Nokia, Nokia Shanghai Bell |
| R3-196761 | (TP for NR-IAB BL CR for TS 38.473) Bearer mapping configuration in Donor-DU and IAB nodes | Nokia, Nokia Shanghai Bell |
| R3-196762 | Admission Control during BH RLC Channel establishment | Nokia, Nokia Shanghai Bell |
| R3-196763 | The impact to F1 interface regarding IAB IP address management | Nokia, Nokia Shanghai Bell |
| R3-196764 | (TP for NR-IAB BL CR for TS 36.423) Transferring F1AP over X2 interface to support IAB EN-DC | Nokia, Nokia Shanghai Bell |
| R3-196770 | (TP for NR_IAB BL CR for TS 38.473): BAP address configuration | ZTE, Sanechips |
| R3-196779 | IAB prioritization of F1-C traffic | Qualcomm Incorporated |
| R3-196780 | IAB mapping of F1 to BAP routing ID | Qualcomm Incorporated |
| R3-196781 | (TP to BL CR 38401) Intra-donor IAB topological redundancy | Qualcomm Incorporated |
| R3-196782 | (TP to BL CR 38401) Intra-donor IAB topology adaptation | Qualcomm Incorporated |
| R3-196784 | IAB load reporting | Qualcomm Incorporated |
| R3-196957 | Consideration on DL Bearer mapping and routing | CATT |
| R3-196958 | (TP for NR_IAB BL CR for TS 38.401) BH RLF Recovery | CATT |
| R3-196959 | (TP for NR_IAB BL CR for TS 38.401) Inter CU IAB node migration | CATT |
| R3-196979 | (TP for NR_IAB BL CR for TS 38.401): Rethinking about the IAB topology discovery | Huawei |
| R3-196980 | (TP for NR-IAB BL CR for TS 38.401) :NSA IAB Integration Procedure | Huawei |
| R3-196981 | Remaining issues for BAP layer configuration | Huawei |
| R3-196982 | (TP for NR_IAB BL CR for TS38.473): Signaling for DL bearer mapping | Huawei |
| R3-196983 | Bearer mapping for control plane signalling | Huawei |
| R3-196984 | [Draft] Reply LS on CP bearer mapping for IAB | Huawei |
| R3-196985 | IAB bearer mapping for non-F1 traffic | Huawei |
| R3-196986 | (TP for NR-IAB BL CR for TS 38.473):QoS and Fairness enforcement in IAB networks | Huawei |
| R3-196987 | (TP for NR-IAB BL CR for TS 38.473) :IP address management for IAB node | Huawei |
| R3-196988 | E2E flow control for IAB Network | Huawei |
| R3-196989 | CR for TS 38.425 Support E2E flow control for IAB | Huawei |
| R3-196990 | (TP for NR_IAB BL CR for TS 36.423):Support of multiple connectivity in IAB network | Huawei |
| R3-196991 | (TP for NR_IAB BL CR for TS:38.473): Resource coordination between multi-hop BH links | Huawei |
| R3-196992 | Routing in IAB network | Huawei |
| R3-196993 | (TP for NR_IAB BL CR for TS 38.401): Backhaul RLF Recovery | Huawei |
| R3-196994 | (TP for NR_IAB BL CR for TS 38.401): Intra IAB donor-CU topology adaptation procedure | Huawei |
| R3-196995 | Inter IAB donor CU topology adaptation | Huawei |
| R3-196996 | (TP for NR_IAB BL CR for TS 38.473): Remaining issues for BL RLC channel management | Huawei |
| R3-196997 | (TP for NR_IAB BL CR for TS 38.401): Protocol stacks of IAB network | Huawei |
| R3-197007 | Flow control mechanism for DL in IAB network | LG Electronics |
| R3-197008 | (TP for NR_IAB BL CR for TS 38.401) Open issue on IAB-node migration under the same IAB-donor | LG Electronics |
| R3-197009 | (TP for NR_IAB BL CR for TS 38.401) IAB-node migration between different IAB-donors | LG Electronics |
| R3-197123 | (TP for NR-IAB BL CR for 38.473) Control signalling mapping in IAB network | Samsung |
| R3-197124 | [Draft] Reply LS on CP bearer mapping for IAB | Samsung |
| R3-197125 | (TP for NR-IAB BL CR for 38.473) Mapping configuration for intra-donor and intermediate IAB node | Samsung |
| R3-197126 | (TP for NR-IAB BL CR for 38.473) Further discussion on IP address issues of IAB network | Samsung |
| R3-197127 | [Draft] LS on IP address management in IAB network | Samsung |
| R3-197128 | (TP for NR_IAB BL CR for TS38.473) Discussion on BH RLC CH setup/modification failure | Samsung |
| R3-197129 | Summary of DL End-to-end flow control in IAB network | Samsung |
| R3-197130 | CR on DL end-to-end flow control for IAB | Samsung |
| R3-197131 | Retransmission packet indication in IAB network | Samsung |
| R3-197132 | (TP for NR-IAB BL CR for 36.423) IP packet mapping for EN-DC case | Samsung |
| R3-197180 | (TP for NR-IAB BL CR for TS 38.473): Downlink Backhaul RLC Channel Mapping Configuration for IAB Nodes | Ericsson |
| R3-197181 | (TP for NR-IAB BL CR for TS 38.473): Downlink Routing Configuration for IAB Nodes | Ericsson |
| R3-197182 | (TP for NR-IAB BL CR for TS 38.473): BAP-IP Mapping at IAB-donor-DU | Ericsson |
| R3-197183 | On Carrying Different SRBs Over Different SCTP Streams in IAB | Ericsson, KDDI, AT&T |
| R3-197184 | [Draft] LS Reply on CP Bearer Mapping for IAB | Ericsson |
| R3-197185 | (TP for NR-IAB BL CR for TS 38.473): Way Forward on DL CP Traffic Mapping | Ericsson, KDDI, AT&T |
| R3-197186 | (TP for NR-IAB BL CR for TS 38.470): Backhaul RLC Channel QoS | Ericsson |
| R3-197187 | (TP for NR-IAB BL CR for TS 38.473): Path Assignment to a DRB | Ericsson |
| R3-197188 | (TP for NR-IAB BL CR for TS 38.473): Configuration of Uplink F1-U Traffic in IAB Networks | Ericsson, KDDI |
| R3-197189 | (TP for NR-IAB BL CR for TS 38.401) IAB Node Release Procedure | Ericsson |
| R3-197190 | Downlink End-to-End Flow Control in IAB Networks | Ericsson |
| R3-197191 | TS 38.425 Downlink End-to-End Flow Control Feedback | Ericsson |
| R3-197192 | General Principles of IAB Downlink End-to-End Flow Control | Ericsson |
| R3-197193 | On Multi-connectivity for IAB | Ericsson |
| R3-197208 | Consideration on BAP configuration failure | ZTE, Sanechips |
| R3-197249 | Issues on support of NSA for IAB | LG Electronics |
| R3-197325 | UL mapping configuration | Samsung |
| R3-197326 | Discussion on DL bearer mapping and routing configuration | Samsung |
| R3-197327 | (TP for NR-IAB BL CR for 38.401) Further discussion on the left issues for intra-CU migration | Samsung |
| R3-197328 | (TP for NR-IAB BL CR for 38.401) IAB node reestablishment | Samsung |
| R3-197451 | IAB node resource allocation signalling and configuration | AT&T |
| R3-197452 | Congestion indication from intermediate IAB nodes to CU-CP | AT&T |
| R3-197464 | IAB lossless delivery of UL data with hop-by-hop ARQ | Intel Corporation |
| R3-197490 | (TP for NR-IAB BL CR for TS 38.473): Configuration of Uplink F1-U Traffic in IAB Networks | Ericsson, KDDI, Verizon Wireless |

RAN4 #92bis

| R4-1910786 | Further discussion on IAB requirement reference points | CMCC |
| --- | --- | --- |
| R4-1910787 | Further Discussion on IAB with hybrid RF requirements at FR1 | CMCC |
| R4-1910835 | FR1 IAB class and minimum output power requirement | CMCC |
| R4-1910836 | FR1 IAB co-existence study | CMCC |
| R4-1910837 | FR1 IAB co-existence study | CMCC |
| R4-1910838 | FR1 IAB co-existence study | CMCC |
| R4-1910839 | FR1 IAB conducted requirement | CMCC |
| R4-1910840 | FR1 IAB conducted requirement | CMCC |
| R4-1910841 | FR1 IAB conducted requirement | CMCC |
| R4-1910842 | FR1 IAB conducted requirement | CMCC |
| R4-1911066 | Further discussion on IAB EMC requirements | ZTE Corporation |
| R4-1911067 | work plan on IAB EMC | ZTE Corporation |
| R4-1911332 | Simulation results on the minimum Tx power of IAB MT and ACIR | Huawei, HiSilicon |
| R4-1911385 | Further Discussion on T_delta granularity for IAB OTA timing alignment | Samsung |
| R4-1911386 | Reply LS on T_delta granularity for IAB OTA timing alignment | Samsung |
| R4-1911387 | Discussion on scope of IAB RRM requirement | Samsung |
| R4-1911393 | System parameter for IAB node | Samsung |
| R4-1911394 | Updated simulation result for layout 1 | Samsung |
| R4-1911395 | Updated simulation result for layout 2 | Samsung |
| R4-1911396 | Tx RF requirement for IAB node | Samsung |
| R4-1911397 | Rx RF requirement for IAB node | Samsung |
| R4-1911398 | Discussion on IAB spec framework | Samsung |
| R4-1911560 | Further discussion on IAB OTA synchronization and RRM requirements | ZTE |
| R4-1911561 | draft Reply LS on OTA timing alignment for IAB | ZTE |
| R4-1911638 | IAB-Node coexistence and dynamic range requirements | Nokia, Nokia Shanghai Bell |
| R4-1911639 | IAB-Node coexistence simulation results | Nokia, Nokia Shanghai Bell |
| R4-1911640 | Frequency error considerations for IAB-Node | Nokia, Nokia Shanghai Bell |
| R4-1911641 | On IAB-Node specifications | Nokia, Nokia Shanghai Bell |
| R4-1911698 | Discuss FR2 IAB-MT blocking | Huawei |
| R4-1911733 | frequency error requirement for IAB | ZTE Corporation |
| R4-1911734 | Discussion on IAB Tx dynamic range requirement | ZTE Corporation |
| R4-1911735 | simulation results for FR1 IAB coexistence study | ZTE Corporation |
| R4-1911736 | simulation results for FR2 IAB coexistence study | ZTE Corporation |
| R4-1911793 | Range of T_delta for IAB | Nokia, Nokia Shanghai Bell |
| R4-1911794 | Discussion on SSB based RRM for IAB | Nokia, Nokia Shanghai Bell |
| R4-1911868 | discussion on the timing alignment OTA for IAB system | Huawei, HiSilicon |
| R4-1911869 | reply LS on the T_delta range for IAB | Huawei, HiSilicon |
| R4-1912008 | Coexistence simulation results updates for FR2 - layout 1 | Ericsson |
| R4-1912009 | Coexistence simulation results for FR1 - layout 1 | Ericsson |
| R4-1912010 | Coexistence simulation results for FR2 - layout 2 | Ericsson |
| R4-1912011 | Coexistence simulation results for FR1 - layout 2 | Ericsson |
| R4-1912012 | RF impact analysis on the SDM/FDM operation for IAB node | Ericsson |
| R4-1912013 | On beam related requirement of IAB node | Ericsson |
| R4-1912014 | IAB Tx dynamic range | Ericsson |
| R4-1912015 | On IAB Pcmax | Ericsson |
| R4-1912199 | Futher analysis of OTA timing alignment for IAB | Ericsson |
| R4-1912200 | LS Response on Max/Min T_delta values for OTA timing alignment for IAB | Ericsson |
| R4-1912201 | Further analysis of RRM Requirement for IAB | Ericsson |
| R4-1912288 | Discuss IAB node frequency error | Hauwei |
| R4-1912308 | IAB MT receiver maximum input level requirement in FR2 | Qualcomm Incorporated |
| R4-1912309 | IAB MT RF co-existence requirements in FR2 | Qualcomm Incorporated |
| R4-1912548 | Range of T_delta in IAB OTA synchronization | Qualcomm |
| R4-1912549 | Defining RRM requirements for IAB nodes | Qualcomm |
| R4-1912714 | Reply LS on T_delta for IAB OTA timing alignment | Samsung |
| R4-1912715 | Way forward on scope on NR IAB RRM requirements | Qualcomm |
| R4-1912785 | Ad hoc minutes on scope on NR IAB RRM requirements | Qualcomm |
| R4-1912829 | Way forward on scope on NR IAB RRM requirements | Qualcomm |
| R4-1912889 | TR skeleton for IAB | Samsung |
| R4-1912890 | WF on system parameter for IAB | Samsung |
| R4-1912891 | simulation results for FR2 IAB coexistence study | ZTE Corporation |
| R4-1913052 | Ad-hoc meeting minute for IAB | Qualcomm |

RAN4 #93

| R4-1913332 | Updated IAB TR | Samsung |
| --- | --- | --- |
| R4-1913333 | Discussion on IAB-MT capability | Samsung |
| R4-1913334 | Further simulation on IAB-MT ACLR and TX min power | Samsung |
| R4-1913335 | Further discussion on IAB system parameters | Samsung |
| R4-1913336 | TP for TS38.174: IAB system parameters | Samsung |
| R4-1913337 | TP for TR: IAB system parameters | Samsung |
| R4-1913338 | Switching time between IAB-MT and IAB-DU | Samsung |
| R4-1913409 | Definition of IAB channel bandwidth | Qualcomm Incorporated |
| R4-1913410 | LS to RAN2 on definition of IAB MT channel bandwidth | Qualcomm Incorporated |
| R4-1913412 | Overview of IAB RF requirements in FR2 | Qualcomm Incorporated |
| R4-1913935 | IAB DC and CA requirements | AT&T |
| R4-1914162 | Simulation results for IAB in FR2 | Huawei, HiSilicon |
| R4-1914163 | Simulation results for IAB in FR1 | Huawei, HiSilicon |
| R4-1914218 | On IAB class | Ericcson |
| R4-1914219 | IAB MT Maximum Tx power | Ericcson |
| R4-1914220 | IAB min Tx power | Ericcson |
| R4-1914221 | on maximum input level, ACS and in-band blocking requirement of IAB MT | Ericcson |
| R4-1914222 | Min Tx power simulation results updates- layout 1 | Ericcson |
| R4-1914235 | simulation results for FR2 IAB coexistence study | ZTE Corporation |
| R4-1914236 | simulation results for FR1 IAB coexistence study | ZTE Corporation |
| R4-1914237 | Discussion on IAB system parameters | ZTE Corporation |
| R4-1914260 | IAB-Node coexistence simulation results | Nokia, Nokia Shanghai Bell |
| R4-1914525 | Draft specification text for IAB reference sensitivity in subclause 7.2 and subclause 10.3 | Ericsson |
| R4-1914758 | [IAB] Discussion on system parameters | Huawei |
| R4-1914760 | [IAB] TP to TR 38.xxx Antenna assumptions | Huawei |
| R4-1914761 | [IAB] TP to TR 38.xxx Architecture | Huawei |
| R4-1914762 | [IAB] TP to TR 38.xxx Co-location scenarios | Huawei |
| R4-1914763 | [IAB] TP to TR 38.xxx System parameters | Huawei |
| R4-1914764 | [IAB] TP to TR 38.174 System parameters | Huawei |
| R4-1914985 | MT DU switching time in an IAB node | Qualcomm |
| R4-1915999 | [IAB] TP to TR 38.xxx Antenna assumptions | Huawei |
| R4-1916000 | WF on IAB TS specification structure and terminology | Qualcomm Incorporated |
| R4-1916001 | TP for TS38.174: IAB system parameters | Samsung |
| R4-1916002 | [IAB] TP to TR 38.xxx System parameters | Huawei |
| R4-1916003 | [IAB] TP to TR 38.xxx Co-location scenarios | Huawei |
| R4-1916004 | WF on switching time for IAB | Qualcomm |
| R4-1916149 | WF for IAB DC/CA requirement | AT&T, Ericsson, AT&T, Verizon, Qualcomm |
| R4-1916161 | IAB Ad Hoc meeting minutes | Qualcomm Incorporated |
| R4-1916165 | LS to RAN2 on definition of IAB MT channel bandwidth | Qualcomm Incorporated |
| R4-1916166 | [IAB] TP to TR 38.xxx System parameters | Huawei |

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template