3GPP TSG RAN Meeting #87e										RP-200125

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.3.23

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192532 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #94e meeting is summarized below:

UE & BS general:

- The email discussion summary for RAN4#94e_#95_NR_perf_enh_Demod was provided in [1].

UE general issue:

- The way forward on release independent aspect for UE demodulation and CSI reporting requirements was approved in [2].

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in [3].

- The simulation assumptions for NR normal CA UE performance requirements were approved in [4].

- The summary of normal CA simulation results (FR1 15 kHz FDD and TDD) was provided in [5].

- The summary of normal CA simulation results (FR1 30 kHz TDD) was provided in [6].

- The summary of normal CA simulation results (FR2) was provided in [7].

UE PMI reporting:

- The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in [8].

- The simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in [9].

- The summary of simulation results of NR UE CSI with 16, and 32Tx antennas was provided in [10].

UE TDD LTE-NR co-existence:

- The summary of simulation results for TDD LTE-NR coexistence requirements was provided in [11].

- The 38.101-4 CR on LTE-NR coexistence requirements for TDD mode was agreed in [12], with tentative requirements derived based on the summary in [11].

UE FR1 CA power imbalance:

- The way forward on UE FR1 CA power imbalance requirements was approved in [13].

BS PUSCH 30% throughput test point:

- For PUSCH 30% throughput test point, slide #3 regarding FR2 DM-RS configuration and Slide #4 regarding FR2 PT-RS configuration of the WF R4-2002397 [14] were agreed.

BS PUSCH FR2 2T2R MCS12:

- The 38.104 CR on new FRC tables was agreed in [15].

- The 38.141-2 CR on new FRC tables was agreed in [16].

- The 38.104 CR on performance requirements was agreed in [17], with tentative requirements derived based on the summary in RAN4 #93 [19].

- The 38.141-2 CR on radiated test requirements was agreed in [18], with tentative requirements derived based on the summary in RAN4 #93 [19].

2.4.2	Remaining Open issues

UE demodulation and CSI reporting requirements:

- Introduction of NR CA PDSCH normal demodulation requirements for NR CA, EN-DC, NE-DC, NR-DC

- Introduction of PMI reporting requirements for the number of TX ports larger than 8 and up to 32

- Finalization of LTE-NR co-existence demodulation requirements for TDD mode

- Introduction of FR1 CA power imbalance demodulation requirements

- Introduction of NR CA CQI reporting requirements.

- Finalization of UE release independent issues

BS demodulation requirements:

- Introduction of PUSCH requirements for 30% TP test point

- Finalization of FR2 PUSCH 2T2R requirements for MCS12

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

- R4-2002524, Email discussion summary for RAN4#94e_#95_NR_perf_enh_Demod, China Telecom, RAN4 #94e.

- R4-2002390, Way forward on release independent aspect for UE demodulation and CSI reporting requirements, Huawei, RAN4 #94e.

- R4-2002391, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #94e.

- R4-2002392, Simulation assumption for NR CA PDSCH normal demodulation requirements, Intel, RAN4 #94e.

- R4-2000361, Summary of Normal CA simulation results (FR1 15 kHz FDD and TDD), Intel, RAN4 #94e.

- R4-2000362, Summary of Normal CA simulation results (FR1 30 kHz TDD), Intel, RAN4 #94e.

- R4-2000363, Summary of Normal CA simulation results (FR2), Intel, RAN4 #94e.

- R4-2002393, Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, Samsung, RAN4 #94e.

- R4-2002394, Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #94e.

- R4-2001734, Summary of simulation results of NR UE CSI with 16, and 32Tx antennas, Ericsson, RAN4 #94e.

- R4-2002395, Summary of simulation results for LTE-NR coexistence for TDD, Huawei, HiSilicon, RAN4 #94e.

- R4-2002427, CR to TS 38.101-4: LTE-NR coexistence requirements for TDD mode (R16), Intel, RAN4 #94e.

- R4-2002396, Way forward on UE FR1 CA power imbalance requirements, NTT DoCoMo, RAN4 #94e.

- R4-2002397, Way forward on PUSCH demodulation requirements for 30% throughput, NTT DoCoMo, RAN4 #94e.

- R4-2002401, CR for 38.104: new FRC tables for FR2 PUSCH 2T2R MCS12, ZTE, RAN4 #94e.

- R4-2002402, CR for 38.141-2: new FRC tables for FR2 PUSCH 2T2R MCS12, ZTE, RAN4 #94e.

- R4-2002403, CR for 38.104: Performance requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #94e.

- R4-2002404, CR for 38.141-2: Radiated test requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #94e.

- R4-1913188, Summary of ideal and impairment results for FR2 PUSCH 2T2R MCS12, China Telecom, RAN4 #93.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template