3GPP TSG RAN meeting #87e										RP-200163

Online, 16-19 March 2020

## Status Report to TSG

Agenda item:			9.3.13

| WI / SI Name | Optimisations on UE radio capability signalling – NR/E-UTRA Aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | RACS-RAN |  |  |  |  |
| Unique ID | 830079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191088 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 (changed from 03/2020) | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nathan Tenny |
|  | Company | MediaTek Inc. |
|  | Email | nathan.tenny@mediatek.com |
| Rapporteur | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#109e:

CRs to 36.300 [4], 38.300 [5], 36.331 [9], and 38.331 [8] were agreed.

An LS [12] was sent to SA2 (Cc: RAN3) to indicate that RAN2 understand it should be optional to include the UE capabilities at handover.

#### 2.2.2	Remaining Open issues

No open issues remain in RAN2 scope.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#107e:

Basic functionalities on UE Capability signalling have been introduced for NG, S1, Xn and X2 interfaces. The following agreements are made:

- Use the term “the UE Radio Capability ID IE”.

- Include the UE Radio Capability ID IE in the following S1/NG messages:

  - INITIAL CONTEXT SETUP REQUEST

  - HANDOVER REUQUEST

  - PATH SWITCH REQUEST ACKNOWLEDGEMENT

  - UE CONTEXT MODIFICATION REQUEST

- Introduce the new UE Radio Capability ID Mapping Request procedure with the followings:

  - Non-UE associated and class 1 procedure

  - the UE RADIO CAPABILITY ID MAPPING REQUEST and the UE RADIO CAPABILITY ID MAPPING RESPONSE messages, the title of the procedure and the message names are FFS.

- Include the UE Radio Capability ID IE in the following X2/NG messages:

  - HANDOVER REQUEST

  - RETRIEVE UE CONTEXT RESPONSE

- Support RACS feature in EN-DC and MR-DC:

  - Include the UE Radio Capability ID IE in the X2/Xn SN Addition Request messages.

Corresponding CRs are endorsed as BL:

  - R3-201289, BL CR for TS 36.413

  - R3-201299, BL CR for TS 36.423

  - R3-201426, BL CR for TS 38.413

  - R3-201301, BL CR for TS 38.423

#### 2.3.2	Remaining Open issues

RAN3 doesn’t have consensus on the following (potential) issues and should discuss them in the next RAN3 meeting:

- Setting the Assigned Criticality of the UE Radio Capability ID IE with ‘reject’ or ‘ignore’. (FFS in BL CR at this time)

- Stage 2 work (Whether need and how)

- Whether to use the explicit indication of RACS capability between RAN nodes and between RAN node and CN node.

- Whether to include the UE Radio Capability ID IE in S1/NG UE RADIO CAPABILITY MATCH/CHECK REQUEST messages.

- Whether to add the UE Radio Capability ID IE in the Source-to-Target Transparent Container IE and the Target-to-Source Transparent Container IE for inter-system handover.

- Whether to indicate the maximum size of the UE radio capability information expected by the NG-RAN node is included in the NG/S1 SETUP REQUEST messages.

- Whether to support RACS feature in LTE-DC.

- Whether to introduce a new X2/Xn Radio Capability Information Request procedure as non-UE associated procedure for SN to retrieve the UE Radio Capability information from the MN.

- Whether to support RACS feature over F1 interface.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#109e:

- R2-2000424	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16	RACS-RAN-Core

- R2-2000421	Introduction of RACS [36.300]	MediaTek Inc.	CR	Rel-16	36.300	16.0.0	1258	-	B	RACS-RAN-Core

- R2-2000422	Introduction of RACS [38.300]	MediaTek Inc.	CR	Rel-16	38.300	16.0.0	0187	-	B	RACS-RAN-Core

- R2-2001687	Introduction of RACS and DL RRC segmentation	MediaTek Inc., Ericsson, CATT   CR	Rel-16	36.300	16.0.0	1258	1	B	RACS-RAN-Core, TEI16

- R2-2001688	Introduction of RACS and DL RRC segmentation	MediaTek Inc., Ericsson, CATT  	CR	Rel-16	38.300	16.0.0	0187	1	B	RACS-RAN-Core, TEI16

- R2-2000354	Introduction of UECapabilityInformation segmentation in TS38.331	ZTE Corporation, Sanechips, China Southern Power Grid Co., Ltd, MediaTek Inc, CATT, Ericsson, Intel Corporation, Spreadtrum Communications	CR	Rel-16	38.331	15.8.0	1441	-	B	RACS-RAN-Core

- R2-2000423	Introduction of UECapabilityInformation segmentation in 36.331	MediaTek Inc., CATT, Ericsson, Spreadtrum Communications, ZTE Corporation, Sanechips, OPPO, Qualcomm Incorporated

- R2-2001689	Introduction of UECapabilityInformation segmentation in TS38.331	ZTE Corporation, Sanechips, China Southern Power Grid Co., Ltd, MediaTek Inc, CATT, Ericsson, Intel Corporation, Spreadtrum Communications	CR	Rel-16	38.331	15.8.0	1441	1	B	RACS-RAN-Core

- R2-2001690	Introduction of UECapabilityInformation segmentation in 36.331	MediaTek Inc., CATT, Ericsson, Spreadtrum Communications, ZTE Corporation, Sanechips, OPPO, Qualcomm Incorporated

CR	Rel-16	36.331	15.8.0	4189	1	B	RACS-RAN-Core

- R2-2001227	Inter-node signaling of UE Capabilities	Ericsson	discussion

- R2-2001691	Draft LS on Optional signalling of UE capabilities at handover	Ericsson	LS out	Rel-16	RACS-RAN -Core	To:SA2	Cc:RAN3

- R2-2001702	LS on Optional signalling of UE capabilities at handover	Ericsson	LS out	Rel-16	RACS-RAN -Core	To:SA2	Cc:RAN3

- R2-2000355	UE radio capability ID in inter-node RRC messages	ZTE Corporation, Sanechips	discussion	Rel-16	RACS-RAN-Core

- R2-2000356	Introduction of UE radio capability ID in inter-node RRC messages	ZTE Corporation, Sanechips	CR	Rel-16	38.331	15.8.0	1485	-	B	RACS-RAN-Core

- R2-2000939	Generic stage-2 description for RRC segmentation	Ericsson	discussion	Rel-16	RACS-RAN-Core

- R2-2000765	Transfer of segmented UECapabilityInformation by SRB2	Samsung	discussion	Rel-16	RACS-RAN-Core	R2-1915246

- R2-2001329	Remaining issues on UE capability segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core

RAN3#107e:

- R3-200287 RACS impacts in RAN3 specifications (Qualcomm Incorporated)	discussion

- R3-200307 Discussion on support of RACS (CATT)	discussion

- R3-200394 Signalling UE capability Identity (Huawei)	discussion

- R3-200706 RACS Support – S1/NG and X2/Xn (Samsung Electronics)	discussion

- R3-200707 S1AP support for Radio Capability Signaling Optimization (Samsung Electronics)	draftCRr, TS 36.413 v16.0.0, Rel-16, Cat.

- R3-200708 X2AP support for Radio Capability Signaling Optimization (Samsung Electronics)	draftCRr, TS 36.423 v16.0.0, Rel-16, Cat.

- R3-200727 NGAP support for Radio Capability Signaling Optimization (Samsung Electronics)	draftCRr, TS 38.413 v16.0.0, Rel-16, Cat.

- R3-200732 XnAP support for Radio Capability Signaling Optimization (Samsung Electronics)	draftCRr, TS 38.423 v16.0.0, Rel-16, Cat.

- R3-200348 RACS, UE Radio Access Capability related ID and information (NEC)	discussion

- R3-200823 RACS work in RAN3 (Ericsson)	discussion

- R3-200820 Introducing Radio Capability Optimisation (RACS) (Ericsson)	CR1420r1, TS 36.423 v16.0.0, Rel-16, Cat. B

- R3-200821 Introducing Radio Capability Optimisation (RACS) (Ericsson)	CR0290r1, TS 38.423 v16.0.0, Rel-16, Cat. B

- R3-200824 Introducing Radio Capability Optimisation (RACS) (Ericsson)	CR0347r, TS 38.413 v16.0.0, Rel-16, Cat. F

- R3-200825 Introducing Radio Capability Optimisation (RACS) (Ericsson)	CR1753r, TS 36.413 v16.0.0, Rel-16, Cat. F

- R3-200288 Introduction of RACS support (Qualcomm Incorporated)	CR0315r, TS 38.413 v16.0.0, Rel-16, Cat. B

- R3-200308 supporting of RACS in NG (CATT)	CR0321r, TS 38.413 v16.0.0, Rel-16, Cat. B

- R3-200309 supporting of RACS in Xn (CATT)	CR0300r, TS 38.423 v16.0.0, Rel-16, Cat. B

- R3-200395 Signalling UE capability Identity (Huawei)	CR0325r, TS 38.413 v16.0.0, Rel-16, Cat. B

- R3-200396 Signalling UE capability Identity (Huawei)	CR0306r, TS 38.423 v16.0.0, Rel-16, Cat. B

- R3-200310 supporting of RACS in S1 (CATT)	CR1744r, TS 36.413 v16.0.0, Rel-16, Cat. B

- R3-200311 supporting of RACS in X2 (CATT)	CR1431r, TS 36.423 v16.0.0, Rel-16, Cat. B

- R3-200397 Signalling UE capability Identity (Huawei)	CR1746r, TS 36.413 v16.0.0, Rel-16, Cat. B

- R3-200398 Signalling UE capability Identity (Huawei)	CR1436r, TS 36.423 v16.0.0, Rel-16, Cat. B

- R3-201186 Summary of offline discussion on CB #2_Email002-RACS_common, Sumsung

- R3-201289 Signalling UE capability identity (BL CR for TS 36.413, CR1746r1) Huawei, Samsung Electronics, CATT, Ericsson, Qualcomm

- R3-201299 X2AP support for Radio Capability Signaling Optimization (BL CR for TS 36.423, CR1468r0) Samsung, CATT, Ericsson, Huawei, Qualcomm

- R3-201426 Introducing Radio Capability Optimisation (RACS)(BL CR for TS 38.413, CR0347r2)Ericsson, Qualcomm, CATT, Samsung, Huawei

- R3-201301 Supporting of RACS in XnAP(BL CR for TS 38.423, CR0300r1)CATT, Samsung, Huawei, Ericsson, Qualcomm

10.03.2020    	minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template