3GPP TSG RAN meeting #87e								               RP-200241

Electronic meeting, 16th March – 20th March, 2020

Status Report to TSG

Agenda item:			9.3.22

| WI / SI Name | RRM requirement for CSI-RS based L3 measurement in NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No | Testing part: No |
| Acronym | NR_CSIRS_L3meas |  |  |  |
| Unique ID | 840093 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191580 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2020 | Performance part: 09/2020 | Testing part: |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: 0% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xuhua Tao |
|  | Company | CATT |
|  | Email | taoxuhua@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
	If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.
	Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

RAN4 #92 meeting

2 contributions were submitted to RAN4#92

The work plan for RRM requirements for CSI-RS based L3 measurement WI (R4-1908403) has been approved in RAN4 #92 meeting:

- RAN4 # 92BIS - Discuss and evaluate the measurement bandwidth of CSI-RS for RRM requirements - Define CSI-RS based intra-frequency and inter-frequency measurement - Discuss and introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement - Initial discuss intra-frequency and inter-frequency measurement requirements - RAN4 # 93 - Complete the requirements for CSI-RS based UE measurement capability, including number of frequency layer and number of cells etc., - Complete intra-frequency and inter-frequency measurement requirements - Evaluate CSI-RS based L3 measurement accuracy requirements - Provide draft CRs for CSI-RS based L3 measurement core requirements - RAN4 # 94 - Approve CRs for CSI-RS based L3 measurement core requirements - Finalize CSI-RS based L3 measurement core requirements - Evaluate CSI-RS based L3 measurement accuracy requirements; approve simulation assumption for accuracy evaluation if needed. - Identify list of test cases for CSI-RS based L3 measurement performance - RAN4 # 94BIS - Continue discuss identified test cases and configuration parameters for CSI-RS based L3 measurement performance - Provide draft CRs CSI-RS based L3 measurement accuracy requirements - Provide draft test case CRs for CSI-RS based L3 measurement performance - RAN4 # 95 - Approve CRs on RRM performance test cases - Complete RRM performance requirement

RAN4 #92bis meeting

Link-level simulation assumptions for CSI-RS based measurements was approved in R4-1910949

WF on CSI-RS based RRM measurements requirements was approved in R4-1910956

RAN4 #93 meeting

WF on RRM requirements for CSI-RS based measurement was approved in R4-1913749

Ad-hoc minutes for RRM requirements for CSI-RS based measurement was approved in R4-1915918

RAN4 #94e meeting

WF on CSI-RS configuration and intra/inter-frequency measurements definition for CSI-RS based L3 measurement was approved in R4-2002257

WF on CSI-RS based L3 measurement capability and requirements was approved in R4-2002258

2.1.2	Remaining Open issues

To specify RRM requirements for CSI-RS based L3 measurements with the following aspects,

- Assumptions on Synchronization

  - Single FFT is assumed for multiple cell measurements per frequency layer for both intra- and inter-frequency measurements.

- Measurement bandwidth of CSI-RS for the minimum requirements

- CSI-RS based intra-frequency and inter-frequency definition

- Intra-frequency and inter-frequency measurement requirements

- Evaluate and specify CSI-RS based L3 measurement accuracy

- Introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #92 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1908403 | Work plan for RRM requirements for CSI-RS based L3 measurement | CATT |
| R4-1908594 | RRM requirements for CSI-RS based L3 measurement | NTT DOCOMO, INC. |

RAN4 #92bis meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1910956 | WF on CSI-RS based RRM measurements requirements | CATT |
| R4-1910949 | Link-level simulation assumptions for CSI-RS based measurements | CATT |
| R4-1910934 | Discussion on CSI-RS based RRM requirements | CMCC |
| R4-1911569 | discussion on CSI-RS based RRM measurements | ZTE |
| R4-1911897 | Discussion on CSI-RS based L3 measurement | Huawei, HiSilicon |
| R4-1910950 | Simulation results for CSI-RSRP measurement accuracy | CATT |
| R4-1911022 | Simulation results for CSI-RS L3 measurement for FR1 | Intel Corporation |
| R4-1910820 | Simulation results for CSI-RS measurement BW | MediaTek |
| R4-1910951 | Discussion on measurement bandwidth of CSI-RS for the minimum requirements | CATT |
| R4-1911758 | RRM requirements for CSI-RS based intra-frequency measurements | Nokia, Nokia Shanghai Bell |
| R4-1911759 | Simulation results for CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-1911921 | Discussion on CSI-RS based measurement performance for NR mobility | Huawei, HiSilicon |
| R4-1910821 | Definition of Intra and inter frequency for CSI-RS RRM | MediaTek |
| R4-1910945 | Discussion on definition of CSI-RS based intra-frequency and inter-frequency measurement | OPPO |
| R4-1910952 | Discussion on definition of CSI-RS based intra-frequency and inter-frequency measurement | CATT |
| R4-1910957 | LS on definition of CSI-RS based intra-frequency and inter-frequency measurement | CATT |
| R4-1911023 | Discussion about CSI-RS based L3 measurement | Intel |
| R4-1911756 | CSI-RS based intra-f and inter-f measurements definition | Nokia, Nokia Shanghai Bell |
| R4-1911757 | CR to 38.133 CSI-RS based intra-frequency and inter-frequency measurements definition | Nokia, Nokia Shanghai Bell |
| R4-1911898 | Discussion on CSI-RS based intra-frequency measurement definition | Huawei, HiSilicon |
| R4-1911899 | [DRAFT] Reply LS on clarification about CSI-RS measurement | Huawei, HiSilicon |
| R4-1912535 | Intra and inter-frequency definition for CSI-RS based RRM measurements | Qualcomm |
| R4-1910822 | Discussion on measurement capability for CSI-RS RRM | MediaTek |
| R4-1910953 | Discussion on CSI-RS based UE measurement capabilities | CATT |
| R4-1911985 | On CSI-RS measurement capability | Huawei, HiSilicon |
| R4-1911758 | RRM requirements for CSI-RS based intra-frequency measurements | Nokia, Nokia Shanghai Bell |
| R4-1911569 | discussion on CSI-RS based RRM measurements | ZTE |
| R4-1910823 | Cell identification requirements for CSI-RS RRM | MediaTek |
| R4-1910954 | Discussion on CSI-RS based intra-frequency measurement requirement | CATT |
| R4-1911275 | Delay requirements for CSI-RS L3 measurement | NTT DOCOMO |
| R4-1911984 | On synchronization assumption for CSI-RS measurement requirements | Huawei, HiSilicon |

RAN4 #93 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1915918 | Ad-hoc minutes for RRM requirements for CSI-RS based measurement | CATT |
| R4-1913749 | WF on RRM requirements for CSI-RS based measurement | CATT |
| R4-1913569 | CSI-RS parameters for RRM core requirements | NTT DOCOMO, INC |
| R4-1914838 | Discussion on CSI-RS based measurement requirements for NR mobility | Huawei, HiSilicon |
| R4-1913451 | Simulation results for CSI-RS L3 measurement for FR1 | Intel Corporation |
| R4-1913588 | Simulation results for CSI-RS measurement BW | MediaTek inc. |
| R4-1913744 | Further discussion on CSI-RS measurement bandwidth for RRM measurement requirement | CATT |
| R4-1914459 | Discussion on CSI-RS measurement bandwidth | Nokia, Nokia Shanghai Bell |
| R4-1914837 | Simulation results of CSI-RSRP measurements for NR mobility | Huawei, HiSilicon |
| R4-1913589 | Definition of Intra and inter frequency for CSI-RS RRM | MediaTek inc. |
| R4-1914436 | Definition for the CSI-RS based intra-frequency and inter-frequency measurement | Huawei, HiSilicon |
| R4-1913452 | Discussion about intra-frequency definition of CSI-RS based L3 measurement | Intel Corporation |
| R4-1913507 | On defintion of CSI-RS based intra-frequency and inter-frequency layers | Apple |
| R4-1913570 | Definition of intra-frequency measurement for CSI-RS based L3 measurement | NTT DOCOMO, INC. |
| R4-1913745 | Further discussion on SI-RS based intra-frequency and inter-frequency measurement definition | CATT |
| R4-1913861 | Discussion on CSI-RS based RRM requirements | CMCC |
| R4-1914460 | CSI-RS based intra-f and inter-f measurement definition | Nokia, Nokia Shanghai Bell |
| R4-1914790 | Discussion on definition of CSI-RS based RRM measurements | ZTE |
| R4-1915408 | Discussion on intra and inter-frequency definition for CSI-RS based RRM measurements | Qualcomm Incorporated |
| R4-1913383 | [DRAFT] Reply LS on clarification about CSI-RS measurement | Huawei, HiSilicon |
| R4-1913746 | LS on CSI-RS based intra-frequency and inter-frequency Measurement definition | CATT |
| R4-1914461 | CR to 38.133 CSI-RS based intra-frequency and inter-frequency measurements definition | Nokia, Nokia Shanghai Bell |
| R4-1915214 | On CSI-RS measurement capability | Huawei, HiSilicon |
| R4-1913590 | Discussion on measurement capability for CSI-RS RRM | MediaTek inc |
| R4-1913747 | Discussion on CSI-RS based UE measurement capabilities | CATT |
| R4-1914789 | Discussion on UE measurement capability of CSI-RS based RRM measurements | ZTE |
| R4-1915071 | On Measurement capability of CSI-RS L3 measurement | OPPO |
| R4-1913591 | Cell identification requirements for CSI-RS RRM | MediaTek inc. |
| R4-1914437 | Discussion on CSI-RS based L3 measurement requirements | Huawei, HiSilicon |
| R4-1913571 | QCL assumptions for CSI-RS based L3 measurement | NTT DOCOMO, INC. |
| R4-1913748 | Discussion on CSI-RS based measurement requirements | CATT |
| R4-1914462 | Simulation results for CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-1914959 | On synchronization assumption for CSI-RS measurement requirements | Huawei, HiSilicon |
| R4-1914960 | On CSI-RS measurement capability | Huawei, HiSilicon |

RAN4 #94e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2002257 | WF on CSI-RS configuration and intra/inter-frequency measurements definition for CSI-RS based L3 measurement | CATT |
| R4-2002258 | WF on CSI-RS based L3 measurement capability and requirements | OPPO |
| R4-2002319 | Email discussion summary for RAN4#94e_#65_NR_CSIRS_L3meas_RRM_Part_1 | CATT |
| R4-2002320 | Email discussion summary for RAN4#94e_#66_NR_CSIRS_L3meas_RRM_Part_2 | OPPO |
| R4-2000386 | Discussion about CSI-RS L3 measurement bandwidth | Intel Corporation |
| R4-2000462 | Simulation results for CSI-RS measurement BW | MediaTek inc. |
| R4-2000582 | Further discussion on CSI-RS measurement configuration for RRM measurement requirement | CATT |
| R4-2000636 | Discussion on CSI-RS measurement bandwidth | CMCC |
| R4-2000655 | Discussion on CSI-RS measurement bandwidth | Nokia, Nokia Shanghai Bell |
| R4-2000945 | Discussion on CSI-RS parameters on RRM core requirements | NTT DOCOMO, INC. |
| R4-2001583 | Further discussion on CSI-RS based L3 measurement requirements | Huawei, HiSilicon |
| R4-2000387 | Discussion about CSI-RS L3 measurement definition | Intel Corporation |
| R4-2000463 | Definition of Intra and inter frequency for CSI-RS RRM | MediaTek inc. |
| R4-2000583 | Further discussion on definition of CSI-RS based intra-frequency and inter-frequency measurement | CATT |
| R4-2000584 | LS on CSI-RS based intra-frequency and inter-frequency Measurement definition | CATT |
| R4-2000637 | Discussion on CSI-RS based intra-frequency measurements definition | CMCC |
| R4-2000656 | CSI-RS based intra-f and inter-f measurement definition | Nokia, Nokia Shanghai Bell |
| R4-2000792 | On the definition of CSI-RS based intra-frequency and inter-frequency layers | Apple |
| R4-2000946 | Definition of intra-frequency measurement for CSI-RS based L3 measurement | NTT DOCOMO, INC. |
| R4-2000994 | On definition of CSI-RS based intra-frequency and inter-frequency measurements | OPPO |
| R4-2001014 | Definition of Intra and Inter-frequency CSI-RS based L3 measurements | NEC |
| R4-2001277 | Further discussion on definition of CSI-RS based RRM measurements | ZTE |
| R4-2001656 | Definition for the CSI-RS based intra-frequency and inter-frequency measurement | Huawei, HiSilicon |
| R4-2001657 | [DRAFT] Reply LS on clarification about CSI-RS measurement | Huawei, HiSilicon |
| R4-2002055 | Discussion on definition for intra and inter-frequency for CSI-RS based RRM measurements | Qualcomm Incorporated |
| R4-2000464 | Discussion on measurement capability for CSI-RS RRM | MediaTek inc. |
| R4-2000585 | Further discussion on CSI-RS based UE measurement capabilities | CATT |
| R4-2000995 | On Measurement capability for CSI-RS L3 measurement | OPPO |
| R4-2001276 | Further discussion on UE measurement capability of CSI-RS based RRM measurements | ZTE |
| R4-2001647 | On synchronization assumption for CSI-RS measurement requirements | Huawei, HiSilicon |
| R4-2000465 | Cell identification requirements for CSI-RS RRM | MediaTek inc. |
| R4-2000586 | Discussion on CSI-RS based measurement requirements | CATT |
| R4-2000947 | QCL assumptions for CSI-RS based L3 measurement | NTT DOCOMO, INC. |
| R4-2000996 | On measurement requirement for CSI-RS based L3 measurements | OPPO |
| R4-2001658 | Discussion on CSI-RS based L3 measurement requirements and scheduling restriction | Huawei, HiSilicon |
| R4-2000466 | Discussion on pre-emption on CSI-RS for L3 measurement | MediaTek inc. |
| R4-2000467 | Draft LS on pre-emption on CSI-RS for L3 measurement | MediaTek inc. |
| R4-2000657 | Simulation results for CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2001648 | On CSI-RS measurement capability | Huawei, HiSilicon |

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template