3GPP TSG RAN meeting #87e										RP-200275

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			9.3.25

| WI / SI Name | Over the air (OTA) base station (BS) testing TR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | OTA_BS_testing |  |  |  |  |
| Unique ID | 860254 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193225 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Michal Szydelko |
|  | Company | Huawei |
|  | Email | michal.szydelko@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#94e (24 February – 6 March, 2020)

The work item work has been triggered during RAN4#94e meeting. Documents [1-28] were submitted to RAN4#94e meeting.

The summary of the email discussion on the RAN4#94e_#84_OTA_BS_testing topic during the electronic meeting was captured in [1].

The following topics were discussed during the electronic meeting:

- General issues

Work-plan for the creation of the OTA BS testing TR 37.941 was discussed in [2]. The first draft of the TR was shared before the electronic meeting for the companies to provide the feedback on the TR content. The content of the External TR 37.941 for the OTA BS testing has been generated based on the inputs from the following legacy technical reports:

-	AAS BS technical reports: TR 37.842, TR 37.843

- 	NR technical report: TR 38.817-02

Skeleton of the TR 37.941 was agreed in [3].

- Measurement uncertainty derivation

Multiple Excel spreadsheets were shared before the electronic meeting to allow companies familiarize with the approach taken for the MU values cross-check and alignment:

R4-2002431	OTA BS testing Tx FR1 MU calculation tables [4]

R4-2002432	OTA BS testing Tx FR2 MU calculation tables [5]

R4-2002433	OTA BS testing RX FR1 MU calculation tables [6]. This contribution was approved.

R4-2001702	OTA BS testing FR1 co-location MU calculation tables [7]. This contribution was approved.

Companies requested more time to check selected aspects of the MU values derivations and corrections for the FR1 and FR2 TX requirements. Therefore [4] and [5] were not approved and will have to be resubmitted for the next e-meeting, with potential improvements.

- Text proposals to the TR 37.941

The following TPs were agreed for the TR 37.941:

- R4-2002434	TP to the TR 37.941: Scope [8]

- R4-2002436	TP to the TR 37.941: measurement types [12]

- R4-2002437	TP to the TR 37.941: OTA measurement systems [13]

- R4-2001814	TP to the TR 37.941: measurement systems calibration [14]

- R4-2002438	TP to the TR 37.941: TX directional requirements [15]

- R4-2001705	TP to TR 37.9xx -Tx MU value derivation sub-clause update [16]

- R4-2001816	TP to the TR 37.941: RX directional requirements [17]

- R4-2002439	TP to the TR 37.941: In-band TRP requirements [18]

- R4-2002440	TP to the TR 37.941: Out-of-band TRP requirements [19]

- R4-2002441	TP to the TR 37.941: Out-of-band blocking requirements [20]

- R4-2002442	TP to TR 37.9xx : Colocation MU value derivation sub-clause updates [21]

- R4-2001820	TP to the TR 37.941: Demodulation performance requirements [22]

- R4-2002443	TP to OTA BS TR on EMC [24]

- R4-2001704	TP to TR 37.9xx - OTA BS testing summary clauses 17-18 [25]

- R4-2002444	TP to TR 37.9xx : Test uncertainty annexes [26]

- R4-2001822	TP to the TR 37.941: annex D, E, F [27]

In order to implement the agreed TPs into the first draft of the TR 37.941 for Rel-15, Big TP for TR 37.941 in [28] was on e-mail approval.

#### 2.4.2	Remaining Open issues

Based on the progress of email discussions during the meetings, the following items of the TR 37.941 are considered to be open issues for both the Rel-15 and Rel-16:

- General sections, including terms related to the coordinate system

- Coordinate system adoption

- Conformance testing framework adoption

- Completion and updates of the MU calculation spreadsheets

- Introduction of the MU and TT derivation tables into the TR

- cross-TR alignments and the overall cleanup

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-2002513	Email discussion summary for RAN4#94e_#84_OTA_BS_testing, Email discussion summary for RAN4#94e_#84_OTA_BS_testing	Moderator (Huawei), RAN4#94e

[2]	R4-2001806	Work-plan for the OTA BS testing WI, Huawei, RAN4#94e

[3]	R4-2001807	Skeleton for TR 37.941 on OTA BS testing, Rel-15, Huawei, RAN4#94e

[4]	R4-2002431	OTA BS testing Tx FR1 MU calculation tables, Huawei, RAN4#94e

[5]	R4-2002432	OTA BS testing Tx FR2 MU calculation tables, Huawei, RAN4#94e

[6]	R4-2002433	OTA BS testing RX FR1 MU calculation tables, Huawei, RAN4#94e

[7]	R4-2001702	OTA BS testing FR1 co-location MU calculation tables, Huawei, RAN4#94e

[8]	R4-2002434	TP to the TR 37.941: Scope, Huawei, RAN4#94e

[9]	R4-2001809	TP to the TR 37.941: general sections, Huawei, RAN4#94e

[10]	R4-2001810	TP to the TR 37.941: Coordinate system, Huawei, RAN4#94e

[11]	R4-2002435	TP to the TR 37.941: conformance testing framework, Huawei, RAN4#94e

[12]	R4-2002436	TP to the TR 37.941: measurement types, Huawei, RAN4#94e

[13]	R4-2002437	TP to the TR 37.941: OTA measurement systems, Huawei, RAN4#94e

[14]	R4-2001814	TP to the TR 37.941: measurement systems calibration, Huawei, RAN4#94e

[15]	R4-2002438	TP to the TR 37.941: TX directional requirements, Huawei, RAN4#94e

[16]	R4-2001705	TP to TR 37.9xx -Tx MU value derivation sub-clause update, Huawei, RAN4#94e

[17]	R4-2001816	TP to the TR 37.941: RX directional requirements, Huawei, RAN4#94e

[18]	R4-2002439	TP to the TR 37.941: In-band TRP requirements, Huawei, RAN4#94e

[19]	R4-2002440	TP to the TR 37.941: Out-of-band TRP requirements, Huawei, RAN4#94e

[20]	R4-2002441	TP to the TR 37.941: Out-of-band blocking requirements, Huawei, RAN4#94e

[21]	R4-2002442	TP to TR 37.9xx : Colocation MU value derivation sub-clause updates, Huawei, RAN4#94e

[22]	R4-2001820	TP to the TR 37.941: Demodulation performance requirements, Huawei, RAN4#94e

[23]	R4-2001821	TP to the TR 37.941: EMC requirements, Huawei, RAN4#94e

[24]	R4-2002443	TP to OTA BS TR on EMC, ZTE Corporation, RAN4#94e

[25]	R4-2001704	TP to TR 37.9xx - OTA BS testing summary clauses 17-18, Huawei, RAN4#94e

[26]	R4-2002444	TP to TR 37.9xx : Test uncertainty annexes, Huawei, RAN4#94e

[27]	R4-2001822	TP to the TR 37.941: annex D, E, F, Huawei, RAN4#94e

[28]	R4-2002430	Big TP for TR 37.941, Rel-15, Huawei, RAN4#94e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template