3GPP TSG-RAN #87-e	RP-200439

Online, Mar 16th – Mar 19th, 2020

## Status Report to TSG

Agenda item:			10.2.7

| WI / SI Name | Status report for WI Support for NavIC Navigation Satellite System for LTE; Rapporteur: Reliance Jio |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LCS_NAVIC |  |  |  |  |
| Unique ID | 850072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192408 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2020 | Performance part: 03/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Shrivastava VINAY |
|  | Company | Reliance Jio |
|  | Email | vinay.shrivastava@ril.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN2

Normative work wrt TS 37.355, TS 36.331, TS 36.305 in place and ALL CRs agreed in RAN2#109-e meeting. Details under section 4.

## 2.2	RAN3

Normative work wrt TS 36.455 in place and CR agreed upon in RAN3#107-e meeting. Details under section 4.

## 2.3	RAN4

Normative work wrt TS 36.171 in place and CR agreed upon in RAN4#94-e meeting. Details under section 4.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

o Status of CRs under LCS_NAVIC-Core part:

R2-2002238	CR of TS 37.355 for introducing NavIC in LTE	Reliance Jio, CEWiT, Huawei, ISRO, MediaTek Inc., Qualcomm Incorporated, Saankhya Labs Private Limited, Tejas Networks Ltd	CR	Rel-16	37.355	15.0.0		0247	2	B	LCS_NAVIC-core	R2-2001952

agreed

R2-2002239	CR of TS 36.331 for introducing NavIC in LTE	Reliance Jio, CEWiT, Huawei, ISRO, MediaTek Inc., Qualcomm Incorporated, Saankhya Labs Private Limited, Tejas Networks Ltd	CR	Rel-16	36.331	15.8.0		4137	6	B	LCS_NAVIC-core	R2-2001953

agreed

R2-2002240	CR of TS 36.305 for introducing NavIC in LTE	Reliance Jio, CEWiT, Huawei, ISRO, MediaTek Inc., Qualcomm Incorporated, Saankhya Labs Private Limited, Tejas Networks Ltd	CR	Rel-16	36.305	15.4.0		0084	5	B	LCS_NAVIC-core	R2-2001954

agreed

R3-201438	CR of TS 36.455 for introducing NavIC in LTE	Reliance Jio, CEWiT, Ericsson, Huawei, ISRO, MediaTek Inc., Qualcomm Incorporated, Saankhya Labs Private Limited, Tejas Networks Ltd	CR	Rel-16	36.305	15.2.1		0106	5	B	LCS_NAVIC-core	R3-201283

agreed

o Status of CRs under LCS_NAVIC-Perf part:

R4-2002274 CR of TS 36.171 for introducing NavIC in LTE – performance part	Reliance Jio, CEWiT, Huawei, ISRO, Qualcomm Incorporated, Saankhya Labs Private Limited, Tejas Networks Ltd	CR	Rel-16	36.171	15.0.0		0017	1	B	LCS_NAVIC-perf	R4-2000071

agreed