3GPP TSG RAN meeting #87e										     RP-200453

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.3.2

| WI / SI Name | Cross Link Interference (CLI) handling and Remote Interference Management (RIM) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CLI_RIM |  |  |  |  |
| Unique ID | 800082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193190 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 (updated from 03/2020) | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hyunsoo Ko |
|  | Company | LG Electronics |
|  | Email | hyunsoo.ko@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | YES |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#100-e

The following two email discussions were organized for NR CLI/RIM

[100e-5LS-05] Additional parameter for CLI Resource configuration

- A reply LS to RAN2 (R1-2001319) is approved.

[100e-NR-TEICRs-01] Email discussion/approval on remaining issue for CLI measurement and reporting

- An LS to RAN4 (R1-2001320) is approved. Also, the CR to TS 38.215 (R1-2001440) is approved.

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#109e

RAN2 reverses the previous RAN2 agreement and follows RAN4 decision that in case FDMed reception is not supported the UE shall not be expected to receive PDCCH/PDSCH (no change needed to the 38.306 CR).

Following CRs were agreed:

- R2-2001700	Introduction of cross link interference management		38.300

- R2-2001695	Introduction of cross link interference management		37.340

- R2-2001696	Introduction of CLI handling and RIM in TS38.331		38.331

- R2-2000441	Introduction of Cross Link Interference (CLI) handling and Remote Interference Management (RIM)	38.306

2.2.2	Remaining Open issues

Whether additional information needs to be configured for SRS RSRP resource to indicate the position of the SRS RSRP resource in frequency-domain.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#94-e

In RRM session, 16 contributions were submitted to RAN4#94-e, and 2 e-mail discussion summaries were submitted for information.

For core maintenance, one CR for correction such as description of the constant offset, requirement for DRX, QCL assumption, and scheduling restriction was agreed. Reply LS to RAN2 to inform RAN4 agreement for UE behavior in case of FDMed DL signal/channel and CLI measurement was approved.

For performance part, two CRs for measurement accuracy and minimum SRS_RP level. The WF on CLI performance requirement was approved.

Detail agreements are as follows:

- Definition measurement accuracy for SRS-RSRP and CLI-RSSI with square bracket

  - TBD for 120kHz SCS

- The list of test cases for SRS-RSRP and CLI-RSSI measurement delay and accuracy

- Some test configuration for tests such as BW/SCS, timing difference between DL and CLI measurement, and SRS resource configuration.

2.4.2	Remaining Open issues

RRM performance aspect

- Finalize measurement accuracy for SRS-RSRP and CLI-RSSI

- Define test cases for SRS-RSRP and CLI-RSSI

- Define AoA setup for FR2 tests

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

SA2/CT4

RAN3 had LS exchange with SA2 and CT4 on RIM support for NR. CT4 has finished the specification support and agreed the corresponding CR.

SA5

SA5 has confirmed the parameters configuration for RIM through interaction with RAN1 and RAN3, but haven't accomplished the specification work. A Rel-16 exception sheet has been submitted to ask for two more meetings to finish the remaining task.

3.1.2	Remaining Open issues with cross-TSG impacts

Accomplish the specification work in SA5

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#100-e

- R1-2000168	LS on clarification of CLI resource configuration	RAN2, LG Electronics

- R1-2000508	Draft reply LS on clarification of CLI resource configuration	ZTE

- R1-2000600	[DRAFT] LS response to RAN2 LS on clarification of CLI resource configuration	Samsung

- R1-2000650	Discussion on clarification of CLI resource configuration	LG Electronics

- R1-2000948	Draft reply LS on CLI resource configuration	Qualcomm Incorporated

- R1-2001108	draft Reply LS on clarification of CLI resource configuration	Huawei

- R1-2001318	Summary of email discussion on [5LS-05] clarification of CLI resource configuration	LG Electronics

- R1-2001319	Reply LS on clarification of CLI resource configuration	LG Electronics

- R1-2000692	Remaining details of CLI measurement and reporting at a UE	LG Electronics

- R1-2001320	LS on CLI measurement and reporting	LG Electronics

- R1-2001440	Corrections to cross layer interference measurements	Intel

RAN2 #109e

- R2-2001411	Introduction of cross link interference management	Huawei, HiSilicon

- R2-2001412	Introduction of cross link interference management	Huawei, HiSilicon, ZTE

- R2-2001694	Introduction of cross link interference management	Huawei, HiSilicon

- R2-2001700	Introduction of cross link interference management	Huawei, HiSilicon

- R2-2001695	Introduction of cross link interference management	Huawei, HiSilicon, ZTE

- R2-2001542	Introduction of CLI handling and RIM in TS38.331	LGE

- R2-2001696	Introduction of CLI handling and RIM in TS38.331	LGE

- R2-2000441	Introduction of Cross Link Interference (CLI) handling and Remote Interference Management (RIM)	Qualcomm

- R2-2000555	Remaining Issues of UE-CLI Reporting	Nokia, Nokia Shanghai Bell

- R2-2000556	UE-CLI Measurements for EN-DC	Nokia, Nokia Shanghai Bell

- R2-2000557	Draft LS to RAN3 on UE-CLI measurements for EN-DC	Nokia, Nokia Shanghai Bell

- R2-2001621	Remaining last issues on CLI	Ericsson

RAN4#94-e

- R4-2000653	Discussion on scheduling restriction for CLI measurements	Nokia, Nokia Shanghai Bell

- R4-2000654	Measurement accuracy for CLI SRS-RSRP measurement	Nokia, Nokia Shanghai Bell

- R4-2000958	Discussion on minimum SRS RP level	LG Electronics Inc.

- R4-2000960	Discussion on scheduling restriction update	LG Electronics Inc.

- R4-2000961	Discussion on CLI performance test	LG Electronics Inc.

- R4-2000962	SRS-RSRP measurement accuracy	LG Electronics Inc.

- R4-2001621	Discussion on accuracy requirements for CLI measurements	Huawei, HiSilicon

- R4-2001622	[draft] reply LS on CLI measurement capability	Huawei, HiSilicon

- R4-2001623	CR on CLI measurement requirements	Huawei, HiSilicon

- R4-2001624	CR on CLI measurement accuracy requirements	Huawei, HiSilicon

- R4-2001625	Discussion on RRM test cases for CLI	Huawei, HiSilicon

- R4-2002221	[draft] reply LS on CLI measurement capability	Huawei, HiSilicon

- R4-2002220	CR on CLI measurement requirements	Huawei, HiSilicon

- R4-2002222	WF on CLI RRM Performance Requirements	LGE

- R4-2002254	CR on CLI measurement accuracy requirements	Huawei, HiSilicon

- R4-2002255	CR for conditions for cross link interference measurements (section B)	LGE

- R4-2002172	Email discussion summary for RAN4#94e_#49_NR_CLI_RIM_RRM	Moderator(LG Electronics)

- R4-2002303	Email discussion summary for RAN4#94e_#49_NR_CLI_RIM_RRM	Moderator(LG Electronics)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template