3GPP TSG RAN meeting #91e										RP-210396

Electronic Meeting, March 16-26, 2021

Status Report to TSG

Agenda item:			9.6.7

| WI / SI Name | Study on enhancement of RAN slicing for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Slice |  |  |  |  |
| Unique ID | 860039 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201612 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2021 (changed) | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: Overall: 90% RAN2: 100% RAN3: 80% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Ningyu Chen |
|  | Company | CMCC |
|  | Email | chenningyu@chinamobile.com |
| Secondary WG |  | RAN3 |
|  | Name | Dapeng Li |
|  | Company | ZTE |
|  | Email | li.dapeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

The SI need to be extended with one quarter in RAN3 and do down-selection during the extended SI. And since RAN2 has concluded the SI and extending the RAN3 part would not impact the start of normative work in RAN2, the normative work in RAN2 can be started in Apr. 2021.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN2

2.1.1	Agreements

LS related agreements

- Agreements

- 1.1	RAN2 answers to Question 1 of R2-2008759 in the following way:

- Yes, but some companies have a view that deployments without homogenous support in a TA may also be possible based on RAN2 specifications.

- 1.2	No need to provide answers to Question 2a and 2b of R2-2008759.

- 2	RAN2 provides the following additional answer on Solution#22 to SA2 LS R2-2010694:

- RAN2's view is that SMBR enforcement can be provided by configuring different resources per slice. A solution for support of the UL SMBR without different resources will require further study in RAN2.

Slice based cell reselection under network control

- 1	Solution 1 (i.e. Legacy dedicated priority via RRCRelease message) cannot address issue 2&3.

- 2.1	Capture into the TP “Solution 2 is legacy solution. With solution 2, the UE is still unaware of the slices supported in different cell or frequencies and the HO, CA, DC and redirection can be used to compensate for such loss with increased signalling overhead and latency. HO, CA, DC, redirection are applicable only for connected mode UE.”

- 2.2	There is no complexity to support solution 2.

- 3.1	Capture into the TR “Solution 3 can address issue 1/2/4”

- 3.2	There is benefit to broadcast slice related cell selection info in SIB.

- 3.3	The concerns on security and SIB payload size for broadcasting slice related cell selection info need to be resolved in WI phase(e.g. providing only SST, on-demand SIB, SIB segmentation, slice grouping or slice associated UAC information).

- 4.1	Capture in the TR that “solution 4 can address the issue 1/2/3/4”.

- 4.2	There is benefit to broadcast slice related cell reselection info in SIB. FFS whether to contain slice related cell reselection info in RRCRelease message.

- 4.3	The concerns on security and SIB payload size for broadcasting slice related cell reselection info need to be resolved in WI phase (e.g. providing only SST, on-demand SIB, SIB segmentation, slice grouping or slice associated UAC information).

Some companies have concerns (e.g. due to lack of detailed discussions) but majority supports recommending these for normative work. Discuss how to capture the solutions and concerns in the TR as part of TR update email discussion.

- 5	For cell reselection scenario, RAN2 to agree the following:

- To assist cell reselection, RAN can broadcast the supported slice info of the current cell and neighbour cells, and cell reselection priority per slice. The slice info may be: providing only SST, on-demand SIB, SIB segmentation, slice grouping (if any), or slice associated UAC information where other solutions are not precluded. Details can be discussed in WI phase.

- 6	Agree on adding the slice info (with similar information as agreed slice info in SI message) in RRC release message. Details can be discussed in WI phase.

- 7	Not pursue the solution of adding the intended slice for MT access in slice specific cell (re)selection.

- 8	The following solutions are recommended for normative work:

- -	To assist cell reselection, RAN can broadcast the supported slice info of the current cell and neighbour cells, and cell reselection priority per slice

- -	adding the slice info (with similar information as agreed slice info in SI message) in RRC release message

How to ensure UE doesn't lose coverage due to slice prioritization can be considered in WI phase.

Slice based cell selection

- 1	For cell selection scenario, RAN2 may discuss during WI whether to broadcast supported slice of serving cell in SI message and how to solve SIB1 concerns.

Slice based RACH configuration

- 1	Separated PRACH configuration (e.g. transmission occasions of time-frequency domain and preambles) can be configured for slice or slice group.

- 2	Existing RACH parameters prioritization (i.e. scalingFactorBI and powerRampingStepHighPriority ) can be supported as baseline for slices.

- 3	Slice group is supported. Whether to define a new grouping mechanism or reusing UAC access category is left to WI phase.

- 5	Solution 1 (RACH isolation) & 2 (RACH prioritization) can work independently in a complementary way.

- 6	Both solution 1 and solution 2 for slice-based RACH configuration are recommended for normative work.

Agreement 1 above does not imply RAN1 impacts.

- 7	The following open issues are captured in the TR and may be considered in WI phase:

- a)	For slice specific RACH, how to perform RACH type selection (e.g., 2-step & 4-step)

- b)	The fallback mechanism, e.g. whether to support 2 step slice-based RACH fallback to 4-step slice-based/common RACH.

- c)	The collision in case that slice-specific RA prioritization is configured together with legacy RA prioritization (e.g. MPS & MCS UEs).

8	Slice based RACH configuration can be applied to idle/inactive UE.

9	The association between slices and slice-specific RACH resources can be configured and provided to UE in SIB and dedicated signalling.

From RAN2 viewpoint, the RAN slicing SI can be concluded

Draft TR 38.832 v050 is endorsed in R2-2102059 and will be submitted to RAN plenary.

2.1.2	Remaining Open issues

From RAN2 viewpoint, the RAN slicing SI can be concluded. So, there is no open issue for SI phase.

As captured in the above agreements, several open issues are left to WI phase.

2.2	RAN3

2.2.1	Agreements

Postpone decision of granularity of slice re-mapping to normative phase pending any progress on addressing solutions of scenarios 2,4.

Capture R3-211211, R3-211230, R3-211231, R3-211212, R3-211203, R3-211318 as agreed TPs in TR 38.832.

2.2.2	Remaining Open issues

Chair to report to RAN that down-selection of solutions is pending feedback from SA2, SA5

MCC to minute: (and Chair to report to RAN)

- common understanding at this time, that extending the RAN3 part of this SI would not impact the start of potential normative work in RAN2

- RAN3 proposes to extend the SI with one quarter in RAN3 and do down-selection during the extended SI. .5 TUs needed; whether to overload RAN3 or to take this .5 TU from another topic is up to RAN discussion (RAN3 Chairman input)

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN2#113-e

- R2-2100035	Reply LS on Cell Configuration within TA/RA to Support Allowed NSSAI (R3-207147; contact: Nokia)	RAN3

- R2-2100048	Response to restricting the rate per UE per network slice (R3-207230; contact: ZTE)	RAN3

- R2-2100050	Response to LS Reply on Enhancement of RAN Slicing (R3-207236; contact: CMCC, ZTE)	RAN3

- R2-2100128	Discussion on candidate solutions of slice-based cell (re)selection	Qualcomm Incorporated

- R2-2100129	Discussion on candidate solutions of slice-based RACH	Qualcomm Incorporated

- R2-2100249	5G RAN Slicing Framework During Cell Selection / Reselection Phases	MITRE Corporation

- R2-2100362	Different slice availability in registration area	Intel Corporation

- R2-2100363	Consideration of slice based RACH	Intel Corporation

- R2-2100424	Considerations on the solutions of slice based RACH configuration	Beijing Xiaomi Software Tech

- R2-2100489	Cell (re)selection based on preferred frequency(s) per slice	Beijing Xiaomi Software Tech

- R2-2100546	Discussion on slicing related reply LSs (R2-2008759 and R2-2010694)	Nokia, Nokia Shanghai Bell

- R2-2100547	Discussion on cell selection and reselection for slicing	Nokia, Nokia Shanghai Bell

- R2-2100599	RACH prioritisation for slices	Nokia, Nokia Shanghai Bell

- R2-2100646	Considerations on contents of slice related cell selection info	KDDI Corporation

- R2-2100660	Discussion on the awareness of intended slice for MT service	Spreadtrum Communications

- R2-2100661	Discussion on slice based cell (re)selection	Spreadtrum Communications

- R2-2100662	Consideration on slice based RACH configuration	Spreadtrum Communications

- R2-2100704	Remaining issues on slice-based (re)-selection	vivo

- R2-2100705	Remaining issues on RACH configuration	vivo

- R2-2100762	Discussion on slice based cell selection and reselection	China Telecommunications

- R2-2100766	Cell configuration within TA/RA to Support Allowed NSSAI	LG Electronics UK

- R2-2100767	Broadcast information for slice aware cell selection/cell reselection	LG Electronics UK

- R2-2100768	Further discussion on intended slices	LG Electronics UK

- R2-2100876	Discussion on slice based cell selection and re-selection	Apple

- R2-2100877	RAN slicing in shared network	Apple

- R2-2100878	Discussion on slice based RACH and cell barring	Apple

- R2-2100893	Discussion on SA2 LS	OPPO

- R2-2100894	Consideration on slice-specific cell (re)selection	OPPO

- R2-2100895	Consideration on slice-specific RACH	OPPO

- R2-2100927	Clarification for slice related cell selection info in SIB	Samsung Electronics

- R2-2100928	Slice related cell reselection info in RRCRelease	Samsung Electronics

- R2-2100929	Consideration on slice-specific separate RACH resources pool	Samsung Electronics

- R2-2100964	Slice based Cell Reselection under Network Control	CATT

- R2-2101061	Considerations on scenarios and solution space of RAN slicing enhancements	Lenovo, Motorola Mobility

- R2-2101062	Considerations on solutions for slice-specific RACH configuration	Lenovo, Motorola Mobility

- R2-2101194	Consideration on slice specific cell selection and reselection	ZTE corporation, Sanechips

- R2-2101195	Consideration on the slice specific RACH configuration	ZTE corporation, Sanechips

- R2-2101212	Access to an Intended Slice	Lenovo, Motorola Mobility

- R2-2101293	UE slice MBR enforcement in RAN	Ericsson

- R2-2101294	Network slice support in cells	Ericsson

- R2-2101295	TP: Solution 1 and 2 for fast access to slice	Ericsson

- R2-2101394	Slice-specific system information for cell selection and reselection	Google Inc.

- R2-2101405	RSRP Thresholds for RACH separation and prioritisation for numerous slice configurations	NEC Telecom MODUS Ltd.

- R2-2101487	Rel-15/16 Status of Cell Configuration on Network Slicing	Futurewei

- R2-2101488	DRAFT Reply LS on Cell Configuration within TA/RA to Support Allowed NSSAI	Futurewei

- R2-2101699	Slice based Cell (re)selection under network control	Huawei, HiSilicon

- R2-2101700	Discussion on the SA2 incoming LS on Cell Configuration within TA/RA to Support Allowed NSSAI	Huawei, HiSilicon

- R2-2101701	Slice based RACH configuration	Huawei, HiSilicon

- R2-2101800	Revised Work Plan for RAN Slicing	CMCC

- R2-2101801	Draft TR 38.832 v040	CMCC

- R2-2101802	Report of [Post112-e][253][RAN slicing] Prioritized solutions for RAN slicing	CMCC

- R2-2101803	Draft TP for TR 38.832 v040	CMCC

- R2-2101804	Discussion on SA2 LS, potential solutions and draft TP for slice-based cell (re)selection	CMCC

- R2-2101805	Solutions analysis and draft TP for slice-based RACH configuration	CMCC

- R2-2101933	Draft reply LS on Cell Configuration within TARA to Support Allowed NSSAI	ZTE corporation, Sanechips

- R2-2101973	Summary of [AT113-e][250][Slicing] LS replies to SA2 and RAN3 (NN)	Nokia

- R2-2101974	Summary of [AT113-e][251][Slicing] Conclusions on slice-based cell (re)selection (Huawei)	Huawei

- R2-2101975	Summary of [AT113-e][252][Slicing] Conclusions on slice-based RACH configuration (CMCC)	CMCC

- R2-2102008	Reply LS on Cell Configuration within TA/RA to Support Allowed NSSAI	RAN2

- R2-2102009	Reply LS on restricting the rate per UE per network slice	RAN2

- R2-2102231	Considerations on contents of slice related cell selection info	KDDI Corporation

- R2-2102059    	Draft TR 38.832 v050       CMCC   draft TR            Rel-17   38.832  0.5.0     FS_NR_slice

RAN3#111-e

- R3-210902	TR 38.832 v0.4.0 (CMCC, ZTE)

- R3-210903	Revised Work Plan for RAN Slicing (CMCC, ZTE)

- R3-210696	Potential Feedback to SA2 on key issue#7 (Nokia, Nokia Shanghai Bell)

- R3-210360	(TP for TR38.832) Evaluation of slicing solutions (Qualcomm Incorporated)

- R3-210505	Discussion on solutions grouping (Samsung)

- R3-210506	Discussion on solution evaluation (Samsung)

- R3-210524	TP for 38.823 – Evaluation of Slice re-mapping solutions (Ericsson)

- R3-210525	TP for 38.823 – structure of slice re-mapping solutions chapter (Ericsson)

- R3-210526	TP for 38.823 – Resolution of editor’s notes and clarification of CN solution. (Ericsson)

- R3-210538	Continuation of slicing solutions (Huawei)

- R3-210539	Evaluation of slicing solutions (Huawei)

- R3-210540	Conclusions of slice service continuity (Huawei)

- R3-210693	Evaluation of Solutions for Slice Resource Shortage (Scenario 1) (Nokia, Nokia Shanghai Bell)

- R3-210694	Evaluation of Solutions for Slice not supported at target (Scenario 2) (Nokia, Nokia Shanghai Bell)

- R3-210695	Evaluation of Slice Remapping Policy (Nokia, Nokia Shanghai Bell)

- R3-210774	Discussion on slice remapping scenarios (CATT)

- R3-210775	TP for slice remapping scenarios (CATT)

- R3-210850	Left issue of solutions (ZTE)

- R3-210851	Evaluation on solutions (ZTE)

- R3-210852	TP for TR38832 (ZTE)

- R3-210878	Discussion on ENs for Slice remapping (LG Electronics)

- R3-210879	(TP for 38.832) Text proposal to address ENs for Slice remapping (LG Electronics)

- R3-210904	Evaluation of solutions on service continuity for slicing (CMCC)

- R3-210905	Conclusion for service continuity on RAN slicing (CMCC)

- R3-210906	TP to 38.832 for solution evaluation and conclusion (CMCC)

- R3-211017	Summary of offline discussion on RAN slicing workplan and conclusion (CMCC)

- R3-211270	Summary of offline discussion on RAN slicing workplan and conclusion (CMCC)

- R3-211228	BL TR 38.832 v0.5.0 (CMCC, ZTE)

- R3-211018	Summary of offline discussion on RAN slicing TR cleanup (ZTE)

- R3-211211	TP for TR 38.832 Cleanup (ZTE)

- R3-211019	Summary of offline discussion on RAN slicing solutions and evaluations (Nokia, Nokia Shanghai Bell)

- R3-211230	TP for conclusion on scenarios (CMCC)

- R3-211195	TP for evaluations on solutions (Huawei)

- R3-211231	TP for evaluations on solutions (Huawei)

- R3-211212	TP for TR 38.832 for Scenario 1,3,5,6 Conclusions (ZTE)

- R3-211180	TP for solution for legacy UEs (Nokia, Nokia Shanghai Bell)

- R3-211232	TP for solution for legacy UEs (Nokia, Nokia Shanghai Bell)

- R3-211318	TP for solution for legacy UEs (Nokia, Nokia Shanghai Bell)

- R3-211203	TP for evaluation of scenarios 2 and 4 (Qualcomm Incorporated)

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template