3GPP TSG RAN meeting #91e										RP-210407

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 16% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

WP is updated to add RRM and Demod test cases as [1].

SIG

Message exceptions are added to test case 7.1.1.3.10 for handling Correct Handling of UL HARQ process / Multiple CORESETPoolIndex [2].

RF

For Full power transmission, test points and test procedure for MPR are defined, but test requirements are still FFS [10,16]. UTRA ACLR is almost finished [9,15].

For Low PAPR DMRS sequence, additional test point is added in EVM equalizer spectrum flatness test case [4, 12]. For SUL MPR/SEM/ACLR test cases, low PAPR DMRS testing is also added [5~8, 13,14]. For AMPR it’s identified no need for additional testing [3, 11.

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General documents

[1]	R5-210763	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.523-1 documents

[2]	R5-210880	Correction to MultipleCoreset test case	Lenovo, Motorola Mobility

38.521-1 documents

[3]	R5-210782	Update of A-MPR minimum requirements for Rel-16 DMRS	Huawei, HiSilicon

[4]	R5-211807	Adding test point for Rel-16 DMRS in EVM  equalizer spectrum flatness test case	Huawei, HiSilicon

[5]	R5-211915	Adding additional TP for half Pi BPSK DMRS to MPR test case for SUL	Huawei, HiSilicon

[6]	R5-210787	Adding additional TP for half Pi BPSK DMRS to SEM test case for SUL	Huawei, HiSilicon

[7]	R5-210788	Adding additional TP for half Pi BPSK DMRS to NR ACLR test case for SUL	Huawei, HiSilicon

[8]	R5-211808	Addition of new test case 6.4C.2.5 EVM equalizer spectrum flatness for half Pi BPSK DMRS for SUL	Huawei, HiSilicon

[9]	R5-210996	Addition of test case 6.5D.2_1.4.2, UTRA ACLR for UL MIMO (Rel-16 onward)	Ericsson

[10]	R5-211133	Addition of ULFPTx in MPR test case	Ericsson

38.905 documents

[11]	R5-211809	Adding TP analysis for Rel-16 DMRS in A-MPR test case	Huawei, HiSilicon

[12]	R5-211810	Update of TP analysis for EVM equalizer spectrum flatness for half Pi BPSK	Huawei, HiSilicon

[13]	R5-211811	Update of TP analysis for FR1 SUL test cases	Huawei, HiSilicon

[14]	R5-210791	Adding TP selection for 6.4C.2 Transmit modulation quality for SUL	Huawei, HiSilicon

[15]	R5-211018	TP analysis for test case 6.5D.2_1.4.2, UTRA ACLR for UL MIMO (Rel-16 onward)	Ericsson

[16]	R5-211134	TP analysis for ULFPTx in MPR test case	Ericsson

38.522 documents

[17]	R5-210792	Adding the test applicability of RF test cases for eMIMO	Huawei, HiSilicon

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template