3GPP TSG RAN Meeting #91-e	RP-210754

Electronic Meeting, March 22 - 26, 2021

Status Report to TSG

Agenda item:			13.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 7% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#90-e (the details can be found in R5-210099):

- 7% overall completeness achieved

- For RF, 46 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-210100	Checklist - NR_Rel-16_CA_DC for RAN5#89-e, CMCC, BV

[2]	R5-210099	WP - NR_Rel-16_CA_DC after RAN5#90-e, CMCC

TS 38.508-1 CRs

[1]	R5-211117	Update of 4.3.1.1.3.66.1 for test frequency of NR intra-band contiguous CA_n66B, ZTE Corporation.

[2]	R5-211121	Update of 4.3.1.3.2.1 for test frequencies for NR-DC configurations between FR1 and FR2, ZTE Corporation.

[3]	R5-211762	Update of 4.3.1.4.1 for test frequencies for EN-DC band combinations within FR1, ZTE Corporation.

[4]	R5-211763	Update of 4.3.1.5.1 for test frequencies for EN-DC band combinations including FR2, ZTE Corporation.

[5]	R5-211124	Update of 4.3.1.6.1.3 for test frequencies for EN-DC band combinations including FR1 and FR2, ZTE Corporation.

TS 38.508-2 CRs

[1]	R5-211904	Updating UE capability for Rel-16 NR inter-band CA configurations for band n1, DOCOMO Communications Lab.

[2]	R5-211449	Correction of Table A.4.3.2B.2.3.12-1, Google Inc.

TS 38.521-1 CRs

[1]	R5-211274	Updating 6.5A.3.2 for CA_n1A-n79A, DOCOMO Communications Lab.

[2]	R5-210169	Addition of TC 7.3A.0.3.2.4 RIB,c for four bands, CMCC

[3]	R5-210170	Update of TC 7.7A.3, CMCC

[4]	R5-211764	Update of 7.5A.3 Adjacent channel selectivity for 4DL CA, China Telecommunications

[5]	R5-210539	Introduction 4CA Reference Sensitivity test 7.3A.3, WE Certification Oy, DISH Network

[6]	R5-210540	Introduction 4CA Maximum Input Level  test 7.4A.3, WE Certification Oy, DISH Network

[7]	R5-210541	Introduction 4CA In-Band Blocking test 7.6A.2.3, WE Certification Oy, DISH Network

[8]	R5-211008	Update of CA_n1A-n78C into 3DL CA Refsense TC 7.3A.2, China Unicom

[9]	R5-211026	Update of CA_n1A-n78C into 3DL CA maximum input level TC 7.4A.2, China Unicom

[10]	R5-211765	Update of R16 CADC configurations into TS38.521-1 clause 5, China Unicom, Huawei, HiSilicon, NTT Docomo

[11]	R5-211249	Discussion paper to align DL CA Rx test cases, Dish Network

TS 38.521-3 CRs

[1]	R5-211766	Introduction of Rel-16 EN-DC configuration DC_7A_n3A to spurious emission test case 6.5B.3.3.2, Nokia, Nokia Shanghai Bell, Ericsson

[2]	R5-211767	Introduction of Rel-16 EN-DC configuration DC_8A_n3A to spurious emission test case 6.5B.3.3.2, Nokia, Nokia Shanghai Bell, Ericsson

[3]	R5-211768	Introduction of Rel-16 EN-DC configuration DC_20A_n1A to spurious emission test case 6.5B.3.3.2, Nokia, Nokia Shanghai Bell, Ericsson

[4]	R5-210943	Adding delta TIB and delta RIB for DC_2-7-7-66_n78, Huawei, HiSilicon

[5]	R5-211769	Update for 6.5B.3.3.2 Spurious emission band UE co-existence_Rel16, Qualcomm Korea

[6]	R5-211770	Adding Delta TIB,c for DC_1A-28A_n3A, DC_7A-20A_n1A and DC_7A-28A_n3A to clause 6.2B.4.2.3.3, Ericsson

[7]	R5-211771	Introduction of DC_7A_n3A to reference sensitivity test, Nokia, Nokia Shanghai Bell

[8]	R5-211772	Introduction of DC_8A_n1A and DC_8A_n3A to reference sensitivity test, Nokia, Nokia Shanghai Bell

[9]	R5-210093	Introduction of DC_7A-20A_n3A to reference sensitivity test, Nokia, Nokia Shanghai Bell

[10]	R5-211773	Adding Inter-band EN-DC combination within FR1, KDDI Corporation

[11]	R5-211905	Introduction of DC_1A-28A_n3A to reference sensitivity test, Ericsson

[12]	R5-211240	Introduction of DC_7A-20A_n1A to reference sensitivity test, Ericsson

[13]	R5-211241	Introduction of DC_7A-28A_n3A to reference sensitivity test, Ericsson

[14]	R5-211005	Update to EN-DC R16 Configuration information in clause 5, Bureau Veritas, Ericsson

[15]	R5-211020	Adding EN-DC configurations DC_1A-28A_n3A and DC_7A-28A_n3A to clause 5.5B.4.2, Ericsson

[16]	R5-211125	Update of 5.3B for UE channel bandwidth for EN-DC, ZTE Corporation

TS 38.905 CRs

[1]	R5-211774	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_7A_n3A, Nokia, Nokia Shanghai Bell, Ericsson

[2]	R5-211775	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_8A_n3A, Nokia, Nokia Shanghai Bell, Ericsson

[3]	R5-211776	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_20A_n1A, Nokia, Nokia Shanghai Bell, Ericsson

[4]	R5-211777	Spur emission TP analysis R16 DC_2A_n41A, Qualcomm Korea

[5]	R5-210963	Spur emission TP analysis R16 DC_5A_n2A, Qualcomm Korea

[6]	R5-211778	Spur emission TP analysis R16 DC_13A_n2A, Qualcomm Korea

[7]	R5-211779	Spur emission TP analysis R16 DC_48A_n5A, Qualcomm Korea, Ericsson

[8]	R5-211780	Spur emission TP analysis R16 DC_48A_n66A, Qualcomm Korea

[9]	R5-211781	Spur emission TP analysis R16 DC_66A_n41A, Qualcomm Korea, Ericsson

[10]	R5-211906	Reference sensitivity TP analysis for DC_1A-28A_n3A, Ericsson

[11]	R5-211907	Reference sensitivity analysis for DC_3A-7A_n1A, Ericsson

[12]	R5-211908	Reference sensitivity TP analysis for DC_7A-20A_n1A, Ericsson

[13]	R5-211909	Reference sensitivity TP analysis for DC_7A-28A_n3A, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template