3GPP TSG RAN Meeting #92-e								   RP-211381

Electronic Meeting, June 14 – 18, 2021

## Status Report to TSG

Agenda item: 9.8.5.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_Simult_RxTx |  |  |  |  |
| Unique ID | 911018 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210890 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 30% | Performance Part: 30% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#98-bis-e

- Simultaneous Rx/Tx capability for LTE CA band combination can be applied for the corresponding inter-band NR CA band combination.

- Simultaneous Rx/Tx capability should be discussed case by case for the FR1+FR1 TDD-TDD CA band combination.

- The general criteria can be documented in TR. Whether it can be captured in TS is FFS.

RAN4#99-e

- Same simultaneous Rx/Tx capability can be applied for the corresponding band combination among NR CA, NR DC and NR EN-DC.

- Simultaneous Rx/Tx capability shall be mandatory if FR1 FDD band (<4GHz) is aggregated with FR2 TDD bands

- CA capability signaling should be able to indicate support of simultaneous Rx-Tx for all band pairs within a higher order CA combination.

- Simultaneous Rx/Tx capability applies across cell-groups in NR-DC

#### 2.1.2	Remaining Open issues

Principles for applicability of simultaneous Rx/Tx capability

- Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination

  - Option 1: Mandatory support by default unless the specific problem is identified when specifying the specific combinations in the basket WID. To make sure the potential problem will not be missed check, case-by-case study can be applied if the frequency separation between the FDD band and the TDD band of the combination is smaller than a threshold or the frequencies are multiples of each other (IM/harmonics products from a band fall in the other band). Otherwise, the mandatory simultaneous Rx/Tx capability is applied without additional discussion.

  - Option 2: Mandatory support. MSD requirements shall be defined for the combinations which have REFSENS degradation caused by IMD or harmonics

  - Option 3: use MSD value or the harmonic / IMD order as the condition to choose band combinations for further discussion of the simultaneous RxTx

  - Option 4: Discuss whether or not CA operation is workable in the case of simultaneous Rx/Tx capability is not supported for FR1+FR1 FDD-TDD CA band combination.

- Simultaneous Rx/Tx capability for FR1+FR2 TDD-TDD band combination

  - Further discuss if mandatory support is acceptable with limitation that FR1 with the existing frequency range, i.e. 410 MHz – 7125 MHz.

- Simultaneous Rx/Tx capability for FR2+FR2 TDD-TDD band combination

  - Option 1: discuss whether or not simultaneous Rx/Tx is feasible for this scenario

  - Option 2: study case by case

Identification of simultaneous Rx/Tx capability for case by case band combinations

- To be further studied upon requests by companies for specific band combinations

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2107311 TR skeleton for TR38.xxx Simultaneous RxTx band combinations, Huawei, HiSilicon

[2] R4-2105377 WF on Simultaneous RxTx, Huawei, HiSilicon

RAN4#99-e

[3] R4-2107841 WF on applicability and rules for simultaneous RxTx, Huawei, HiSilicon

[4] R4-2107842 WF on release independent for simultaneous RxTx, CHTTL, Huawei

[5] R4-2107843 WF on simultaneous RxTx for the inter-band combinations having more than two bands, Qualcomm

[6] R4-2108007 WF on simultaneous Rx/Tx for synchronous/asynchronous NR-DC, Apple

[7] R4-2111452 draft reply LS on simultaneous RxTx capability, Huawei, HiSilicon

[8] R4-2108003 Draft Reply LS on simultaneous RxTx capability, Qualcomm

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template