## Slide 1: Moderator's summary for discussion on [94e-05-R18-SLEvo]
Moderator (OPPO)
3GPP TSG-RAN Meeting #94-e
Electronic Meeting, December 6-17, 2021
Agenda Item: 8A.1
RP-213531

## Slide 2: Proposals
Proposal 1: Based on the objectives in RP-213634, it is proposed to endorse the following work plan structure (modified staggered approach) or directly endorsed the set of objectives in RP-213634.
  Objective 2 (SL-U) and objective 4 (co-channel coexistence) to start from the beginning of Rel-18
  Objective 1 (SL-CA) starts when objective 4 (co-channel coexistence) is completed
  Objective 3 (SL beam management in FR2) starts after RAN#98 (study only)
Proposal 2: Based on the objectives in RP-213634, it is further proposed to continue email discussion on the following remaining issues.
  Objective 2 (SL-U)
    Wording refinement on reusing the existing NR sidelink and NR-U channel structure
  Objective 4 (co-channel coexistence)
    Whether or not the necessity of specification support should be checked by RAN#98
  Whether or not a new TR is needed to capture evaluation methodology updates for objectives 3 and 4