## Slide 1: Moderator’s summary for discussion [95e-23-R18-MUSIM-RAN4]
RAN4 Vice-Chair (Intel)
3GPP TSG-RAN Meeting #95-e
Electronic Meeting, 17 – 23 March 2022
Agenda Item: 9.3.2.3
RP-220883

## Slide 2: Summary (1)
Proposal #1: Specify RRM requirements for Rel-17 MUSIM gaps in Rel-18 MUSIM WI
Proposal #2: Endorse the following RAN4 work objectives for RRM requirements for Rel-17 MUSIM gaps
  Core part
    Define RRM requirements for Rel-17 MUSIM gaps [RAN4, RAN2]
      The following MUSIM gap requirements are considered
        Measurements in Network A
        Measurements in Network B in RRC idle/inactive
        Note: it is up to RAN4 decision whether to define requirements for Network B.
      Identify and specify, if needed, solutions for MUSIM gap collision handling for the following cases [RAN4, RAN2]
        Case 1: Collisions between MUSIM gap and legacy measurement gap (i.e., Rel-15 to Rel-17 measurement gaps)
        Case 2: Collisions between MUSIM gap and SMTC
        Case 3: Collisions between different MUSIM gaps
        Note: RAN2 work can be triggered by RAN4 LS only, if needed
      Identify impacts on L1 measurements, RLM/BFD and L3 measurements and specify corresponding UE requirements, if necessary, when MUSIM gap(s) are configured, for the following scenarios [RAN4]
        Only MUSIM gap(s) are configured
        MUSIM gap(s) and legacy measurement gap are configured
      Note 1: Other requirements are not precluded
      Note 2: requirements are applicable to MUSIM gaps defined in Rel-17 MUSIM WI (LTE_NR_MUSIM)
  Performance part
    Specify necessary test cases for MUSIM gap RRM requirements [RAN4]

## Slide 3: Summary (2)
Proposal #3: Endorse the following RAN4 work plan for RRM requirements for Rel-17 MUSIM gaps
  RAN4 Core part start/completion: from 3Q 2022 till 4Q 2023 (i.e., RAN #102)
  RAN4 Perf part start/completion: from 4Q 2023 till 2Q 2024 (i.e., RAN #104)
  RAN4 TU allocation