3GPP TSG RAN meeting #96e										RP-22xxxx

Budapest, June 6-9, 2022

## Status Report to TSG

Agenda item:			9.5.2.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_4BLTE_1BNR_5DL2UL |  |  |  |  |
| Unique ID | 881001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220322 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 06/2022 | Performance part: 06/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Johannes Hejselbaek |
|  | Company | Nokia |
|  | Email | johannes.hejselbaek@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

#### 2.4.2	Remaining Open issues

Additional notes and status of individual combinations is captured in the band combination table included in the revised WID.

The unfinished requested band combinations listed in the WID will be shifted to a Rel-18 WI as per RAN/RAN4 agreement and this Rel-17 WI can be closed. This is the reason completion level is declared 100% even with non-completed requests listed in the WID.

## 4.	References

RAN#96e:

RP-221072	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-221073	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-221074	TR 37.717-41-11 v2.0.0, Nokia

RAN4#103-e:

R4-2209919		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2209921	Big CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2209920	draft TR 37.717-41-11 v1.1.0, Nokia

RAN#95e:

RP-220321	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-220322	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-220323	draft TR 37.717-41-11 v1.0.0, Nokia

RAN4#102-e:

R4-2205547		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2205551	Big CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2205549	draft TR 37.717-41-11 v0.7.0, Nokia

RAN4#101bis-e:

R4-2205548	draft TR 37.717-41-11 v0.8.0, Nokia

RAN#94e:

RP-213250	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-213251	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#101e:

R4-2118610		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2118611	Big CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2118609	draft TR 37.717-41-11 v0.7.0, Nokia

RAN#93e:

RP-211820	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-211821	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#100e:

R4-2113684		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2113685	Big CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2113683	draft TR 37.717-41-11 v0.6.0, Nokia

RAN#92e:

RP-211318	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-211319	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#99e:

R4-2110658		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2110683	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2110715	draft TR 37.717-41-11 v0.5.0, Nokia

RAN4#98bis-e:

R4-2107188	draft TR 37.717-41-11 v0.4.0, Nokia

RAN#91e:

RP-210484	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-210766	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#98e:

R4-2101924		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2101925	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2101926	draft TR 37.717-41-11 v0.3.0, Nokia

RAN#90e:

RP-202589 	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-202590 	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#97e:

R4-2015214 		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2015215	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2015216	draft TR 37.717-41-11 v0.2.0, Nokia

RAN#89e:

RP-201482 	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-201483 	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#96e:

R4-2010397 		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2010400	draft TR 37.717-41-11 v0.1.0, Nokia

R4-2010398	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia