3GPP TSG RAN meeting #97-e									RP-222019

e-meeting, Sept 12 - 16th, 2022								revised RP-221746

## Status Report to TSG

Title:			Status report for WI NR NTN (Non-Terrestrial Networks) enhancements; rapporteur: Thales

Agenda item:			9.3.2.7

| WI / SI Name | Rel-18 NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR-NTN-enh |  |  |  |  |
| Unique ID | 941006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221819 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 10% RAN1: 20% RAN2: 10% RAN3: 10% RAN4: 0% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#110, August 22 - 26th 2022, Toulouse/France

[General]

- “9.12.1	Coverage enhancement for NR NTN

Conclusion

For Rel-18 coverage enhancement in NTN, NLOS environment is deprioritized.

Agreement

For NR-NTN coverage enhancement, RAN1 concludes that coverage enhancements specifically for GEO and MEO are de-prioritized in Rel-18.

- Potential enhancements for LEO can also apply to GEO and MEO

Agreement

For NR-NTN coverage enhancement in Rel-18, link budget of parameter set-1 for LEO-1200 operating at LOS is considered as the target to evaluate whether each channel/signal with the existing specification needs to be enhanced or not. The targeted performances are used to evaluate the following services:

- VoIP using AMR 4.75 kbps.

- Low data rate of 3 kbps.

- Potential enhancements for deployments with parameter set-1 can also apply for deployments for parameter set-2

Observation

For PUCCH format 1 with parameter set-1 for LEO-1200 operating at LOS,

- Five sources observed that the existing specification can meet the performance requirement

Conclusion

RAN1 concluded that enhancement is unnecessary for PUCCH format 1 with parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain.

Observation

For PUCCH format 3 with parameter set-1 for LEO-1200 operating at LOS,

- Six sources observed that the existing specification can meet the performance requirement

- One source observed that the existing specification cannot meet the performance requirement with at least 0.6 dB gap

Conclusion

RAN1 concluded that enhancement is unnecessary for PUCCH format 3 with parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain.

Observation

For PUCCH for Msg4 HARQ-ACK with parameter set-1 for LEO-1200 operating at LOS,

- One source observed that the existing specification can meet the performance requirement

- Three sources observed that the existing specification cannot meet the performance requirement with a gap of 1.8 to 6 dB.

Conclusion

RAN1 concluded that PUCCH for Msg4 HARQ-ACK should be enhanced to meet the coverage requirements for parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain.

Observation

For PUSCH for low data rate of 3 kbps with parameter set-1 for LEO-1200 operating at LOS,

- Eight sources observed that the existing specification can meet the performance requirement

Conclusion

RAN1 concluded that enhancement is unnecessary for PUSCH for low data rate of 3 kbps with parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain.

Observation

For PRACH format 0 with parameter set-1 for LEO-1200 operating at LOS,

- One source observed that the existing specification can meet the performance requirement

- Eight sources observed that the existing specification cannot meet the performance requirement with a gap of 0.3 to 5.3 dB

For PRACH format 2 with parameter set-1 for LEO-1200 operating at LOS,

- Ten sources observed that the existing specification can meet the performance requirement

- Two sources observed that the existing specification cannot meet the performance requirement with a gap of 1.9 to 8.8 dB

For PRACH format B4 with parameter set-1 for LEO-1200 operating at LOS,

- Ten sources observed that the existing specification cannot meet the performance requirement with a gap of 1.2 to 11.9 dB

Note: for the observations above, some sources used 1 Rx antenna and some sources used 2 Rx antennas at the satellite.

Observation

For PUSCH for VoIP with parameter set-1 for LEO-1200 operating at LOS,

- Six sources observed that the existing specification can meet the performance requirement with a margin of 0 to 1.7 dB

  - One company simulated by using 20 repetitions without DMRS bundling

  - Four companies simulated by using 20 repetitions with DMRS bundling

  - One company simulated by using 32 repetitions with DMRS bundling

    - Note: this is the only result using frame combining by application layer

- Nine sources observed that the existing specification cannot meet the performance requirement with a gap of 0.3 to 8.6 dB

  - Eight companies simulated by using 20 repetitions without DMRS bundling

  - Seven companies simulated without frequency hopping

  - One company simulated by using 16 repetitions with DMRS bundling

Note: for the observations above, some sources used 1 Rx antenna and some sources used 2 Rx antennas at the satellite.

Observation

RAN1 concluded that enhancement for PUSCH for VoIP may be needed to meet the coverage requirements for parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain, when DMRS bundling is not applied.

Observation

For Msg3 PUSCH with parameter set-1 for LEO-1200 operating at LOS,

- Eight sources observed that the existing specification can meet the performance requirement

- One source observed that the existing specification cannot meet the performance requirement with a gap of 1.5 dB.

Conclusion

RAN1 concluded that enhancement is unnecessary for Msg3 PUSCH with parameter set-1 for LEO-1200 operating at LOS, assuming -5dBi UE antenna gain.

- “Network verified UE location for NR NTN ”

Agreement

The following 3GPP defined RAT dependent positioning methods shall be considered as starting point for the study on Network verified UE location in case of NGSO based NTN deployment:

- Multi-RTT

- DL/UL-TDOA

Note-1: Other methods (e.g. AoA based) are not precluded

Note-2: RAT independent positioning methods are not under the scope of the study

Agreement

For evaluating positioning performance in NTN, the following metrics apply.

- Horizontal accuracy:

- Horizontal accuracy is the difference between a calculated horizontal position by the network and the actual horizontal position of a UE (for evaluation purposes)

- At least CDFs of horizontal positioning errors are used as a performance metrics in NR positioning evaluations

- At least the following percentiles of positioning error is analyzed 50%, 67%, 80%, 90%, 95%

Agreement:

The following parameters are assumed for the evaluation of RAT dependent positioning methods study in NTN:

| Parameter | Description/Value |
| --- | --- |
| Scenarios | Rural, LOS |
| Satellite Orbit | 600km, optional: 1200km |
| Satellite parameters | Reuse Set-1satellite parameters as in table 6.1.1.1-1/2 of TR38.821 |
| Channel model/ Delay spread | Based on section 6.7.2 of TR 38.811 |
| FR/Carrier frequency | FR1: 2GHz, S-band (n256). Optional: FR2 |
| BW | To be reported by companies |
| Subcarrier spacing, kHz | 15 for FR1, optional: 120 kHz for FR2 |
| Number of satellite in view | 1 for single satellite case, |
| Orbit inclination | To be reported by companies |
| UE type | Handheld terminal, Optional: VSAT |
| UE related parameters | Handheld UE characteristics as in Table 6.1.1.1-3 of TR38.821 with update of polarization, Tx/Rx antenna gain, and antenna type and configuration as agreed under AI 9.12.1 |
| Positioning signals (Note 1) | To be reported |
| Reference Signal Physical Structure and Resource Allocation (RE pattern) | To be reported |
| RS type of sequence/number of ports | To be reported |
| Number of symbols used per occasion | To be reported |
| number of occasions used per positioning estimate | To be reported |
| Time window for measurement collection | To be reported |
| Interference modelling (ideal muting, or other) | To be reported |
| Reference Signal Transmission Bandwidth | To be reported |
| Reference point for timing measurement | Satellite |
| Description of positioning technique / applied positioning algorithm | To be reported |
| UE speed | 3km/h |
| Maximum timing measurement error | To be reported |
| Performance metrics | Horizontal accuracy (UE 2D position accuracy) |
| Additional notes, if any | Note 1: Time-related measurements can be performed via other downlink and uplink signals than PRS and SRS Note 2: The corresponding link budget should also be reported and the verification procedure should be done within the restriction of minimum elevation angle for service, e.g., 30 degree for LEO |

Agreed LS out

- -

Documents agreed

- -

Email discussions

- R1-2208268	Summary #5 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207631	FL Summary #2: Network verified UE location for NR NTN	THALES

- [Post-110-R18- NTN] Email discussion on evaluation methodology for network-verified UE location

#### 2.1.2	Remaining Open issues

Coverage enhancements

It is still open issue whether satellite transmission power reduction may be considered and thereby whether enhancement are needed for downlink channels and signals

Network verified UE location

- Study and evaluate, if needed, solutions for network to verify UE reported location information

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#119-e, August 17 - 26th 2022, e-meeting

a) Coverage enhancements

Agreements:

1.	RAN2 understands that, based on the WID, only solutions that address the NTN specific characteristics (e.g. related to propagation delays, coverage loss, satellite movement) should be considered. But the identified solutions could then also be applicable to other cases (TN networks). In any case this will be discussed case by case (this understanding is not meant to change the WID description)

b) Network verified UE location

Agreements:

1.	The UE location information is considered verified if the reported GNSS position is consistent with the network based assessment to within 5-10 km (similar to terrestrial network macro cell size) (it is assumed that there is no RAN2 spec impact due to this)

2.	RAN2 should consider, as starting point, the re-use of the LCS framework of the LMF network for the network verification procedure. Send an LS to SA2 indicating RAN2 assumption on this

3.	The network verification of the UE reported location may combine one or several 3GPP defined RAT dependent positioning methods (e.g. Multi RTT, DL/UL-TDOA, DL-AoA, NR E-CID, etc.).

c) Mobility enhancements

Agreements:

1.	RAN2 to work on a solution so that measurements for TN’s coverage are performed only when relevant (FFS what relevant means).

2.	RAN2 to work on assistance information that can be provided to NTN UEs for the above.

3.	Cell reselection enhancements (for both NTN-NTN and NTN-TN mobility) are considered for both Earth-moving and (quasi-)Earth-fixed scenarios, at least via the use of system information for broadcasting necessary parameters (dedicated signalling is not precluded). FFS whether the same or different solutions are used for Earth-moving and (quasi-)Earth-fixed scenarios

LS out

- R2-2208779	LS on LCS framework for NW verified UE location	(Contact: THALES)

Email discussions

- [AT119-e][120][NR-NTN] LS to SA2 (Thales)

- [POST119-e][108][NR-NTN] NW verified UE location (Thales)

#### 2.2.2	Remaining Open issues

a) Coverage enhancements

- Evaluate the coverage performance and identify the candidate physical radio channels that have coverage issues specific to NTN with following target services taking into account the studies in TR38.830 where appropriate, as well as general coverage enhancement techniques specified in Rel-18

  - VoIP and low-data rate services for commercial handset terminals

b) Network verified UE location

- Study and evaluate, if needed, solutions for network to verify UE reported location information

c) NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#117-e, August 15 - 24th 2022, e-meeting

Mobility enhancements

Agreements

- In Rel-18, mobility enhancement based on NG and Xn can be discussed in WI based on technical issues to be solved

- Enhancements for the support of CHO over NG for NTN-NTN hand-over should be discussed in this WI.

- Time based CHO should be supported

- The target gNB is able to uniquely identify the target cell based on the target cell information received from the source gNB.

- Start time, duration are added in the signaling of time-based CHO.

- The exchange of NTN Cell Coverage Stop Time between gNBs may be further discussed in future RAN3 meetings.

Documents agreed

- -

Email discussions

- R3-225076 NTN1_Mobility (Thales)

Network verified UE location

Agreements

- The verification is performed in the CN.

- If the reported UE location is not correct, the CN will take necessary action and Rel-17 behavior can be kept as baseline. FFS on new cause value.

- RAN3 wait for RAN1/2 progress on the specific position method to be used for verification.

Documents agreed

- -

Email discussions

- R3-225024 NTN2_UELocation (Nokia)

#### 2.3.2	Remaining Open issues

a) Network verified UE location

- Study and evaluate, if needed, solutions for network to verify UE reported location information

b) NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

To be further discussed as part of mobility enhancements

- Uu Cell ID can be used in NG and Xn hand-over procedures, the usage of this IE needs to be further clarified.

- Served Cell Information and Neighbour Information IEs in both XN Setup procedure and Configuration Update procedure shall allow multiple TACs for NTN cells.

- the details of Time based CHO are FFS

- Uu Cell ID in hand-over signaling and/or Rel-17 defined mapped cell ID configuration via OAM

- Signaling multiple TACs for NTN cells at Xn setup and configuration update: to be continued...

## 2.4	RAN4

#### 2.4.1	Agreements

- RAN4#104-e, August 15 - 26th 2022, e-meeting

No activity

#### 2.4.2	Remaining Open issues

NR-NTN deployment in above 10 GHz

- Study and identify NTN example band: Analysis of regulations and adjacent channel co-existence scenarios.

- Specify Rx/Tx requirements for satellite access node and different VSAT UE class (not only 60 cm aperture) as appropriate for the identified example band

- Identify values for physical layer parameters chosen from the existing FR1 and FR2 sets.

Coverage enhancements

- Evaluate the coverage performance and identify the candidate physical radio channels that have coverage issues specific to NTN with following target services taking into account the studies in TR38.830 where appropriate, as well as general coverage enhancement techniques specified in Rel-18

  - VoIP and low-data rate services for commercial handset terminals

NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Aspects related to Network verified UE location

## 4.	References

## 4.1	RAN1

- RAN1#110, August 22 - 26th 2022, Toulouse/France

Submitted TDOCs:

- R1-2208150	other	Session notes for 9.12 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2205829	Work Plan	Work plan for NR NTN enhancements in Rel-18	THALES

- R1-2206418	discussion	Discussion on UL time and frequency synchronization enhancement for NTN	BUPT

- R1-2206223	discussion	Discussion on UL time and frequency synchronization enhancement for NTN	BUPT

- R1-2206236	discussion	Discussion on coverage enhancements aspects for NR NTN	NEC

- R1-2206423	discussion	Evaluation results for NTN coverage enhancement	Panasonic

- R1-2206310	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2206386	discussion	Discussion on coverage enhancement for NR NTN	CATT

- R1-2205826	discussion	Discussion on NR NTN coverage enhancement	THALES

- R1-2205856	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2205832	discussion	Coverage Enhancement for NTN	Lockheed Martin

- R1-2206137	discussion	Coverage enhancement for NR NTN	MediaTek Inc.

- R1-2206063	discussion	Discussions on coverage enhancement for NR NTN	vivo

- R1-2206020	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2206012	discussion	Coverage enhancement for NR NTN	NTPU

- R1-2206133	discussion	Considerations on improving NR NTN Coverage	Sony

- R1-2206630	discussion	Discussion on coverage enhancement for NR-NTN	Xiaomi

- R1-2206009	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2206848	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2206859	discussion	On NTN coverage enhancement	ITL

- R1-2208268	discussion	Summary #5 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2208269	discussion	Summary #6 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207808	discussion	Summary #1 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207809	discussion	Summary #2 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207810	discussion	Summary #3 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207811	discussion	Summary #4 on 9.12.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2207762	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2206961	discussion	Coverage enhancement for NR NTN	ETRI

- R1-2207556	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2207428	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2207358	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2207294	discussion	Discussion on coverage enhancement for NR NTN	Lenovo

- R1-2207372	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2207353	discussion	Performance Evaluation on Coverage Enhancement for NR NTN	Apple

- R1-2207140	discussion	Evaluation of coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2207255	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2207256	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2207141	discussion	Network verified UE positioning for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2207354	discussion	On Network Verified UE Location	Apple

- R1-2207359	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- R1-2207429	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2207628	discussion	FL Summary #1: Network verified UE location for NR NTN	Moderator (THALES)

- R1-2207630	discussion	FL Summary #3: Network verified UE location for NR NTN	Moderator (THALES)

- R1-2207631	discussion	FL Summary #4: Network verified UE location for NR NTN	Moderator (THALES)

- R1-2207682	discussion	On network verified UE location in NR NTN	Ericsson

- R1-2206962	discussion	Discussion on network verified UE location for NTN	ETRI

- R1-2207629	discussion	FL Summary #2: Network verified UE location for NR NTN	Moderator (THALES)

- R1-2206849	discussion	Network verified UE location for NR NTN	Samsung

- R1-2206503	discussion	On NTN NW verified UE location	Lenovo

- R1-2206631	discussion	Discussion on the network verified location for NTN	Xiaomi

- R1-2206134	discussion	Network verified UE location for NR NTN	Sony

- R1-2206021	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2206064	discussion	Discussions on Network verified UE location for NR NTN	vivo

- R1-2206138	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2205859	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2205827	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2206387	discussion	Considerations on network verified UE location for NR NTN	CATT

- R1-2206311	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2206424	discussion	Discussion on network verified UE location for NTN	Panasonic

- RAN2#119-e, August 17 - 26th 2022, e-meeting

Submitted TDOCs:

- R2-2207096	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R2-2207346	discussion	Protocol overhead reduction for coverage enhancements	Qualcomm Incorporated

- R2-2207713	discussion	Potential issues for Msg3 repetition in NTN	Lenovo

- R2-2207633	discussion	Discussion on RAN overhead reduction for VoNR support in NR NTN	vivo

- R2-2208567	discussion	On Coverage Enhancements for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2208586	discussion	Discussion on coverage enhancement for NR NTN	Xiaomi

- R2-2208612	discussion	Discussion on RAN protocol overhead reduction	Huawei, HiSilicon

- R2-2208375	discussion	Analysis on NTN Coverage Enhancement	CATT

- R2-2208323	discussion	Discussion on the coverage enhancement in NTN	LG Electronics Inc.

- R2-2208276	discussion	Blind Msg3 retransmission in Rel-18 NTN	InterDigital

- R2-2208376	discussion	Discussion on UE Location Verification	CATT

- R2-2208328	discussion	Discussion on Network Verified UE Location	NTT DOCOMO INC.

- R2-2208444	discussion	Consideration on UE Location Verification via Network	CMCC

- R2-2208546	discussion	Consideration on NW verified UE location	ZTE Corporation, Sanechips

- R2-2208674	discussion	R18 NR NTN Network verified UE location	Ericsson

- R2-2207634	discussion	Discussion on NW verification of UE location in Rel-18 NR NTN	vivo

- R2-2207645	discussion	Discussion of Network verified UE location in NTN	China Telecom

- R2-2207675	discussion	Discussion on UE location verify procedure	Spreadtrum Communications

- R2-2207779	discussion	Network Verified UE Location	Samsung R&D Institute UK

- R2-2207482	discussion	Discussion on the network verfied UE location	Huawei, HiSilicon

- R2-2207444	discussion	Consideration on NTN Network Verified UE Location	Apple

- R2-2207866	discussion	On NTN NW verified UE location aspects	Lenovo

- R2-2207915	discussion	Discussion on network verified UE location	Xiaomi

- R2-2208022	discussion	UE location verification in NTN	Deutsche Telekom, Huawei, HiSilicon

- R2-2207326	discussion	Considerations on NW-verified UE location	Nokia, Nokia Shanghai Bell

- R2-2207302	discussion	On Network Verified UE Location in NR-NTN	MediaTek Inc.

- R2-2207296	discussion	Assumptions on Network verified location	NEC Telecom MODUS Ltd.

- R2-2207274	discussion	Discussion on network verified UE location	Intel Corporation

- R2-2207074	discussion	Discussion on network verified UE location	OPPO

- R2-2207098	discussion	Network verified UE location aspects	THALES

- R2-2207062	discussion	Discussion on mobility enhancements for idle and inactive UEs	OPPO

- R2-2207048	discussion	Discussion on mobility enhancements in Rel-18 NTN	New H3C Technologies Co., Ltd.

- R2-2207073	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2207195	discussion	Discussion on NTN-TN and NTN-NTN mobility	NTT DOCOMO, INC.

- R2-2207022	discussion	Discussion on assistance information of cell reselection for NTN-TN mobility	ITRI

- R2-2207272	discussion	Discussion on NTN handover enhancements	Intel Corporation

- R2-2207273	discussion	Discussion on NTN cell reselection enhancements	Intel Corporation

- R2-2207244	discussion	NTN mobility enhancements in connected mode	Samsung Research America

- R2-2207245	discussion	NTN cell reselection enhancements	Samsung Research America

- R2-2207297	discussion	NTN-NTN handover enhancement for RRC_CONNECTED UEs	NEC Telecom MODUS Ltd.

- R2-2207298	discussion	Solutions to reduce UE power consumption for NTN to TN mobility in Idle or Inactive mode	NEC Telecom MODUS Ltd.

- R2-2207303	discussion	Improving Cell Reselection in NR-NTN	MediaTek Inc.

- R2-2207304	discussion	Handover Enhancement in LEO NTN with Earth-moving Cells	MediaTek Inc.

- R2-2207327	discussion	On NTN-NTN and TN-NTN mobility in Rel-18	Nokia, Nokia Shanghai Bell

- R2-2207347	discussion	Signaling and congestion reduction in satellite switch	Qualcomm Incorporated

- R2-2207348	discussion	IDLE mode TN-NTN mobility enhancement	Qualcomm Incorporated

- R2-2207986	discussion	Discussion on target cell's timing for intra-satellite and inter-satellite handover under users of non-uniform spatio -temporal distribution	BUPT

- R2-2207916	discussion	Discussion on mobility and service continuity enhancements	Xiaomi

- R2-2207894	discussion	Network-driven NTN-NTN Mobility Considerations	Lockheed Martin

- R2-2207892	discussion	Discussion on handover for NTN	BUPT

- R2-2208147	discussion	Discussion on ephemeris usage for NR NTN	TURKCELL

- R2-2207445	discussion	NTN-NTN Mobility Enhancement	Apple

- R2-2207446	discussion	NTN-TN Mobility Enhancement	Apple

- R2-2207499	discussion	Discussion on NTN mobility enhancements	Huawei, HiSilicon

- R2-2207834	discussion	NTN-TN mobility enhancements	Sony

- R2-2207835	discussion	Signaling overhead reduction during NTN-NTN HOs	Sony

- R2-2207676	discussion	Some enhancements in NTN Handover	Spreadtrum Communications

- R2-2207646	discussion	Discussion of NTN-TN mobility	China Telecom

- R2-2207650	discussion	Discussion on NTN mobility and service continuity enhancements	Transsion Holdings

- R2-2207635	discussion	Discussion on mobility and service continuity enhancement	vivo

- R2-2207714	discussion	Issue analysis for service continuity in TN-NTN and NTN-NTN scenarios	Lenovo

- R2-2207732	discussion	Discussion on handover for NTN	BUPT

- R2-2207767	discussion	Discussion on NTN-TN mobility and NTN-NTN mobility	ITL

- R2-2208670	discussion	R18 NR NTN Mobility enhancements	Ericsson

- R2-2208671	discussion	R18 NR NTN Idle mode Mobility enhancements	Ericsson

- R2-2208641	discussion	Discussion on ephemeris usage for NR NTN	TURKCELL

- R2-2208424	discussion	Discussion on cell reselection enhancements	CMCC

- R2-2208425	discussion	Discussion on mobility enhancements for connected mode	CMCC

- R2-2208377	discussion	Discussion on NTN Mobility Enhancements	CATT

- R2-2208277	discussion	RRC Idle/Inactive measurement, mobility, and service continuity	InterDigital

- R2-2208278	discussion	RRC Connected measurement, mobility, and service continuity	InterDigital

- R2-2208280	discussion	Discussion on cell reselection enhancement for NTN	LG Electronics France

- R2-2208282	discussion	Reducing UE power consumption in idle inactive mode	LG Electronics France

- R2-2208332	discussion	Cell reselection enhancements in NTN-NTN and NTN-TN mobility	ZTE corporation, Sanechips

- R2-2208333	discussion	Discussion on NTN-NTN handover enhancement	ZTE corporation, Sanechips

- RAN3#117-e, August 15 - 24th 2022, e-meeting

Submitted TDOCs:

- R3-224235	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R3-224304	discussion	XN Enhancements for NTN Mobility and Feeder Link Switch Over	Qualcomm India Pvt Ltd

- R3-224305	discussion	NTN Mobility Enhancements for Rel18	Qualcomm India Pvt Ltd

- R3-224383	discussion	Discussion on the Mobility and Service Continuity Enhancements in NR NTN	Nokia, Nokia Shanghai Bell

- R3-224440	discussion	Xn interface enhancements in NTN	InterDigital

- R3-224399	discussion	Mobility and service continuity enhancement for NTN	China Telecommunication

- R3-224863	discussion	Discussion on enhancements for feeder link switch over	Samsung

- R3-224587	CR	Enhancement on mobility of NTN	Huawei

- R3-224588	discussion	Discussion on mobility of NTN	Huawei

- R3-224579	other	CHO for NTN	Ericsson, Thales

- R3-224580	other	CHO for NTN – XnAP Impacts	Ericsson, Thales

- R3-224636	discussion	Discussion on signalling based feeder link switch	CATT

- R3-224637	CR	Support of signalling based feeder link switch-over in XnAP	CATT

- R3-224622	discussion	Initial consideration on mobility issue for NR NTN	ZTE

- R3-224623	discussion	Initial consideration on Network verified UE location for NR NTN	ZTE

- R3-224624	CR	Cause value on Network verified UE location for NR NTN	ZTE

- R3-224635	discussion	Discussion on UE location verification for NR NTN	CATT

- R3-224578	other	Initial Observations on Network Verified UE Location	Ericsson LM

- R3-224595	discussion	UE location verification	Huawei

- R3-224384	discussion	Discussion on the network verified UE location	Nokia, Nokia Shanghai Bell

- R3-224234	discussion	Network verified UE location aspects	THALES

- RAN4#104-e, August 15 - 26th 2022, e-meeting

Submitted TDOCs:

- R4-2211515	LS in	LS on UE antenna gain for NR NTN coverage enhancement	RAN1

END