3GPP TSG RAN Meeting #97e							                      RP-222286

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.5.2.8

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2 |  |  |  |  |
| Unique ID | 890255 (Perf. part) |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221285 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: Sept 2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #104e is summarized below:

General:

- The Email discussion summary for [104-e][321] NR_perf_enh2_Demod was provided in R4-2214310.

UE inter-cell IRC and intra-cell inter-user IRC:

- Simulation result summary for inter-cell MMSE-IRC PDSCH demodulation, inter-cell MMSE-IRC CQI reporting, and intra-cell inter-user MMSE-IRC PDSCH demodulation were provided in R4-2213786, R4-2212751 and R4-2213785 respectively.

- The CR on introduction of release independence for MMSE-IRC receiver requirements was agreed in R4-2214365.

- The following draft CRs were endorsed:

  - R4-2214547	CR: Addition requirements for MMSE-IRC receiver for intra cell inter user interference for 2RX

  - R4-2214744	Draft CR on PDSCH 4Rx demod requirements for MU-MIMO IRC

  - R4-2214750	Draft CR on PDSCH demod requirements in ICI-FDD

  - R4-2214754	draftCR for 38_101-4 Interference model for enhanced performance requirements

  - R4-2214763	Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC

  - R4-2214860	Draft CR to TS38.101-4, Correction to antenna correlation configuration for CQI requirements for inter-cell interference MMSE-IRC receiver

- The Big CR for inter-cell MMSE-IRC was agreed in R4-2214363.

- The Big CR for IRC for intra cell inter user MMSE receiver requirements was agreed in R4-2213787.

UE CRS-IM:

- LS on CRS-IM network assistance signalling was approved in R4-2214362.

- Simulation result summary for CRS-IM (for 15 kHz FDD and TDD) and for CRS-IM (30 kHz SCS TDD) were provided in R4-2211779 and R4-2212297 respectively.

- The following draft CRs were endorsed:

  - R4-2214743	Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario

  - R4-2214755	draftCR for 38_101-4 CRS-IM 15KHz SCS Scenario - General and applicability

  - R4-2214764	Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS

  - R4-2214765	Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4

  - R4-2214782	draft CR to 38.101-4: PDSCH requirement for CRS-IM TDD

  - R4-2214870	draftCR: Introduce test setup and FRC for CRS-IM without NWA for FDD scenario2

- The Big CR for CRS-IM was agreed in R4-2214364.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #104e:

- R4-2211779	Summary of CRS-IM simulation results (15 kHz SCS FDD and TDD)	China Telecom

- R4-2211784	Discussion on the CRS-IM test with only inter-RAT MO configured for scenario 2	China Telecom

- R4-2211785	Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario	China Telecom

- R4-2211786	Draft CR on PDSCH 4Rx demod requirements for MU-MIMO IRC	China Telecom

- R4-2211789	Discussion on UE MMSE-IRC receiver requirements for both inter-cell and intra-cell inter-user scenarios	China Telecom

- R4-2211863	Discussion and Simulation results for  requirements in intercell interference scenarios	Apple

- R4-2211864	Draft CR on PDSCH demod requirements in ICI-FDD	Apple

- R4-2211865	Simulation results for PDSCH requirements in MU-MIMO scenarios	Apple

- R4-2211866	Discussion and Simulation results for CRS-IM requirements	Apple

- R4-2212100	On PDSCH demodulation and CQI requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2212101	Simulation Results on PDSCH demodulation and CQI requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2212102	draftCR for 38_101-4 Interference model for enhanced performance requirements	Nokia, Nokia Shanghai Bell

- R4-2212103	On CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR	Nokia, Nokia Shanghai Bell

- R4-2212104	draftCR for 38_101-4 CRS-IM 15KHz SCS Scenario - General and applicability	Nokia, Nokia Shanghai Bell

- R4-2212291	Discussion on R17 demodulation enhancement for inter-cell interference	CMCC

- R4-2212292	Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC	CMCC

- R4-2212293	Discussion on the CRS-IM in Scenario 2	CMCC

- R4-2212294	Simulation results for CRS-IM 30kHz SCS	CMCC

- R4-2212295	Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS	CMCC

- R4-2212296	Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4	CMCC

- R4-2212297	Simulation results collection for 30kHz SCS CRS-IM	CMCC

- R4-2212555	Discussion on the test setup with only inter-RAT MO configured for scenario 2	Ericsson

- R4-2212556	Simulation results for CRS-IM	Ericsson

- R4-2212557	draft CR to 38.101-4: PDSCH requirement for CRS-IM TDD	Ericsson

- R4-2212562	Discussion on CRS-IM receiver	ZTE Corporation

- R4-2212747	Remaining issues on inter-cell interference IRC	Ericsson

- R4-2212748	Simulation results on PDSCH performance for inter-cell interference	Ericsson

- R4-2212749	Simulation results on CSI reporting for inter-cell interference	Ericsson

- R4-2212750	Simulation results on PDSCH performance for intra-cell inter-user interference	Ericsson

- R4-2212751	Summary of simulation results for Inter-cell MMSE-IRC CQI reporting	Ericsson

- R4-2213779	Discussion on remaining issues for CRS-IM test setup	Huawei,HiSilicon

- R4-2213780	CR:Introduce test setup and FRC for CRS-IM without NWA for FDD scenario2	Huawei,HiSilicon

- R4-2213781	Simulation results  for CRS-IM receiver	Huawei,HiSilicon

- R4-2213782	Discussion on PDSCH requirements for MMSE-IRC receiver with inter cell interference	Huawei,HiSilicon

- R4-2213783	Simulation results on CQI requirements for MMSE-IRC receiver with inter cell interference	Huawei,HiSilicon

- R4-2213784	Discussios on CQI requirements for MMSE-IRC receiver with inter cell interference	Huawei,HiSilicon

- R4-2213785	Summary of simulation results for intra cell inter user MMSE receiver requirements	Huawei,HiSilicon

- R4-2213786	Summary of simulation results for inter cell interference MMSE-IRC receiver requirements	Huawei,HiSilicon

- R4-2213787	BigCR for IRC for intra cell inter user MMSE receiver requirements	Huawei,HiSilicon

- R4-2213788	CR: Addtion requirements for MMSE-IRC receiver for intra cell inter user interference for 2RX	Huawei,HiSilicon

- R4-2213907	Discussion for PDSCH demodulation and CSI requirements for inter-cell interference MMSE-IRC	MediaTek inc.

- R4-2213912	Draft CR to TS38.101-4, Correction to antenna correlation configuration for CQI requirements for inter-cell interference MMSE-IRC receiver	MediaTek inc., Ericsson

- R4-2213989	draftCR:Introduce test setup and FRC for CRS-IM without NWA for FDD scenario2	Huawei,HiSilicon

- R4-2213990	Views on CRS Interference Mitigation in NR	Qualcomm Incorporated

- R4-2214050	Simulation results for CRS Interference Mitigation in NR	Qualcomm Incorporated

- R4-2214068	Views and Simulation Results for Inter-cell Interference CQI Reporting Tests	Qualcomm Incorporated

- R4-2214181	Email Discussion Summary for [104-e][321] NR_perf_enh2_Demod	Moderator (China Telecom)

- R4-2214310	Email Discussion Summary for [104-e][321] NR_perf_enh2_Demod	Moderator (China Telecom)

- R4-2214362	LS on CRS-IM network assistance signalling	Qualcomm

- R4-2214363	Big CR for inter-cell MMSE-IRC	Apple

- R4-2214364	Big CR for CRS-IM	Ericsson

- R4-2214365	CR  for introduction of release independence for MMSE-IRC receiver requirements	Huawei,HiSilicon

- R4-2214547	CR: Addtion requirements for MMSE-IRC receiver for intra cell inter user interference for 2RX	Huawei,HiSilicon

- R4-2214743	Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario	China Telecom

- R4-2214744	Draft CR on PDSCH 4Rx demod requirements for MU-MIMO IRC	China Telecom

- R4-2214750	Draft CR on PDSCH demod requirements in ICI-FDD	Apple

- R4-2214754	draftCR for 38_101-4 Interference model for enhanced performance requirements	Nokia, Nokia Shanghai Bell

- R4-2214755	draftCR for 38_101-4 CRS-IM 15KHz SCS Scenario - General and applicability	Nokia, Nokia Shanghai Bell

- R4-2214763	Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC	CMCC

- R4-2214764	Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS	CMCC

- R4-2214765	Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4	CMCC

- R4-2214782	draft CR to 38.101-4: PDSCH requirement for CRS-IM TDD	Ericsson

- R4-2214860	Draft CR to TS38.101-4, Correction to antenna correlation configuration for CQI requirements for inter-cell interference MMSE-IRC receiver	MediaTek inc., Ericsson

- R4-2214870	draftCR:Introduce test setup and FRC for CRS-IM without NWA for FDD scenario2	Huawei,HiSilicon