3GPP TSG RAN meeting #97-e									RP-222461

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			13.3.6

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 59% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [51].

Common test environment:

-	Reference configuration for several NR sidelink IEs are updated in [32];

-	Test procedure for PC5 connectivity check is updated in [33].

Demod Testing:

-	Clauses of NR sidelink Demod test cases are re-organized in [1].

-	Measurement uncertainty and test tolerance for NR sidelink Demod test cases are updated in [2].

RRM Testing:

-	Minimum requirements are updated to align with latest version of 38.133 in [4] and [10].

-	Measurement uncertainty and test tolerance analysis for NR sidelink RRM test cases are provided in [20]-[31].

-	NR sidelink RRM test cases are updated according to MU & TT analysis in [5]-[9] and [11]-[18].

-	Measurement uncertainty and test tolerance analysis for NR sidelink RRM test cases are added in [19].

SIG Testing:

-	Some NR sidelink SIG test cases are updated in [38] and [44]-[49].

-	Several new NR sidelink SIG test cases are added in [34]-[37] and [39]-[43].

-	Test model for NR sidelink SIG test are updated in [51].

Applicability:

-	Applicability of NR sidelink Demod test cases are updated in [3].

-	Applicability for NR sidelink RRM test cases are added in [22].

-	Applicability for newly added NR sidelink SIG test cases are added in [50].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-224502 | Re-orginzation of NR SL Demod test cases | Huawei, HiSilicon |
| --- | --- | --- | --- |
| [2] | R5-224503 | Correction to Annex F for NR SL Demod TCs | Huawei, HiSilicon |
| [3] | R5-224504 | Correction to applicability of NR SL Demod TCs | Huawei, HiSilicon |
| [4] | R5-224505 | Correction to minimum requirements in 9.1.1.0 - SL Tx timing error | Huawei, HiSilicon |
| [5] | R5-224506 | Correction to NR SL RRM TC 9.1.1.1 - GNSS with TT | Huawei, HiSilicon |
| [6] | R5-224507 | Correction to NR SL RRM TC 9.1.1.2 - SyncRef UE with TT | Huawei, HiSilicon |
| [7] | R5-224508 | Correction to NR SL RRM TC 9.1.1.3 - gNB with TT | Huawei, HiSilicon |
| [8] | R5-224509 | Correction to NR SL RRM TC 9.1.2.1 - S-SSB Tx gNB with TT | Huawei, HiSilicon |
| [9] | R5-224510 | Correction to NR SL RRM TC 9.1.2.2 - S-SSB Tx SyncRef UE with TT | Huawei, HiSilicon |
| [10] | R5-224511 | Correction to minimum requirements in 9.1.3.0 - SyncRef reselection | Huawei, HiSilicon |
| [11] | R5-224512 | Correction to NR SL RRM TC 9.1.3.1 - GNSS highest priority with TT | Huawei, HiSilicon |
| [12] | R5-225851 | Correction to NR SL RRM TC 9.1.3.2 - Cell highest priority with TT | Huawei, HiSilicon |
| [13] | R5-224514 | Correction to NR SL RRM TC 9.1.4.1 - resource selection with TT | Huawei, HiSilicon |
| [14] | R5-224515 | Correction to NR SL RRM TC 9.1.4.2 - resource pre-emption with TT | Huawei, HiSilicon |
| [15] | R5-225852 | Correction to NR SL RRM TC 9.1.4.3 - resource re-evaluation with TT | Huawei, HiSilicon |
| [16] | R5-224517 | Correction to NR SL RRM TC 9.1.5.1 - CBR concurrent with TT | Huawei, HiSilicon |
| [17] | R5-224518 | Correction to NR SL RRM TC 9.1.5.2 - CBR PC5 only with TT | Huawei, HiSilicon |
| [18] | R5-224519 | Correction to NR SL RRM TC 9.1.6.1 - WAN interruption with TT | Huawei, HiSilicon |
| [19] | R5-225853 | Correction to Annex F for NR SL RRM TCs | Huawei, HiSilicon |
| [20] | R5-224521 | TT analysis for NR SL RRM TC 9.1.1.1 - GNSS | Huawei, HiSilicon |
| [21] | R5-224522 | TT analysis for NR SL RRM TC 9.1.1.2 - SyncRef UE | Huawei, HiSilicon |
| [22] | R5-224523 | TT analysis for NR SL RRM TC 9.1.1.3 - gNB | Huawei, HiSilicon |
| [23] | R5-224524 | TT analysis for NR SL RRM TC 9.1.2.1 - S-SSB Tx gNB | Huawei, HiSilicon |
| [24] | R5-224525 | TT analysis for NR SL RRM TC 9.1.2.2 - S-SSB Tx SyncRef UE | Huawei, HiSilicon |
| [25] | R5-224526 | TT analysis for NR SL RRM TC 9.1.3.1 - GNSS highest priority | Huawei, HiSilicon |
| [26] | R5-224527 | TT analysis for NR SL RRM TC 9.1.3.2 - Cell highest priority | Huawei, HiSilicon |
| [27] | R5-224528 | TT analysis for NR SL RRM TC 9.1.4.1 - resource selection | Huawei, HiSilicon |
| [28] | R5-224529 | TT analysis for NR SL RRM TC 9.1.4.2 - resource pre-emption | Huawei, HiSilicon |
| [29] | R5-225854 | TT analysis for NR SL RRM TC 9.1.4.3 - resource re-evaluation | Huawei, HiSilicon |
| [30] | R5-224531 | TT analysis for NR SL RRM TC 9.1.5.x - CBR | Huawei, HiSilicon |
| [31] | R5-224532 | TT analysis for NR SL RRM TC 9.1.6.1 - WAN interruption | Huawei, HiSilicon |
| [32] | R5-225290 | Correction of NR SL message contents | Huawei, HiSilicon |
| [33] | R5-225291 | Correction of test procedure 4.9.31 - Connectivity check | Huawei, HiSilicon |
| [34] | R5-224559 | Addition of NR SL SIG TC 12.1.2.1 - PC5 only SyncRef reeselection | Huawei, HiSilicon |
| [35] | R5-224560 | Addition of NR SL SIG TC 12.1.2.2 - PC5 only S-SSB Tx | Huawei, HiSilicon |
| [36] | R5-224561 | Addition of NR SL SIG TC 12.2.2.1 - Concurrent SyncRef reeselection | Huawei, HiSilicon |
| [37] | R5-224562 | Addition of NR SL SIG TC 12.2.2.2 - Concurrent S-SSB Tx | Huawei, HiSilicon |
| [38] | R5-224563 | Correction to NR SL SIG TC 12.2.3.1 - Concurrent Event C1 and C2 | Huawei, HiSilicon |
| [39] | R5-224564 | Addition of NR SL SIG TC 12.2.5.1 - Concurrent SL-RSRP Config | Huawei, HiSilicon |
| [40] | R5-224565 | Addition of NR SL SIG TC 12.2.5.2 - Concurrent Event S1 and S2 | Huawei, HiSilicon |
| [41] | R5-225448 | Addition of NR SL SIG TC 12.2.7.2 - Concurrent SL CSI reporting | Huawei, HiSilicon |
| [42] | R5-224567 | Addition of NR SL SIG TC 12.2.8.1 - Concurrent Reconfig failure | Huawei, HiSilicon |
| [43] | R5-224568 | Addition of NR SL SIG TC 12.2.8.3 - Concurrent SL radio link failure | Huawei, HiSilicon |
| [44] | R5-225292 | Update of TC 13.2.5- PC5 unicast / link identifier update | TDIA, CATT |
| [45] | R5-225293 | Update of TC 12.2.3.2- Inter-carrier concurrent operation / Measurement configuration and reporting via Uu RRC / CBR measurement reporting / Periodical reporting | TDIA, CATT |
| [46] | R5-224581 | Update of TC 12.2.1.2- Inter-carrier concurrent operation / Sidelink communication / RRC_IDLE / Reception | TDIA, CATT |
| [47] | R5-224582 | Update of TC 12.1.3.2- PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Event S1 and S2 | TDIA, CATT |
| [48] | R5-225294 | Correction of NR V2X test case 12.1.6.3 | Lenovo |
| [49] | R5-225295 | Correction of NR V2X test case 13.2.4 | Lenovo |
| [50] | R5-225296 | Addition of applicability for NR SL SIG TCs | Huawei, HiSilicon |
| [51] | R5-224712 | WP of Rel-16 NR V2X WI after RAN5 96e | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template