3GPP TSG-RAN WG2 #130	R2-2504920

St Julian’s, Malta, May 19 – 23, 2025

Agenda Item:	2.5

Source:	Ericsson (38331 Rapporteur)

Title:	ASN.1 Review Plan

Document for:	Discussion

# 1	Introduction

In this document we present some principles and time plan for the Rel-19 ASN.1 review.

# 2	Discussion

## 2.1	Some principles

- The ASN.1 review is a common activity to achieve excellent RRC quality with the goal to freeze the ASN.1 in v19.1.0 (Dec 2025).

- RAN2 should identify potential WI interactions early.

  - From past reviews, we recall e.g. “barring in SIB1”, “RACH-less HO”, extensions of lists.

  - Start RAN2 email discussion after RAN2#130 Malta meeting.

  - Ask for inputs in a list of possible interactions.

  - RAN2 agreed on Post email discussion [POST130][002][ASN.1] cross WI interactions (Ericsson).

- Start ASN.1 review early, per WI, by reviewing the agreed WI CRs.

  - Most RILs are WI-specific.

  - Remaining open issues and FFSes are expected for Wis, ambition is to resolve them.

  - Use RIL methodology. Store the WI CRs (now review files) in ASN.1 FTP folders

  - When R19 spec is published, 38331 Rapp moves RILs from WI CRs to review file (new v19.0.0), and continue the review.

- There is only one “ASN.1 review phase”. ASN.1 review continues over RAN2#131bis as a single phase.

- At RAN2#131bis, WI sessions and common sessions aim to resolve RILs.

- Encourage WI CR editors to keep the new WI CRs (based on v19.0.0) continuously updated with resolved (simple) RILs.

  - Store WI CRs in ASN.1 review FTP folder.

- Minor improvements to RIL procedure:

  - Split the 38331 spec in e.g. 5-6 smaller parts per sections.

    - Allows multiple access to the review file.

    - Reduces MS Word performance issues.

  - Put RIL comments in a Comment Area at the end of the review file, MS Word bubbles are not used

    - Some RILs require more space for text proposals and comments.

    - Increase readability, avoid overlapping MS Word bubbles.

  - Use tags (“[RIL]: E345”] inline in specification text. Same RIL id appear in the Comment Area, MS Word bubbles are not used.

## 2.2	ASN.1 Review Plan

| 25-29 Aug | RAN2#131 |  |
| --- | --- | --- |
| 1-5 Sep |  | WI CRs for email agreement. |
| 8-12 Sep |  | Per WI CR ASN.1 review can start |
| 15-19 Sep | RAN#109 |  |
| 22-26 Sep |  | 38331 v19.0.0 published by MCC |
| 29 Sep-3 Oct | (China public holiday 1-8 Oct) | ASN.1 review based on 38331 v19.0.0 can start. New WI CRs created, based on 38331 v19.0.0. |
| 6-10 Oct |  | 8 Oct tdoc submission for RILs that need tdoc at RAN2#131bis. |
| 13-17 Oct | RAN2#131bis | WI sessions and Common sessions to discuss WI RILs and Cross-WI/General RILs. |
| 20-24 Oct |  |  |
| 27-31 Oct |  |  |
| 3-7 Nov |  | Encourage companies to complete their ASN.1 review to allow WI CR editors to complete the WI CRs Draft CR/Tdoc submission deadline 7 Nov |
| 10-14 Nov |  |  |
| 17-21 Nov | RAN2#132 |  |
| 24-28 Nov |  | WI CRs for email agreement. |
| 1-5 Dec |  |  |
| 8-12 Dec | RAN#110 |  |

We ask RAN2 to agree to the following proposal:

RAN2 to endorse the ASN.1 Review Plan.

# 3	Conclusion

Based on the discussion in the previous sections we propose the following:

Proposal 1	RAN2 to endorse the ASN.1 Review Plan.