TSG-RAN Working Group 3  meeting #16	TSGR3#15(00)2704

Windsor, UK, 16-20 October, 2000

# SOURCE: TSG RAN WG3

# Title:	LS on the study/work items with RAN WG3 having the primary responsibility AND PROGRESS OF OTHER ITEMS

# To:	TSG RAN WG1, TSG RAN WG2, TSG RAN WG4

Contact: woonhee.hwang@nokia.com

TSG RAN WG3 would like to provide information of the progress of the Release 2000 study/work items with WG3 having the primary responsibility.

And also TSG RAN WG3 would like to provides information of the status of other Relase 2000 study/work item, which is affectting our specification, lead by other groups.

For the following indicated items RAN WG3 has been studing the solution and would like to proceed to the CR creation phase for Release 2000. RAN WG3 would like the other RAN WGs to take necessary actions around the topics when impacts to their specifications are necessary.

1. Work items which are lead by WG3

- IP transport in UTRAN(Rel 4)

WG3 has been studying Requirements part and Study Areas. To have more time to discuss, WG3 had one Adhoc in Sep/00 and will have one more adhoc in Nov/00.  There are several proposed solutions(CIP, LIPE, PPP-MUX, MPLS) in Chap6 Study Area of TR. To inlcude Simulation model, WG3 decides to create an Annex in TR. TR is available(TR 25.933 v0.2.2). TR v.0.3.0 will be available soon, including the modifications which were made at WG3 #16.

- QoS optimization for AAL2 connections (Rel 4)

WG3 has been studying the bandwidth optimisation of AAL2 connections in UTRAN. Path selection feature of AAL2 signalling Capability Set 2(Q.2630.2) has been identified as the standardised solution to obtain more optimised utilisation of AAL2 bandwidth. TR is available(TR 25.934 v0.2.0)

- PS-domain handover for real-time services (Rel 4)

WG3 has been discussing description on two alternative solutions (CN Bi-casting & Reuse of release 99 Packet Duplication mechanism). After finalising the description, WG3 will analyse the differences between the solutions. There are no agreements on what to present in this area. TR is available (TR 25.936 v0.1.0). The completion of the TR is targeted on January 01. The plan is to submit the TR to S2 for final decision on one selected solution.

- RAB QoS negotiation (Rel 4)

WG3 has identified different alternative solutions. There are some system wide aspects that cause a lot of discussion e.g. where the information that QoS negotiation is based on will be received. Few alternative ways on handling the Iu part are being discussed, and the target is to select one proposed method. TR is available (TR 25.946 v0.1.0).

- RRM optimisaiton(Rel 4)

TR was notified in RAN #9 and WG3 hasn't had further discussion yet. TR is available(TR 25.935 v0.1.0)

- Low chiprate TDD option, Iub/Iur aspects (Rel 4)

TR (TR 25.937 v0.1.1) was notified in RAN #9 for information and this version will be approved as v.0.2.0 at WG3#16.

At WG3#16, additional material for inclusion in TR 25.937 has been approved, and the basic principles for backward-compatible addition of low-chip-rate TDD Information Element options in the WG3 specifications for Release 4 have been discussed.

- Transcoder Free Operations in UTRAN (Rel 4)

WG3 had joint meeting during its WG3#16 meeting with TrFO/TFO Joint Work Shop. A number of identified issues have been solved, and have been reported in meeting reports. TR hasn't been started.

2. Work items which are lead by WG1

- Node B synchronisation for TDD (Rel 4)

TR (TR 25.838 v0.1.0) was notified in RAN #9.

At WG3#16, additional material for this TR has been treated.

- Terminal power saving features (Rel 4)

WG3 has discussed Gating transmission as one solution of this WI and it is included in TR (TR 25.838 v0.1.0). First TR was notified in RAN #9.

- DSCH power control improvemenet in soft handover (Rel 4)

TR25.842(WG1 TR) has been introduced in WG3#16. WG3 has agreed with the need to create its own TR to investigate more about this issue. TR is not available yet.

- USTS (Rel 4)

TR was notified in RAN #9 and WG3 hasn't had further discussion yet. TR is available (TR 25.838 v0.1.0) is available.

3. Work items which are lead by WG2

- UE positioning in UTRA, FDD (Rel 4)

WG3 has discussed "Iub/Iur protocol aspects of OTDOA-IPDL method" and agreed to initialte email discussion. WG3 has agreed with the structure of TR which covers both FDD & TDD and it will be available by email reflector.

- Hybrid ARQ (Rel 5)

TR (TR 25.837 v0.1.0) was notified in RAN #9 and WG3 hasn't had further discussion yet.

WG3 hasn't been able to discuss other topics except the items which are listed above.  RAN WG3 would like to provide further information on topics where the progresses are nominant, conclusions have not been reached or RAN WG3 has decided not to proceed for Release 2000.