3GPP TSG-RAN4 Meeting #103-e	                                                           R4-2208222

Electronic meeting, May 9 – May 20, 2022

Title:	General discussion on R17 ePOS perf part

Source:	CATT

Agenda Item:	9.20.2

Document for:	Discussion

1 Introduction

In RAN#95e meeting, the core part of R17 ePOS WI has been completed [1]. And according to the timeline, the performance part will start from RAN4#103e meeting. In this contribution, we provide the general discussion on the performance part including the work plan and the lists of performance requirements and test cases.

2 Discussion

2.1 Work plan for R17 ePOS WI

The work plan for R17 ePOS the following parts is suggested as below:

- UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation

- Latency reduction of positioning measurement

- Measurement in RRC_INACTIVE state

- Enhancements of A-GNSS positioning

- Others

  - 3GPP RAN4 #103e meeting (May, 2022, Perf part)

- Discuss the performance requirements for each part.

- Discuss and agree the CR list and work split of the performance requirements for each part.

- Discuss and agree the test case list and work split for each part.

- Initial discussion on the test case design for each part.

  - 3GPP RAN4 #104 meeting (August, 2022, Perf part)

- Discuss and agree the draft CR for performance requirements and test cases.

- Agree the big CR.

2.2 Performance requirements

Based on the discussion in [3][4][5], the following performance requirements are expected for each part:

- UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation

  - For RSTD measurement,

    - Absolute accuracy requirements when the measurements on reference cell and neighbour cell are within the same UE Rx TEG are expected.

  - For UE Rx-Tx time difference measurement,

    - Relative accuracy requirements for the measurements within the same UE Rx TEG(or UE RxTx TEG) are expected.

    - No additional absolute accuracy requirements are expected.

  - For gNB Rx-Tx time difference measurement,

    - Relative accuracy requirements for the measurements within the same TRP Rx TEG(TRP RxTx TEG) are expected.

    - No additional absolute accuracy requirements are expected.

- Latency reduction of positioning measurement

  - Accuracy requirements for reduced number of samples are expected.

  - No additional accuracy requirements are expected for reduced Rx beam sweeping factor.

  - No additional accuracy requirements are expected for the PRS measurement without gap. The accuracy requirements for the PRS measurement with gap can apply.

- Measurement in RRC_INACTIVE state

  - No additional accuracy requirements are expected in RRC_INACTIVE state. The accuracy requirements in RRC_CONNECTED state can apply.

- Enhancements of A-GNSS positioning

  - Performance requirements for new introduced BDS B2a and B3I signals are expected.

- Others

  - Accuracy requirements for PRS-RSRPP measurement (with gap and without gap) are expected.

  - Accuracy requirements for SRS-RSRPP measurement are expected.

In summary, the following performance requirements are expected:

Table 2.2-1 Performance requirements list for R17 ePOS perf part

| No. | Requirements for | Detail |
| --- | --- | --- |
| 1 | PRS-RSRPP | PRS-RSRPP measurement accuracy requirements(including reduced number of samples) |
| 2 | SRS-RSRPP | SRS-RSRPP measurement accuracy requirements |
| 3 | Timing error groups(TEG) | General requirements (timing error margin for Rx/Tx/RxTx TEG) |
| 4 |  | RSTD measurement accuracy requirements related to TEG |
| 7 |  | UE Rx-Tx measurement accuracy requirements related to TEG |
| 8 |  | gNB Rx-Tx measurement accuracy requirements related to TEG |
| 11 | A-GNSS positioning | Enhancement requirements for A-GNSS positioning(including TS 38.171 and TS 36.171) |
| 12 | Latency reduction | RSTD measurement accuracy requirements for reduced number of samples |
| 13 |  | PRS-RSRP measurement accuracy requirements for reduced number of samples |
| 14 |  | UE Rx-Tx time difference measurement accuracy requirements for reduced number of samples |
| N/A | PRS measurement in RRC_INACTIVE state | N/A |

Proposal 1: Discuss and decide the performance requirements list for R17 ePOS perf part in Table 2.2-1.

2.3 Test case list

Based on the agreed core part requirements in [2] and expected performance requirements discussed in 2.2, the following test cases are suggested:

Table 2.3-1 Test case list for R17 ePOS perf part

| No. | Requirements for | Detail |
| --- | --- | --- |
| 1 | Latency reduction | TC for RSTD measurement period without gaps |
| 2 |  | TC for RSTD measurement accuracy without gaps |
| 3 |  | TC for RSTD measurement accuracy with gap for reduced number of samples |
| 4 |  | TC for PRS-RSRP measurement period without gaps |
| 5 |  | TC for PRS-RSRP measurement accuracy without gaps |
| 6 |  | TC for PRS-RSRP measurement accuracy with gap for reduced number of samples |
| 7 |  | TC for UE Rx-Tx time difference measurement period without gaps |
| 8 |  | TC for UE Rx-Tx time difference measurement accuracy without gaps |
| 9 |  | TC for UE Rx-Tx time difference measurement with gap for reduced number of samples |
| 10 | PRS-RSRPP measurement | TC for PRS-RSRPP measurement period with gaps |
| 11 |  | TC for PRS-RSRPP measurement accuracy with gaps |
| 12 |  | TC for PRS-RSRPP measurement period without gaps |
| 13 |  | TC for PRS-RSRPP measurement accuracy without gaps |
| 14 |  | TC for PRS-RSRPP measurement requirements in RRC_INACTIVE state |
| 15 |  | TC for PRS-RSRPP measurement accuracy requirements in RRC_INACTIVE state |
| 16 | PRS measurement in RRC_INACTIVE state | TC for RSTD measurement period requirements in RRC_INACTIVE state |
| 17 |  | TC for RSTD measurement accuracy requirements in RRC_INACTIVE state |
| 18 |  | TC for PRS-RSRP measurement period requirements in RRC_INACTIVE state |
| 19 |  | TC for PRS-RSRP measurement accuracy requirements in RRC_INACTIVE state |
| 20 |  | TC for UE Rx-Tx time difference measurement period requirements in RRC_INACTIVE state |
| 21 |  | TC for UE Rx-Tx time difference measurement accuracy requirements in RRC_INACTIVE state |
| 22 | Timing error groups(TEG) | TC for RSTD measurement accuracy requirements related to TEGs |
| 23 |  | TC for UE Rx-Tx time difference measurement accuracy requirements related to TEGs |

Proposal 2: Discuss and decide the test case list for R17 ePOS perf part in Table 2.3-1.

3 Summary

In this paper, we have some general discussion on the R17 ePOS performance part and give the following proposals:

Proposal 1: Discuss and decide the performance requirements list for R17 ePOS perf part in Table 2.2-1.

Proposal 2: Discuss and decide the test case list for R17 ePOS perf part in Table 2.3-1.

- References

- RP-220803, SR of NR Positioning Enhancements, RAN #95-e meeting

- R4-2206025, Updated ork split on RRM core requirements for postioning, Ericsson, RAN4#102e

- R4-2208217, Discussion on performance requirements for UE RxTx andor gNB RxTx timing delay mitigation, CATT, RAN4#103-e

- R4-2208218, Discussion on performance requirements for latency reduction of positioning measurement, CATT, RAN4#103-e

- R4-2208219, Discussion on the performance requirements for the PRS measurement in RRC_INACTIVE state, CATT, RAN4#103-e