3GPP TSG-RAN WG4 Meeting#104-e      	R4-2213761

E-meeting, 15 – 26 Aug, 2022

Title:	Workplan for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3

Source:	Nokia

Agenda item:	11.7.1

Document for:	Approval

# 1	Introduction

This contribution is a work plan for Rel-18 RAN4 WI NR RF requirements enhancement for frequency range 2 (FR2), Phase 3.

In the RAN#95 meeting, a new WID on NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 was approved [1] and it was revised in RAN #96 meeting [2]. This contribution is the work plan for UL 256QAM and beam correspondence requirements for RRC_INACTIVE and initial access for approval.

The WI objectives are excerpted here as the reference for work plan:

UL 256QAM

Core part:

- Investigate and enable UL 256QAM for FR2-1:

  - Study the gain, operating SNR, phase noise model and implementation aspects;

  - Specify the UE RF requirements;

  - First priority: Targeted power classes are PC1, PC2 and PC5;

  - Second priority: Targeted power class is PC3;

Perf. Part:

- Specify the BS demodulation performance.

Beam correspondence requirements for RRC_INACTIVE and initial access

- Specify UE beam correspondence requirements for initial access and RRC_INACTIVE state, for SSB-based beam correspondence without UL beam sweeping [RAN4 RF]

- For RRC_INACTIVE specify at least requirements for Random Access SDT and Configured Grant SDT

  - Requirements for other transmission within RRC_INACTIVE state are not precluded.

- For initial access, specify requirements and verification of beam correspondence requirements based on msg1 spherical coverage (at least)

- Study the potential impact on testability aspects (i.e., test time).

# 2	Work plan

RAN4 will have 9 meetings towards the WI planned completion date for RF core part which is December. 2023 and afterwards 2 meetings for the perf. part which is planned to complete by March. 2024. Below is a time plan for the WI:

## 2.1	UL 256-QAM

- 3GPP RAN4 #104-e (Aug. 2022)

- Agree on the work plan and TR skeleton;

- Initial discuss on phase noise model, system level simulation assumption and link level simulation assumption for FR2 UL 256QAM.

- 3GPP RAN4 #104bis-e (Oct. 2022)

- Discuss and agree on the phase noise model and simulation assumptions based on the potential applicable scenario for FR2 UL 256QAM;

- Study the gain, operating SNR and implementation aspects especially for the applicable scenario for FR2 UL 256QAM.

- 3GPP RAN4 #105 (Nov. 2022)

- Further study the gain , operating SNR and implementation aspects especially for the applicable scenario for FR2 UL 256QAM;

- Initial align the simulation results for FR2 UL 256QAM.

- 3GPP RAN4 #106 (Feb. 2023)

- Further align the simulation results if any other inconsistency across companies for FR2 UL 256QAM;

- Initial discuss on RF requirements for FR2 UL 256QAM for PC1, PC2 and PC5, including MPR simulation.

- 3GPP RAN4 #106bis (April. 2023)

- Further align the simulation results if any other inconsistency across companies for FR2 UL 256QAM;

- Further discuss on RF requirements for FR2 UL 256QAM for PC1, PC2 and PC5.

- 3GPP RAN4 #107 (May. 2023)

- Further align the simulation results if any other inconsistency across companies for FR2 UL 256QAM;

- Further discuss on RF requirements for FR2 UL 256QAM for PC1, PC2 and PC5.

- Initial discuss on RF requirements and implementation aspects for FR2 UL 256QAM for PC3, if time enough.

- 3GPP RAN4 #108 (Aug. 2023)

- Further align the simulation results if any other inconsistency across companies;

- Further discuss on RF requirements for FR2 UL 256QAM for PC1, PC2, PC5;

- Further discuss on RF requirements and implementation aspects for FR2 UL 256QAM for PC3, if time enough.

- 3GPP RAN4 #108bis (Oct. 2023)

- Discuss and agree on the CR for UE RF core requirements for FR2 UL 256QAM.

- Initial discuss on the performance requirements for FR2 UL 256QAM;

- Initial discuss and agree on simulation assumptions for BS demodulation performance for FR2 UL 256QAM (if needed).

- 3GPP RAN4 #109 (Nov. 2023)

- Agree on the CR for UE RF core requirements for FR2 UL 256QAM;

- Finalize the RF core requirements for FR2 UL 256QAM

- Finalize the TR;

- Further discuss on the performance requirements for FR2 UL 256QAM;

- Agree on simulation assumptions for BS demodulation performance for FR2 UL 256QAM (if needed).

- 3GPP RAN4 #109bis (Jan. 2024)

- Further discuss on the performance requirements for FR2 UL 256QAM;

- Align the simulation results based on the agreed simulation assumptions for FR2 UL 256QAM;

- Discuss and agree on the CR for the performance requirements for FR2 UL 256QAM.

- 3GPP RAN4 #110 (Feb. 2024)

- Agree on the CR for the performance requirements for FR2 UL 256QAM;

- Finalize the performance requirements for FR2 UL 256QAM.

## 2.2	Beam correspondence requirements for RRC_INACTIVE and initial access

- Aug 2022: RAN4#104-e

  - Initial papers

- Oct 2022: RAN4#104-bis-e

  - Discuss what is the detailed scope of the work

- Nov 2022: RAN4#105

  - Agree what is the detailed scope of the work

- Feb 2023: RAN4#106

  - Discussion on technical details

- Apr 2023: RAN4#106-bis

  - Discussion on technical details

- May 2023: RAN4#107

  - Discussion on technical details

- Aug 2023: RAN4#108

  - Approve WF(s)

- Oct 2023: RAN4#108-bis

  - Endorse the draft CR(s)

- Nov 2023: RAN4#109

  - Agree the CR(s)

# 3	Conclusion

For the work plan of FR2 RF requirements enhancement phase 3, we propose the following.

Proposal: The work plans are agreed.

# 4	Reference

[1] RP-220967, New WID on NR RF requirements enhancement for frequency range 2 (FR2), Phase 3, Nokia, Xiaomi, RAN #95-e.

[2]RP-221862, Revised WID on NR RF requirements enhancement for frequency range 2 (FR2), Phase 3, Nokia, Xiaomi, RAN #96-e.