The objective of this core part Work Item is to further investigate and enhance NR MIMO OTA test methodologies defined in TS38.151 and to finish the Rel-17 NR MIMO OTA WI leftovers.

Investigate and specify the following aspects:

  - FR2 MIMO OTA test methodology enhancement and leftovers

    - Study and define the framework for FR2 MIMO OTA requirement development (1st priority)

      - Hybrid of simulation results and measurement results will be considered as the starting point in FR2 requirement definition

        - Note: Revisit in RAN#98 to check the feasibility and progress of hybrid simulation and measurement approach.

      - The correlation between simulation results and measurement results will be considered

      - Simulation assumptions agreed in R17 MIMO OTA WI can be considered as the baseline

      - Study how to handle the situation when not enough measurement results can be collected

    - Test parameters for FR2 MIMO OTA are defined in TS 38.151, further refinement and supplement is needed based on simulation alignment and practical measurement in the chambers. For example:

      - Refining the number of the test points are not precluded.

    - Further check the FR2 channel model validation pass/fail limits if more practical measurement results are obtained, e.g

      - Whether a tighter pass/fail limit for temporal correlation is necessary

      - Pass/fail criteria of power validation

    - PC3 is 1st priority, other PCs are not precluded.

  - FR1 MIMO OTA test methodology enhancement

    - Study, and if necessary, specify necessary enhancements of the FR1 MIMO OTA test methodology (test methodology defined in TS38.151 is the baseline) for the following device types in free space based on operators’ request.

      - For example: Tablet

      - Quiet zone of 20cm and 16-probe MPAC system should be unchanged

3GPP TSG-RAN WG4 Meeting #104-bis-e	R4-2217460
E-meeting, Oct. 10 – Oct. 19, 2022

Agenda item:	6.15.1

Source:	CAICT

Title:	Work plan for Rel-18 NR MIMO OTA enhancement WI

Document for:	Approval

1	Introduction

The Rel-18 new Work Item on Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs was approved in RAN #97e meeting [1].

The objective of core part WI is listed as below:

    - Study, and if necessary and feasible, specify enhancements of the FR1 MIMO OTA test methodology for Smartphone in browsing mode using hand phantom.

      - Test methodology defined in TR38.827 and TS38.151 is the baseline

    - Test time reduction methodology for FR1 MIMO OTA is not precluded.

    - Introduce more FR1 channel models based on operator requests

    - Refine FR1 channel model validation pass/fail limits, e.g.

      - Pass/fail criteria of power validation

  - Develop the preliminary Measurement Uncertainty (MU) corresponding to all newly defined test methodologies and test configurations

    - Example expanded uncertainty for test method shall be defined.

The final MU and test tolerances (TT) will be decided by RAN5. During the course of this work item, ongoing communication with 3GPP RAN WG5, CTIA OTA Working Group (MOSG, 5G mm-wave OTA Sub-Working group and MUSG), and CCSA TC9 WG1 shall be maintained to ensure industry coordination on this topic.

The objective of performance part WI is listed as below:

  - Specify FR2 MIMO OTA performance requirements:

    - Rel-17 leftovers, including the following aspects:

      - Refine the figure of merits (FoM) and criteria for FR2 MIMO OTA if necessary.

        - Further check the additional criteria on the number of test points that can meet 70% maximum throughput

        - Decide whether other criteria, e.g. 90% maximum throughput for FR2 is needed

      - Specify FR2 MIMO OTA performance requirements.

        - Performance work only starts after the performance requirement development framework is concluded

        - Target FR2-1 bands, e.g. n258.

        - PC3 is 1st priority, other PCs are not precluded.

    - Study the FoM and criteria for FR2 MIMO OTA for other device types.

      - UEs with other power classes (PC), e.g., PC1

- Specify recommended test tolerance (TT) for FR2 MIMO OTA performance requirements.

  - Specify FR1 MIMO OTA performance requirements:

    - Specify MIMO OTA performance requirements for other FR1 bands based on operators’ requests and Rel-17 leftovers.

      - Free space

      - Define the framework for FR1 MIMO OTA performance requirements development

        - Consider reusing the lab alignment outcome and framework on performance test campaign in Rel-17 WI.

        - Additional lab alignment activity not precluded for bands below 1GHz

        - Taking following as a starting point to further discuss which information needed including for information disclosure:

          - [Number of models tested by the labs]

          - Number of vendors that produced the models

          - Percentage of tested devices per vendor

          - Percentage of models per production year

          - [Power Class of the devices]

      - Bands n1, n5, n8, n28, n77 are the first priority.

      - Requirements for stand-alone (SA) mode are the first priority.

- Specify recommended test tolerance (TT) for FR1 MIMO OTA performance requirements.

2	Work Plan

In the WID, the core part WI is scheduled to be concluded at RAN #102 meeting in Dec. 2023 and the performance part is scheduled to be completed at RAN #104 meeting in Jun. 2024. Based on the WID [1] and the endorsed RAN/RAN WG meeting plan in [2], we propose a detailed work plan for the NR_MIMO_OTA_enh WI in Table 1.

Table 1. Work plan for Rel-18 NR MIMO OTA enhancement

| Timeline | Core part | Performance part |
| --- | --- | --- |
| RAN#97-e, Sep '20 | Initiate the Work Item |  |
| RAN4 #104-bis-e, Oct '22 | Approve the work plan |  |
|  | FR2: - Discuss and make progress on the framework for FR2 MIMO OTA requirements development FR1: - Discuss initial contributions on FR1 MIMO OTA test methodology enhancements - For other device types - For smartphone in browsing mode using hand phantom - Test time reduction methodologies - Introduction of more FR1 channel models - Refinement of FR1 channel model validation pass/fail limits |  |
| RAN4 #105, Nov '22 | Start CR preparation for TS 38.151 |  |
|  | FR2: - Finalize the framework for FR2 MIMO OTA requirements development - Discuss simulation assumptions for FR2 MIMO OTA requirements development - Discuss the refinements of FR2 MIMO OTA test parameters and FR2 channel model validation pass/fail limits, if applicable FR1: - Study FR1 MIMO OTA test methodology for other device types in free space based on operators’ request. - Study FR1 MIMO OTA test methodology for smartphone in browsing mode using hand phantom - Discuss test time reduction methodologies, if applicable - Discuss the introduction of more FR1 channel models based on operator’s requests - Discuss and make progress on the refinement of FR1 channel model validation pass/fail limits |  |
| RAN #98e, Dec '22 | Revisit the framework for FR2 MIMO OTA requirements development to check the feasibility and progress of hybrid simulation and measurement approach. |  |
| RAN4 #106, Feb '23 | FR2: - Further discuss and make decision on the framework for FR2 MIMO OTA requirements development (depending on RAN-P conclusions) - Further discuss and finalize simulation assumptions for FR2 MIMO OTA requirements development - Further discuss the refinements of FR2 MIMO OTA test parameters and FR2 channel model validation pass/fail limits FR1: - Further study FR1 MIMO OTA test methodology for other device types in free space - Further study FR1 MIMO OTA test methodology for smartphone in browsing mode using hand phantom - Further discuss test time reduction methodologies - Make decision on introducing more FR1 channel models - Finalize the refinement of FR1 channel model validation pass/fail limits | FR1: - Discuss and agree on the framework for FR1 MIMO OTA performance requirements development - Start channel model validation measurement and collect performance alignment devices based on the framework |
| RAN #99, Mar '23 |  |  |
| RAN4 #106-bis, Apr '23 | FR2: - Further refinement on the framework for FR2 MIMO OTA requirements development is not precluded - Make progress on the refinement of FR2 MIMO OTA test parameters, conclude the refinement of FR2 channel model validation pass/fail limits FR1: - Make progress on FR1 MIMO OTA test methodology for other device types in free space - Make progress on FR1 MIMO OTA test methodology for smartphone in browsing mode using hand phantom - Conclude test time reduction methodologies - Discuss and determine channel model parameters of the newly introduced FR1 channel model(s) | FR2: - Start the simulation activity and/or the measurement activity (potentially including a lab alignment activity) based on the agreed framework - Discuss the enhancement of figure of merits (FoM) and criteria for FR2 MIMO OTA FR1: - Submit channel model validation results based on the agreed framework - Start lab alignment activity based on the agreed framework |
| RAN4 #107, May '23 | FR2: - Finalize the refinement of FR2 MIMO OTA test parameters FR1: - Specify FR1 MIMO OTA test methodology for other device types in free space, if necessary - Specify FR1 MIMO OTA test methodology for smartphone in browsing mode using hand phantom, if necessary and feasible - Discuss channel model validation targets for the newly introduced FR1 channel model(s), if necessary | FR2: - Continue the simulation activity and/or the measurement activity for FR2 MIMO OTA requirements - Make progress on the enhancement of FoM and criteria for FR2 MIMO OTA FR1: - Continue the lab alignment activity |
| RAN #100, Jun '23 |  |  |
| RAN4 #108, Aug '23 | FR1: - Finalize FR1 MIMO OTA test methodology for other device types in free space, if applicable - Finalize FR1 MIMO OTA test methodology for smartphone in browsing mode using hand phantom, if applicable - Further discuss and agree on channel model validation targets for the newly introduced FR1 channel model(s), if applicable Preliminary MU assessment: - Start preliminary MU assessment for newly defined test methodologies and test configurations | FR2: - Collect and process simulation results and/or measurement results for FR2 MIMO OTA requirements - Make progress on the enhancement of FoM and criteria for FR2 MIMO OTA FR1: - Complete the lab alignment activity - Collect measurement data of commercial devices from aligned labs |
| RAN #101, Sep '23 |  |  |
| RAN4 #108-bis, Oct '23 | Preliminary MU assessment: - Discuss and make progress on preliminary MU assessment | FR2: - Further collect and process simulation results and/or measurement results for FR2 MIMO OTA requirements - Conclude the enhancement of FoM and criteria for FR2 MIMO OTA FR1: - Complete data collection, process the data and discuss FR1 MIMO OTA requirements |
| RAN4 #109, Nov '23 | Preliminary MU assessment: - Finalize preliminary MU assessment for all newly defined test methodologies and test configurations | FR2: - Discuss FR2 MIMO OTA requirements - Discuss recommended test tolerance (TT) for FR2 MIMO OTA performance requirements FR1: - Further discuss FR1 MIMO OTA requirements - Discuss recommended TT for FR1 MIMO OTA performance requirements |
| RAN #102, Dec '23 | Complete and close the core part WI |  |
| RAN4 #110, Feb '24 |  | FR2: - Further discuss FR2 MIMO OTA requirements - Discuss and make progress on recommended TT for FR2 MIMO OTA performance requirements FR1: - Agree on FR1 MIMO OTA requirements - Conclude recommended TT for FR1 MIMO OTA performance requirements |
| RAN #103, Mar '24 | Complete FR1 performance part objectives |  |
| RAN4 #111, Apr '24 |  | FR2: - Further make progress on FR2 MIMO OTA requirements - Conclude recommended TT for FR2 MIMO OTA performance requirements |
| RAN4 #112, May '24 |  | FR2: - Agree on FR2 MIMO OTA requirements |
| RAN #104, Jun '24 | Complete FR2 performance part objectives, close the Rel-18 Work Item |  |

Proposal 1: Approve the work plan in Table 1 for the Work Item on NR MIMO OTA enhancement.

3	Conclusion

A work plan for the Rel-18 new Work Item on NR MIMO OTA enhancement is proposed.

Proposal 1: Approve the work plan in Table 1 for the Work Item on NR MIMO OTA enhancement.

References

- R4-222668, “R18 New WID: Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs”, CAICT, OPPO, Keysight Technologies, 3GPP RAN#97e, Sep. 2022.

- RP-222604, “RAN/RAN WG Meeting Planning”, RAN Chair, RAN1 Chair, RAN2 Chair, RAN3 Chair, RAN4 Chair, RAN5 Chair, 3GPP RAN#97e, Sep. 2022.