3GPP TSG-RAN WG4 Meeting #114bis	R4-25xxxxx

Wuhan, Hubei, China, 07th – 11th April, 2025

Title: 	Discussions on work plan on 6Rx performance requirements

Source: 	Huawei, HiSilicon

Agenda item:	7.1.3

Document for:	Approval

Background

According to the TU assignment, RAN4 shall start working on 6Rx performance requirements in RAN-114 bis meeting. This contribution provides our recommended work plan.

- Work plan

The recommended work plan is shown in table 2-1:

Table 2-1: Work plan for 6Rx performance requirements

| Meeting | Target |
| --- | --- |
| RAN4 114bis (Apr 2025) | Discuss work scope and general test cases |
| RAN4 115 (May 2025) | Further discuss general test cases and simulation assumptions for each test case. Agree the test cases to be defined |
| RAN4 116 (Aug 2025) | Further discuss specific simulation assumptions Agree simulation assumptions for each test cases |
| RAN4 116 bis (Oct 2025) | Companies provide initial simulation results and discuss on CR split. |
| RAN4 117 (Nov 2025) | Companies provide further simulation results and draft CRs and work on simulation alignment. |
| RAN4 118 (Feb 2026) | CR review Agreed the formal CR |

- Reference

[1]  This contribution provides our recommended work plan.