3GPP TSG-RAN WG1 Meeting #116bis	R4-2514253

Prague, Czech Republic, October 13th – 17th 2025

Agenda Item:	7.9.2

Source:	Ericsson

Title:	Workplan for Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface

Document for:	Information

# 1	Introduction

This contribution presents a workplan for the AI/ML PHY work item.

# 2	Objectives

In this section, the WI objectives are repeated. Objectives impacting RAN4 are highlighted in yellow.

Provide specification support for the following aspects:

AI/ML framework for two sided AI/ML models within the realm of what has been studied in the FS_NR_AIML_air_Ph2 and NR_AIML_air projects for CSI feedback enhancement [RAN2]:

- Signalling and protocol aspects of Life Cycle Management (LCM) enabling functionality and model selection, activation, deactivation, switching, fallback

  - ID related signalling is part of the above objective

- Necessary signalling/mechanism(s) for LCM to facilitate model training, inference, performance monitoring,.

CSI feedback enhancement, encompassing (two-sided model) [RAN1, RAN2]:

- CSI spatial/frequency compression without temporal aspects (“Case 0”),

- Specify necessary signalling/mechanism(s) as per the identified potential specification impacts in FS_NR_AIML_Air , including:

  - Model pairing procedure including ID and applicability reporting

  - Inference aspects including target CSI type, measurement and report configuration, CQI RI determination, payload determination, quantization configuration codebook, UCI mapping, CSI processing criteria and timeline, priority rules for CSI reports

  - NW and UE side data collection for training,

    - Target CSI format

    - Note The framework defined in BM and CSI prediction use cases could be reused

  - Specify performance monitoring

Inter-vendor training collaboration for two-sided AI/ML models

- Fully defined/specified reference model (“Direction C”) with RAN1 scalability study outcome taken into account [RAN4/RAN1] – check-point in RAN#110 upon RAN4 feedback

  - Specification of standardized encoder model structure plus parameter exchange (“Direction A, sub-option 3a-1” without target CSI sharing) leveraging defined/reference model of “Direction C” and taking RAN1 scalability study outcome into account [RAN4/RAN1/RAN2/RAN3] – check-point in RAN#110 upon SA WG feedback

- Specification of standardized dataset format/content plus dataset exchange (“Direction A, sub-option 4-1”) [RAN1/RAN2/RAN3/RAN4] – check-point in RAN#110 upon SA WG feedback

Data collection [RAN2]:

- Further study and specify if deemed necessary, standards-based UE data collection at least for UE-side model training in close collaboration with SA WGs and taking into account the agreed principles during the Rel-19 study – check-point in RAN#110 based on SA WG feedback and SA2 study on data collection

Interoperability and RRM requirement [RAN4]:

- To define the requirement for the encoder, specify the standardized test decoder to guarantee interoperability

  - The fully specified test decoder, data set, and corresponding reference encoder in RAN4 to be used for inter-vendor collaboration

- Necessary RRM requirement for specified LCM procedures.

- NOTE: offline training is assumed for the purpose of this project. Strive to leverage on RAN1’s study on scalable model structure in FS_NR_AIML_Air.

# 3	Work plan

The following table captures the RAN4 meetings within the time plan for the RAN4 WI, the TU allocated for each meeting and some proposed activites for the meeting.

| Meeting | Core TU | Perf TU | Core activities | Performance activities |
| --- | --- | --- | --- | --- |
| RAN4#116bis | 1.5 | 0 | - Discuss structure for the test decoder and reference encoder - Discuss dataset used for creating the test decoder and reference encoder - Discuss format for capturing model in 3GPP - Discuss format for capturing dataset in 3GPP - Discuss RAN checkpoints on direction C, structure for 3a-1 and dataset format from a RAN4 perspective - Discuss RRM for LCM | N/A |
| RAN4#117 | 1.5 | 0 | - Discuss structure for the test decoder and reference encoder - Discuss dataset used for creating the test decoder and reference encoder - Discuss format for capturing model in 3GPP - Discuss format for capturing dataset in 3GPP - Conclude RAN checkpoints on direction C, structure for 3a-1 and dataset format from a RAN4 perspective - Discuss RRM for LCM | N/A |
| RAN4#118 | 1.5 | 0 | - Discuss structure for the test decoder and reference encoder - Discuss dataset used for creating the test decoder and reference encoder - Discuss format for capturing model in 3GPP - Discuss format for capturing dataset in 3GPP - Discuss RRM for LCM - Discuss how to handle issues such as generalization etc. | N/A |
| RAN4#118bis | 1.5 | 0 | - Aim for initial conclusion for the test decoder and reference encoder - Aim for initial conclusion on dataset used for creating the test decoder and reference encoder - Discuss format for capturing model in 3GPP - Discuss format for capturing dataset in 3GPP - Discuss RRM for LCM - Discuss how to handle issues such as generalization etc. | N/A |
| RAN4#119 | 1.5 | 0 | - Dataset candidates available - First simulations for the test decoder and reference encoder - Discuss format for capturing model in 3GPP - Discuss format for capturing dataset in 3GPP - First conclusions on RRM for LCM - Discuss how to handle issues such as generalization etc. | N/A |
| RAN4#120 | 1.5 | 0 | - Finalize dataset - Simulations for the test decoder and reference encoder - Conclusions on format for capturing model in 3GPP - Conclusions on format for capturing dataset in 3GPP - Develop requirements on RRM for LCM - Discuss how to handle issues such as generalization etc. | N/A |
| RAN4#120bis | 1.5 | 0 | - Finalize decision on the test decoder and reference encoder - Conclusions on format for capturing model in 3GPP - Conclusions on format for capturing dataset in 3GPP - Develop requirements on RRM for LCM - Discuss how to handle issues such as generalization etc. | N/A |
| RAN4#121 | 1 | 0.5 | - Finalize LCM framework - Draft specifications and finalize models in format ready to be captured in 3GPP | - Discuss requirement side conditions for performance requirement - Discuss RRM performance requirement side conditions |
| RAN4#122 | 1 | 0.5 | - Specifications, dataset and model capture complete. | - Performance requirements - RRM performance requirements |