3GPP TSG RAN WG4 Meeting #116bis	R4-2514255

Prague, Czech Republic, Oct. 13-17, 2025

Agenda Item:	7.11.2

Source:	LG Electronics, Huawei

Title:	Ambient IoT Study Item work plan

Document for:	Information

Introduction

This is the work plan for Rel-20 A-IoT study item in RAN4.

Workplan

October 2025

RAN4 #116-bis(0.5 TU)

- General

- Agree on A-IoT work plan

- Endorse running draft CR

- Evaluation assumptions

- Identify coexistence interference cases for deployment scenarios and topologies.

- Discuss and agree on evaluation assumptions and evaluation cases

November 2025

RAN4#117 (0.5 TU)

- Coexistence study

- Complete calibration

- Discuss on initial simulation results

- Update simulation assumptions if necessary

February 2026

RAN4#118 (0.5 TU)

- Coexistence study

- Conclude the coexistence study with summary

- Endorse draft CRs in the meeting.

- Agree the Big CR in post meeting

Note. There could be email off-line discussions among interested companies to align simulation results

- References

RP-252964, “Revised SID: Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices” LG Electronics, RAN#109, Aug. 2025.

- Annex: Timeline

| WG | 4Q'2025 |  | 1Q'2026 |
| --- | --- | --- | --- |
|  | Oct | Nov | Feb |
| RAN1 | 3.5 | 3.5 | 3.5 |
| RAN4 | 0.5RF | 0.5RF | 0.5RF |