3GPP TSG-RAN WG4 Meeting #116bis	R4-2514614

Prague, Czech Republic, 13th ‒ 17th October, 2025

Title: 	WF on R20 NR_AIML_air_Ph2

Agenda Item:	7.9.1

Source: 	Ericsson

Document for:	Approval

# Response to RAN checkpoint

This section is related to the response to the RAN checkpoint in December.

Agreement:

Definitions:

Fully specified the model is defined as a specified structure with parameter in [TS].

Reference model means UE/NW is not mandated to implement it.

Test decoder means TE vendor needs to implement it for testing purpose

Direct C in RAN1: fully specified reference encoder and decoder

Option 3 in RAN4: fully specified test decoder and the reference encoder is under discussion (it is agreed to have a fully specified reference encoder)

Direction A 3a-1 in RAN1: specify the reference encoder structure. Presumably, NW will send the parameters to the UE.

Relation between RAN1 and RAN4:

•	The test decoder of option 3 is the same as the reference decoder of direction C

- Test decoder of option 3 will be specified by RAN4

- If RAN1 develops the reference decoder for direction C which is different from RAN4’s, further discussion across RAN4 and RAN1 is needed.

•	The reference encoder is the same for both option 3 and direction C

•	The option 3 reference encoder structure is the same as the encoder structure for direction A option 3a-1.

- Reference encoder of option 3 will be specified in RAN4.

How to respond to the RAN checkpoint

•	Option 3 is feasible for RAN4 to complete. RAN4 will take into account the conclusions in RAN1 on scalability in order to create a scalable model.

- RAN4 agrees that the test decoder of option 3 is the same as the reference decoder of direction C and the reference encoder of option 3 is the same as the reference encoder of direction C. If so, RAN4 believes that direction C should be feasible to complete too.

•	Direction A 3a-1 is feasible for RAN4 to complete from reference encoder perspective.

•	FFS on detailed steps to develop the model

•	RAN4 will send LS on RAN4’s agreement regarding the RAN checkpoint.

# Steps to complete the WI objectives

Agreement

Which SI option to use for the WI

Based on the current WID RP-251870, RAN4 only defines the requirements for the encoder.

RAN4 will discuss option 3 only this WI.

Test decoder and reference encoder backbone

The test decoder and the reference encoder in Option 3 will have the same backbone.

- It is FFS if a single test decoder will be specified.

- The test decoder and the reference encoder can have different structures, e.g. # of layers

Dataset for model evaluation

RAN4 will discuss how to introduce the new mixed dataset for model structure evaluation purpose at the beginning of this WI, by taking into consideration of the scalability and/or various configurations.

- Details are FFS including the channel model(s).

Scalability

Unless the significant issues are identified, RAN4 is going to only discuss the scalability issues and options, which have been agreed in RAN1.

Model backbone

Transformer is assumed as the baseline

Only Quantized parameters are specified

Steps to develop the test decoder and reference encoder:

- Step 1:  Create dataset

  - Step 1-1: Align on configurations for mixed dataset construction, taking factors such as scalability over Tx port number and subband size and payload size into account

  - Step 1-2 Decide how align and on which metrics can be used for evaluating dataset alignment, if any

  - Step 1-3 Companies create datasets

  - Step 1-4 Identify which company datasets to include in the mixed dataset(s)

  - Step 1-5 Create new dataset(s)

- Step 2: Align on the model backbone, model hyperparameters and the scalability solution.

  - Step 2-1: Proposed model structures (model backbone and model hyperparameters) are brought by companies, as well as proposed scalability solution.

    - This can be in parallel with step 1.

    - Transformer is agreed as baseline for backbone

    - Same backbone for test decoder and reference encoder

  - Step 2-2: Preliminary selection of structures, taking into account complexity

  - [Step 2-2a Align on training parameters]

  - Step 2-3: Agree on metrics and steps for evaluation

  - Step 2-4: Check on performance alignment -> see simulation results from contributing companies.

  - Step 2-5: Share models (encoder or decoder or both)/datasets (training/testing/inference), if needed.

  - Step 2-6: Select one or more model structures considering complexity and robustness and decide how many models.

  - Step 2-7: Select one or more scalability solutions. This step can be done in parallel with Steps 2-2 to 2-4.

- Step 3: Specify the model for the following work in WID. Where and how to specify may need further discussion.

Note: At this stage, models using the agreed structures, dataset, scalability have already been created by most companies

  - Step 3-1 Decide how to select from the trained model(s) from each company

  - Step 3-2: Freeze model(s)

  - Step 3-3: Agree on how and where to capture the models, the dataset and relevant information

# Recommendations for RAN4#117

The following are not agreements, but are recommendations for contributions and discussions at RAN4#117:

- Proposals for assumptions for the dataset including how to cover scalability, channel models, number of samples

- Proposals for how to evaluate the dataset including potential metrics to compare different dataset contributions

- Proposals on model hyperparameters, considering in particular complexity, considering also quantization size

- Proposals and reasoning for scalability solutions

- Proposals and reasoning for training parameters

- Proposals for performance metrics for evaluating the different potential model structures

- Proposals for how to capture the model and the dataset in 3GPP (format, how to store etc.)